Daily Scrum Meeting Minutes:

Attendees: Alejandro Barnola, Ali Mohammad, German Hinojosa, Luis Gonzalez, Mauricio Santos-Hoyos, Nathan Pabon, Shanna Sit, Victor Suarez, Yuniet Piloto

Start time:  9:45 PM EST

End time: 10:00 PM EST

Alejandro Barnola:

- How many hours did I work since the last meeting?

  - 3

- What was done since the last scrum meeting?

  - positions api testing

- What is planned to be done until the next scrum meeting?

  - continue with positions api tests

- What are the hurdles?

  - N/A

Ali Mohammad:

- How many hours did I work since the last meeting?

  - 3

- What was done since the last scrum meeting?

  - Fixed errors with Shifts

  - Add Accountability to Shifts

- What is planned to be done until the next scrum meeting?

  - Start Positions

- What are the hurdles?

  - N/A

German Hinojosa:

- How many hours did I work since the last meeting?

  - 3

- What was done since the last scrum meeting?

  - Test and complete doc

- What is planned to be done until the next scrum meeting?

  - Create and work on new test

- What are the hurdles?

  - N/A

Luis Gonzalez:

- How many hours did I work since the last meeting?

  - 3

- What was done since the last scrum meeting?

  - Start looking at skills accountability

- What is planned to be done until the next scrum meeting?

  - finish skills accountability

- What are the hurdles?

  - N/A

Mauricio Santos-Hoyos:

- How many hours did I work since the last meeting?

  - 5

- What was done since the last scrum meeting?

  - Assisted with LoginPage testing

  - Skills API tests done

  - Schedules API tests wip

- What is planned to be done until the next scrum meeting?

  - More tests

- What are the hurdles?

  - N/A

Nathan Pabon:

- How many hours did I work since the last meeting?

  - 2

- What was done since the last scrum meeting?

  - e2e tests

- What is planned to be done until the next scrum meeting?

  - More tests

- What are the hurdles?

  - N/A

Shanna Sit:

- How many hours did I work since the last meeting?

  - 4

- What was done since the last scrum meeting?

  - LoginPage Testing

- What is planned to be done until the next scrum meeting?

  - More tests

- What are the hurdles?

  - Testing is more difficult than anticipated with MUI. Worked with Mauricio to hammer out some problems and still hammering them now. I think I'm getting there, but if I stay stuck tomorrow, I'll contact him for help.

Victor Suarez:

- How many hours did I work since the last meeting?

  - 3

- What was done since the last scrum meeting?

  - Working on Tests, and User bits

- What is planned to be done until the next scrum meeting?

  - Setup tests

- What are the hurdles?

  - N/A

Yuniet Piloto:

- How many hours did I work since the last meeting?

  - 3

- What was done since the last scrum meeting?

  - Kept working on tests

- What is planned to be done until the next scrum meeting?

  - Create documentation and some minor details in the js code

- What are the hurdles?

  - N/A