Daily Scrum Meeting Minutes:

Attendees: Alejandro Barnola, Ali Mohammad, German Hinojosa, Luis Gonzalez, Mauricio Santos-Hoyos, Nathan Pabon, Shanna Sit, Victor Suarez, Yuniet Piloto

Start time:  9:45 PM EST

End time: 10:00 PM EST

Alejandro Barnola:

- How many hours did I work since the last meeting?

  - 3

- What was done since the last scrum meeting?

  - pick new tests: components (AddBar)

  - meet w/ team

- What is planned to be done until the next scrum meeting?

  - work on AddBar tests

- What are the hurdles?

  - N/A

Ali Mohammad:

- How many hours did I work since the last meeting?

  - 3

- What was done since the last scrum meeting?

  - Edit positions

- What is planned to be done until the next scrum meeting?

  - Fix formatting

- What are the hurdles?

  - N/A

German Hinojosa:

- How many hours did I work since the last meeting?

  - 3

- What was done since the last scrum meeting?

  - Working on filtering results test, US-025

- What is planned to be done until the next scrum meeting?

  - Work on a new test/bug searching

- What are the hurdles?

  - N/A

Luis Gonzalez:

- How many hours did I work since the last meeting?

  - 3

- What was done since the last scrum meeting?

  - finalized notes api

  - fixed 422 error problem with victors help

- What is planned to be done until the next scrum meeting?

  - refactor notes api in response to victors feedback

- What are the hurdles?

  - N/A

Mauricio Santos-Hoyos:

- How many hours did I work since the last meeting?

  - 8

- What was done since the last scrum meeting?

  - PR Reviews

  - ManageUsersPage test wip

- What is planned to be done until the next scrum meeting?

  - More tests

- What are the hurdles?

  - Last minute tasks from work

Nathan Pabon:

- How many hours did I work since the last meeting?

  - 2

- What was done since the last scrum meeting?

  - Working on test refactoring

- What is planned to be done until the next scrum meeting?

  - More test refactoring

- What are the hurdles?

  - N/A

Shanna Sit:

- How many hours did I work since the last meeting?

  - 4

- What was done since the last scrum meeting?

  - Select Time Slots (Style & Tests)

  - Time Slot Form Tests

- What is planned to be done until the next scrum meeting?

  - Finish both Select Time Slots & Time Slot Form

- What are the hurdles?

  - Ran into a simple bug (shouldn't be a hard fix)

  - Need to confirm whether or not we need Confirm Time Slot Page... since it's an empty template page rn

Victor Suarez:

- How many hours did I work since the last meeting?

  - 3

- What was done since the last scrum meeting?

  - User work and help with login issue

- What is planned to be done until the next scrum meeting?

  - Continue fixing user and add email and password handling

- What are the hurdles?

  - N/A

Yuniet Piloto:

- How many hours did I work since the last meeting?

  - 3

- What was done since the last scrum meeting?

  - Worked refactoring code from previous tests

- What is planned to be done until the next scrum meeting?

  - Keep refactoring code

  - Work on US016

- What are the hurdles?

  - N/A