Daily Scrum Meeting Minutes:

Attendees: Alejandro Barnola, Ali Mohammad, German Hinojosa, Luis Gonzalez, Mauricio Santos-Hoyos, Nathan Pabon, Shanna Sit, Victor Suarez, Yuniet Piloto

Start time:  9:45 PM EST

End time: 10:00 PM EST

Alejandro Barnola:

- How many hours did I work since the last meeting?

  - 3

- What was done since the last scrum meeting?

  - familiarize with shifts api

- What is planned to be done until the next scrum meeting?

  - shifts api tests

- What are the hurdles?

  - personal issues past few days

Ali Mohammad:

- How many hours did I work since the last meeting?

  - 3

- What was done since the last scrum meeting?

  - Worked on Positions

- What is planned to be done until the next scrum meeting?

  - Change Id to email

- What are the hurdles?

  - N/A

German Hinojosa:

- How many hours did I work since the last meeting?

  - 3

- What was done since the last scrum meeting?

  - Finished rainy day input testing on positions

- What is planned to be done until the next scrum meeting?

  - Work on a new test/bug searching

- What are the hurdles?

  - N/A

Luis Gonzalez:

- How many hours did I work since the last meeting?

  - 3

- What was done since the last scrum meeting?

  - Worked on notes for time_slots

- What is planned to be done until the next scrum meeting?

  - Set up pg admin and or migrations to create time_slots for testing time_slot_notes

- What are the hurdles?

  - DB requires existing time slots for time_slot_notes to function. have to manually create them since time_slots is pending

Mauricio Santos-Hoyos:

- How many hours did I work since the last meeting?

  - 7

- What was done since the last scrum meeting?

  - PR Reviews

  - Rewriting frontend API

- What is planned to be done until the next scrum meeting?

  - More tests

- What are the hurdles?

  - Last minute tasks from work

Nathan Pabon:

- How many hours did I work since the last meeting?

  - 3

- What was done since the last scrum meeting?

  - Spent time figuring out the behavior of a weird bug

- What is planned to be done until the next scrum meeting?

  - Tests and bug finding

- What are the hurdles?

  - N/A

Shanna Sit:

- How many hours did I work since the last meeting?

  - 3

- What was done since the last scrum meeting?

  - Finish manage shifts/skills/edit shifts

  - Worked on fixing Mocks with Maurcio and he taught me a lot of good things.

- What is planned to be done until the next scrum meeting?

  - Continue testing

- What are the hurdles?

  - N/A

Victor Suarez:

- How many hours did I work since the last meeting?

  - 5

- What was done since the last scrum meeting?

  - Redo api design

- What is planned to be done until the next scrum meeting?

  - Fix user and add email and password handling

- What are the hurdles?

  - N/A

Yuniet Piloto:

- How many hours did I work since the last meeting?

  - 3

- What was done since the last scrum meeting?

  - Worked on US016

- What is planned to be done until the next scrum meeting?

  - Keep coding

- What are the hurdles?

  - N/A