Daily Scrum Meeting Minutes:

Attendees: Alejandro Barnola, Ali Mohammad, German Hinojosa, Luis Gonzalez, Mauricio Santos-Hoyos, Nathan Pabon, Shanna Sit, Victor Suarez, Yuniet Piloto

Start time:  9:45 PM EST

End time: 10:00 PM EST

Alejandro Barnola:

- How many hours did I work since the last meeting?

  - 1

- What was done since the last scrum meeting?

  - Figure out next steps, pick new issues to work on

- What is planned to be done until the next scrum meeting?

  - start new tests

- What are the hurdles?

  - N/A

Ali Mohammad:

- How many hours did I work since the last meeting?

  - 3

- What was done since the last scrum meeting?

  - Worked on Positions

- What is planned to be done until the next scrum meeting?

  - Change Id to email

  - Start Schedules

- What are the hurdles?

  - N/A

German Hinojosa:

- How many hours did I work since the last meeting?

  - 3

- What was done since the last scrum meeting?

  - Finished input testing on skills

- What is planned to be done until the next scrum meeting?

  - Work on a new test/bug searching

- What are the hurdles?

  - N/A

Luis Gonzalez:

- How many hours did I work since the last meeting?

  - 3

- What was done since the last scrum meeting?

  - finalized notes api

- What is planned to be done until the next scrum meeting?

  - fix notes to take email instead of user

  - publish pr for those changes

- What are the hurdles?

  - N/A

Mauricio Santos-Hoyos:

- How many hours did I work since the last meeting?

  - 8

- What was done since the last scrum meeting?

  - PR Reviews

  - Rewrote frontend API

  - Broke everything in the frontend

- What is planned to be done until the next scrum meeting?

  - More tests

- What are the hurdles?

  - Last minute tasks from work

Nathan Pabon:

- How many hours did I work since the last meeting?

  - 2

- What was done since the last scrum meeting?

  - Submitted bug for Manage Skills, Manage Positions, and Manage Shifts

- What is planned to be done until the next scrum meeting?

  - Tests and bug finding

- What are the hurdles?

  - N/A

Shanna Sit:

- How many hours did I work since the last meeting?

  - 4

- What was done since the last scrum meeting?

  - Got trained by Mauricio

  - Broke Shifts, fixed shifts, soon to be submitting shifts

- What is planned to be done until the next scrum meeting?

  - Skills and Postions and Daily Roster

- What are the hurdles?

  - N/A

Victor Suarez:

- How many hours did I work since the last meeting?

  - 5

- What was done since the last scrum meeting?

  - User work

- What is planned to be done until the next scrum meeting?

  - Continue fixing user and add email and password handling

- What are the hurdles?

  - N/A

Yuniet Piloto:

- How many hours did I work since the last meeting?

  - 3

- What was done since the last scrum meeting?

  - Worked on US016

- What is planned to be done until the next scrum meeting?

  - Keep working on code and docs

- What are the hurdles?

  - N/A