Daily Scrum Meeting Minutes:

Attendees: Alejandro Barnola, Ali Mohammad, German Hinojosa, Luis Gonzalez, Mauricio Santos-Hoyos, Nathan Pabon, Shanna Sit, Victor Suarez, Yuniet Piloto

Start time:  9:45 PM EST

End time: 10:00 PM EST

Alejandro Barnola:

- How many hours did I work since the last meeting?

  - 3

- What was done since the last scrum meeting?

  - pick new tests: components (AddBar)

  - meet w/ team

- What is planned to be done until the next scrum meeting?

  - work on AddBar tests

- What are the hurdles?

  - N/A

Ali Mohammad:

- How many hours did I work since the last meeting?

  - 3

- What was done since the last scrum meeting?

  - Fixed some errors on shifts

- What is planned to be done until the next scrum meeting?

  - Push changes

- What are the hurdles?

  - N/A

German Hinojosa:

- How many hours did I work since the last meeting?

  - 3

- What was done since the last scrum meeting?

  - Worked on US-009, User can read the help page contents

- What is planned to be done until the next scrum meeting?

  - Work on a new test/bug searching

- What are the hurdles?

  - N/A

Luis Gonzalez:

- How many hours did I work since the last meeting?

  - 3

- What was done since the last scrum meeting?

  - finalized notes api

  - finalized email over user for update and created by

- What is planned to be done until the next scrum meeting?

  - finalize pr and get it merged

- What are the hurdles?

  - couldn't test due to the user login throwing a 422 error for a (currently) unknown reason

Mauricio Santos-Hoyos:

- How many hours did I work since the last meeting?

  - 8

- What was done since the last scrum meeting?

  - PR Reviews

  - CreateUserPagetest done

  - UserSettingsPage test wip

- What is planned to be done until the next scrum meeting?

  - More tests

- What are the hurdles?

  - Last minute tasks from work

Nathan Pabon:

- How many hours did I work since the last meeting?

  - 2

- What was done since the last scrum meeting?

  - Worked on create schedules test

- What is planned to be done until the next scrum meeting?

  - More tests and bug finding

- What are the hurdles?

  - N/A

Shanna Sit:

- How many hours did I work since the last meeting?

  - 3

- What was done since the last scrum meeting?

  - Helped Mauricio debug, it was no bueno.

  - Finish updating tests for skills and positions

- What is planned to be done until the next scrum meeting?

  - Make adjustments based on naming conventions in the frontend/qa meeting.

  - Start on Select Time Slots

- What are the hurdles?

  - N/A

Victor Suarez:

- How many hours did I work since the last meeting?

  - 3

- What was done since the last scrum meeting?

  - Investigate issue with login

- What is planned to be done until the next scrum meeting?

  - Continue fixing user and add email and password handling

- What are the hurdles?

  - N/A

Yuniet Piloto:

- How many hours did I work since the last meeting?

  - 3

- What was done since the last scrum meeting?

  - Work on delete positions

- What is planned to be done until the next scrum meeting?

  - Start documentation

- What are the hurdles?

  - N/A