Daily Scrum Meeting Minutes:

Attendees: Alejandro Barnola, Ali Mohammad, German Hinojosa, Luis Gonzalez, Mauricio Santos-Hoyos, Nathan Pabon, Shanna Sit, Victor Suarez, Yuniet Piloto

Start time:  9:45 PM EST

End time: 10:00 PM EST

Alejandro Barnola:

- How many hours did I work since the last meeting?

  - 3

- What was done since the last scrum meeting?

  - AddBar tests

- What is planned to be done until the next scrum meeting?

  - Keep working on AddBar tests

- What are the hurdles?

  - N/A

Ali Mohammad:

- How many hours did I work since the last meeting?

  - 3

- What was done since the last scrum meeting?

  - Fixed errors with shift and positions

  - Discussed schedules

- What is planned to be done until the next scrum meeting?

  - Schedules

- What are the hurdles?

  - N/A

German Hinojosa:

- How many hours did I work since the last meeting?

  - 3

- What was done since the last scrum meeting?

  - Finished the rest of Positions

- What is planned to be done until the next scrum meeting?

  - Work on a new test/bug searching

- What are the hurdles?

  - N/A

Luis Gonzalez:

- How many hours did I work since the last meeting?

  - 3

- What was done since the last scrum meeting?

  - Discussed schedules with ali and victor

  - Analyzed schedule schema

- What is planned to be done until the next scrum meeting?

  - Implement schedule types

  - Set up skeleton for schedule db methods

- What are the hurdles?

  - N/A

Mauricio Santos-Hoyos:

- How many hours did I work since the last meeting?

  - 8

- What was done since the last scrum meeting?

  - PR Reviews

  - Data model updates

  - Frontend API refactoring

  - ManageUsersPage test wip

- What is planned to be done until the next scrum meeting?

  - More tests

- What are the hurdles?

  - Last minute tasks from work

Nathan Pabon:

- How many hours did I work since the last meeting?

  - 3

- What was done since the last scrum meeting?

  - e2e tests and refactoring

- What is planned to be done until the next scrum meeting?

  - More tests

- What are the hurdles?

  - N/A

Shanna Sit:

- How many hours did I work since the last meeting?

  - 3

- What was done since the last scrum meeting?

  - Finished DailyRosterTesting (and Time Slot Entry through proxy)

- What is planned to be done until the next scrum meeting?

  - Moar tests!

- What are the hurdles?

  - N/A

Victor Suarez:

- How many hours did I work since the last meeting?

  - 3

- What was done since the last scrum meeting?

  - User API changes

- What is planned to be done until the next scrum meeting?

  - Continue fixing user and add email and password handling

- What are the hurdles?

  - N/A

Yuniet Piloto:

- How many hours did I work since the last meeting?

  - 3

- What was done since the last scrum meeting?

  - Reviewed  and researched on a bug with a previous test case

  - Reviewed a peer's test case

- What is planned to be done until the next scrum meeting?

  - Add database seeding script to previous test cases

  - Keep working on US016 and docs

- What are the hurdles?

  - N/A