Daily Scrum Meeting Minutes:

Attendees: Alejandro Barnola, Ali Mohammad, German Hinojosa, Luis Gonzalez, Mauricio Santos-Hoyos, Nathan Pabon, Shanna Sit, Victor Suarez, Yuniet Piloto

Start time:  9:45 PM EST

End time: 10:00 PM EST

Alejandro Barnola:

- How many hours did I work since the last meeting?

  - 3

- What was done since the last scrum meeting?

  - AddBar tests

- What is planned to be done until the next scrum meeting?

  - finish addbar

- What are the hurdles?

  - N/A

Ali Mohammad:

- How many hours did I work since the last meeting?

  - 3

- What was done since the last scrum meeting?

  - Reviewed changes to schedules and users

  - Looked at emails example

- What is planned to be done until the next scrum meeting?

  - Complete copy

- What are the hurdles?

  - N/A

German Hinojosa:

- How many hours did I work since the last meeting?

  - 3

- What was done since the last scrum meeting?

  - Merged/fixed test files and docs

- What is planned to be done until the next scrum meeting?

  - Work on a new test/bug searching

- What are the hurdles?

  - N/A

Luis Gonzalez:

- How many hours did I work since the last meeting?

  - 3

- What was done since the last scrum meeting?

  - work on schedules copy, look at emails

- What is planned to be done until the next scrum meeting?

  - Finish up copy

  - Start emails

- What are the hurdles?

  - N/A

Mauricio Santos-Hoyos:

- How many hours did I work since the last meeting?

  - 8

- What was done since the last scrum meeting?

  - PR Reviews

  - Data model updates

  - Frontend API refactoring

  - ManageUsersPage test done

  - TimeSlotForm wip

- What is planned to be done until the next scrum meeting?

  - More tests

- What are the hurdles?

  - Last minute tasks from work

Nathan Pabon:

- How many hours did I work since the last meeting?

  - 3

- What was done since the last scrum meeting?

  - Test refactoring

- What is planned to be done until the next scrum meeting?

  - Test refactoring and bug hunting

- What are the hurdles?

  - N/A

Shanna Sit:

- How many hours did I work since the last meeting?

  - 3

- What was done since the last scrum meeting?

  - Test components, components and more components

- What is planned to be done until the next scrum meeting?

  - Finish up most components

- What are the hurdles?

  - N/A

Victor Suarez:

- How many hours did I work since the last meeting?

  - 6

- What was done since the last scrum meeting?

  - Time Slots

- What is planned to be done until the next scrum meeting?

  - Finish time slots

- What are the hurdles?

  - N/A

Yuniet Piloto:

- How many hours did I work since the last meeting?

  - 3

- What was done since the last scrum meeting?

  - Worked on US016

- What is planned to be done until the next scrum meeting?

  - Finish debugging tests code and refactoring

  - Work on documentation

- What are the hurdles?

  - N/A