Daily Scrum Meeting Minutes:

Attendees: Alejandro Barnola, Ali Mohammad, German Hinojosa, Luis Gonzalez, Mauricio Santos-Hoyos, Nathan Pabon, Shanna Sit, Victor Suarez, Yuniet Piloto

Start time:  9:45 PM EST

End time: 10:00 PM EST

Alejandro Barnola:

- How many hours did I work since the last meeting?

  - 3

- What was done since the last scrum meeting?

  - writing final deliverable

- What is planned to be done until the next scrum meeting?

  - start UMl Diagrams

- What are the hurdles?

  - N/A

Ali Mohammad:

- How many hours did I work since the last meeting?

  - 3

- What was done since the last scrum meeting?

  - Reviewed new copy function

  - Fixed mail connection errors

- What is planned to be done until the next scrum meeting?

  - Complete email

- What are the hurdles?

  - N/A

German Hinojosa:

- How many hours did I work since the last meeting?

  - 3

- What was done since the last scrum meeting?

  - Working on final deliverables

- What is planned to be done until the next scrum meeting?

  - Cont. working on deliverables and docs/try to get set up working

- What are the hurdles?

  - N/A

Luis Gonzalez:

- How many hours did I work since the last meeting?

  - 7

- What was done since the last scrum meeting?

  - Refactor email message using victors updated emailconfig type

  - Add html files for rendering content

  - Add TLS and STARTTLS connections

- What is planned to be done until the next scrum meeting?

  - continue working on mail

- What are the hurdles?

  - N/A

Mauricio Santos-Hoyos:

- How many hours did I work since the last meeting?

  - 8

- What was done since the last scrum meeting?

  - PR Reviews

  - Schedules WIP

- What is planned to be done until the next scrum meeting?

  - More tests

- What are the hurdles?

  - Last minute tasks from work

Nathan Pabon:

- How many hours did I work since the last meeting?

  - 5

- What was done since the last scrum meeting?

  - Test refactoring

- What is planned to be done until the next scrum meeting?

  - More test refactoring

- What are the hurdles?

  - Having difficulties getting tests to work

Shanna Sit:

- How many hours did I work since the last meeting?

  - 3

- What was done since the last scrum meeting?

  - Fixed bugs on the frontend

  - Wrote tests for Add Bar and User Help Page

- What is planned to be done until the next scrum meeting?

  - Finish User Help Page tests

- What are the hurdles?

  - N / A

Victor Suarez:

- How many hours did I work since the last meeting?

  - 8

- What was done since the last scrum meeting?

  - Killed Spot Edit, there was much rejoicing :D

  - Fixed Signup to go in order

  - Implemented Schedule Copy

- What is planned to be done until the next scrum meeting?

  - Checkup Thread

- What are the hurdles?

  - N/A

Yuniet Piloto:

- How many hours did I work since the last meeting?

  - 4

- What was done since the last scrum meeting?

  - Tried setting up the new dev environment

- What is planned to be done until the next scrum meeting?

  - Get the environment working

  - Update and refactor tests code

- What are the hurdles?

  - Issues when launching tests, "geckodriver can't be found" error