### 00--Sprint 1 Daily Scrum Meeting Minutes:

Daily Scrum Meeting Minutes (08/31):

Attendees: Luis Miranda, Daniel Barbosa, Drew Blumenthal, Carlos Reyes, Ricardo Ruiz, Sheris Johnet, Chris Solis, Jonathan Barlatier

Start time: 6:45 PM

End time: 6:55 PM

Luis Miranda:

- How many hours did I work since the last meeting?

  - 1

- What was done since the last scrum meeting?

  - Setup the project in a new machine (docker/git).

- What is planned to be done until the next scrum meeting?

  - Wait until sprint planning for user stories.

- What are the hurdles?

  - None

Daniel Barbosa:

- How many hours did I work since the last meeting?

  - 1

- What was done since the last scrum meeting?

  - Created a Scrum Ceremonies folder and uploaded the needed templates.

- What is planned to be done until the next scrum meeting?

  - To be determined at tonight's planning meeting

- What are the hurdles?

  - None

Drew Blumenthal:

- How many hours did I work since the last meeting?

  - 1.5

- What was done since the last scrum meeting?

  - Forked old repository into a location where whole team can access and granted everyone permission. Invited capstone 1 to view documents from previous semester. Updated Daniel’s template with team info.

- What is planned to be done until the next scrum meeting?

  - See what needs to be done during sprint planning meeting and start working on a task from there.

- What are the hurdles?

  - None.

Carlos Reyes:

- How many hours did I work since the last meeting?

  - 0

- What was done since the last scrum meeting?

  - Set up team drive, group chats,  and git for the android app.

- What is planned to be done until the next scrum meeting?

  - See what to do for this sprint from the sprint planning meeting

- What are the hurdles?

  - Scheduling conflicts.

Ricardo Ruiz:

- How many hours did I work since the last meeting?

  - 0 hours

- What was done since the last scrum meeting?

  - Set up contact information and tried to schedule meeting times.

- What is planned to be done until the next scrum meeting?

  - Not yet determined until a later meeting.

- What are the hurdles?

  - Only hurdle was someone missing today's meetings .

Sheris Johnet:

- How many hours did I work since the last meeting?

  - 0

- What was done since the last scrum meeting?

  - Set up dev environment.

- What is planned to be done until the next scrum meeting?

  - To be determined at sprint planning meeting.

- What are the hurdles?

  - None

Chris Solis:

- How many hours did I work since the last meeting?

  - 0

- What was done since the last scrum meeting?

  - Provided contact information

- What is planned to be done until the next scrum meeting?

  - Set up dev environment

- What are the hurdles?

  - Lack of access to previous documentation/code

Jonthan Barlatier:

- How many hours did I work since the last meeting?

  - 1

- What was done since the last scrum meeting?

  - Very preliminary environment set-up/ familiarizing with Git

- What is planned to be done until the next scrum meeting?

  - Clone current repository and see how the site looks

- What are the hurdles?

  - Nothing currently

Henry Labrada:

- How many hours did I work since the last meeting?

- What was done since the last scrum meeting?

- What is planned to be done until the next scrum meeting?

- What are the hurdles?

Daily Scrum Meeting Minutes (09/1):

Attendees: Luis Miranda, Daniel Barbosa, Drew Blumenthal, Carlos Reyes, Ricardo Ruiz, Sheris Johnet, Chris Solis

Start time: 6:40 PM

End time: 6:55 PM

Luis Miranda:

- How many hours did I work since the last meeting?

  - 2

- What was done since the last scrum meeting?

  - Worked on setting up my environment on new computer, started doing research to work on assigned user stories.

- What is planned to be done until the next scrum meeting?

  - Test embedded youtubes videos.

- What are the hurdles?

  - Got into trouble running the docker container.

Daniel Barbosa:

- How many hours did I work since the last meeting?

  - 2

- What was done since the last scrum meeting?

  - Set up the environment to begin working on the Laravel mailer for the website. Also started watching tutorials and reading documentation for implementation of the mailer.

- What is planned to be done until the next scrum meeting?

  - Continue learning about Laravel mailer and begin implementing it on the site.

- What are the hurdles?

  - Installation of PHP.

Drew Blumenthal:

- How many hours did I work since the last meeting?

  - 2

- What was done since the last scrum meeting?

  - Tried to change website to use the new database. Had to contact Steven/Yasmani and need to wait for their end. Then picked off where we left off last semester, changing current system of session data to new one for note groundwork.

- What is planned to be done until the next scrum meeting?

  - Finish changing system to the new session data system.

- What are the hurdles?

  - Understanding exactly what Gummi means by sessions and games.

Carlos Reyes:

- How many hours did I work since the last meeting?

  - 2

- What was done since the last scrum meeting?

  - Looked over relevant code for the database on the android app

  - Add some user stories to the sprint planning document for things that need to be added this semester

- What is planned to be done until the next scrum meeting?

  - Start working on code to upload game table.

- What are the hurdles?

  - Not sure I understand some of the database stuff. Specifically, not sure if the game table in the website db has the same columns.

Ricardo Ruiz:

- How many hours did I work since the last meeting?

  - 2

- What was done since the last scrum meeting?

  - Set up environment for website

  - Set up android studio environment and got the application up and running

- What is planned to be done until the next scrum meeting?

  - Begin to look at the code and understand how to move forward

- What are the hurdles?

  - Installing docker on wsl was giving some errors

Sheris Johnet:

- How many hours did I work since the last meeting?

  - 2

- What was done since the last scrum meeting?

  - Watched videos about project and skimmed presentations on OneDrive. Started looking at documentation and tutorials about Laravel.

- What is planned to be done until the next scrum meeting?

  - Install Laravel, and continue with tutorials.

- What are the hurdles?

  - Installing Laravel (most likely issues with computer)

Chris Solis:

- How many hours did I work since the last meeting?

  - 1

- What was done since the last scrum meeting?

  - Basic set up of the web app dev environment, review of android studio.

- What is planned to be done until the next scrum meeting?

  - Continued review of android studio and get the SDK working

- What are the hurdles?

  - Java version with the android sdk

Jonthan Barlatier:

- How many hours did I work since the last meeting?

  - 2

- What was done since the last scrum meeting?

  - Set-up of android studio.

  - Installed Laravel and started looking into its documentation and tutorials as well.

- What is planned to be done until the next scrum meeting?

  - Continue looking into Laravel

  - Continue learning about android studio and pull up the app on my device as well as take a look at the database.

- What are the hurdles?

  - Getting a firm grasp on both Laravel and android studio by next scrum meeting.

Henry Labrada:

- How many hours did I work since the last meeting?

- What was done since the last scrum meeting?

- What is planned to be done until the next scrum meeting?

- What are the hurdles?

Daily Scrum Meeting Minutes (09/02):

Attendees: Luis Miranda, Daniel Barbosa, Drew Blumenthal, Carlos Reyes, Ricardo Ruiz, Sheris Johnet, Chris Solis, Jonthan Barlatier, Henry Labrada

Start time: <6:40 PM>

End time: <6:56 PM>

Luis Miranda:

- How many hours did I work since the last meeting?

  - 2

- What was done since the last scrum meeting?

  - Did some research to add a section for the youtube videos

- What is planned to be done until the next scrum meeting?

  - Start working directly on the dashboard

- What are the hurdles?

  - None

Daniel Barbosa:

- How many hours did I work since the last meeting?

  - 2.5

- What was done since the last scrum meeting?

  - Began implementation of the laravel mailer. Had to redo the markup for the contact form.

- What is planned to be done until the next scrum meeting?

  - Work on contact form validation and styling.

- What are the hurdles?

  - Mailer configuration issues

Drew Blumenthal:

- How many hours did I work since the last meeting?

  - 2

- What was done since the last scrum meeting?

  - Database was taken down last night, so contacted Steven/Yasmani to see if we could resolve (either get access to old one or put up new one). Finished (haven’t been able to test since database was down) implementing the new session/games system.

- What is planned to be done until the next scrum meeting?

  - If database is up, test work from today and begin implementation of notes.

- What are the hurdles?

  - Not being able to test code I worked on since database was down.

Carlos Reyes:

- How many hours did I work since the last meeting?

  - 2

- What was done since the last scrum meeting?

  - Was going to work on uploading Game table, but no database running right now to test. Fixing how fragments are displayed when pressing the back button for station fragments

- What is planned to be done until the next scrum meeting?

  - Finish fixing that issue. Add uploading Game table to the database.

- What are the hurdles?

  - No running website database right now, so I cannot test changes to the upload button.

Ricardo Ruiz:

- How many hours did I work since the last meeting?

  - 1

- What was done since the last scrum meeting?

  - Spent time looking at web app code

- What is planned to be done until the next scrum meeting?

  - Continue working on looking at web app and start looking at android studio application files

- What are the hurdles?

  - No hurdles this time

Sheris Johnet:

- How many hours did I work since the last meeting?

  - 2

- What was done since the last scrum meeting?

  - Continued with Laravel tutorials. Installed Docker and downloaded Composer for Laravel.

- What is planned to be done until the next scrum meeting?

  - Continue with tutorials. Check whether Laravel was installed correctly.

- What are the hurdles?

  - None

Chris Solis:

- How many hours did I work since the last meeting?

  - 1

- What was done since the last scrum meeting?

  - Fixed issues with Android Studio, begun looking through Laravel and the web app documentation and files.

- What is planned to be done until the next scrum meeting?

  - Continue overview of Laravel and get more familiarized with web app, try to get the android app on my phone.

- What are the hurdles?

  - None.

Jonthan Barlatier:

- How many hours did I work since the last meeting?

  - 2

- What was done since the last scrum meeting?

  - Have mobile app dev environment completely set-up

  - Still continuing Laravel research

- What is planned to be done until the next scrum meeting?

  - Pull up app on my phone itself and pull up the android local database to analyse it

  - Continue Laravel research

- What are the hurdles?

  - None

Henry Labrada:

- How many hours did I work since the last meeting?

- What was done since the last scrum meeting?

- What is planned to be done until the next scrum meeting?

- What are the hurdles?

Daily Scrum Meeting Minutes (09/03):

Attendees: Luis Miranda, Daniel Barbosa, Drew Blumenthal, Carlos Reyes, Ricardo Ruiz, Sheris Johnet, Chris Solis, Jonthan Barlatier, Henry Labrada

Start time: <6:40 PM>

End time: <6:55 PM>

Luis Miranda:

- How many hours did I work since the last meeting?

  - 2

- What was done since the last scrum meeting?

  - Created a local project to test youtube videos .

- What is planned to be done until the next scrum meeting?

  - Try to figure out a way to work with the dashboard without login credentials.

- What are the hurdles?

  - Connecting to the database.

Daniel Barbosa:

- How many hours did I work since the last meeting?

  - 2

- What was done since the last scrum meeting?

  - Continued working on the validation and styling of the contact form.

- What is planned to be done until the next scrum meeting?

  - Keep working on testing, formatting email the message and mailer configuration.

- What are the hurdles?

  - None.

Drew Blumenthal:

- How many hours did I work since the last meeting?

  - 2.5

- What was done since the last scrum meeting?

  - Still trying to resolve database migration with Yasmani. Researched and experimented with different video embed options to be used for the tutorial videos feature. Found good option that works extremely well on isolated environment.

- What is planned to be done until the next scrum meeting?

  - Hopefully be able to go back to working with the database, or continue with video embed feature.

- What are the hurdles?

  - Having to change my activities to those that don’t involve the database.

Carlos Reyes:

- How many hours did I work since the last meeting?

  - 2

- What was done since the last scrum meeting?

  - Fixed backstack issue on Station pages

- What is planned to be done until the next scrum meeting?

  - Start adding game table upload to upload button functionality

- What are the hurdles?

  - None.

Ricardo Ruiz:

- How many hours did I work since the last meeting?

  - 1

- What was done since the last scrum meeting?

  - Tried to set up emulated pads on android application

- What is planned to be done until the next scrum meeting?

  - To continue to get that working since it was giving me more erros

- What are the hurdles?

  - The errors that were being thrown out from python and the pad emulator

Sheris Johnet:

- How many hours did I work since the last meeting?

  - 2

- What was done since the last scrum meeting?

  - Continued with laravel tutorials. Worked to run the site locally but an error message appeared.

- What is planned to be done until the next scrum meeting?

  - Finish running site locally (fix error).

- What are the hurdles?

  - Error message when trying to run site locally.

Chris Solis:

- How many hours did I work since the last meeting?

  - 1

- What was done since the last scrum meeting?

  - Continued reviewing Laravel and going through the site locally

- What is planned to be done until the next scrum meeting?

  - Continue review and review of site

- What are the hurdles?

  - None

Jonthan Barlatier:

- How many hours did I work since the last meeting?

  - 2

- What was done since the last scrum meeting?

  - Pulled up app on phone successfully as well as the local database

  - Successfully ran the site locally

- What is planned to be done until the next scrum meeting?

  - Analyze the local database for the app

  - Continue Laravel research

- What are the hurdles?

  - None

Henry Labrada:

- How many hours did I work since the last meeting?

  - 1

- What was done since the last scrum meeting?

  - Downloading Andriod Studio, Python 3, Java JDK 8

- What is planned to be done until the next scrum meeting?

  - Getting caught up with the rest of the group

- What are the hurdles?

  - Knowing what to do/download

Daily Scrum Meeting Minutes (09/04):

Attendees: Luis Miranda, Daniel Barbosa, Drew Blumenthal, Carlos Reyes, Ricardo Ruiz, Sheris Johnet, Chris Solis, Jonthan Barlatier, Henry Labrada

Start time: <6:40 PM>

End time: <6:55 PM>

Luis Miranda:

- How many hours did I work since the last meeting?

  - 2

- What was done since the last scrum meeting?

  - Got a chance to test different ways to embed a youtube video in a local project

- What is planned to be done until the next scrum meeting?

  - Over the weekend I will see if I can access the pages without credentials

- What are the hurdles?

  - None

Daniel Barbosa:

- How many hours did I work since the last meeting?

  - 2

- What was done since the last scrum meeting?

  - Continued working on the styling of the contact form(particularly the text area). Added user feedback for after a user has submitted the form.

- What is planned to be done until the next scrum meeting?

  - Begin working on the dashboard(if DB is up). Otherwise, I will continue to look into production mail drivers (not development like mailtrap).

- What are the hurdles?

  - None

Drew Blumenthal:

- How many hours did I work since the last meeting?

  - 2

- What was done since the last scrum meeting?

  - Got back into chart.js, experimenting on local projects, looked into how I would go about adding notes to each data point, or potentially below the graph instead. Planned how I will go about doing this in the actual implementation.

- What is planned to be done until the next scrum meeting?

  - Pray that the dashboard is up, if not then see if I can create a local version of the dashboard with fake data and work from there.

- What are the hurdles?

  - None.

Carlos Reyes:

- How many hours did I work since the last meeting?

  - 2

- What was done since the last scrum meeting?

  - Adding necessary method for the game table upload

- What is planned to be done until the next scrum meeting?

  - Finish the methods necessary for that.

- What are the hurdles?

  - Needed to do research on the way Steven set up the upload.

Ricardo Ruiz:

- How many hours did I work since the last meeting?

  - 1

- What was done since the last scrum meeting?

  - Kept working trying to fix pad issue with python and starting looking at

- What is planned to be done until the next scrum meeting?

  - To continue to get the pad issue working and get more familiar with the applications

- What are the hurdles?

  - Other than the issue with python none

Sheris Johnet:

- How many hours did I work since the last meeting?

  - 1

- What was done since the last scrum meeting?

  - Worked to get the site running locally. Still haven’t fixed the error and Docker has stopped working.

- What is planned to be done until the next scrum meeting?

  - Delete and reinstall Docker. Fix the error and get the site running locally.

- What are the hurdles?

  - Error message: “unable to prepare context: unable to evaluate symlinks in Dockerfile”

Chris Solis:

- How many hours did I work since the last meeting?

- What was done since the last scrum meeting?

- What is planned to be done until the next scrum meeting?

- What are the hurdles?

Jonthan Barlatier:

- How many hours did I work since the last meeting?

  - 1

- What was done since the last scrum meeting?

  - Had a sudden startup loop/black screen of death so time had to be spent on recovering programs and configuration due to using an old system restore

  - Continuing Laravel research

- What is planned to be done until the next scrum meeting?

  - Get back up to previous progress

  - Pull up local database of android app

  - Finish Laravel research

- What are the hurdles?

  - Recovering after this error and getting up and running in a fast track

Henry Labrada:

- How many hours did I work since the last meeting?

  - 1

- What was done since the last scrum meeting?

  - Finished installing some necessary programs

  - Tried installing docker but got stuck because of an error

- What is planned to be done until the next scrum meeting?

  - Set up environment for website

  - Set up android studio environment

- What are the hurdles?

  - Trouble installing Docker because of my windows version

Daily Scrum Meeting Minutes (09/07):

Attendees: Luis Miranda, Daniel Barbosa, Drew Blumenthal, Carlos Reyes, Ricardo Ruiz, Sheris Johnet, Chris Solis, Jonthan Barlatier, Henry Labrada

Start time: <6:40 PM>

End time: <6:55 PM>

Luis Miranda:

- How many hours did I work since the last meeting?

  - 2

- What was done since the last scrum meeting?

  - Keep designing and brainstorming on how I’m going to apply my second user story

- What is planned to be done until the next scrum meeting?

  - Start implementing the user story in the dashboard if the db is up

- What are the hurdles?

  - None

Daniel Barbosa:

- How many hours did I work since the last meeting?

  - 2

- What was done since the last scrum meeting?

  - Kept testing and formatting the contact email through Mailtrap. Attempted to use Gmail as the mail host and driver, but found it to be less secure.

- What is planned to be done until the next scrum meeting?

  - Attempt to set up a local database from the sql script file Carlos obtained from Steven. Continue to wait for the DB to be back up, so we can proceed to the dashboard. And keep researching into mail hosting services (some are paid)?.

- What are the hurdles?

  - None.

Drew Blumenthal:

- How many hours did I work since the last meeting?

  - 2

- What was done since the last scrum meeting?

  - After talking with the PO, the notes system requirements changed to having multi-station info rather than human written notes, so I looked into how I would go about doing that. Started making a version of the player dashboard that doesn’t depend on the database.

- What is planned to be done until the next scrum meeting?

  - Use the .sql file Carlos obtained from Steven to create a local database and hook the website up with it, then post instructions for how to do it for the rest of the team.

- What are the hurdles?

  - None.

Carlos Reyes:

- How many hours did I work since the last meeting?

  - 2

- What was done since the last scrum meeting?

  - Worked on adding station and game tables to upload functionality

- What is planned to be done until the next scrum meeting?

  - Continue adding that to the upload button

- What are the hurdles?

  - IDE errors

Ricardo Ruiz:

- How many hours did I work since the last meeting?

  - 2

- What was done since the last scrum meeting?

  - Was able to fix pad emulator not connecting to android application

- What is planned to be done until the next scrum meeting?

  - Even though the pad emulator works I am unable to simulate hits from it. Will work on fixing that

- What are the hurdles?

  - Wasn't able to get the full functionality from the pad simulator

Sheris Johnet:

- How many hours did I work since the last meeting?

  - 1

- What was done since the last scrum meeting?

  - Attempted to fix an error to run the site locally, by deleting and reinstalling Docker. This caused another error. Continued to try and fix Docker issues. Ordered HDMI cable that works for my phone to start with getting at least the mobile app running locally (since getting the site running is taking too long).

- What is planned to be done until the next scrum meeting?

  - Hopefully, fix these errors.

- What are the hurdles?

  - The errors mentioned above.

Chris Solis:

- How many hours did I work since the last meeting?

- What was done since the last scrum meeting?

- What is planned to be done until the next scrum meeting?

- What are the hurdles?

Jonthan Barlatier:

- How many hours did I work since the last meeting?

  - 2

- What was done since the last scrum meeting?

  - Finished Laravel research

  - Pulled up local android database and did some preliminary view into it

- What is planned to be done until the next scrum meeting?

  - Start Python research

  - Set up local version of online database using schema

- What are the hurdles?

  - None

Henry Labrada:

- How many hours did I work since the last meeting?

- What was done since the last scrum meeting?

- What is planned to be done until the next scrum meeting?

- What are the hurdles?

Daily Scrum Meeting Minutes (09/08):

Attendees: Luis Miranda, Daniel Barbosa, Drew Blumenthal, Carlos Reyes, Ricardo Ruiz, Sheris Johnet, Chris Solis, Jonthan Barlatier, Henry Labrada

Start time: <6:45 PM>

End time: <6:57 PM>

Luis Miranda:

- How many hours did I work since the last meeting?

  - 2

- What was done since the last scrum meeting?

  - Successfully connected to the db and started implementing the embedded video

- What is planned to be done until the next scrum meeting?

  - Try to finish that users story to start with the next one involving the graph

- What are the hurdles?

  - None

Daniel Barbosa:

- How many hours did I work since the last meeting?

  - 2.5

- What was done since the last scrum meeting?

  - Attempted to create a local db to be able to access the dashboard (first ran into issues with missing objects, then connection issues). Found that the site db became connectible when I ran the site on my other environment. Tested the mailer branch on the other environment to make sure the branch additions worked on the environment.

- What is planned to be done until the next scrum meeting?

  - Begin working on user stories for the dashboard through my old environment.

- What are the hurdles?

  - Driver issues on PC for SQL.

Drew Blumenthal:

- How many hours did I work since the last meeting?

  - 3

- What was done since the last scrum meeting?

  - Tried to set up a local sql server on my machine as a temporary website database while the main one was down. Had lots of problems, but luckily main server is back up now, so don’t need to fix.

- What is planned to be done until the next scrum meeting?

  - Return to working on the new sessions/notes functionality.

- What are the hurdles?

  - Since the website is in a docker image, I was getting problems trying to connect with the database on the host machine that I couldn’t figure out.

Carlos Reyes:

- How many hours did I work since the last meeting?

  - 2

- What was done since the last scrum meeting?

  - Added getUnUploadedGames method to database helper, and did some tests on it. Researched postman

- What is planned to be done until the next scrum meeting?

  - Add necessary while loop to data syncher so that games table is included in the uploaded JSOn object

- What are the hurdles?

Ricardo Ruiz:

- How many hours did I work since the last meeting?

  - 1

- What was done since the last scrum meeting?

  - Was going through the android application and testing it

- What is planned to be done until the next scrum meeting?

  - To try to be log in in android application

- What are the hurdles?

  - Wasn’t able to log in or create a player or club from the android app

Sheris Johnet:

- How many hours did I work since the last meeting?

  - 1

- What was done since the last scrum meeting?

  - Deleted Docker and reinstalled, however for some reason the app is not found on my device. Started trying to get mobile app running locally. However. there was a Gauge plugin not found error, despite plug-in already downloaded.

- What is planned to be done until the next scrum meeting?

  - Hopefully, fix issues with Docker and Gauge plugin.

- What are the hurdles?

  - Errors mentioned above.

Chris Solis:

- How many hours did I work since the last meeting?

- What was done since the last scrum meeting?

- What is planned to be done until the next scrum meeting?

- What are the hurdles?

Jonthan Barlatier:

- How many hours did I work since the last meeting?

  - 1

- What was done since the last scrum meeting?

  - Started Python research

  - Worked on trying to get local database set up until actual database came online

- What is planned to be done until the next scrum meeting?

  - Continue Python research

  - Connect to online database

- What are the hurdles?

  - None

Henry Labrada:

- How many hours did I work since the last meeting?

- What was done since the last scrum meeting?

- What is planned to be done until the next scrum meeting?

- What are the hurdles?

Daily Scrum Meeting Minutes (09/09):

Attendees: Luis Miranda, Daniel Barbosa, Drew Blumenthal, Carlos Reyes, Ricardo Ruiz, Sheris Johnet, Chris Solis, Jonthan Barlatier, Henry Labrada

Start time: <6:40 PM>

End time: <7:03 PM>

Luis Miranda:

- How many hours did I work since the last meeting?

  - 2

- What was done since the last scrum meeting?

  - Almost finishing my first user story, started implementing in the dashboard

- What is planned to be done until the next scrum meeting?

  - Start on the user story concerning the graph

- What are the hurdles?

  - Getting started with my branch and log in.

Daniel Barbosa:

- How many hours did I work since the last meeting?

  - 3

- What was done since the last scrum meeting?

  - Tried troubleshooting the issues with missing drivers on my PC system, to no avail. Moved on to creating a dummy user(club owner) and a dummy player(related to the club owned by the club owner); and inserted sample data related to that player, so that we can see the graph on the dashboard. Wanted to start on the average hit time option for the graph, but not sure how to go about it.

- What is planned to be done until the next scrum meeting?

  - Check in with Luis and Drew to see how their progress is coming along and how I can help them.

- What are the hurdles?

  - Missing drivers on my PC.

Drew Blumenthal:

- How many hours did I work since the last meeting?

  - 2.5

- What was done since the last scrum meeting?

  - Did some troubleshooting with Yasmani and got the new database up and running for us all to use. Reconfigured website to use new database instead of Steven’s. Added some base sample data to the new database since all tables were cleared.

- What is planned to be done until the next scrum meeting?

  - Finish creating more sample data for better testing, fix bug occurring from the new session system, integrate notes into it.

- What are the hurdles?

  - Troubleshooting why the database wasn’t allowing us to connect was difficult, but we finally got it.

Carlos Reyes:

- How many hours did I work since the last meeting?

  - 1.5

- What was done since the last scrum meeting?

  - Adding query to SQLite db that sets all uploaded games “uploaded” column after

- What is planned to be done until the next scrum meeting?

  - Finish upload functionality

- What are the hurdles?

  - Making mistakes in queries

Ricardo Ruiz:

- How many hours did I work since the last meeting?

  - 1

- What was done since the last scrum meeting?

  - Continued to work on understanding the android application

- What is planned to be done until the next scrum meeting?

  - Plan on fixing the login issue and continue to looking at source code

- What are the hurdles?

  - Still wasn’t able to log in or create a club from android device

Sheris Johnet:

- How many hours did I work since the last meeting?

  - 1

- What was done since the last scrum meeting?

  - Attempted to reinstall Docker again to fix the issue. Found that the problem was due to Windows 10, not working with Docker. Further researched issue, and one way to fix it is to download Chocolatey, VirtualBox and its extension. Started to download Chocolatey and there was a security issue. Furthermore, tried to fix an error with Gauge plugin in Android Studio, but was unsuccessful.

- What is planned to be done until the next scrum meeting?

  - Find a way to download Chocolatey, VirtualBox and extension.

- What are the hurdles?

  - Errors mentioned above.

Chris Solis:

- How many hours did I work since the last meeting?

  - 2

- What was done since the last scrum meeting?

  - Looked into android development further and tried to get the application running in the emulator. Further delved into Laravel and the current code to try to figure out how everything is set up and what is written by us and what is just dependencies.

- What is planned to be done until the next scrum meeting?

  - Continue looking through laravel and the website, try to get a local database set up or to connect to the main database.

- What are the hurdles?

  - My android phone’s USB port is busted and can’t transfer files over, so I have to figure out a way around that if I don’t want to use the emulator.

Jonthan Barlatier:

- How many hours did I work since the last meeting?

  - 2

- What was done since the last scrum meeting?

  - Analyzed DB schema and logic to figure out about the offline player problem although can’t currently figure out if it’s actually currently a real issue

  - Continued Python research

- What is planned to be done until the next scrum meeting?

  - Analyze Android app code

- What are the hurdles?

  - None

Henry Labrada:

- How many hours did I work since the last meeting?

- What was done since the last scrum meeting?

- What is planned to be done until the next scrum meeting?

- What are the hurdles?

Daily Scrum Meeting Minutes (09/10):

Attendees: Luis Miranda, Daniel Barbosa, Drew Blumenthal, Carlos Reyes, Ricardo Ruiz, Sheris Johnet, Chris Solis, Jonthan Barlatier, Henry Labrada

Start time: <6:40 PM>

End time: <6:57 PM>

Luis Miranda:

- How many hours did I work since the last meeting?

  - 3

- What was done since the last scrum meeting?

  - Finishing adding the videos

- What is planned to be done until the next scrum meeting?

  - Look at other user stories to work on and wrap things up for this sprint

- What are the hurdles?

  - Errors with composer

Daniel Barbosa:

- How many hours did I work since the last meeting?

  - 2

- What was done since the last scrum meeting?

  - Added sample data to the proper Session and SessionData tables, to be used in relation to the dummy player that Drew created. Also worked on minor fixes on the dashboard view and PlayerController, so that the date labels for the graph were retrieved properly as well as showing the correct number of sessions played.

- What is planned to be done until the next scrum meeting?

  - Work with Drew or Luis to see what else needs to be done for the dashboard as of this sprint.

- What are the hurdles?

  - None.

Drew Blumenthal:

- How many hours did I work since the last meeting?

  - 2

- What was done since the last scrum meeting?

  - Reconstructed the dashboard to use sessions in the dropdown menu and when a session is chosen it displays all games’ data recorded during that session in the main chart, rather than combining all sessions into 1 like before.

- What is planned to be done until the next scrum meeting?

  - Since sessions are now being used properly, just add a notes box somewhere around the chart and display each session’s notes in it.

- What are the hurdles?

  - Getting json out of laravel controller in right format.

Carlos Reyes:

- How many hours did I work since the last meeting?

  - 2

- What was done since the last scrum meeting?

  - Fixed upload was uploading to old server. Researched SQL queries to check some errors, continued adding queries to json body for upload functionality.

- What is planned to be done until the next scrum meeting?

  - Add time started to the db for the Game Table.

- What are the hurdles?

Ricardo Ruiz:

- How many hours did I work since the last meeting?

  - 1

- What was done since the last scrum meeting?

  - Finally got everything on the web app and android app working. Fixed a small bug in a birthday input

- What is planned to be done until the next scrum meeting?

  - To continue fixing small issues in the android application. Also try to learn how to make git branches to work on issues.

- What are the hurdles?

  - No hurdles this time around

Sheris Johnet:

- How many hours did I work since the last meeting?

  - 1

- What was done since the last scrum meeting?

  - Tried to get Docker Toolbox to work, but needed Virtualization to be enabled. Had an unsuccessful attempt in enabling virtualization. Due to trouble with Toolbox, I tried to fix the security issue with Chocolatey. (One resource stated that Virtualization would be enabled with Chocolatey and VirtualBox.)

- What is planned to be done until the next scrum meeting?

  - Finally, download Docker.

- What are the hurdles?

  - Errors mentioned above.

Chris Solis:

- How many hours did I work since the last meeting?

- What was done since the last scrum meeting?

- What is planned to be done until the next scrum meeting?

- What are the hurdles?

Jonthan Barlatier:

- How many hours did I work since the last meeting?

  - 1

- What was done since the last scrum meeting?

  - Analyzed more of the DB and android code

- What is planned to be done until the next scrum meeting?

  - Tidy up any last user stories of the current sprint

- What are the hurdles?

  - None

Henry Labrada:

- How many hours did I work since the last meeting?

- What was done since the last scrum meeting?

- What is planned to be done until the next scrum meeting?

- What are the hurdles?

Daily Scrum Meeting Minutes (09/11):

Attendees: Luis Miranda, Daniel Barbosa, Drew Blumenthal, Carlos Reyes, Ricardo Ruiz, Sheris Johnet, Chris Solis, Jonthan Barlatier, Henry Labrada

Start time: <6:40 PM>

End time: <6:50 PM>

Luis Miranda:

- How many hours did I work since the last meeting?

  - 2

- What was done since the last scrum meeting?

  - Added the videos that will be presented on the site

- What is planned to be done until the next scrum meeting?

  - Do a little bit of designs tweaks

- What are the hurdles?

  - None

Daniel Barbosa:

- How many hours did I work since the last meeting?

  - 2

- What was done since the last scrum meeting?

  - Began brainstorming ideas for how to obtain timing measurements while in game, and what to do with that information(didn’t make much progress, would like more clarification from Gummi). Also, checked out Luis updates on his branch but ran an issue when logging in into the dashboard, but was able to solve it after reaching out to him (just had to run one command).Lastly, I also began researching how to implement notifications with Laravel.

- What is planned to be done until the next scrum meeting?

  - Continue looking into notifications with Laravel, and wait for the next planning meeting.

- What are the hurdles?

  - None.

Drew Blumenthal:

- How many hours did I work since the last meeting?

  - 2

- What was done since the last scrum meeting?

  - Added a notes section below the dashboard chart. Added functionality for it to display the notes for each session depending on which session is selected. Started optimizing session code for faster load times.

- What is planned to be done until the next scrum meeting?

  - Further optimize the website to reduce load time by over 50%.

- What are the hurdles?

  - None.

Carlos Reyes:

- How many hours did I work since the last meeting?

  - 2

- What was done since the last scrum meeting?

  - Finished all upload functions on app side

- What is planned to be done until the next scrum meeting?

  - Add the functions on the website side to handle the http requests.

- What are the hurdles?

  - Did not know how website repo was structured so I didn’t know where to find the

Ricardo Ruiz:

- How many hours did I work since the last meeting?

  - 1

- What was done since the last scrum meeting?

  - Watched a few videos on git and looked at additions to work on for next sprint

- What is planned to be done until the next scrum meeting?

  - To see what new user stories will be added and work on some of those

- What are the hurdles?

  - None

Sheris Johnet:

- How many hours did I work since the last meeting?

  - 1

- What was done since the last scrum meeting?

  - Almost fixed Docker issue. Just have to check if it is actually working. There might be an issue with VirtualBox.

- What is planned to be done until the next scrum meeting?

  - Get the site and app running locally.

- What are the hurdles?

  - None

Chris Solis:

- How many hours did I work since the last meeting?

  - 1

- What was done since the last scrum meeting?

  - Tried to get the database schema set up locally, reviewed laravel, bootstrap, and android studio more.

- What is planned to be done until the next scrum meeting?

  - Figure out next stories and such.

- What are the hurdles?

  - None

Jonthan Barlatier:

- How many hours did I work since the last meeting?

  - 1

- What was done since the last scrum meeting?

  - Analyzed db for possible optimization strategies

  - Reviewed knowledge gained over sprint more

- What is planned to be done until the next scrum meeting?

  - Waiting on new user stories to work on

- What are the hurdles?

  - None

Henry Labrada:

- How many hours did I work since the last meeting?

- What was done since the last scrum meeting?

- What is planned to be done until the next scrum meeting?

- What are the hurdles?

### Sprint 2 Daily Scrum Meeting Minutes:

Daily Scrum Meeting Minutes (09/14):

Attendees: Luis Miranda, Daniel Barbosa, Drew Blumenthal, Carlos Reyes, Ricardo Ruiz, Sheris Johnet, Chris Solis, Jonthan Barlatier, Henry Labrada

Start time: <6:40 PM>

End time: <6:55 PM>

Luis Miranda:

- How many hours did I work since the last meeting?

  - 2

- What was done since the last scrum meeting?

  - Merge my branch with master and design changes

- What is planned to be done until the next scrum meeting?

  - Wait for future user stories to workon

- What are the hurdles?

  - None

Daniel Barbosa:

- How many hours did I work since the last meeting?

  - 2

- What was done since the last scrum meeting?

  - Merged Mailer branch into master after resolving some conflicts. Continued to look into Laravel notifications, watched various tutorials, and read different articles about how to handle notifications with Laravel.

- What is planned to be done until the next scrum meeting?

  - Begin implementing what has been learned in the past days, in regards to having notifications in the dashboard.

- What are the hurdles?

  - Conflicts when merging.

Drew Blumenthal:

- How many hours did I work since the last meeting?

  - 2

- What was done since the last scrum meeting?

  - Had to troubleshoot and fix issues with docker/virtual box. Worked on optimization of the player session data, but it ended up being harder than it looked so haven’t finished yet.

- What is planned to be done until the next scrum meeting?

  - Keep working on the optimization, start on new stories from this weeks sprint planning.

- What are the hurdles?

  - Converting collections to proper formats.

Carlos Reyes:

- How many hours did I work since the last meeting?

  - 2

- What was done since the last scrum meeting?

  - Pulled new changes o the repo, and created new branch for my user story.

- What is planned to be done until the next scrum meeting?

  - Finish writing php code for handling the game tbale upload request. Test the changes.

- What are the hurdles?

  - Composer installation caused invalidargumentexception.

Ricardo Ruiz:

- How many hours did I work since the last meeting?

  - 1

- What was done since the last scrum meeting?

  - Was going over web application code trying to understand it

- What is planned to be done until the next scrum meeting?

  - Look to start new stories for the next sprint

- What are the hurdles?

  - None

Sheris Johnet:

- How many hours did I work since the last meeting?

- What was done since the last scrum meeting?

- What is planned to be done until the next scrum meeting?

- What are the hurdles?

Chris Solis:

- How many hours did I work since the last meeting?

- What was done since the last scrum meeting?

- What is planned to be done until the next scrum meeting?

- What are the hurdles?

Jonthan Barlatier:

- How many hours did I work since the last meeting?

  - 1

- What was done since the last scrum meeting?

  - Went over database schema

  - Went over android app code

- What is planned to be done until the next scrum meeting?

  - Wait for new stories to work on

- What are the hurdles?

  - None

Henry Labrada:

- How many hours did I work since the last meeting?

- What was done since the last scrum meeting?

- What is planned to be done until the next scrum meeting?

- What are the hurdles?

Daily Scrum Meeting Minutes (09/15):

Attendees: Luis Miranda, Daniel Barbosa, Drew Blumenthal, Carlos Reyes, Ricardo Ruiz, Sheris Johnet, Chris Solis, Jonthan Barlatier, Henry Labrada

Start time: <6:40 PM>

End time: <6:56 PM>

Luis Miranda:

- How many hours did I work since the last meeting?

  - 2

- What was done since the last scrum meeting?

  - Started working on tutorial user story, brainstorming on ideas

- What is planned to be done until the next scrum meeting?

  - Implement a new popup window

- What are the hurdles?

  - None

Daniel Barbosa:

- How many hours did I work since the last meeting?

  - 2

- What was done since the last scrum meeting?

  - Began implementing the database notifications on the Laravel dashboard. Created a new DB table for notifications, to be able to be accessed on the dashboard views.

- What is planned to be done until the next scrum meeting?

  - Continue with the implementation and testing of notifications in dash.

- What are the hurdles?

  - None.

Drew Blumenthal:

- How many hours did I work since the last meeting?

  - 2

- What was done since the last scrum meeting?

  - Kept working on the optimization of the dashboard, but every time I feel like I’m getting close I get another setback. Still some work to be done.

- What is planned to be done until the next scrum meeting?

  - Keep working on optimization, talk with Carlos about how he’ll start sending the new types of data from the app to the website.

- What are the hurdles?

  - Working with Laravel collections.

Carlos Reyes:

- How many hours did I work since the last meeting?

  - 2.5

- What was done since the last scrum meeting?

  - Found an issue that was saving multiple gameIDs for B2B games. Fixed it. Started testing changes to MobileController, but it wasn’t working as intended.

- What is planned to be done until the next scrum meeting?

  - Continue working on mobile controller so that it can parse the JSON file the mobile app sends.

- What are the hurdles?

  - Not familiar with PHP and I don’t know exactly what is going on in the controller.

Ricardo Ruiz:

- How many hours did I work since the last meeting?

  - 2

- What was done since the last scrum meeting?

  - Was working on implementing the time it takes to hit. Mostly working on seeing how the game code works

- What is planned to be done until the next scrum meeting?

  - To continue working on that feature.

- What are the hurdles?

  - There were some bugs with python pad emulator only sending hits to pad 3.

Sheris Johnet:

- How many hours did I work since the last meeting?

- What was done since the last scrum meeting?

- What is planned to be done until the next scrum meeting?

- What are the hurdles?

Chris Solis:

- How many hours did I work since the last meeting?

  - 1

- What was done since the last scrum meeting?

  - Reviewed the code for the website layout and some of the css, looked more into how laravel presents web pages.

- What is planned to be done until the next scrum meeting?

  - Continue the review of the code, see where design can be improved further.

- What are the hurdles?

  - None.

Jonthan Barlatier:

- How many hours did I work since the last meeting?

  - 2

- What was done since the last scrum meeting?

  - Research on PHP functions to implement for game and station upload

  - Had set-back regarding Docker that involved having to re-install

  - Learn how to decode from JSON objects to extract info to upload to the database

- What is planned to be done until the next scrum meeting?

  - Continue looking into proper manner to include the PHP functions

  - Look into app controller upload

- What are the hurdles?

  - Getting Docker backup and working

Henry Labrada:

- How many hours did I work since the last meeting?

- What was done since the last scrum meeting?

- What is planned to be done until the next scrum meeting?

- What are the hurdles?

Daily Scrum Meeting Minutes (09/16):

Attendees: Luis Miranda, Daniel Barbosa, Drew Blumenthal, Carlos Reyes, Ricardo Ruiz, Sheris Johnet, Chris Solis, Jonthan Barlatier, Henry Labrada

Start time: <6:40 PM>

End time: <6:57 PM>

Luis Miranda:

- How many hours did I work since the last meeting?

  - 2

- What was done since the last scrum meeting?

  - Started implementing blade file and looking into controllers

- What is planned to be done until the next scrum meeting?

  - Add functionality to controller

- What are the hurdles?

  - none

Daniel Barbosa:

- How many hours did I work since the last meeting?

  - 2.5

- What was done since the last scrum meeting?

  - Continued implementing the notifications feature through a simple list resulting from database queries. Later began to play around with the Laravel notification class to see if I could get similar results but ran into some issues.

- What is planned to be done until the next scrum meeting?

  - Look more into the Laravel notification class, and continue testing/styling.

- What are the hurdles?

  - Working with Laravel Notification class.

Drew Blumenthal:

- How many hours did I work since the last meeting?

  - 2.5

- What was done since the last scrum meeting?

  - Finished optimizing player dashboard. Reduced load times by over 50%, now it is in line with all the other pages. Resolved some merge conflicts and brough master up to date with all recent changes.

- What is planned to be done until the next scrum meeting?

  - Begin working on the new line graph using Carlos’s time sequences.

- What are the hurdles?

  - Working with query builder, had to just use raw sql statements.

Carlos Reyes:

- How many hours did I work since the last meeting?

  - 3

- What was done since the last scrum meeting?

  - Added a time_sequence column to both DBs, finished Game upload in the MobileController. Modified DatabaseHelper methods to work with new column.

- What is planned to be done until the next scrum meeting?

  - Add Station table upload in MobileController and start including gameID into sessionData table.(currently uploaded as null). Add time_sequence as part of upload in DataSyncer and MobileController.

- What are the hurdles?

  - None.

Ricardo Ruiz:

- How many hours did I work since the last meeting?

  - 2

- What was done since the last scrum meeting?

  - Tried to fix a bug regarding time hit feature.

- What is planned to be done until the next scrum meeting?

  - To finish and get that working

- What are the hurdles?

  - There was a bug where the pads were being hit more times than they were being lit up

Sheris Johnet:

- How many hours did I work since the last meeting?

- What was done since the last scrum meeting?

- What is planned to be done until the next scrum meeting?

- What are the hurdles?

Chris Solis:

- How many hours did I work since the last meeting?

  - 1

- What was done since the last scrum meeting?

  - Reviewed the website dashboard css and general code, brainstormed more about the direction of the design.

- What is planned to be done until the next scrum meeting?

  - Continue as currently working.

- What are the hurdles?

  - None.

Jonathan Barlatier:

- How many hours did I work since the last meeting?

  - 2

- What was done since the last scrum meeting?

  - Continued work on game and station upload and still testing functionality

  - Looked more into methods to gameify actual game to make interest for players especially to try and get better at it as well methods to best show data of how players performed over time and how to best illustrate this information

- What is planned to be done until the next scrum meeting?

  - Continue research into the latter point above

  - Continue working on PHP upload

- What are the hurdles?

  - Refreshing on PHP itself

Henry Labrada:

- How many hours did I work since the last meeting?

- What was done since the last scrum meeting?

- What is planned to be done until the next scrum meeting?

- What are the hurdles?

Daily Scrum Meeting Minutes (09/17):

Attendees: Luis Miranda, Daniel Barbosa, Drew Blumenthal, Carlos Reyes, Ricardo Ruiz, Sheris Johnet, Chris Solis, Jonthan Barlatier, Henry Labrada

Start time: <6:40 PM>

End time: <7:00 PM>

Luis Miranda:

- How many hours did I work since the last meeting?

  - 2

- What was done since the last scrum meeting?

  - Started implementing the controllers

- What is planned to be done until the next scrum meeting?

  - Finish testing and get the popup working

- What are the hurdles?

  - None

Daniel Barbosa:

- How many hours did I work since the last meeting?

  - 2

- What was done since the last scrum meeting?

  - Kept working with the Laravel notification class, but ran into issues with controllers and functionality. Did figure out how to retrieve notifications from DB.

- What is planned to be done until the next scrum meeting?

  - Work out issues with notifications and hopefully fix functionality/work with controllers.

- What are the hurdles?

  - Controllers.

Drew Blumenthal:

- How many hours did I work since the last meeting?

  - 2

- What was done since the last scrum meeting?

  - Began working on the new chart that will utilize the time sequence. Planned out everything the chart should have and started laying it out, but got stuck on some css positioning.

- What is planned to be done until the next scrum meeting?

  - Finish the chart layout and work on parsing the data for it.

- What are the hurdles?

  - CSS positioning is hard.

Carlos Reyes:

- How many hours did I work since the last meeting?

  - 2

- What was done since the last scrum meeting?

  - Tested the issue Ricardo mentioned with the pads.

- What is planned to be done until the next scrum meeting?

  - Work on including GameID in sessionData upload

- What are the hurdles?

  - Can’t figure out the cause of the bug Ricardo mentioned.

Ricardo Ruiz:

- How many hours did I work since the last meeting?

  - 1

- What was done since the last scrum meeting?

  - Was still working on the issue mentioned yesterday. Was able to somewhat narrow it down

- What is planned to be done until the next scrum meeting?

  - To continue working on the issue.

- What are the hurdles?

  - Trying to find where the issue was coming from.

Sheris Johnet:

- How many hours did I work since the last meeting?

- What was done since the last scrum meeting?

- What is planned to be done until the next scrum meeting?

- What are the hurdles?

Chris Solis:

- How many hours did I work since the last meeting?

- What was done since the last scrum meeting?

- What is planned to be done until the next scrum meeting?

- What are the hurdles?

Jonthan Barlatier:

- How many hours did I work since the last meeting?

  - 2

- What was done since the last scrum meeting?

  - Implemented JSON_decode for app controller, needs testing still.

  - Continued working on PHP function for game and station upload

- What is planned to be done until the next scrum meeting?

  - To continue on both tasks mentioned above

- What are the hurdles?

  - None

Henry Labrada:

- How many hours did I work since the last meeting?

- What was done since the last scrum meeting?

- What is planned to be done until the next scrum meeting?

- What are the hurdles?

Daily Scrum Meeting Minutes (09/18):

Attendees: Luis Miranda, Daniel Barbosa, Drew Blumenthal, Carlos Reyes, Ricardo Ruiz, Sheris Johnet, Chris Solis, Jonthan Barlatier, Henry Labrada

Start time: <6:40 PM>

End time: <6:53 PM>

Luis Miranda:

- How many hours did I work since the last meeting?

  - 2

- What was done since the last scrum meeting?

  - Started working on the controllers.

- What is planned to be done until the next scrum meeting?

  - Finish the user story and help the team by next week.

- What are the hurdles?

  - Getting the controller to work.

Daniel Barbosa:

- How many hours did I work since the last meeting?

  - 2

- What was done since the last scrum meeting?

  - Continued working with Notification class, but struggling with functionality and controllers.

- What is planned to be done until the next scrum meeting?

  - Look for alternatives to using Notification class (I think I’m trying to use it for the wrong purpose).

- What are the hurdles?

  - Getting the desired output using the notification class.

Drew Blumenthal:

- How many hours did I work since the last meeting?

  - 2

- What was done since the last scrum meeting?

  - Finished the layout of the new time sequence chart and have all of its controls in place (fixed CSS problems as well). Created the new dropdown button functionality so that when an option is selected form the session drop down, it populates the game drop down with all game ids of that session.

- What is planned to be done until the next scrum meeting?

  - Make it so that when a game is selected from the game drop down, the time sequence chart will show the time sequence line for that game.

- What are the hurdles?

  - CSS position probs.

Carlos Reyes:

- How many hours did I work since the last meeting?

  - 2

- What was done since the last scrum meeting?

  - Added game_id and time_sequence in the uploadSessionData function on the MobileController.php.

- What is planned to be done until the next scrum meeting?

  - Test changes to the MobileController.php, and push changes to the Android app that accommodate the new upload functionality.

- What are the hurdles?

  - Thinking.

Ricardo Ruiz:

- How many hours did I work since the last meeting?

  - 1

- What was done since the last scrum meeting?

  - Fixed issue where a hit was counting when the pad should be off

- What is planned to be done until the next scrum meeting?

  - There was one final issue with implementing time hit. So I will finish working on that this weekend.

- What are the hurdles?

  - The final issue.

Sheris Johnet:

- How many hours did I work since the last meeting?

- What was done since the last scrum meeting?

- What is planned to be done until the next scrum meeting?

- What are the hurdles?

Chris Solis:

- How many hours did I work since the last meeting?

- What was done since the last scrum meeting?

- What is planned to be done until the next scrum meeting?

- What are the hurdles?

Jonthan Barlatier:

- How many hours did I work since the last meeting?

  - 2

- What was done since the last scrum meeting?

  - Ran into issues concerning the work from yesterday during testing that must be fixed.

- What is planned to be done until the next scrum meeting?

  - Fixing those issues

- What are the hurdles?

  - None

Henry Labrada:

- How many hours did I work since the last meeting?

- What was done since the last scrum meeting?

- What is planned to be done until the next scrum meeting?

- What are the hurdles?

Daily Scrum Meeting Minutes (09/21):

Attendees: Luis Miranda, Daniel Barbosa, Drew Blumenthal, Carlos Reyes, Ricardo Ruiz, Sheris Johnet, Chris Solis, Jonthan Barlatier, Henry Labrada

Start time: <6:40 PM>

End time: <6:53 PM>

Luis Miranda:

- How many hours did I work since the last meeting?

  - 3

- What was done since the last scrum meeting?

  - Test implementation of function with database

- What is planned to be done until the next scrum meeting?

  - Finish user story and help Daniel with notifications

- What are the hurdles?

  - Working with controllers

Daniel Barbosa:

- How many hours did I work since the last meeting?

  - 2

- What was done since the last scrum meeting?

  - Decided to put using the Notification class on hold. And began implementing a more simple approach to alerting the coach(user) about an underperforming player.

- What is planned to be done until the next scrum meeting?

  - Continue to test my simple alerts. Work with Luis to see if anything else can be done with the Notification class.

- What are the hurdles?

  - None

Drew Blumenthal:

- How many hours did I work since the last meeting?

  - 2

- What was done since the last scrum meeting?

  - Did the preliminary work to get the new chart ready to start parsing the time sequence strings to display on the chart, just needs to adapt to the actual string format when they’re in the database.

- What is planned to be done until the next scrum meeting?

  - Adapt code to work for actual sequence string formatting if its in database.

- What are the hurdles?

  - App team and website team separate so a little hard to communicate in between.

Carlos Reyes:

- How many hours did I work since the last meeting?

  - 3

- What was done since the last scrum meeting?

  - Trying to make the android app connect to my local version of the site. Keep getting timeout error.

- What is planned to be done until the next scrum meeting?

  - Fix the error

- What are the hurdles?

  - Unable to post the http request to the /upload-data. Connection errors.

Ricardo Ruiz:

- How many hours did I work since the last meeting?

  - 1

- What was done since the last scrum meeting?

  - Finished implementation of the hit/miss time feature.

- What is planned to be done until the next scrum meeting?

  - To have the data sent to the database in the android app. Also start working on pad position user stories.

- What are the hurdles?

  - There were no hurdles this time.

Sheris Johnet:

- How many hours did I work since the last meeting?

- What was done since the last scrum meeting?

- What is planned to be done until the next scrum meeting?

- What are the hurdles?

Chris Solis:

- How many hours did I work since the last meeting?

- What was done since the last scrum meeting?

- What is planned to be done until the next scrum meeting?

- What are the hurdles?

Jonthan Barlatier:

- How many hours did I work since the last meeting?

  - 2

- What was done since the last scrum meeting?

  - Most issues related to the PHP functions dealt with but still just need finalization on making sure they 100% do

- What is planned to be done until the next scrum meeting?

  - Most likely push this work into the repo after this last bout of testing

- What are the hurdles?

  - None

Henry Labrada:

- How many hours did I work since the last meeting?

- What was done since the last scrum meeting?

- What is planned to be done until the next scrum meeting?

- What are the hurdles?

Daily Scrum Meeting Minutes (09/22):

Attendees: Luis Miranda, Daniel Barbosa, Drew Blumenthal, Carlos Reyes, Ricardo Ruiz, Sheris Johnet, Chris Solis, Jonthan Barlatier, Henry Labrada

Start time: <6:40 PM>

End time: <7:01 PM>

Luis Miranda:

- How many hours did I work since the last meeting?

  - 2

- What was done since the last scrum meeting?

  - Started from 0 on working with popup and looking info for notifications

- What is planned to be done until the next scrum meeting?

  - Start implementing small tests for popup

- What are the hurdles?

  - Working with database

Daniel Barbosa:

- How many hours did I work since the last meeting?

  - 2.5

- What was done since the last scrum meeting?

  - Added a few players associated with the test user, to check that the notifications/alerts only showed under the condition, and with different values. Switch over from using ratings to percentiles for the notification condition. Begun looking using SQL for executing percentiles and triggering notifications as suggested by Drew.

- What is planned to be done until the next scrum meeting?

  - Keep looking into SQL triggers, for executing percentiles and notifications. Possibly begin implementation of such.

- What are the hurdles?

  - Controllers.

Drew Blumenthal:

- How many hours did I work since the last meeting?

  - 2.5

- What was done since the last scrum meeting?

  - Created the parsing function to go through the sequence string and separate it into datasets that the new chart can use. Got the new chart to display each game’s sequence when a session and game are selected.

- What is planned to be done until the next scrum meeting?

  - Figure out a way to filter new chart by pad, i.e. see only the hits that involved pad 3.

- What are the hurdles?

  - Good UI practices.

Carlos Reyes:

- How many hours did I work since the last meeting?

  - 3

- What was done since the last scrum meeting?

  - Fixed bug causing timeout error. Fixed parameters in PHP functions for game upload. Uploaded changes to android and laravel repos. Finished User Story 37. FInished half of User Story 21.

- What is planned to be done until the next scrum meeting?

  - Help Ricardo with saving hit timing data to the android db.

- What are the hurdles?

  - IP addresses all look the same.

Ricardo Ruiz:

- How many hours did I work since the last meeting?

  - 1

- What was done since the last scrum meeting?

  - Pushed chances to branch on git and was working on how to implement pad positioning. Also added a way to record which pad is hit.

- What is planned to be done until the next scrum meeting?

  - To continue working on pad positioning user story

- What are the hurdles?

  - There was no hurdles

Sheris Johnet:

- How many hours did I work since the last meeting?

- What was done since the last scrum meeting?

- What is planned to be done until the next scrum meeting?

- What are the hurdles?

Chris Solis:

- How many hours did I work since the last meeting?

  - 1

- What was done since the last scrum meeting?

  - Worked on looking through the web pages and making sure they were ready for the eventual transition to HTTPS

- What is planned to be done until the next scrum meeting?

  - Continued work on this.

- What are the hurdles?

  - None.

Jonthan Barlatier:

- How many hours did I work since the last meeting?

  - 1

- What was done since the last scrum meeting?

  - Due to unforeseen personal events didn’t get much done since last meeting other than prepping to push changes into repo

- What is planned to be done until the next scrum meeting?

  - Actually push the changes

- What are the hurdles?

  - None

Henry Labrada:

- How many hours did I work since the last meeting?

- What was done since the last scrum meeting?

- What is planned to be done until the next scrum meeting?

- What are the hurdles?

Daily Scrum Meeting Minutes (09/23):

Attendees: Luis Miranda, Daniel Barbosa, Drew Blumenthal, Carlos Reyes, Ricardo Ruiz, Sheris Johnet, Chris Solis, Jonthan Barlatier, Henry Labrada

Start time: <6:40 PM>

End time: <6:53 PM>

Luis Miranda:

- How many hours did I work since the last meeting?

  - 2

- What was done since the last scrum meeting?

  - Cleaned test data done from tutorial story. Started looking into Laravel documentation

- What is planned to be done until the next scrum meeting?

  - Start implementing new Event Listener with small test.

- What are the hurdles?

  - Working with database.

Daniel Barbosa:

- How many hours did I work since the last meeting?

  - 2.5

- What was done since the last scrum meeting?

  - Spent some time reading up on SQL Triggers and Stored Procedures. Created a test table for calculating some statistics. Began working on implementing stored procedures/triggers for testing stats computations and notifications.

- What is planned to be done until the next scrum meeting?

  - Keep working on triggers/SPs, getting the right functionality.

- What are the hurdles?

  - SQL

Drew Blumenthal:

- How many hours did I work since the last meeting?

  - 2.5

- What was done since the last scrum meeting?

  - Changed the new chart to be a bar chart instead of a line chart. Added feature so that bars are different colors depending on what pad they represent. Added new feature to filter based on pad (not entirely complete).

- What is planned to be done until the next scrum meeting?

  - Finish filter by pad feature. Find a better way to represent missed shots.

- What are the hurdles?

  - Chart.js datasets.

Carlos Reyes:

- How many hours did I work since the last meeting?

  - 2

- What was done since the last scrum meeting?

  - Wrote upload functions for station in android app

- What is planned to be done until the next scrum meeting?

  - Continue working on finishing that user story

- What are the hurdles?

  - none.

Ricardo Ruiz:

- How many hours did I work since the last meeting?

  - 1

- What was done since the last scrum meeting?

  - Was looking on how to implement an input for the pad positionings and solved a pad hit issue I found.

- What is planned to be done until the next scrum meeting?

  - To get a basic display working on the android app.

- What are the hurdles?

  - There was no hurdles

Sheris Johnet:

- How many hours did I work since the last meeting?

- What was done since the last scrum meeting?

- What is planned to be done until the next scrum meeting?

- What are the hurdles?

Chris Solis:

- How many hours did I work since the last meeting?

  - 1

- What was done since the last scrum meeting?

  - Finished basic overview to ensure no major conflicts with the transition to HTTPS when it comes to external links.

- What is planned to be done until the next scrum meeting?

  - Begin brainstorming some ideas for the gamification of the app, look through the dashboard some more.

- What are the hurdles?

  - None.

Jonthan Barlatier:

- How many hours did I work since the last meeting?

  - 1

- What was done since the last scrum meeting?

  - Started research related to possible strategies regarding player ranking system user story and a proper method to utilize it between making rankings between overall players using the app and within clubs as well as the criteria to base the rankings on (brackets, relative performance, or strict best times)

  - Helped discuss ideas on best way to display hit/miss graph

- What is planned to be done until the next scrum meeting?

  - To further the above research

- What are the hurdles?

  - None

Henry Labrada:

- How many hours did I work since the last meeting?

- What was done since the last scrum meeting?

- What is planned to be done until the next scrum meeting?

- What are the hurdles?

Daily Scrum Meeting Minutes (09/24):

Attendees: Luis Miranda, Daniel Barbosa, Drew Blumenthal, Carlos Reyes, Ricardo Ruiz, Sheris Johnet, Chris Solis, Jonthan Barlatier, Henry Labrada

Start time: <6:40 PM>

End time: <6:53 PM>

Luis Miranda:

- How many hours did I work since the last meeting?

  - 3

- What was done since the last scrum meeting?

  - Looked over sql server and laravel documentation to implement new plan

- What is planned to be done until the next scrum meeting?

  - Keep testing

- What are the hurdles?

  - Migration fault in Laravel

Daniel Barbosa:

- How many hours did I work since the last meeting?

  - 2.5

- What was done since the last scrum meeting?

  - Have been playing around with SQL stored procedures and triggers, dealing with Players in particular.

- What is planned to be done until the next scrum meeting?

  - Sort out issues with current triggers and keep testing.

- What are the hurdles?

  - Not getting the right functionality.

Drew Blumenthal:

- How many hours did I work since the last meeting?

  - 2

- What was done since the last scrum meeting?

  - Finished the feature that allows users to filter by a specified pad on the new chart to more closely examine their performance with that pad.

- What is planned to be done until the next scrum meeting?

  - Fix some color issues, figure out what to do with missed shot, fix starting view of chart.

- What are the hurdles?

  - None.

Carlos Reyes:

- How many hours did I work since the last meeting?

  - 2

- What was done since the last scrum meeting?

  - Finished writing php function for swapping online station ids with local ones, and then uploading the table to the website database.

- What is planned to be done until the next scrum meeting?

  - Test it thoroughly.

- What are the hurdles?

  - None.

Ricardo Ruiz:

- How many hours did I work since the last meeting?

  - 1

- What was done since the last scrum meeting?

  - Was trying to implement the update to the android database but ran into some issues.

- What is planned to be done until the next scrum meeting?

  - To finish that function and to complete the user story.

- What are the hurdles?

  - I was having a lot of issues with git since I didn’t know I was behind the master branch.

Sheris Johnet:

- How many hours did I work since the last meeting?

- What was done since the last scrum meeting?

- What is planned to be done until the next scrum meeting?

- What are the hurdles?

Chris Solis:

- How many hours did I work since the last meeting?

  - 1

- What was done since the last scrum meeting?

  - Brainstormed some ideas for gamification, looked through the web app again to ensure I didn’t miss any glaring issues.

- What is planned to be done until the next scrum meeting?

  - Same as before.

- What are the hurdles?

  - None so far.

Jonthan Barlatier:

- How many hours did I work since the last meeting?

  - 1

- What was done since the last scrum meeting?

  - Continued research from yesterday

  - Played around with SQL Queries and Triggers as well to mostly familiarize with thee concepts for the sake of the overall project as well as aid my teammates with understanding them

- What is planned to be done until the next scrum meeting?

  - Waiting on the sprint retrospective

- What are the hurdles?

  - None

Henry Labrada:

- How many hours did I work since the last meeting?

- What was done since the last scrum meeting?

- What is planned to be done until the next scrum meeting?

- What are the hurdles?

Daily Scrum Meeting Minutes (09/25):

Attendees: Luis Miranda, Daniel Barbosa, Drew Blumenthal, Carlos Reyes, Ricardo Ruiz, Sheris Johnet, Chris Solis, Jonthan Barlatier, Henry Labrada

Start time: <6:40 PM>

End time: <6:56 PM>

Luis Miranda:

- How many hours did I work since the last meeting?

  - 3

- What was done since the last scrum meeting?

  - Worked with passing data to view

- What is planned to be done until the next scrum meeting?

  - Finish user story and help out on others

- What are the hurdles?

  - Working with controllers and blade files.

Daniel Barbosa:

- How many hours did I work since the last meeting?

  - 3

- What was done since the last scrum meeting?

  - Finally got the SQL functions (for cumulative distributions and percent ranks) to update on insert of the Player table via trigger. Was messing with setting notifications based on cumulative distributions for when a player went below a certain threshold, but did not get the expected functionality.

- What is planned to be done until the next scrum meeting?

  - Continue this story for the following sprint, unless another story takes priority..

- What are the hurdles?

  - SQL

Drew Blumenthal:

- How many hours did I work since the last meeting?

  - 2

- What was done since the last scrum meeting?

  - Changed the new chart so it starts empty rather than misc data, fixed selecting the default drop down options not changing the chart, lots of color changes to the chart to make it look more appealing.

- What is planned to be done until the next scrum meeting?

  - Show chart to Gummi, take his opinion and improve chart or work on the next thing he prioritizes.

- What are the hurdles?

  - Chart.js gradients.

Carlos Reyes:

- How many hours did I work since the last meeting?

  - 3

- What was done since the last scrum meeting?

  - Fixed bugs with station upload. Resolved conflicts with time sequence branch and master branch, and then merged the two branches and pushed to master.

- What is planned to be done until the next scrum meeting?

  - Not sure if I want to make online stations 0synch with the local ones.

- What are the hurdles?

Ricardo Ruiz:

- How many hours did I work since the last meeting?

  - 1

- What was done since the last scrum meeting?

  - Finished implementing the updating to the android database.

- What is planned to be done until the next scrum meeting?

  - To start working on the pad positioning implementation.

- What are the hurdles?

  - Was a bit extensive implementing this feature since there were multiple files that needed to be changed.

Sheris Johnet:

- How many hours did I work since the last meeting?

- What was done since the last scrum meeting?

- What is planned to be done until the next scrum meeting?

- What are the hurdles?

Chris Solis:

- How many hours did I work since the last meeting?

  - 1

- What was done since the last scrum meeting?

  - Brainstorming gamification and leaderboard stuff.

- What is planned to be done until the next scrum meeting?

  - Evaluate from new stories

- What are the hurdles?

  - None.

Jonthan Barlatier:

- How many hours did I work since the last meeting?

  - 1

- What was done since the last scrum meeting?

  - Continued research from yesterday

- What is planned to be done until the next scrum meeting?

  - Waiting on new user stories

- What are the hurdles?

  - None

Henry Labrada:

- How many hours did I work since the last meeting?

- What was done since the last scrum meeting?

- What is planned to be done until the next scrum meeting?

- What are the hurdles?

### Sprint 3 Daily Scrum Meeting Minutes:

#### Daily Scrum Meeting Minutes (09/28):

Attendees: Luis Miranda, Daniel Barbosa, Drew Blumenthal, Carlos Reyes, Ricardo Ruiz, Chris Solis, Jonthan Barlatier, Henry Labrada

Start time: <6:40 PM>

End time: <7:02 PM>

Luis Miranda:

- How many hours did I work since the last meeting?

  - 2

- What was done since the last scrum meeting?

  - Worked over the weekend and did last minute touches to branch

- What is planned to be done until the next scrum meeting?

  - Wait for Plan Meeting

- What are the hurdles?

  - None

Daniel Barbosa

- How many hours did I work since the last meeting?

  - 2

- What was done since the last scrum meeting?

  - Worked on the issue with setting a notification on a specified threshold. Began trying to get that notification into the view

- What is planned to be done until the next scrum meeting?

  - Work out issues with data in view.

- What are the hurdles?

  - Laravel controllers and views.

Drew Blumenthal:

- How many hours did I work since the last meeting?

  - 2

- What was done since the last scrum meeting?

  - Added new section below new chart that will hold the game details from the current game being displayed on the chart. Handled the CSS so it wasn’t extremely ugly.

- What is planned to be done until the next scrum meeting?

  - See if we can get game data linked with session data.

- What are the hurdles?

  - None.

Carlos Reyes:

- How many hours did I work since the last meeting?

  - 2

- What was done since the last scrum meeting?

  - Researching best practice for synchronizing the stations

- What is planned to be done until the next scrum meeting?

  - See what is next.

- What are the hurdles?

  - None.

Jonathan Barlatier:

- How many hours did I work since the last meeting?

  - 2

- What was done since the last scrum meeting?

  - Still continued prior research until next sprint planning meeting to discuss on new stories to work on

- What is planned to be done until the next scrum meeting?

  - Just to wait on said meeting.

- What are the hurdles?

  - None

Chris Solis:

- How many hours did I work since the last meeting?

  - 1

- What was done since the last scrum meeting?

  - Continued brainstorming regarding gamification of the application to encourage player participation.

- What is planned to be done until the next scrum meeting?

  - Work on the stories assigned tonight .

- What are the hurdles?

  - None.

Ricardo Ruiz:

- How many hours did I work since the last meeting?

  - 1

- What was done since the last scrum meeting?

  - Implemented feature to keep track of hits with respect to the start of the game.

- What is planned to be done until the next scrum meeting?

  - See which user stories need to be prioritized.

- What are the hurdles?

  - No hurdles

#### Daily Scrum Meeting Minutes (09/29):

Attendees: Luis Miranda, Daniel Barbosa, Drew Blumenthal, Carlos Reyes, Ricardo Ruiz, Chris Solis, Jonthan Barlatier, Henry Labrada

Start time: <6:40 PM>

End time: <7:02 PM>

Luis Miranda:

- How many hours did I work since the last meeting?

  - 2

- What was done since the last scrum meeting?

  - Looked at events documentation from Laravel

- What is planned to be done until the next scrum meeting?

  - Show Chris what I’ve for the page in my branch

- What are the hurdles?

  - None

Daniel Barbosa:

- How many hours did I work since the last meeting?

  - 2.5

- What was done since the last scrum meeting?

  - Configured the mailer to use the Gmail skillcourt account. Finally got the notification data to be viewed on the dashboard, and tested player ratings changing to make sure that notifications were dynamic.

- What is planned to be done until the next scrum meeting?

  - Maybe look into styling the notifications. Also look at what other user stories for this sprint to work on; help out Drew.

- What are the hurdles?

  - Controllers/Views.

Drew Blumenthal:

- How many hours did I work since the last meeting?

  - 2

- What was done since the last scrum meeting?

  - Got game settings data to be sent from controller over to the dashboard. Parsed each spec into its own section in the all games array in the js. Began to make it so it populates the game specs section.

- What is planned to be done until the next scrum meeting?

  - Finish getting the game spec section being populated when a game is selected on the chart.

- What are the hurdles?

  - Realizing that none of the session datas had any game ids associated with them which is why it wasn’t working.

Carlos Reyes:

- How many hours did I work since the last meeting?

  - 2

- What was done since the last scrum meeting?

  - Started working on option to save stations locally.

- What is planned to be done until the next scrum meeting?

  - Try to get station_id_swap to work as intended, read the station ids from the json response instead of the json request.

- Hurdles:

  - none

Jonathan Barlatier:

- How many hours did I work since the last meeting?

  - 2

- What was done since the last scrum meeting?

  - Started going through the local database schema to modify the station table to keep track of the “true” station_id that it will retrieve from the online database so that it will always be able to update station info in the proper entry on the online version of the table if there is a disparity in both primary key station_id sequencing due to adds/deletes in either database

- What is planned to be done until the next scrum meeting?

  - To finish modifying this schema and will start working on any stored procedures involving uploading station data from the local database to account for the change of correct reference to the station_id

- What are the hurdles?

  - PHPMyadmin giving issues that need to be resolved

Chris Solis:

- How many hours did I work since the last meeting?

  - 1.5

- What was done since the last scrum meeting?

  - Fixed some issues with docker and laravel, got set up with the appropriate repository.

  - Attempted to troubleshoot some issues with blade changes not reflecting on the website.

- What is planned to be done until the next scrum meeting?

  - Get that issue resolved, discuss with Luis further about what is done and what needs to be done to get the tutorial page story finished.

- What are the hurdles?

  - Changes in blade pages not reflecting on the website.

Ricardo Ruiz:

- How many hours did I work since the last meeting?

  - 1

- What was done since the last scrum meeting?

  - Was trying to implement a custom view for input the pad positions

- What is planned to be done until the next scrum meeting?

  - To continue working on that same thing and try to finish within the week.

- What are the hurdles?

  - No hurdles

#### Daily Scrum Meeting Minutes (09/30):

Attendees: Luis Miranda, Daniel Barbosa, Drew Blumenthal, Carlos Reyes, Ricardo Ruiz, Chris Solis, Jonthan Barlatier, Henry Labrada

Start time: <6:40 PM>

End time: <6:50 PM>

Luis Miranda:

- How many hours did I work since the last meeting?

  - 2

- What was done since the last scrum meeting?

  - Talked with Chris to explain what I’ve done in my branch and think of new design

- What is planned to be done until the next scrum meeting?

  - Look over Daniel branch and implement new design

- What are the hurdles?

  - none

Daniel Barbosa:

- How many hours did I work since the last meeting?

  - 2

- What was done since the last scrum meeting?

  - Finalized some styling in the notification icon, such that it is only highlighted when there are notifications to show. Also pushed changes to Mailer branch, which included my recent changes for the mail driver and the notification stuff. Started looking into the grid/graphic representation for the pad formation.

- What is planned to be done until the next scrum meeting?

  - Work out with Luis any issues we might come across. Look further into showing the pad formation in the dash.

- What are the hurdles?

  - None.

Drew Blumenthal:

- How many hours did I work since the last meeting?

  - 2.5

- What was done since the last scrum meeting?

  - Got the game specs feature completely working, populates automatically whenever a game is selected in the chart. Redid complete CSS for the new chart and the game specs section, looks much better now.

- What is planned to be done until the next scrum meeting?

  - Talk with Ricardo about the station image user story, get started on that.

- What are the hurdles?

  - Working with CSS, nothing too bad though.

Carlos Reyes:

- How many hours did I work since the last meeting?

  - 2

- What was done since the last scrum meeting?

  - Implemented station id swapping in the mobile controller. Now games upload with the corresponding online station id. Fixed query syntax on android app for setting upload bit on station table. Update local stations from HTTP response JSON instead of request JSON.

- What is planned to be done until the next scrum meeting?

  - Create button for saving stations locally and not to be uploaded.

- What are the hurdles?

  - Cannot test upload while connected to pads, which makes testing take way too long.

Ricardo Ruiz:

- How many hours did I work since the last meeting?

  - 1

- What was done since the last scrum meeting?

  - Implemented a pad positioning input window. It's currently bare bones but it is able to draw a simple representation.

- What is planned to be done until the next scrum meeting?

  - To continue implementing that and add direction of pads.

- What are the hurdles?

  - There was none.

Chris Solis:

- How many hours did I work since the last meeting?

  - 1

- What was done since the last scrum meeting?

  - Discuss what has been done so far with Luis; tried to get the blade issue I was having resolved.

- What is planned to be done until the next scrum meeting?

  - Do a fresh install of the repo on my laptop in linux and see if everything works better.

- What are the hurdles?

  - Same as before, blade page changes not reflecting on local site.

Jonathan Barlatier:

- How many hours did I work since the last meeting?

  - 1

- What was done since the last scrum meeting?

  - Continued work from yesterday regarding the stored procedure

- What is planned to be done until the next scrum meeting?

  - Continue and finish said work

- What are the hurdles?

  - Still issues with PHPMyadmin but otherwise none

Henry Labrada:

- How many hours did I work since the last meeting?

- What was done since the last scrum meeting?

- What is planned to be done until the next scrum meeting?

- What are the hurdles

#### Daily Scrum Meeting Minutes (10/01):

Attendees: Luis Miranda, Daniel Barbosa, Drew Blumenthal, Carlos Reyes, Ricardo Ruiz, Chris Solis(Excused), Jonthan Barlatier(Excused), Henry Labrada

Start time: <6:40 PM>

End time: <6:53 PM>

Luis Miranda:

- How many hours did I work since the last meeting?

  - 2

- What was done since the last scrum meeting?

  - Started implementing page and modifying one the views for start page

- What is planned to be done until the next scrum meeting?

  - Get the welcome page working

- What are the hurdles?

  - Working with controllers and views

Daniel Barbosa:

- How many hours did I work since the last meeting?

  - 2

- What was done since the last scrum meeting?

  - Discovered a bug with notifications in the way that when a different user(club owner) signed in, the notifications of the first logged in the session would persist even when a different user logged in.

- What is planned to be done until the next scrum meeting?

  - Help Luis out with issues on the dash pages.

- What are the hurdles?

  - Notification bug.

Drew Blumenthal:

- How many hours did I work since the last meeting?

  - 2

- What was done since the last scrum meeting?

  - Planned out the station diagram user story with Ricardo. Laid out groundwork on the dashboard for it (button in game specs that creates a popup canvas using Lity.js). Fixed bug that made js file be duplicated and executed twice.

- What is planned to be done until the next scrum meeting?

  - Began working on drawing pads onto the canvas using position string.

- What are the hurdles?

  - Figuring out why things were executing twice.

Carlos Reyes:

- How many hours did I work since the last meeting?

  - 2

- What was done since the last scrum meeting?

  - Spotted bug with upload. Trying to prevent bug that sends two requests.

- What is planned to be done until the next scrum meeting?

  - Fix the bug. Work on local station button on station creation.

- What are the hurdles?

  - Was difficult to identify where the bug originated.

Ricardo Ruiz:

- How many hours did I work since the last meeting?

  - 1

- What was done since the last scrum meeting?

  - Continued working on the pad positioning input, the pads now have an orientation.

- What is planned to be done until the next scrum meeting?

  - To clean up the code a bit and fix XML files for the formatting of the station creation page.

- What are the hurdles?

  - XML formatting is weird.

Chris Solis:

- How many hours did I work since the last meeting?

  - 1

- What was done since the last scrum meeting?

  - Transitioned my development environment over to my linux partition on my laptop, which seems to have resolved the previous issue with blade.

  - Tested current implementation of the tutorial page and what was functioning and how it was achieved thus far.

- What is planned to be done until the next scrum meeting?

  - Work on the redirect to the new tutorial page when a newly registered user first logs in.

- What are the hurdles?

  - None.

Jonathan Barlatier:

- How many hours did I work since the last meeting?

  - 2

- What was done since the last scrum meeting?

  - Mostly was trying to fix my issues with PHPMyadmin but had also finished writing the new stored procedures

- What is planned to be done until the next scrum meeting?

  - Need to test the procedures and keep on trying to fix my issues with PHPMyadmin

- What are the hurdles?

  - None other than the continuing from the past week

Henry Labrada:

- How many hours did I work since the last meeting?

- What was done since the last scrum meeting?

- What is planned to be done until the next scrum meeting?

- What are the hurdles

#### Daily Scrum Meeting Minutes (10/02):

Attendees: Luis Miranda, Daniel Barbosa, Drew Blumenthal, Carlos Reyes, Ricardo Ruiz, Chris Solis, Jonthan Barlatier, Henry Labrada

Start time: <6:40 PM>

End time: <6:55 PM>

Luis Miranda:

- How many hours did I work since the last meeting?

  - 2

- What was done since the last scrum meeting?

  - Did some changes of the views to present the welcome page and worked on controllers

- What is planned to be done until the next scrum meeting?

  - Keep testing the welcome page

- What are the hurdles?

  - Working with the controllers

Daniel Barbosa:

- How many hours did I work since the last meeting?

  - 2

- What was done since the last scrum meeting?

  - Worked with Luis on figuring out how to do a custom redirect at login for when a new user first logs in. Started looking into the password reset function at login, since it also deals with mail, but ran into the issue that no email is sent with a reset link.

- What is planned to be done until the next scrum meeting?

  - Continue to look into and sort out issues with resetting a password.

- What are the hurdles?

  - Controllers/Views/Redirects. Email not sending for password reset.

Drew Blumenthal:

- How many hours did I work since the last meeting?

  - 2

- What was done since the last scrum meeting?

  - Got a basic version of the pad position diagram user story working (parses the location string, creates canvas, creates “pad” at proper locations and rotation, adds according text on inside face of pad).

- What is planned to be done until the next scrum meeting?

  - Polish this feature and make it so it uses database data rather than a hardcoded string like it is for testing right now.

- What are the hurdles?

  - Working with HTML canvases.

Carlos Reyes:

- How many hours did I work since the last meeting?

  - 2.5

- What was done since the last scrum meeting?

  - Continued to try to figure out what was causing the double uploading. Added local station checkbox on station creation page.

- What is planned to be done until the next scrum meeting?

  - Create stored procedure to return all stations uploaded to main database. Then have the result be returned to the

- What are the hurdles?

  - Cant figure out what is causing the bug. It sometimes occurs, sometimes doesn’t.

Ricardo Ruiz:

- How many hours did I work since the last meeting?

  - 1

- What was done since the last scrum meeting?

  - Cleaned up code for pad input created a class for functions used to render pads in the screen.

- What is planned to be done until the next scrum meeting?

  - Implement a delete pad and keep track of pad numbers.

- What are the hurdles?

  - There were no hurdles.

Chris Solis:

- How many hours did I work since the last meeting?

- What was done since the last scrum meeting?

- What is planned to be done until the next scrum meeting?

- What are the hurdles?

Jonathan Barlatier:

- How many hours did I work since the last meeting?

  - 2

- What was done since the last scrum meeting?

  - Finished testing the stored procedures for the new station upload “true id” implementation and will be pushing my changes very soon in accordance.

- What is planned to be done until the next scrum meeting?

  - Start working off of what’s been done for the station synchronization

  - Still working on fixing PHPMyadmin

- What are the hurdles?

  - Just the hurdle from the past week

Henry Labrada:

- How many hours did I work since the last meeting?

- What was done since the last scrum meeting?

- What is planned to be done until the next scrum meeting?

- What are the hurdles?

#### Daily Scrum Meeting Minutes (10/05):

Attendees: Luis Miranda, Daniel Barbosa, Drew Blumenthal, Carlos Reyes, Ricardo Ruiz, Chris Solis, Jonthan Barlatier, Henry Labrada

Start time: <6:40 PM>

End time: <7:00PM>

Luis Miranda:

- How many hours did I work since the last meeting?

  - 2

- What was done since the last scrum meeting?

  - I was able to edit new_user view to be displayed without navbar and sidebar. When over Daniel branch for password reset

- What is planned to be done until the next scrum meeting?

  - Keep working on routes

- What are the hurdles?

  - Working with controllers and views.

Daniel Barbosa:

- How many hours did I work since the last meeting?

  - 2.5

- What was done since the last scrum meeting?

  - Keep looking into documentation for how Laravel handles password resets, ran a few tests to check that the reset emails were being sent after updating some files, and saw that it worked. Also tested changing a password of an account and trying to log in with the old password and checked that the credentials had indeed updated.

- What is planned to be done until the next scrum meeting?

  - Continue to help Luis.

- What are the hurdles?

  - Controllers

Drew Blumenthal:

- How many hours did I work since the last meeting?

  - 2

- What was done since the last scrum meeting?

  - Talked and planned with Carlos how we were gonna handle the pad arrangement with station/games tables. Worked on making the CSS of the game specs box and pad visualization better.

- What is planned to be done until the next scrum meeting?

  - Add some more features to the pad visualization (still very basic), work on anything PO mentions about it during tonight’s meeting.

- What are the hurdles?

  - None.

Carlos Reyes:

- How many hours did I work since the last meeting?

  - 2

- What was done since the last scrum meeting?

  - Researched on how to use DB php. I tried to get the station list by querying directly but I keep running into errors. Discussed where to upload pad arrangement with drew. Decided on directly with each sessionData.

- What is planned to be done until the next scrum meeting?

  - Will try to create a stored procedure instead, and then call the stored procedure

- What are the hurdles?

  - Db queries

Ricardo Ruiz:

- How many hours did I work since the last meeting?

  - 1

- What was done since the last scrum meeting?

  - Fixed xml issues where the pad input box will overlap with the save button.

- What is planned to be done until the next scrum meeting?

  - To fix the bug on canvas drawing.

- What are the hurdles?

  - There is a small bug with how the canvas draws the pads as rectangles.

Chris Solis:

- How many hours did I work since the last meeting?

  - 1

- What was done since the last scrum meeting?

  - Reviewed progress on the branch for the welcome page, ran into some issues when logging in or registering an account and have been trying to resolve them.

- What is planned to be done until the next scrum meeting?

  - Try to resolve the issue, work on that welcome page more.

- What are the hurdles?

  - Database error when trying to log in or register an account.

Jonathan Barlatier:

- How many hours did I work since the last meeting?

  - 2

- What was done since the last scrum meeting?

  - Mostly had been working on fixing my issues with PHPMyadmin

- What is planned to be done until the next scrum meeting?

  - Hopefully be done with my constant issues with the program as well as help with any issues anyone is having with querying using php

- What are the hurdles?

  - The same as before

Henry Labrada:

- How many hours did I work since the last meeting?

- What was done since the last scrum meeting?

- What is planned to be done until the next scrum meeting?

- What are the hurdles?

#### Daily Scrum Meeting Minutes (10/06):

Attendees: Luis Miranda, Daniel Barbosa, Drew Blumenthal, Carlos Reyes, Ricardo Ruiz, Chris Solis, Jonthan Barlatier, Henry Labrada

Start time: <6:40 PM>

End time: <6:53 PM>

Luis Miranda:

- How many hours did I work since the last meeting?

  - 2

- What was done since the last scrum meeting?

  - Kept working on controllers

- What is planned to be done until the next scrum meeting?

  - Figure a way out to show the new user page

- What are the hurdles?

  - working with controllers

Daniel Barbosa:

- How many hours did I work since the last meeting?

  - 2

- What was done since the last scrum meeting?

  - Have been catching up with Luis’ progress and assisting him with the issues with login redirect.

- What is planned to be done until the next scrum meeting?

  - Continue to help Luis, unless there’s something of higher importance to do.

- What are the hurdles?

  - Login redirect not working as expected; Controllers.

Drew Blumenthal:

- How many hours did I work since the last meeting?

  - 2

- What was done since the last scrum meeting?

  - Got the new pad arrangement diagram feature connected to the database. Now whenever a game is selected it will construct the pad diagram based off of the game’s arrangement string (if it exists, need more samples created).

- What is planned to be done until the next scrum meeting?

  - Create more tests. Change how pad titles are done.

- What are the hurdles?

  - None.

Carlos Reyes:

- How many hours did I work since the last meeting?

  - 2

- What was done since the last scrum meeting?

  - Added function to Android app, to synch stations on login and pushed to a new branch. Modified login PHP response to include stations table.

- What is planned to be done until the next scrum meeting?

  - Add fragment to view all global  stations, and select which ones to include in the game setup list.

- What are the hurdles?

  - none

Ricardo Ruiz:

- How many hours did I work since the last meeting?

  - 1

- What was done since the last scrum meeting?

  - Was trying to implement a feature to delete pad location for the pad placement input.

- What is planned to be done until the next scrum meeting?

  - To continue working on that feature and add visual representation for the front and back of the pads.

- What are the hurdles?

  - There were no hurdles.

Chris Solis:

- How many hours did I work since the last meeting?

  - 2

- What was done since the last scrum meeting?

  - Created the layout for the welcome page and fixed the favicons for the app dashboard.

- What is planned to be done until the next scrum meeting?

  - See how I can improve layout, try to get redirect for new users working

- What are the hurdles?

  - None right now.

Jonathan Barlatier:

- How many hours did I work since the last meeting?

- What was done since the last scrum meeting?

- What is planned to be done until the next scrum meeting?

- What are the hurdles?

Henry Labrada:

- How many hours did I work since the last meeting?

- What was done since the last scrum meeting?

- What is planned to be done until the next scrum meeting?

- What are the hurdles?

#### Daily Scrum Meeting Minutes (10/07):

Attendees: Luis Miranda, Daniel Barbosa, Drew Blumenthal, Carlos Reyes, Ricardo Ruiz, Chris Solis, Jonthan Barlatier, Henry Labrada

Start time: <6:40 PM>

End time: <6:55 PM>

Luis Miranda:

- How many hours did I work since the last meeting?

  - 2

- What was done since the last scrum meeting?

  - Worked with Daniel to redirect new users to welcome page

- What is planned to be done until the next scrum meeting?

  - Talk with Chris to merge branches

- What are the hurdles?

  - None

Daniel Barbosa:

- How many hours did I work since the last meeting?

  - 2

- What was done since the last scrum meeting?

  - Continued helping Luis with getting a Login redirect to the welcome/tutorial page; got that working. Also worked on changing the redirect to welcome/tutorial page after the registration of a new user.

- What is planned to be done until the next scrum meeting?

  - Look into a weird behavior occurring after registering, where the last_login_date remains Null.

- What are the hurdles?

  - None

Drew Blumenthal:

- How many hours did I work since the last meeting?

  - 2

- What was done since the last scrum meeting?

  - Fixed bug preventing diagrams from loading correct pad arrangement from database. Worked on making it so that the pad labels appear behind wherever the pad is facing rather than in front.

- What is planned to be done until the next scrum meeting?

  - Finish pad labels being behind, add icon to front of pads on diagram.

- What are the hurdles?

  - Trigonometry to get the labels to appear at the right angles/distance behind the front face of the pad.

Carlos Reyes:

- How many hours did I work since the last meeting?

  - 2

- What was done since the last scrum meeting?

  - Started working on the layout for the global station selection fragment, and ran into some gradle bugs. Had to revert all changes and start from scratch. Added button to go to global stations selection page.

- What is planned to be done until the next scrum meeting?

  - Add checkbox next to list of stations in the new global station fragment.

- What are the hurdles?

  - Gradle bugs.

Ricardo Ruiz:

- How many hours did I work since the last meeting?

  - 1

- What was done since the last scrum meeting?

  - Added visual representation of pads and continued working on pad removal for the input.

- What is planned to be done until the next scrum meeting?

  - To finish the pad removal and start adding a way to save the data.

- What are the hurdles?

  - There were no hurdles.

Chris Solis:

- How many hours did I work since the last meeting?

  - 1

- What was done since the last scrum meeting?

  - Worked on the welcome blade page, improved some of the css to reduce clipping in higher resolutions. Pulled to be up to date with luis’ branch.

- What is planned to be done until the next scrum meeting?

  - Merge with master, figure out what to work on next.

- What are the hurdles?

  - None.

Jonathan Barlatier:

- How many hours did I work since the last meeting?

  - 1

- What was done since the last scrum meeting?

  - Started looking into Carlos’s work into the station button

- What is planned to be done until the next scrum meeting?

  - Will start working on moving players in groups user story

  - FIx a bug with Gradle involving Android X dependencies

- What are the hurdles?

  - None

Henry Labrada:

- How many hours did I work since the last meeting?

- What was done since the last scrum meeting?

- What is planned to be done until the next scrum meeting?

- What are the hurdles?

#### Daily Scrum Meeting Minutes (10/08):

Attendees: Luis Miranda, Daniel Barbosa, Drew Blumenthal, Carlos Reyes, Ricardo Ruiz, Chris Solis, Jonthan Barlatier, Henry Labrada

Start time: <6:40 PM>

End time: <6:50 PM>

Luis Miranda:

- How many hours did I work since the last meeting?

  - 2

- What was done since the last scrum meeting?

  - Worked with Daniel to fix bug and with Chris to merge branches

- What is planned to be done until the next scrum meeting?

  - Give finishing touches to the user story

- What are the hurdles?

  - None

Daniel Barbosa:

- How many hours did I work since the last meeting?

  - 2

- What was done since the last scrum meeting?

  - Worked on disabling redirect to login after registering, so now it simply redirects to the login page instead of automatically logging in. And tried to implement user feedback for such an event, with no luck yet.

- What is planned to be done until the next scrum meeting?

  - See about other ways to display feedback for when a user successfully registers.

- What are the hurdles?

  - Understanding controllers.

Drew Blumenthal:

- How many hours did I work since the last meeting?

  - 2

- What was done since the last scrum meeting?

  - Finished feature of pad arrangement diagram so that the pad label will always appear behind the pad at a proper distance and angle. Added an indication that shows which part of the pad is the front, as well as color coded this indicator and the pad label to be coordinated with the chart colors.

- What is planned to be done until the next scrum meeting?

  - See if I can figure out where to embed the image into the dashboard.

- What are the hurdles?

  - Trig was hard.

Carlos Reyes:

- How many hours did I work since the last meeting?

  - 2

- What was done since the last scrum meeting?

  - Working on getting the station list to have checkbox next to it. Finished layout, now need to add functionality.

- What is planned to be done until the next scrum meeting?

  - Finish functionality for that adapter.

- What are the hurdles?

  - Nothing.

Ricardo Ruiz:

- How many hours did I work since the last meeting?

  - 1

- What was done since the last scrum meeting?

  - Continued working on the features for the pad input, begun adding a way to save the data.

- What is planned to be done until the next scrum meeting?

  - To continue working on a way to save the data being inputted

- What are the hurdles?

  - No hurdles.

Chris Solis:

- How many hours did I work since the last meeting?

  - 2

- What was done since the last scrum meeting?

  - Improved the welcome view for mobile users and smaller resolution screens even more. Experimented a bit with the register controller to try to help with displaying the ‘registration successful’ feedback when successfully registering an account.

- What is planned to be done until the next scrum meeting?

  - Further experimentation; probably merge branches with luis’ branch.

- What are the hurdles?

  - Registration controller is weird.

Jonathan Barlatier:

- How many hours did I work since the last meeting?

  - 2

- What was done since the last scrum meeting?

  - Started work on moving players fragment and had resolved issues with Gradle and the Android X dependencies

- What is planned to be done until the next scrum meeting?

  - Continue work on said fragment

- What are the hurdles?

  - None

Henry Labrada:

- How many hours did I work since the last meeting?

- What was done since the last scrum meeting?

- What is planned to be done until the next scrum meeting?

- What are the hurdles?

#### Daily Scrum Meeting Minutes (10/09):

Attendees: Luis Miranda, Daniel Barbosa, Drew Blumenthal, Carlos Reyes, Ricardo Ruiz, Chris Solis, Jonthan Barlatier, Henry Labrada

Start time: <6:40 PM>

End time: <6:47 PM>

Luis Miranda:

- How many hours did I work since the last meeting?

  - 2

- What was done since the last scrum meeting?

  - Did some testing and merged with Chris branch

- What is planned to be done until the next scrum meeting?

  - Do final fixes to branch and later merge with master

- What are the hurdles?

  - None

Daniel Barbosa:

- How many hours did I work since the last meeting?

  - 2

- What was done since the last scrum meeting?

  - Finalized the registration redirect feedback and updated the branch so that Luis could go ahead and merge with Chris’ branch.

- What is planned to be done until the next scrum meeting?

  - To be determined later tonight or at the next sprints planning meeting.

- What are the hurdles?

  - None.

Drew Blumenthal:

- How many hours did I work since the last meeting?

  - 2

- What was done since the last scrum meeting?

  - Put finishing touches on CSS for pad arrangement diagram, got it completely ready and presentable for tonight’s sprint review. Looked into and experimented with how I would go about moving the diagram onto the default dashboard with the option to open full view.

- What is planned to be done until the next scrum meeting?

  - See where the PO wants to take this story.

- What are the hurdles?

  - None.

Carlos Reyes:

- How many hours did I work since the last meeting?

  - 2

- What was done since the last scrum meeting?

  - Added checkbox next to each element, and fixed the listener. Having trouble getting it to update the data once user clicks add stations button.

- What is planned to be done until the next scrum meeting?

  - Finish functionality for the that adapter.

- What are the hurdles?

  - Constraint layout is annoying.

Ricardo Ruiz:

- How many hours did I work since the last meeting?

  - 1

- What was done since the last scrum meeting?

  - Continued working on saving pad location data and uploading to the database.

- What is planned to be done until the next scrum meeting?

  - Finish the data saving and improve look of input window.

- What are the hurdles?

  - There were no hurdles.

Chris Solis:

- How many hours did I work since the last meeting?

  - 1

- What was done since the last scrum meeting?

  - Improved the login page layout and finalized branch merge for showcase.

- What is planned to be done until the next scrum meeting?

  - Await future stories.

- What are the hurdles?

  - None so far.

Jonathan Barlatier:

- How many hours did I work since the last meeting?

  - 2

- What was done since the last scrum meeting?

  - Continued work on the moving players fragment. Ran into some issues regarding pure Java coding as well as some trouble tracking the correct players but have or in the middle of fixing said issues.

- What is planned to be done until the next scrum meeting?

  - Continue/Finishing work on the above

- What are the hurdles?

  - None

Henry Labrada:

- How many hours did I work since the last meeting?

- What was done since the last scrum meeting?

- What is planned to be done until the next scrum meeting?

- What are the hurdles?

### Sprint 4 Daily Scrum Meeting Minutes:

#### Daily Scrum Meeting Minutes (10/12):

Attendees: Luis Miranda, Daniel Barbosa, Drew Blumenthal, Carlos Reyes, Ricardo Ruiz, Chris Solis, Jonthan Barlatier, Henry Labrada

Start time: <6:40 PM>

End time: <6:48 PM>

Luis Miranda:

- How many hours did I work since the last meeting?

  - 2

- What was done since the last scrum meeting?

  - Cleaning up branch and merge with master

- What is planned to be done until the next scrum meeting?

  - Wait for team planning to set new user stories

- What are the hurdles?

  - None

Daniel Barbosa:

- How many hours did I work since the last meeting?

  - 2

- What was done since the last scrum meeting?

  - Started looking into having user management to direct users of different roles to a respective view of the dashboard upon login. Watched some tutorials and read up the documentation.

- What is planned to be done until the next scrum meeting?

  - Continue with researching the user management for if it possibly becomes a user story at today’s planning; otherwise, to be determined later.

- What are the hurdles?

  - None.

Drew Blumenthal:

- How many hours did I work since the last meeting?

  - 2

- What was done since the last scrum meeting?

  - Worked on some diagrams in the meantime while waiting for tonights planning meeting. Finished game specs sequence diagram.

- What is planned to be done until the next scrum meeting?

  - Talk with Gummi, see what’s priority.

- What are the hurdles?

  - None.

Carlos Reyes:

- How many hours did I work since the last meeting?

  - 2

- What was done since the last scrum meeting?

  - Fixing a bug that would not update the station table.

- What is planned to be done until the next scrum meeting?

  - Figure out what is next.

- What are the hurdles?

  - Bug was annoying to fix.

Ricardo Ruiz:

- How many hours did I work since the last meeting?

  - 1

- What was done since the last scrum meeting?

  - Was just trying to send data being saved to the game session fragment and merged master to my branch.

- What is planned to be done until the next scrum meeting?

  - To see which user stories need to be done and finish the data upload to the database.

- What are the hurdles?

  - There were no hurdles.

Chris Solis:

- How many hours did I work since the last meeting?

  - 1

- What was done since the last scrum meeting?

  - Looked over the pages again to see what improvements could be made, whether in design changes or bug fixes. Mostly awaiting tonight’s sprint planning meeting.

- What is planned to be done until the next scrum meeting?

  - Get actual assigned stories and start working on them.

- What are the hurdles?

  - None.

Jonathan Barlatier:

- How many hours did I work since the last meeting?

  - 3

- What was done since the last scrum meeting?

  - Ran into many an issue in my logic for the student grouping that needed to be resolved, but have been getting testing done. Just need to work more on it

- What is planned to be done until the next scrum meeting?

  - Hopefully finish with this fragment finally

- What are the hurdles?

  - None

Henry Labrada:

- How many hours did I work since the last meeting?

- What was done since the last scrum meeting?

- What is planned to be done until the next scrum meeting?

- What are the hurdles?

#### Daily Scrum Meeting Minutes (10/13):

Attendees: Luis Miranda, Daniel Barbosa, Drew Blumenthal, Carlos Reyes, Ricardo Ruiz, Chris Solis, Jonthan Barlatier, Henry Labrada

Start time: <6:40 PM>

End time: <7:00 PM>

Luis Miranda:

- How many hours did I work since the last meeting?

  - 2

- What was done since the last scrum meeting?

  - Merged my branch with master and discussed with team about expanding dashboard logins

- What is planned to be done until the next scrum meeting?

  - Start implementing expansion and brainstorm

- What are the hurdles?

  - None

Daniel Barbosa:

- How many hours did I work since the last meeting?

  - 2

- What was done since the last scrum meeting?

  - Brainstorming and researching how to approach the user story for having players log in and see their respective views. Looked into laravel packages to handle user roles and permissions and watched a few tutorials on them.

- What is planned to be done until the next scrum meeting?

  - Possibly install a package that will handle user management and proceed to assigning user roles and creating views based on user roles.

- What are the hurdles?

  - None.

Drew Blumenthal:

- How many hours did I work since the last meeting?

  - 2.5

- What was done since the last scrum meeting?

  - Looked into how I would go about animating the pad arrangement diagram. Got started on an idea that I think would work, rewrote current arrangement diagram into an object oriented version that I can build the animation off of.

- What is planned to be done until the next scrum meeting?

  - Continue on pad animation user story.

- What are the hurdles?

  - Figuring out the right way to go about doing this.

Carlos Reyes:

- How many hours did I work since the last meeting?

  - 2

- What was done since the last scrum meeting?

  - Merged master branch and my branch for Android app. Started working swapping player groups

- What is planned to be done until the next scrum meeting?

  - Try to create a straightforward layout for the group swapping. Help Ricardo with pad arrangement upload. Figure out how to properly upload image

- What are the hurdles?

  - Merging conflicts are annoying.

Ricardo Ruiz:

- How many hours did I work since the last meeting?

  - 1

- What was done since the last scrum meeting?

  - Started working on visuals for pad position distances.

- What is planned to be done until the next scrum meeting?

  - To continue working on that.

- What are the hurdles?

  - Was trying to add gestures but was running into issues.

Chris Solis:

- How many hours did I work since the last meeting?

- What was done since the last scrum meeting?

- What is planned to be done until the next scrum meeting?

- What are the hurdles?

Jonathan Barlatier:

- How many hours did I work since the last meeting?

  - 1

- What was done since the last scrum meeting?

  - Still hacking away at the student grouping functions

- What is planned to be done until the next scrum meeting?

  - Hopefully finish with said functions

  - See which of the new user stories to work on

- What are the hurdles?

  - None

Henry Labrada:

- How many hours did I work since the last meeting?

- What was done since the last scrum meeting?

- What is planned to be done until the next scrum meeting?

- What are the hurdles?

#### Daily Scrum Meeting Minutes (10/14):

Attendees: Luis Miranda, Daniel Barbosa, Drew Blumenthal, Carlos Reyes, Ricardo Ruiz, Chris Solis, Jonthan Barlatier, Henry Labrada

Start time: <6:40 PM>

End time: <6:55 PM>

Luis Miranda:

- How many hours did I work since the last meeting?

  - 2

- What was done since the last scrum meeting?

  - Look over package documentation and brainstorm

- What is planned to be done until the next scrum meeting?

  - Discuss with Daniel for next steps.

- What are the hurdles?

  - None

Daniel Barbosa:

- How many hours did I work since the last meeting?

  - 3

- What was done since the last scrum meeting?

  - Proceeded with installing the Laratrust package locally and began playing around with the functionality it provides. I modified a few controllers and set up views that make use of the package. Lastly, I also started testing assigning roles to certain users and handling views with different middlewares.

- What is planned to be done until the next scrum meeting?

  - Continue working on getting the expected functionality of a player dashboard.

- What are the hurdles?

  - Package installation.

Drew Blumenthal:

- How many hours did I work since the last meeting?

  - 2

- What was done since the last scrum meeting?

  - Got a rough version of the pad arrangement diagram animation working. Plays through the sequence string at a slower rate and causes the pad to pulse green/red based off the hit or miss.

- What is planned to be done until the next scrum meeting?

  - Keep fleshing out the pad arrangement animation feature.

- What are the hurdles?

  - Working with javascript timeouts since its not really meant to do that.

Carlos Reyes:

- How many hours did I work since the last meeting?

  - 2.5

- What was done since the last scrum meeting?

  - Trying to save the pad location canvas as an image to use instead of the camera image. Decided that it is not a priority and instead started to modify the toString method to return a representation of position and angle of the pads.

- What is planned to be done until the next scrum meeting?

  - Add column to db for location data.

- What are the hurdles?

  - Non.e

Ricardo Ruiz:

- How many hours did I work since the last meeting?

  - 1

- What was done since the last scrum meeting?

  - Created a new branch and fixed some issues when merging. Also worked on passing data from a custom view for pad input to a fragment that processes the data.

- What is planned to be done until the next scrum meeting?

  - To continue working on pad distance user story.

- What are the hurdles?

  - There were no hurdles.

Chris Solis:

- How many hours did I work since the last meeting?

  - 1

- What was done since the last scrum meeting?

  - Looked over different ways of trying to do the separate views for the player and manager dashboard, and what way the login would be implemented.

- What is planned to be done until the next scrum meeting?

  - Continue to brainstorm, try to start work on a prototype page to see which method would be easier to work with.

- What are the hurdles?

  - None.

Jonathan Barlatier:

- How many hours did I work since the last meeting?

- What was done since the last scrum meeting?

- What is planned to be done until the next scrum meeting?

- What are the hurdles?

Henry Labrada:

- How many hours did I work since the last meeting?

- What was done since the last scrum meeting?

- What is planned to be done until the next scrum meeting?

- What are the hurdles?

#### Daily Scrum Meeting Minutes (10/15):

Attendees: Luis Miranda, Daniel Barbosa, Drew Blumenthal, Carlos Reyes, Ricardo Ruiz, Chris Solis, Jonthan Barlatier, Henry Labrada

Start time: <6:40 PM>

End time: <6:50 PM>

Luis Miranda:

- How many hours did I work since the last meeting?

  - 2

- What was done since the last scrum meeting?

  - Went over installing the package and checking Daniel new branch

- What is planned to be done until the next scrum meeting?

  - Brainstorm and design new views for registration and implement code

- What are the hurdles?

  - None

Daniel Barbosa:

- How many hours did I work since the last meeting?

  - 2

- What was done since the last scrum meeting?

  - Created a new branch with all my recent additions and modifications. Also discussed with Luis some details about the user story, and also walked Chris and Luis through my changes in the new branch. Lastly, I just kept working on routes for the different roles.

- What is planned to be done until the next scrum meeting?

  - Continue testing the routes, and modify the controllers accordingly.

- What are the hurdles?

  - Redirects/Controllers

Drew Blumenthal:

- How many hours did I work since the last meeting?

  - 2

- What was done since the last scrum meeting?

  - Worked on the timings of the flashes in the pad arrangement diagram. Needs more tweaking and to become more visible to the user still. Worked on how missed shots are shown since they don’t have a time related to when they were hit.

- What is planned to be done until the next scrum meeting?

  - Work on the above stuff that wasn’t finished today.

- What are the hurdles?

  - Just thinking about best user experience practices.

Carlos Reyes:

- How many hours did I work since the last meeting?

  - 2

- What was done since the last scrum meeting?

  - Added pad_arrangment_string to JSON body for sessionData rows.

- What is planned to be done until the next scrum meeting?

  - Edit MobileController to also include the pad_arrangement string in the insert function for sessionData.

- What are the hurdles?

  - None.

Ricardo Ruiz:

- How many hours did I work since the last meeting?

  - 1

- What was done since the last scrum meeting?

  - Implemented moving around in pad input for android application.

- What is planned to be done until the next scrum meeting?

  - To finish up the feature I was working on.

- What are the hurdles?

  - Some bugs with how the pads are placed.

Chris Solis:

- How many hours did I work since the last meeting?

  - 1

- What was done since the last scrum meeting?

  - Checked out the changes made by Daniel, messed around a bit with the blade page for the user /home

- What is planned to be done until the next scrum meeting?

  - Continue, familiarise myself more with the new changes

- What are the hurdles?

  - Unfamiliar with the new stuff

Jonathan Barlatier:

- How many hours did I work since the last meeting?

  - 2

- What was done since the last scrum meeting?

  - Finished fixing the bugs on the arrange players into groups fragment and finalized on it and will be pushing the product into the main

- What is planned to be done until the next scrum meeting?

  - Starting looking into and start up a new user story

- What are the hurdles?

  - None

Henry Labrada:

- How many hours did I work since the last meeting?

- What was done since the last scrum meeting?

- What is planned to be done until the next scrum meeting?

- What are the hurdles?

#### Daily Scrum Meeting Minutes (10/16):

Attendees: Luis Miranda, Daniel Barbosa, Drew Blumenthal, Carlos Reyes, Ricardo Ruiz, Chris Solis, Jonthan Barlatier, Henry Labrada

Start time: <6:40 PM>

End time: <6:52 PM>

Luis Miranda:

- How many hours did I work since the last meeting?

  - 2

- What was done since the last scrum meeting?

  - Went over the route file to check different way to distinguish between admin and player.

- What is planned to be done until the next scrum meeting?

  - Start brainstorming into different layouts for players

- What are the hurdles?

  - None

Daniel Barbosa:

- How many hours did I work since the last meeting?

  - 2

- What was done since the last scrum meeting?

  - Started implementing a new player controller that will take care of retrieving and sending the logged in player’s data to the dashboard. Also began messing around with creating a different layout to be extended by the player views but not much progress there so far.

- What is planned to be done until the next scrum meeting?

  - Talk with Luis or Chris about other details that need to be worked on for the admin/player dashboards.

- What are the hurdles?

  - Controllers.

Drew Blumenthal:

- How many hours did I work since the last meeting?

  - 2

- What was done since the last scrum meeting?

  - Reworked the timing system for the pad arrangement animation, now takes into account the delay time set by the game and is much more clean. Changed the design of how the pad looks when they’re hit/missed, a bit more obvious to the eye now.

- What is planned to be done until the next scrum meeting?

  - Add some sort of indication for when the pad first lights up before it is hit.

- What are the hurdles?

  - None today.

Carlos Reyes:

- How many hours did I work since the last meeting?

  - 2

- What was done since the last scrum meeting?

  - Made changes to mobile controller. Started testing the whole upload function again, came across a bug that returns the wrong string value.

- What is planned to be done until the next scrum meeting?

  - Finish testing the pad_arrangement update

- What are the hurdles?

  - Bug is annoying to fix.

Ricardo Ruiz:

- How many hours did I work since the last meeting?

  - 1

- What was done since the last scrum meeting?

  - Fixed issues with pad placement.

- What is planned to be done until the next scrum meeting?

  - To add visual indicators for distance in input.

- What are the hurdles?

  - No hurdles.

Chris Solis:

- How many hours did I work since the last meeting?

- What was done since the last scrum meeting?

- What is planned to be done until the next scrum meeting?

- What are the hurdles?

Jonathan Barlatier:

- How many hours did I work since the last meeting?

- What was done since the last scrum meeting?

- What is planned to be done until the next scrum meeting?

- What are the hurdles?

Henry Labrada:

- How many hours did I work since the last meeting?

- What was done since the last scrum meeting?

- What is planned to be done until the next scrum meeting?

- What are the hurdles?

#### Daily Scrum Meeting Minutes (10/19):

Attendees: Luis Miranda, Daniel Barbosa, Drew Blumenthal, Carlos Reyes, Ricardo Ruiz, Chris Solis, Jonthan Barlatier, Henry Labrada

Start time: <6:40 PM>

End time: <6:57 PM>

Luis Miranda:

- How many hours did I work since the last meeting?

  - 2

- What was done since the last scrum meeting?

  - Been trouble shooting an error I’ve been getting loggin to Daniel player dummy user.

- What is planned to be done until the next scrum meeting?

  - Fix the error and work on blade files and registration for players

- What are the hurdles?

  - Laravel error.

Daniel Barbosa:

- How many hours did I work since the last meeting?

  - 2.5

- What was done since the last scrum meeting?

  - Worked on modified different views so that the contents shown are relative to the role of the logged in user. Also started working on setting up different registrations for Admin and for Player, though I haven’t gotten to testing or setting up the controller properly.

- What is planned to be done until the next scrum meeting?

  - Continue to work on the registration views and setting up the RegistrationController to behave differently based on the role of the user.

- What are the hurdles?

  - Controllers.

Drew Blumenthal:

- How many hours did I work since the last meeting?

  - 2

- What was done since the last scrum meeting?

  - Reworked pad arrangement animation once again to be more modular (easier to change and add onto in the future), opened up the opportunity to add a soccer ball indicator at the beginning of the shot time.

- What is planned to be done until the next scrum meeting?

  - Add a soccer ball indicator when a shot clock starts and remove it when shot or miss occurs.

- What are the hurdles?

  - None.

Carlos Reyes:

- How many hours did I work since the last meeting?

  - 2

- What was done since the last scrum meeting?

  - Fixed empty pad_arrangement_string error. Finished testing that column’s upload

- What is planned to be done until the next scrum meeting?

  - Start working on giving simpler nicknames to the pads, and including those nicknames into the pad_arr_string.

- What are the hurdles?

  - None.

Ricardo Ruiz:

- How many hours did I work since the last meeting?

  - 1

- What was done since the last scrum meeting?

  - Started working on changing how the pad arraignment is stored to account distance.

- What is planned to be done until the next scrum meeting?

  - To continue working on storing the distance.

- What are the hurdles?

  - There are many ways to implement distance. I will have to talk to Gummi to see how to implement that.

Chris Solis:

- How many hours did I work since the last meeting?

  - 1

- What was done since the last scrum meeting?

  - Looked over the routes for the login redirect, trying to make more sense of it and putting everything together.

- What is planned to be done until the next scrum meeting?

  - Work on the blade pages for the player.

- What are the hurdles?

  - Controllers.

Jonathan Barlatier:

- How many hours did I work since the last meeting?

- What was done since the last scrum meeting?

- What is planned to be done until the next scrum meeting?

- What are the hurdles?

Henry Labrada:

- How many hours did I work since the last meeting?

- What was done since the last scrum meeting?

- What is planned to be done until the next scrum meeting?

- What are the hurdles?

#### Daily Scrum Meeting Minutes (10/20):

Attendees: Luis Miranda, Daniel Barbosa, Drew Blumenthal, Carlos Reyes, Ricardo Ruiz, Chris Solis, Jonthan Barlatier, Henry Labrada

Start time: <6:40 PM>

End time: <6:51 PM>

Luis Miranda:

- How many hours did I work since the last meeting?

  - 2

- What was done since the last scrum meeting?

  - Did some changes on sidebar in regard to the role that the user has on the dashboard

- What is planned to be done until the next scrum meeting?

  - Play around with the registration and brainstorm about how to represent the player with its data and other content

- What are the hurdles?

  - None

Daniel Barbosa:

- How many hours did I work since the last meeting?

  - 2

- What was done since the last scrum meeting?

  - Worked on fixing the few route/middleware issues that were present at yesterday’s demo. Also continued to work on the player registration view (as its own thing), but I’m considering a different approach.

- What is planned to be done until the next scrum meeting?

  - Keep working on the registration for different user roles.

- What are the hurdles?

  - None

Drew Blumenthal:

- How many hours did I work since the last meeting?

  - 2

- What was done since the last scrum meeting?

  - Started planning out ideas for how I should rearrange the player dashboard for a better user experience. Came up with a good idea that I think should work very well.

- What is planned to be done until the next scrum meeting?

  - Begin implementing the design of the new player dashboard I came up with today.

- What are the hurdles?

  - None.

Carlos Reyes:

- How many hours did I work since the last meeting?

  - 2

- What was done since the last scrum meeting?

  - Added pad Uuid to display on pad config screen. Started implementing section on station creation page to assign pad ids to pads on pad arrangement canvas.

- What is planned to be done until the next scrum meeting?

  - Finish implementing spinners for pad uuids

- What are the hurdles?

  - ListView not working as intended.

Ricardo Ruiz:

- How many hours did I work since the last meeting?

  - 1

- What was done since the last scrum meeting?

  - Worked on fixing pad location coordinates to send then to the database.

- What is planned to be done until the next scrum meeting?

  - Go with the idea of what to do tomorrow.

- What are the hurdles?

  - There were no hurdles.

Chris Solis:

- How many hours did I work since the last meeting?

  - 1

- What was done since the last scrum meeting?

  - Experimented with the routes a bit more, tried creating more relevant blade pages for the player view (although none ended up panning out in a useful way)

- What is planned to be done until the next scrum meeting?

  - Continue experimenting and figure out more about what to display.

- What are the hurdles?

  - Routes and controllers

Jonathan Barlatier:

- How many hours did I work since the last meeting?

- What was done since the last scrum meeting?

- What is planned to be done until the next scrum meeting?

- What are the hurdles?

Henry Labrada:

- How many hours did I work since the last meeting?

- What was done since the last scrum meeting?

- What is planned to be done until the next scrum meeting?

- What are the hurdles?

#### Daily Scrum Meeting Minutes (10/21):

Attendees: Luis Miranda, Daniel Barbosa, Drew Blumenthal, Carlos Reyes, Ricardo Ruiz, Chris Solis, Jonthan Barlatier, Henry Labrada

Start time: <6:40 PM>

End time: <6:51 PM>

Luis Miranda:

- How many hours did I work since the last meeting?

  - 2

- What was done since the last scrum meeting?

  - Played around with the sidebar and looked into Daniel Branch for changes

- What is planned to be done until the next scrum meeting?

  - Create new views for players dash

- What are the hurdles?

  - None

Daniel Barbosa:

- How many hours did I work since the last meeting?

  - 2.5

- What was done since the last scrum meeting?

  - Created a modified version of the Create Player stored procedure that takes care of creating a user for the player, as well as assigning the user a player role. I did some initial testing, and everything seems to work properly. Also, I started working on the profile view in particular, dealing with the ProfileController.

- What is planned to be done until the next scrum meeting?

  - Continue to work on the profile view for differentiating between the user roles; and possibly begin setting up the updating of the default player password after their first login.

- What are the hurdles?

  - None

Drew Blumenthal:

- How many hours did I work since the last meeting?

  - 2

- What was done since the last scrum meeting?

  - Resolved some conflicts that weren’t letting me merge with master. Began implementing the new player dashboard layout I planned out yesterday. Moved diagram canvas on page so far.

- What is planned to be done until the next scrum meeting?

  - Continue working on page layout redesign.

- What are the hurdles?

  - CSS is always hard.

Carlos Reyes:

- How many hours did I work since the last meeting?

  - 2

- What was done since the last scrum meeting?

  - Downloaded the firmware for the newer pad version, and made the necessary additions in the Command() function to handle the new player color commands. Resolved crash when saving a station with an empty canvas. Fixed spinners so they show available pads.

- What is planned to be done until the next scrum meeting?

  - Implement the OnItemSelectedListener, and then get all the selected Uuids and their respective position in the ListView

- What are the hurdles?

  - None.

Ricardo Ruiz:

- How many hours did I work since the last meeting?

  - 1

- What was done since the last scrum meeting?

  - Fixed pad locations coordinates not being normalized.

- What is planned to be done until the next scrum meeting?

  - To add zoom in/out option in pad input.

- What are the hurdles?

  - None

Chris Solis:

- How many hours did I work since the last meeting?

- What was done since the last scrum meeting?

- What is planned to be done until the next scrum meeting?

- What are the hurdles?

Jonathan Barlatier:

- How many hours did I work since the last meeting?

- What was done since the last scrum meeting?

- What is planned to be done until the next scrum meeting?

- What are the hurdles?

Henry Labrada:

- How many hours did I work since the last meeting?

- What was done since the last scrum meeting?

- What is planned to be done until the next scrum meeting?

- What are the hurdles?

#### Daily Scrum Meeting Minutes (10/22):

Attendees: Luis Miranda, Daniel Barbosa, Drew Blumenthal, Carlos Reyes, Ricardo Ruiz, Chris Solis, Jonthan Barlatier, Henry Labrada

Start time: <6:40 PM>

End time: <6:51 PM>

Luis Miranda:

- How many hours did I work since the last meeting?

  - 2

- What was done since the last scrum meeting?

  - Went over what Daniel had mentioned me and still be looking on how to change the view for players.

- What is planned to be done until the next scrum meeting?

  - Look over store procedure to register player to dash

- What are the hurdles?

  - None

Daniel Barbosa:

- How many hours did I work since the last meeting?

  - 2

- What was done since the last scrum meeting?

  - Started working on the feature to make players renew their passwords before accessing the dashboard but ran into some issues. Also, as I tested creating more players with the new SP that I made, I noticed that it wasn’t working as it did yesterday for some unknown reason.

- What is planned to be done until the next scrum meeting?

  - Keep working on the routes and troubleshooting the login functionality for making players reset their passwords. And try to figure out the bug with the SP.

- What are the hurdles?

  - Controllers, Routes, Views, DB

Drew Blumenthal:

- How many hours did I work since the last meeting?

  - 2

- What was done since the last scrum meeting?

  - Since the pad arrangement diagram is a square, it doesn’t fit nicely into the player dashboard. Tried a bunch of different ways to blend the diagram in, such as by placing it inside a larger, wider canvas to make it rectangular. Finally settled on just creating a bigger div with same background color as canvas.

- What is planned to be done until the next scrum meeting?

  - Keep working on layout redesign.

- What are the hurdles?

  - CSS.

Carlos Reyes:

- How many hours did I work since the last meeting?

  - 2.5

- What was done since the last scrum meeting?

  - Implemented a way to include the assigned pad IDs into the pad arrangement string, so that each pad on the canvas has an associated actual ID instead of a placeholder.

- What is planned to be done until the next scrum meeting?

  - Add exception handling

- What are the hurdles?

  - ListView is confusing.

Ricardo Ruiz:

- How many hours did I work since the last meeting?

  - 1

- What was done since the last scrum meeting?

  - Started working on implementing zoom in option to add pads.

- What is planned to be done until the next scrum meeting?

  - To finish working on that since a pad is placed everytime you want to zoom in/out.

- What are the hurdles?

  - There were no hurdles.

Chris Solis:

- How many hours did I work since the last meeting?

  - 1

- What was done since the last scrum meeting?

  - Went over more of Daniels work, still trying to figure out more about the player view specifics and what to show.

- What is planned to be done until the next scrum meeting?

  - Continue as going on.

- What are the hurdles?

  - None.

Jonathan Barlatier:

- How many hours did I work since the last meeting?

- What was done since the last scrum meeting?

- What is planned to be done until the next scrum meeting?

- What are the hurdles?

Henry Labrada:

- How many hours did I work since the last meeting?

- What was done since the last scrum meeting?

- What is planned to be done until the next scrum meeting?

- What are the hurdles?

#### Daily Scrum Meeting Minutes (10/23):

Attendees: Luis Miranda, Daniel Barbosa, Drew Blumenthal, Carlos Reyes, Ricardo Ruiz, Chris Solis, Jonthan Barlatier, Henry Labrada

Start time: <6:40 PM>

End time: <6:50 PM>

Luis Miranda:

- How many hours did I work since the last meeting?

  - 2

- What was done since the last scrum meeting?

  - Went over for new feature that Daniel implemented

- What is planned to be done until the next scrum meeting?

  - Update password reset column

- What are the hurdles?

  - None

Daniel Barbosa:

- How many hours did I work since the last meeting?

  - 2

- What was done since the last scrum meeting?

  - Decided to start from scratch using master, where the login date was being updated correctly and began implementation of the checking for a password change date before allowing access to the dashboard.

- What is planned to be done until the next scrum meeting?

  - Look into how and where to update the password change date when a user(player) updates their password.

- What are the hurdles?

  - Controllers,

Drew Blumenthal:

- How many hours did I work since the last meeting?

  - 2

- What was done since the last scrum meeting?

  - Did some more work on the player dashboard layout redesign. Worked on figuring out how to get canvas centered properly and resized. Started working on the class diagram for the pad arrangement diagram.

- What is planned to be done until the next scrum meeting?

  - Continue work on dashboard redesign.

- What are the hurdles?

  - None.

Carlos Reyes:

- How many hours did I work since the last meeting?

  - 4

- What was done since the last scrum meeting?

  - Had to fix the PadListViewAdapter because it was not getting the correct assigned pad ids, and then I accidentally reverted past 2 commits. Rewrote and fixed the bug. Spotted a bug with B2B games that results in an empty time_sequence column, which crashes uploads.

- What is planned to be done until the next scrum meeting?

  - Insert the correct IDs into the pad arrangement string. Fix time_sequence column bug.

- What are the hurdles?

  - Had to redo everything

Ricardo Ruiz:

- How many hours did I work since the last meeting?

  - 1

- What was done since the last scrum meeting?

  - Worked on zoom in feature but, scaling the coordinates is a lot more involved than previously thought.

- What is planned to be done until the next scrum meeting?

  - To continue working out that issue.

- What are the hurdles?

  - Math is hard sometimes.

Chris Solis:

- How many hours did I work since the last meeting?

  - 1

- What was done since the last scrum meeting?

  - Tried looking through the routes some more for the player and club owner redirects to see how to improve, or if they need change at all.

- What is planned to be done until the next scrum meeting?

  - New stories possibly, continue working as before.

- What are the hurdles?

  - routes/controllers are hard

Jonathan Barlatier:

- How many hours did I work since the last meeting?

- What was done since the last scrum meeting?

- What is planned to be done until the next scrum meeting?

- What are the hurdles?

Henry Labrada:

- How many hours did I work since the last meeting?

- What was done since the last scrum meeting?

- What is planned to be done until the next scrum meeting?

- What are the hurdles?

Daily Scrum Meeting Minutes (Sprint 4):

Attendees: <Enter Attendees' Names>

Start time: <Enter the start time of the meeting>

End time: <Enter the end time of the meeting>

<Enter Team Member 1st's Name>:

- How many hours did I work since the last meeting?

- What was done since the last scrum meeting?

- What is planned to be done until the next scrum meeting?

- What are the hurdles?

<Enter Team Member 2nd's Name>:

- How many hours did I work since the last meeting?

- What was done since the last scrum meeting?

- What is planned to be done until the next scrum meeting?

- What are the hurdles?

<Enter Team Member 3rd's Name>:

- How many hours did I work since the last meeting?

- What was done since the last scrum meeting?

- What is planned to be done until the next scrum meeting?

- What are the hurdles?

Ricardo Ruiz:

- How many hours did I work since the last meeting?

  - 1

- What was done since the last scrum meeting?

  - Almost finished zoom in feature just a few bugs that need to be fixed.

- What is planned to be done until the next scrum meeting?

  - To see what user stories need to be focused on.

- What are the hurdles?

  - Some UI issues when drawing pads.

### Sprint 5 Daily Scrum Meeting Minutes:

#### Daily Scrum Meeting Minutes (10/26):

Attendees: Luis Miranda, Daniel Barbosa, Drew Blumenthal, Carlos Reyes, Ricardo Ruiz, Chris Solis, Jonthan Barlatier, Henry Labrada

Start time: <6:40 PM>

End time: <6:50 PM>

Luis Miranda:

- How many hours did I work since the last meeting?

  - 2

- What was done since the last scrum meeting?

  - Played around with the user profile and started to look to add feature for user management.

- What is planned to be done until the next scrum meeting?

  - Wait for new user stories to be added and work on them.

- What are the hurdles?

  - None

Daniel Barbosa:

- How many hours did I work since the last meeting?

  - 2

- What was done since the last scrum meeting?

  - Removed the additions that were discussed with Gummi last sprint, which he deemed not necessary. Also kept working on the views and routes. I did some work with the layouts, for the player role, since some links to views had issues due to missing variables.

- What is planned to be done until the next scrum meeting?

  - Determine what else to do at the planning. Look into the SP, to figure out the issue from the previous sprint.

- What are the hurdles?

  - None

Drew Blumenthal:

- How many hours did I work since the last meeting?

  - 2

- What was done since the last scrum meeting?

  - Continued work on layout redesign. Resized/reorganized the sequence chart and game specs cards to fit the layout better. Added default view for canvas and started base of canvas controls.

- What is planned to be done until the next scrum meeting?

  - Continue work on redesign, see if PO has any other priorities.

- What are the hurdles?

  - None.

Carlos Reyes:

- How many hours did I work since the last meeting?

  - 2

- What was done since the last scrum meeting?

  - Working on fixing empty time_sequence sessionData bug

- What is planned to be done until the next scrum meeting?

  - Finish fixing the bug.

- What are the hurdles?

  - Buggs

Ricardo Ruiz:

- How many hours did I work since the last meeting?

  - 1

- What was done since the last scrum meeting?

  - Almost finished zoom in feature just a few bugs that need to be fixed.

- What is planned to be done until the next scrum meeting?

  - To see what user stories need to be focused on.

- What are the hurdles?

  - Some UI issues when drawing pads.

Chris Solis:

- How many hours did I work since the last meeting?

  - 1

- What was done since the last scrum meeting?

  - Mostly reviewed some more information about laravel routes and controllers

- What is planned to be done until the next scrum meeting?

  - Same

- What are the hurdles?

  - None

Jonathan Barlatier:

- How many hours did I work since the last meeting?

- What was done since the last scrum meeting?

- What is planned to be done until the next scrum meeting?

- What are the hurdles?

Henry Labrada:

- How many hours did I work since the last meeting?

- What was done since the last scrum meeting?

- What is planned to be done until the next scrum meeting?

- What are the hurdles?

#### Daily Scrum Meeting Minutes (10/27):

Attendees: Luis Miranda, Daniel Barbosa, Drew Blumenthal, Carlos Reyes, Ricardo Ruiz, Chris Solis, Jonthan Barlatier, Henry Labrada

Start time: <6:40 PM>

End time: <6:51 PM>

Luis Miranda:

- How many hours did I work since the last meeting?

  - 3

- What was done since the last scrum meeting?

  - Tried to implement user edit for the bio.

- What is planned to be done until the next scrum meeting?

  - Finish it and runs some test.

- What are the hurdles?

  - Working with controllers

Daniel Barbosa:

- How many hours did I work since the last meeting?

  - 2

- What was done since the last scrum meeting?

  - Updated some of the routes as well as the PlayerController since I found that when typing in a url directing to a player’s dashboard that was not associated with the logged in user’s club would cause issues with the view.

- What is planned to be done until the next scrum meeting?

  - Look more into the routes, Work on the Stored Procedures

- What are the hurdles?

  - None

Drew Blumenthal:

- How many hours did I work since the last meeting?

  - 2

- What was done since the last scrum meeting?

  - Created the sequence diagram for the creation of the pad arrangement diagram on the player dashboard. Minor UI tweaks to player dashboard noticed during playing around with the dashboard.

- What is planned to be done until the next scrum meeting?

  - Continue work on player dashboard layout, finish what I was working on and start what PO mentioned during the sprint planning.

- What are the hurdles?

  - None.

Carlos Reyes:

- How many hours did I work since the last meeting?

  - 2

- What was done since the last scrum meeting?

  - Doing research trying to fix the invisible buttons issue. Tried a couple of solutions but so far haven’t found one that doesn’t cause other problems. Then continued working on Mobile Controller so it doesn’t crash on null values.

- What is planned to be done until the next scrum meeting?

  - Continue working on both of these.

- What are the hurdles?

  - bugs.

Ricardo Ruiz:

- How many hours did I work since the last meeting?

  - 1

- What was done since the last scrum meeting?

  - Was fixing some small bugs on the pad input to clean it up.

- What is planned to be done until the next scrum meeting?

  - Finish cleaning these up.

- What are the hurdles?

  - There was none.

Chris Solis:

- How many hours did I work since the last meeting?

- What was done since the last scrum meeting?

- What is planned to be done until the next scrum meeting?

- What are the hurdles?

Jonathan Barlatier:

- How many hours did I work since the last meeting?

- What was done since the last scrum meeting?

- What is planned to be done until the next scrum meeting?

- What are the hurdles?

Henry Labrada:

- How many hours did I work since the last meeting?

- What was done since the last scrum meeting?

- What is planned to be done until the next scrum meeting?

- What are the hurdles?

#### Daily Scrum Meeting Minutes (10/28):

Attendees: Luis Miranda, Daniel Barbosa, Drew Blumenthal, Carlos Reyes, Ricardo Ruiz, Chris Solis, Jonthan Barlatier, Henry Labrada

Start time: <6:40 PM>

End time: <6:53 PM>

Luis Miranda:

- How many hours did I work since the last meeting?

  - 2

- What was done since the last scrum meeting?

  - Worked on user profile and looking into ways of a different way for the user to update their image.

- What is planned to be done until the next scrum meeting?

  - Help Daniel out with Stored Procedures

- What are the hurdles?

  - None

Daniel Barbosa:

- How many hours did I work since the last meeting?

  - 2

- What was done since the last scrum meeting?

  - Looked over the stored procedure to troubleshoot why the data wasn’t being inserted into the table as expected. Tried a few things out, but did not work. However, I saw that the SP did in fact insert some data into the table, but it is erroneous data.

- What is planned to be done until the next scrum meeting?

  - Look into why the wrong data is inserted into the table, and how to solve the issue.

- What are the hurdles?

  - None.

Drew Blumenthal:

- How many hours did I work since the last meeting?

  - 2

- What was done since the last scrum meeting?

  - Worked on what Gummi had mentioned to make the pad animation be more visible when a pad is hit. Created a system where there is a large circle behind each pad when it is lit up and changes colors depending on if the ball hit the target or missed.

- What is planned to be done until the next scrum meeting?

  - Keep working on animation system/layout redesign.

- What are the hurdles?

  - HTML Canvases.

Carlos Reyes:

- How many hours did I work since the last meeting?

  - 2

- What was done since the last scrum meeting?

  - Started working on class diagrams for the pad locations user story, then found a fix for the empty time sequence upload.

- What is planned to be done until the next scrum meeting?

  - Fix the invisible buttons bug

- What are the hurdles?

  - none.

Ricardo Ruiz:

- How many hours did I work since the last meeting?

  - 1

- What was done since the last scrum meeting?

  - Fixed almost all bugs with the pad input.

- What is planned to be done until the next scrum meeting?

  - To start working on some other user stories.

- What are the hurdles?

  - There was none.

Chris Solis:

- How many hours did I work since the last meeting?

- What was done since the last scrum meeting?

- What is planned to be done until the next scrum meeting?

- What are the hurdles?

Jonathan Barlatier:

- How many hours did I work since the last meeting?

- What was done since the last scrum meeting?

- What is planned to be done until the next scrum meeting?

- What are the hurdles?

Henry Labrada:

- How many hours did I work since the last meeting?

- What was done since the last scrum meeting?

- What is planned to be done until the next scrum meeting?

- What are the hurdles?

#### Daily Scrum Meeting Minutes (10/29):

Attendees: Luis Miranda, Daniel Barbosa, Drew Blumenthal, Carlos Reyes, Ricardo Ruiz, Chris Solis, Jonthan Barlatier, Henry Labrada

Start time: <6:40 PM>

End time: <6:49 PM>

Luis Miranda:

- How many hours did I work since the last meeting?

  - 2

- What was done since the last scrum meeting?

  - Made some adjustments in the image upload controllers and look into SP.

- What is planned to be done until the next scrum meeting?

  - Thinking of making another controller so it can support Image Upload and Bio.

- What are the hurdles?

  - Working with controller and DataBase error when running SP.

Daniel Barbosa:

- How many hours did I work since the last meeting?

  - 2

- What was done since the last scrum meeting?

  - Continued looking into the stored procedure but wasn’t able to solve the issue. Also, started working on the diagrams for some user stories.

- What is planned to be done until the next scrum meeting?

  - Try a different approach to accomplish what is intended with the stored procedure(calculating stats?). Also want to check some routes when logged in as admin.

- What are the hurdles?

  - SQL

Drew Blumenthal:

- How many hours did I work since the last meeting?

  - 2

- What was done since the last scrum meeting?

  - Had to rework the color system for the pad animation diagram. Also had to experiment and find a new set of colors that worked with the new pad color system.

- What is planned to be done until the next scrum meeting?

  - Start adding controls that work the pad animation.

- What are the hurdles?

  - Finding colors that work together.

Carlos Reyes:

- How many hours did I work since the last meeting?

  - 2

- What was done since the last scrum meeting?

  - Continued working on class diagram, almost finished with it. I noticed a bug with the spinners on station creation page where the spinners will reset once you scroll down, and fixed it.

- What is planned to be done until the next scrum meeting?

  - Start working on fixing the invisible buttons bug.

- What are the hurdles?

  - none.

Ricardo Ruiz:

- How many hours did I work since the last meeting?

  - 1

- What was done since the last scrum meeting?

  - Was just fixing some small bugs I found.

- What is planned to be done until the next scrum meeting?

  - To start working on another user story.

- What are the hurdles?

  - There was none.

Chris Solis:

- How many hours did I work since the last meeting?

- What was done since the last scrum meeting?

- What is planned to be done until the next scrum meeting?

- What are the hurdles?

Jonathan Barlatier:

- How many hours did I work since the last meeting?

- What was done since the last scrum meeting?

- What is planned to be done until the next scrum meeting?

- What are the hurdles?

Henry Labrada:

- How many hours did I work since the last meeting?

- What was done since the last scrum meeting?

- What is planned to be done until the next scrum meeting?

- What are the hurdles?

#### Daily Scrum Meeting Minutes (10/30):

Attendees: Luis Miranda, Daniel Barbosa, Drew Blumenthal, Carlos Reyes, Ricardo Ruiz, Chris Solis, Jonthan Barlatier, Henry Labrada

Start time: <6:40 PM>

End time: <6:50 PM>

Luis Miranda:

- How many hours did I work since the last meeting?

  - 2

- What was done since the last scrum meeting?

  - Still working on a controller, I created a new one for the modals, and running test for image upload and edit bio.

- What is planned to be done until the next scrum meeting?

  - Reinstall Laratrust in new branch to add role for heading in user profile.

- What are the hurdles?

  - None

Daniel Barbosa:

- How many hours did I work since the last meeting?

  - 2

- What was done since the last scrum meeting?

  - Took a closer look at routes from the admin perspective and modified the navbar layouts to work with the modified routes. Also added the feature for attaching the admin role to a user registering on the site. Lastly tested the routes from the player perspective and found a bug allowing them to type in any club id in the url, making that club’s data visible to the player.

- What is planned to be done until the next scrum meeting?

  - Fix the accessibility issue with the player(check controllers)

- What are the hurdles?

  - None.

Drew Blumenthal:

- How many hours did I work since the last meeting?

  - 2

- What was done since the last scrum meeting?

  - Did research into how I can go about adding controls to the animation (start, pause, fast forward, rewind). Laid groundwork for the start of the implementation.

- What is planned to be done until the next scrum meeting?

  - Continue work on the controls.

- What are the hurdles?

  - Finding the right information online.

Carlos Reyes:

- How many hours did I work since the last meeting?

  - 2

- What was done since the last scrum meeting?

  - Continued trying to solve invisible buttons bug.

- What is planned to be done until the next scrum meeting?

  - Fix it

- What are the hurdles?

  - none

Ricardo Ruiz:

- How many hours did I work since the last meeting?

  - 1

- What was done since the last scrum meeting?

  - Was working on adding a drag and drop option for stations.

- What is planned to be done until the next scrum meeting?

  - To continue working on that.

- What are the hurdles?

  - There was none.

Chris Solis:

- How many hours did I work since the last meeting?

- What was done since the last scrum meeting?

- What is planned to be done until the next scrum meeting?

- What are the hurdles?

Jonathan Barlatier:

- How many hours did I work since the last meeting?

- What was done since the last scrum meeting?

- What is planned to be done until the next scrum meeting?

- What are the hurdles?

Henry Labrada:

- How many hours did I work since the last meeting?

- What was done since the last scrum meeting?

- What is planned to be done until the next scrum meeting?

- What are the hurdles?

#### Daily Scrum Meeting Minutes (11/2):

Attendees: Luis Miranda, Daniel Barbosa, Drew Blumenthal, Carlos Reyes, Ricardo Ruiz, Chris Solis, Jonthan Barlatier, Henry Labrada

Start time: <6:40 PM>

End time: <6:51 PM>

Luis Miranda:

- How many hours did I work since the last meeting?

  - 2

- What was done since the last scrum meeting?

  - Kept working on the user profile but still figuring out some stuff with the forms.

- What is planned to be done until the next scrum meeting?

  - Give finals touches to user profile to work on other user stories.

- What are the hurdles?

  - Working on forms.

Daniel Barbosa:

- How many hours did I work since the last meeting?

  - 2

- What was done since the last scrum meeting?

  - Finished up work with the routes and controllers for correcting the available routes for each type of user. Fixed broken urls and tested various routes to make sure errors where displayed when needed. Also updated my branch with the changes.

- What is planned to be done until the next scrum meeting?

  - Take another look at the SP?; Look at what else needs to be done for the dash.

- What are the hurdles?

  - None

Drew Blumenthal:

- How many hours did I work since the last meeting?

  - 3

- What was done since the last scrum meeting?

  - Worked on the controls for the pad animation diagram. Have a play and restart button working correctly. Make it so that the bars in the chart light up with pads as they light up real time.

- What is planned to be done until the next scrum meeting?

  - Create the functionality for the pause button.

- What are the hurdles?

  - Javascript is asynchronous which complicates things that I want to be on a set delay.

Carlos Reyes:

- How many hours did I work since the last meeting?

  - 2

- What was done since the last scrum meeting?

  - Finally fixed invisible buttons bug.

- What is planned to be done until the next scrum meeting?

  - Start making the swap group fragment.

- What are the hurdles?

  - None.

Ricardo Ruiz:

- How many hours did I work since the last meeting?

  - 1

- What was done since the last scrum meeting?

  - Just kept working on adding drag option user story.

- What is planned to be done until the next scrum meeting?

  - Keep working on that.

- What are the hurdles?

  - Was having some pad connection issues on my end.

Chris Solis:

- How many hours did I work since the last meeting?

  - 1

- What was done since the last scrum meeting?

  - Some work on changing around the layout of the dashboard, as well as the overall design of it.

- What is planned to be done until the next scrum meeting?

  - Continue as such.

- What are the hurdles?

  - None

Jonathan Barlatier:

- How many hours did I work since the last meeting?

- What was done since the last scrum meeting?

- What is planned to be done until the next scrum meeting?

- What are the hurdles?

Henry Labrada:

- How many hours did I work since the last meeting?

- What was done since the last scrum meeting?

- What is planned to be done until the next scrum meeting?

- What are the hurdles?

#### Daily Scrum Meeting Minutes (11/3):

Attendees: Luis Miranda, Daniel Barbosa, Drew Blumenthal, Carlos Reyes, Ricardo Ruiz, Chris Solis, Jonthan Barlatier, Henry Labrada

Start time: <6:40 PM>

End time: <6:53 PM>

Luis Miranda:

- How many hours did I work since the last meeting?

  - 2

- What was done since the last scrum meeting?

  - Doing final touches with my branch with the user profile

- What is planned to be done until the next scrum meeting?

  - Start to look into new user stories

- What are the hurdles?

  - None

Daniel Barbosa:

- How many hours did I work since the last meeting?

  - 2

- What was done since the last scrum meeting?

  - Updated PlayerController to fix issues with admin not being able to type in a url of a player belonging to the club that the admin owns. Also worked with Chris to catch him up to speed and began going through the script to include the package I installed for the user roles.

- What is planned to be done until the next scrum meeting?

  - Begin working on the views and controllers to display summarized data from the SkillCourt Platform.

- What are the hurdles?

  - None.

Drew Blumenthal:

- How many hours did I work since the last meeting?

  - 2

- What was done since the last scrum meeting?

  - Fully implemented the functionality for the restart button on the pad animation diagram controls. Started implementation of pause button (looks like it will be hard).

- What is planned to be done until the next scrum meeting?

  - Keep looking into and working on pause button.

- What are the hurdles?

  - None.

Carlos Reyes:

- How many hours did I work since the last meeting?

  - 2

- What was done since the last scrum meeting?

  - Started adding the pad arrangement to the station display.

- What is planned to be done until the next scrum meeting?

  - Add pad arrangement string to the station table in main db

- What are the hurdles?

  - none

Ricardo Ruiz:

- How many hours did I work since the last meeting?

  - 1

- What was done since the last scrum meeting?

  - Was cleaning up some of the code to push to github.

- What is planned to be done until the next scrum meeting?

  - Will push all the changes to github.

- What are the hurdles?

  - None

Chris Solis:

- How many hours did I work since the last meeting?

  - 3

- What was done since the last scrum meeting?

  - Created the basic structure for the leaderboard page (blade page, route, and controller) and worked with Daniel to get caught up a bit more on everything. Updated the powershell and bash script so they no longer try to use an incompatible version of ‘laravel/ui’ and include the new role extension.

- What is planned to be done until the next scrum meeting?

  - Continue working on the Leaderboard page, try to figure out what caused some changes on the main page, try to figure out what’s causing the 404 errors.

- What are the hurdles?

  - Controllers are spicy, also strange 404 errors when logged in and closing browser/logging out.

Jonathan Barlatier:

- How many hours did I work since the last meeting?

- What was done since the last scrum meeting?

- What is planned to be done until the next scrum meeting?

- What are the hurdles?

Henry Labrada:

- How many hours did I work since the last meeting?

- What was done since the last scrum meeting?

- What is planned to be done until the next scrum meeting?

- What are the hurdles?

#### Daily Scrum Meeting Minutes (11/4):

Attendees: Luis Miranda, Daniel Barbosa, Drew Blumenthal, Carlos Reyes, Ricardo Ruiz, Chris Solis, Jonthan Barlatier, Henry Labrada

Start time: <6:40 PM>

End time: <6:50 PM>

Luis Miranda:

- How many hours did I work since the last meeting?

  - 2

- What was done since the last scrum meeting?

  - Went over Daniel branch to see his implementation of the clubs lists. On my end went over some trouble getting the app working

- What is planned to be done until the next scrum meeting?

  - Go over what other pages can be modified. Also keep testing the user profile.

- What are the hurdles?

  - Composer and/or Docker

Daniel Barbosa:

- How many hours did I work since the last meeting?

  - 2

- What was done since the last scrum meeting?

  - Modified an existing page/link on the dash for the purpose of displaying a listing of all the clubs within the SkillCourt platform along with their performance measure (TBD. Gummi mentioned average performance but I'm not sure how to compute that). Lastly, I tried doing pagination of the listings but I haven’t gotten it working yet.

- What is planned to be done until the next scrum meeting?

  - Continue with the pagination of the list; move on to determining the performance measure for the clubs.

- What are the hurdles?

  - None.

Drew Blumenthal:

- How many hours did I work since the last meeting?

  - 2

- What was done since the last scrum meeting?

  - Worked on the pause button for the pad animation diagram. Got it working if the pause is issued when the light is off or blinking yellow, but not when its green/red.

- What is planned to be done until the next scrum meeting?

  - Make pause button work for all cases.

- What are the hurdles?

  - Working with javascript async functions and timeouts.

Carlos Reyes:

- How many hours did I work since the last meeting?

  - 2

- What was done since the last scrum meeting?

  - Finished adding the pad layout to the pad info fragment. Rectangles display as specified by the string.

- What is planned to be done until the next scrum meeting?

  - Make an option for the canvas to not be drawable.

- What are the hurdles?

  - None.

Ricardo Ruiz:

- How many hours did I work since the last meeting?

  - 1

- What was done since the last scrum meeting?

  - Just pushed and merged my changes to the padLocation branch.

- What is planned to be done until the next scrum meeting?

  - Need to setup newest pad firmware for testing.

- What are the hurdles?

  - There was some merging issues.

Chris Solis:

- How many hours did I work since the last meeting?

  - 1

- What was done since the last scrum meeting?

  - Looked over the landing page some more to try to figure out what changed; changed the middleware for redirecting if authenticated to check whether the user is an admin or a player to redirect them to the appropriate page.

- What is planned to be done until the next scrum meeting?

  - Try to restore the landing page back to its original state and try to get more work done in the leaderboards page.

- What are the hurdles?

  - Controllers, routes, and the confusing nature of how the landing page changed.

Jonathan Barlatier:

- How many hours did I work since the last meeting?

- What was done since the last scrum meeting?

- What is planned to be done until the next scrum meeting?

- What are the hurdles?

Henry Labrada:

- How many hours did I work since the last meeting?

- What was done since the last scrum meeting?

- What is planned to be done until the next scrum meeting?

- What are the hurdles?

#### Daily Scrum Meeting Minutes (11/5):

Attendees: Luis Miranda, Daniel Barbosa, Drew Blumenthal, Carlos Reyes, Ricardo Ruiz, Chris Solis, Jonthan Barlatier, Henry Labrada

Start time: <6:40 PM>

End time: <6:50 PM>

Luis Miranda:

- How many hours did I work since the last meeting?

  - 2

- What was done since the last scrum meeting?

  - Testing one of the features in user profile to bullet proof it but still found some bugs when user uploads img and bio description. Also, took a look at the search bar feature.

- What is planned to be done until the next scrum meeting?

  - Implement the search feature for clubs

- What are the hurdles?

  - none

Daniel Barbosa:

- How many hours did I work since the last meeting?

  - 2

- What was done since the last scrum meeting?

  - Still working on the pagination for the club lists. Also worked on some of the diagrams for some of my user stories.

- What is planned to be done until the next scrum meeting?

  - Finish up the pagination; see about the club measure of performance

- What are the hurdles?

  - None

Drew Blumenthal:

- How many hours did I work since the last meeting?

  - 2.5

- What was done since the last scrum meeting?

  - Been working on the pause button for the pad animation. Had to rewrite it recursively instead of iteratively so that I avoid the issue with it queueing up everything ahead of time without being able to stop it.

- What is planned to be done until the next scrum meeting?

  - Keep working on this.

- What are the hurdles?

  - Recursion.

Carlos Reyes:

- How many hours did I work since the last meeting?

  - 2.5

- What was done since the last scrum meeting?

  - Trying to fix the way pads are drawn on stationinfo screen. Right now they all go to one corner.

- What is planned to be done until the next scrum meeting?

  - Fix the issue so they go to the correct places.

- What are the hurdles?

  - Forgot trig.

Ricardo Ruiz:

- How many hours did I work since the last meeting?

  - 1

- What was done since the last scrum meeting?

  - Was working on getting the padfirmware working on my laptop.

- What is planned to be done until the next scrum meeting?

  - Will try to fix those issues for next time.

- What are the hurdles?

  - There were some hurdles with python modules.

Chris Solis:

- How many hours did I work since the last meeting?

  - 1

- What was done since the last scrum meeting?

  - Continued work on the leaderboard page, pushed previous changes and reviewed the changes that were made by Daniel. Worked with the page controller to pass the club player list and details to the leaderboard page.

- What is planned to be done until the next scrum meeting?

  - Continue work on the leaderboard page, probably discuss it more with Daniel to try to figure out how it’s intended to be formatted and get clarification or somewhat of an idea of where we want things to go.

- What are the hurdles?

  - Controllers and a bit of vagueness on the direction.

Jonathan Barlatier:

- How many hours did I work since the last meeting?

- What was done since the last scrum meeting?

- What is planned to be done until the next scrum meeting?

- What are the hurdles?

Henry Labrada:

- How many hours did I work since the last meeting?

- What was done since the last scrum meeting?

- What is planned to be done until the next scrum meeting?

- What are the hurdles?

#### Daily Scrum Meeting Minutes (11/6):

Attendees: Luis Miranda, Daniel Barbosa, Drew Blumenthal, Carlos Reyes, Ricardo Ruiz, Chris Solis, Jonthan Barlatier, Henry Labrada

Start time: <6:40 PM>

End time: <6:49 PM>

Luis Miranda:

- How many hours did I work since the last meeting?

  - 2

- What was done since the last scrum meeting?

  - Went through functionality of search bar to implement for clubs

- What is planned to be done until the next scrum meeting?

  - Start implementing search feature

- What are the hurdles?

  - None

Daniel Barbosa:

- How many hours did I work since the last meeting?

  - 2

- What was done since the last scrum meeting?

  - Finished up the pagination on the club list and modified some styles to match the overall look of the dashboard. Also added a placeholder column for the top players for each club, as an idea by Chris to have the club leaderboards in the same page as the club list. However, we’ve yet to find a proper club performance measure. And the retrieval of a club’s top player still needs to be done.

- What is planned to be done until the next scrum meeting?

  - Discuss with Gummi for more clarification on what to use for measuring club performance and see what he thinks of the inclusion of the leaderboard.

- What are the hurdles?

  - None

Drew Blumenthal:

- How many hours did I work since the last meeting?

  - 3

- What was done since the last scrum meeting?

  - Got the pause button functionality full working. Started ironing out some bugs caused by the rewrite of the whole thing.

- What is planned to be done until the next scrum meeting?

  - Fix bugs such as when switching games, old game still runs.

- What are the hurdles?

  - None.

Carlos Reyes:

- How many hours did I work since the last meeting?

  - 3

- What was done since the last scrum meeting?

  - Continued trying different things to make the pads display as they were drawn. Concluded that using the normalized values will not give an exact representation of the distances, corners of rectangles and so on.

- What is planned to be done until the next scrum meeting?

  - Will create an extra column in the station table for the specific coordinates to display on android app instead of the normalized coordinates.

- What are the hurdles?

  - Math.

Ricardo Ruiz:

- How many hours did I work since the last meeting?

  - 1

- What was done since the last scrum meeting?

  - Fixed pad firmware issue.

- What is planned to be done until the next scrum meeting?

  - To do some testing on pad time code.

- What are the hurdles?

  - There were none.

Chris Solis:

- How many hours did I work since the last meeting?

  - 2

- What was done since the last scrum meeting?

  - Worked on the standalone leaderboard page and finished the basic function of it, listing players by their rating as of right now.

- What is planned to be done until the next scrum meeting?

  - Fix a new error I encountered with the new_user welcome page after the club route changed; maybe optimize some DB queries I saw that could be done better without a foreach loop.

- What are the hurdles?

  - Controllers and routes

Jonathan Barlatier:

- How many hours did I work since the last meeting?

- What was done since the last scrum meeting?

- What is planned to be done until the next scrum meeting?

- What are the hurdles?

Henry Labrada:

- How many hours did I work since the last meeting?

- What was done since the last scrum meeting?

- What is planned to be done until the next scrum meeting?

- What are the hurdles?

Attendees: <Enter Attendees' Names>

Start time: <Enter the start time of the meeting>

End time: <Enter the end time of the meeting>

<Enter Team Member 1st's Name>:

- How many hours did I work since the last meeting?

- What was done since the last scrum meeting?

- What is planned to be done until the next scrum meeting?

- What are the hurdles?

<Enter Team Member 2nd's Name>:

- How many hours did I work since the last meeting?

- What was done since the last scrum meeting?

- What is planned to be done until the next scrum meeting?

- What are the hurdles?

<Enter Team Member 3rd's Name>:

- How many hours did I work since the last meeting?

- What was done since the last scrum meeting?

- What is planned to be done until the next scrum meeting?

- What are the hurdles?

<Enter Team Member 4th's Name>:

- How many hours did I work since the last meeting?

- What was done since the last scrum meeting?

- What is planned to be done until the next scrum meeting?

- What are the hurdles?

<Enter Team Member 5th's Name>:

- How many hours did I work since the last meeting?

- What was done since the last scrum meeting?

- What is planned to be done until the next scrum meeting?

- What are the hurdles?

### Sprint 6 Daily Scrum Meeting Minutes:

#### Daily Scrum Meeting Minutes (11/09):

Attendees: Luis Miranda, Daniel Barbosa, Drew Blumenthal, Carlos Reyes, Ricardo Ruiz, Chris Solis, Jonthan Barlatier, Henry Labrada

Start time: <6:40 PM>

End time: <6:50 PM>

Luis Miranda:

- How many hours did I work since the last meeting?

  - 2 hours

- What was done since the last scrum meeting?

  - Worked on club search feature

- What is planned to be done until the next scrum meeting?

  - Wait for new users stories and keep working on club search

- What are the hurdles?

  - Working with controlers

Daniel Barbosa:

- How many hours did I work since the last meeting?

  - 2

- What was done since the last scrum meeting?

  - Brainstorming how to best categorize game types and the relations to be made in the DB in order to properly measure a club’s performance by looking at player performance by game type across all clubs.

- What is planned to be done until the next scrum meeting?

  - Discuss with Gummi about the standardization of game types, to then begin implementing them within the DB.

- What are the hurdles?

  - None.

Drew Blumenthal:

- How many hours did I work since the last meeting?

  - 2

- What was done since the last scrum meeting?

  - Worked on bug fixes created by adding in the controls for the pad arrangement diagram, in preparation for today’s showcase to the PO.

- What is planned to be done until the next scrum meeting?

  - Keep working on bug fixes and anything else PO wants to be done.

- What are the hurdles?

  - None.

Carlos Reyes:

- How many hours did I work since the last meeting?

  - 2.5

- What was done since the last scrum meeting?

  - Finished displaying new stations on StationInfo fragment. Added an undo button and error checking for the station creation page’s PadInput.

- What is planned to be done until the next scrum meeting?

  - Add mutual exclusivity to pad assignment spinners. Swap Groups user story

- What are the hurdles?

  - None

Ricardo Ruiz:

- How many hours did I work since the last meeting?

  - 1

- What was done since the last scrum meeting?

  - Was doing some testing with previous time input.

- What is planned to be done until the next scrum meeting?

  - See which user stories need to be done.

- What are the hurdles?

  - None

Chris Solis:

- How many hours did I work since the last meeting?

  - 1

- What was done since the last scrum meeting?

  - Experimented with different ways of displaying the leaderboard stats; looked through some of the controllers to see if we can update some DB queries or where they’re made to make the process a bit more efficient.

- What is planned to be done until the next scrum meeting?

  - Depends on new user stories decided tonight.

- What are the hurdles?

  - None.

Jonathan Barlatier:

- How many hours did I work since the last meeting?

- What was done since the last scrum meeting?

- What is planned to be done until the next scrum meeting?

- What are the hurdles?

Henry Labrada:

- How many hours did I work since the last meeting?

- What was done since the last scrum meeting?

- What is planned to be done until the next scrum meeting?

- What are the hurdles?

#### Daily Scrum Meeting Minutes (11/10):

Attendees: Luis Miranda, Daniel Barbosa, Drew Blumenthal, Carlos Reyes, Ricardo Ruiz, Chris Solis, Jonthan Barlatier, Henry Labrada

Start time: <6:40 PM>

End time: <6:51 PM>

Luis Miranda:

- How many hours did I work since the last meeting?

  - 2

- What was done since the last scrum meeting?

  - Looked over the search implementation but haven’t done much progress.

- What is planned to be done until the next scrum meeting?

  - Keep working with the feature.

- What are the hurdles?

  - None

Daniel Barbosa:

- How many hours did I work since the last meeting?

  - 2

- What was done since the last scrum meeting?

  - Fixed a small bug on the admin side of the dashboard, that prevented the navigation to the players within the club. Also started trying to assimilate what Drew has done for the session selection in the dash, in efforts to incorporate it into the club list view for selecting content based on the game type. Lastly, brainstormed about how to best store/retrieve content for the view in a more efficient way.

- What is planned to be done until the next scrum meeting?

  - Get started with what was discussed with Chris, regarding optimizing the queries in the controllers.

- What are the hurdles?

  - Positioning/Styles.

Drew Blumenthal:

- How many hours did I work since the last meeting?

  - 2.5

- What was done since the last scrum meeting?

  - Implemented the feature to click on any bar on the chart to start playing the animation from that point. Some small bug fixes.

- What is planned to be done until the next scrum meeting?

  - Fix more bugs.

- What are the hurdles?

  - None.

Carlos Reyes:

- How many hours did I work since the last meeting?

  - 2

- What was done since the last scrum meeting?

  - Started working on layout for the game modes fragment. Fixed the save button bug that would occur when no pads were placed.

- What is planned to be done until the next scrum meeting?

  - Continue testing the station creation page to ensure it doesn’t crash, then start modifying when bundles get set in the fragments that come before and after the new game mode fragment.

- What are the hurdles?

  - none.

Ricardo Ruiz:

- How many hours did I work since the last meeting?

  - 1

- What was done since the last scrum meeting?

  - Was working on the new pad hit capture.

- What is planned to be done until the next scrum meeting?

  - To continue working on that story.

- What are the hurdles?

  - Some issues with python version.

Chris Solis:

- How many hours did I work since the last meeting?

  - 2.5

- What was done since the last scrum meeting?

  - Looked into the bug with the landing page more deeply and discovered its cause, pushed the fix to the ‘landing-page-fix’ branch; began work on transitioning the DB queries to raw SQL.

- What is planned to be done until the next scrum meeting?

  - Continue working on transitioning to raw SQL

- What are the hurdles?

  - None right now.

Jonathan Barlatier:

- How many hours did I work since the last meeting?

- What was done since the last scrum meeting?

- What is planned to be done until the next scrum meeting?

- What are the hurdles?

Henry Labrada:

- How many hours did I work since the last meeting?

- What was done since the last scrum meeting?

- What is planned to be done until the next scrum meeting?

- What are the hurdles?

#### Daily Scrum Meeting Minutes (11/11):

Attendees: Luis Miranda, Daniel Barbosa, Drew Blumenthal, Carlos Reyes, Ricardo Ruiz, Chris Solis, Jonthan Barlatier, Henry Labrada

Start time: <6:40 PM>

End time: <Enter the end time of the meeting>

Luis Miranda:

- How many hours did I work since the last meeting?

- What was done since the last scrum meeting?

- What is planned to be done until the next scrum meeting?

- What are the hurdles?

Daniel Barbosa:

- How many hours did I work since the last meeting?

- What was done since the last scrum meeting?

- What is planned to be done until the next scrum meeting?

- What are the hurdles?

Drew Blumenthal:

- How many hours did I work since the last meeting?

- What was done since the last scrum meeting?

- What is planned to be done until the next scrum meeting?

- What are the hurdles?

Carlos Reyes:

- How many hours did I work since the last meeting?

- What was done since the last scrum meeting?

- What is planned to be done until the next scrum meeting?

- What are the hurdles?

Ricardo Ruiz:

- How many hours did I work since the last meeting?

- What was done since the last scrum meeting?

- What is planned to be done until the next scrum meeting?

- What are the hurdles?

Chris Solis:

- How many hours did I work since the last meeting?

- What was done since the last scrum meeting?

- What is planned to be done until the next scrum meeting?

- What are the hurdles?

Jonathan Barlatier:

- How many hours did I work since the last meeting?

- What was done since the last scrum meeting?

- What is planned to be done until the next scrum meeting?

- What are the hurdles?

Henry Labrada:

- How many hours did I work since the last meeting?

- What was done since the last scrum meeting?

- What is planned to be done until the next scrum meeting?

- What are the hurdles?

#### Daily Scrum Meeting Minutes (11/12):

Attendees: Luis Miranda, Daniel Barbosa, Drew Blumenthal, Carlos Reyes, Ricardo Ruiz, Chris Solis, Jonthan Barlatier, Henry Labrada

Start time: <6:40 PM>

End time: <6:50 PM,>

Luis Miranda:

- How many hours did I work since the last meeting?

  - 2

- What was done since the last scrum meeting?

  - Yesterday went over a composer package for the search feature in the Laravel docs and did some setup. But it’s like a third party service where we need to plug in the database. Today I rolled back and started looking how to add clubs in the search.

- What is planned to be done until the next scrum meeting?

  - Keep testing normal query on the database to see the most efficient way on implementing.

- What are the hurdles?

  - Database

Daniel Barbosa:

- How many hours did I work since the last meeting?

  - 2

- What was done since the last scrum meeting?

  - Attempted to convert the query builder queries into raw sql but ran into some issues. I discussed such issues with Chris, and he let me know how he was approaching it on his side. Unfortunately I didn’t have time to try it out today.

- What is planned to be done until the next scrum meeting?

  - Try to optimize the queries of the Player Controllers with the example that Chris gave me.

- What are the hurdles?

  - Laravel.

Drew Blumenthal:

- How many hours did I work since the last meeting?

  - 2

- What was done since the last scrum meeting?

  - More bug fixes for the pad animation. Troubleshot and fixed the complex queueing/timeout related issue where pads would continue to blink even when the game was switched.

- What is planned to be done until the next scrum meeting?

  - Fix the bug where the bar color stays yellow/green on pause/restart. Documentation.

- What are the hurdles?

  - Troubleshooting.

Carlos Reyes:

- How many hours did I work since the last meeting?

  - 2

- What was done since the last scrum meeting?

  - Finished layout on game mode fragment, added functionality to all the buttons. Included the specifications the Product Owner gave for each game mode.

- What is planned to be done until the next scrum meeting?

  - Fix crashes that occur with some of the buttons.

- What are the hurdles?

  - None.

Ricardo Ruiz:

- How many hours did I work since the last meeting?

  - 1

- What was done since the last scrum meeting?

  - Application now keeps track of all events in a game so wrong hit pads are counted.

- What is planned to be done until the next scrum meeting?

  - Need to create a good format for the hit sequence. Also do some testing on the code.

- What are the hurdles?

  - Some issues with the way the application tracks hits

Chris Solis:

- How many hours did I work since the last meeting?

  - 1

- What was done since the last scrum meeting?

  - Continued work on the raw SQL transition.

- What is planned to be done until the next scrum meeting?

  - Continue writing SQL.

- What are the hurdles?

  - None.

Jonathan Barlatier:

- How many hours did I work since the last meeting?

- What was done since the last scrum meeting?

- What is planned to be done until the next scrum meeting?

- What are the hurdles?

Henry Labrada:

- How many hours did I work since the last meeting?

- What was done since the last scrum meeting?

- What is planned to be done until the next scrum meeting?

- What are the hurdles?

#### Daily Scrum Meeting Minutes (11/13):

Attendees: Luis Miranda, Daniel Barbosa, Drew Blumenthal, Carlos Reyes, Ricardo Ruiz, Chris Solis, Jonthan Barlatier, Henry Labrada

Start time: <6:40 PM>

End time: <6:51 PM>

Luis Miranda:

- How many hours did I work since the last meeting?

  - 2

- What was done since the last scrum meeting?

  - Kept implementing sql queries to see what ways are best to implement the search feature.

- What is planned to be done until the next scrum meeting?

  - Work over the weekend on Controllers.

- What are the hurdles?

  - None.

Daniel Barbosa:

- How many hours did I work since the last meeting?

  - 2

- What was done since the last scrum meeting?

  - Was able to get working and finish up the updating of the Laravel query builder lines into raw sql thanks to the example provided by Chris. Also had to touch up the layout file to fix an issue due to the update changing the representation of the object.

- What is planned to be done until the next scrum meeting?

  - Clean up Controller files; work with Carlos about the game type feature on the app.

- What are the hurdles?

  - None.

Drew Blumenthal:

- How many hours did I work since the last meeting?

  - 2

- What was done since the last scrum meeting?

  - Fixed the remaining outstanding bugs with the animation feature, including the bars that were left as incorrect colors when the game changed state. Added some documentation.

- What is planned to be done until the next scrum meeting?

  - Prepare for PO showcase, add more documentation.

- What are the hurdles?

  - None.

Carlos Reyes:

- How many hours did I work since the last meeting?

  - 2

- What was done since the last scrum meeting?

  - Fixed crashes when switching to create game fragment. Spotted a crash when pressing the play again button, or when station name has a space in it.

- What is planned to be done until the next scrum meeting?

  - Require station names to not include spaces. Pass the correct game setting arguments when the play again button is pressed. Setting values for upload regarding the game mode for the database.

- What are the hurdles?

  - Difficult to keep track of bundle args

Ricardo Ruiz:

- How many hours did I work since the last meeting?

  - 1

- What was done since the last scrum meeting?

  - Was doing some testing on previous code.

- What is planned to be done until the next scrum meeting?

  - To add the new hit sequence to the database.

- What are the hurdles?

  - Had difficulties with testing code.

Chris Solis:

- How many hours did I work since the last meeting?

  - 1

- What was done since the last scrum meeting?

  - Continued work on the sql in the controllers.

- What is planned to be done until the next scrum meeting?

  - Same as before.

- What are the hurdles?

  - Some sql statements are a bit tricky to translate in an optimized way; require a bit of playing around.

Jonathan Barlatier:

- How many hours did I work since the last meeting?

- What was done since the last scrum meeting?

- What is planned to be done until the next scrum meeting?

- What are the hurdles?

Henry Labrada:

- How many hours did I work since the last meeting?

- What was done since the last scrum meeting?

- What is planned to be done until the next scrum meeting?

- What are the hurdles?

#### Daily Scrum Meeting Minutes (11/16):

Attendees: Luis Miranda, Daniel Barbosa, Drew Blumenthal, Carlos Reyes, Ricardo Ruiz, Chris Solis, Jonthan Barlatier, Henry Labrada

Start time: <6:40 PM>

End time: <6:52 PM>

Luis Miranda:

- How many hours did I work since the last meeting?

  - 2

- What was done since the last scrum meeting?

  - Worked on club search but recently got an error when trying to login. Tried multiple things but still no luck.

- What is planned to be done until the next scrum meeting?

  - Try to fix the issue completely as soon as possible and test search.

- What are the hurdles?

  - Composer/Docker/DB

Daniel Barbosa:

- How many hours did I work since the last meeting?

  - 2

- What was done since the last scrum meeting?

  - Finished up testing and cleaning up of the code for the Player Controllers after updating the queries to raw sql. Also started to brainstorm and try some queries out for selecting the appropriate information to be displayed on the club list/leaderboard page.

- What is planned to be done until the next scrum meeting?

  - Continue working on the query(ies) for the Club List page as it is not yet working.

- What are the hurdles?

  - SQL

Drew Blumenthal:

- How many hours did I work since the last meeting?

  - 2

- What was done since the last scrum meeting?

  - Changed the control system for the pad arrangement diagram. Added some basic documentation for the capstone 1 students to be able to understand next semester (need to expand further).

- What is planned to be done until the next scrum meeting?

  - Expand more on documentation.

- What are the hurdles?

  - None.

Carlos Reyes:

- How many hours did I work since the last meeting?

  - 3

- What was done since the last scrum meeting?

  - Fixed layouts for station, and global stations fragments along with the login fragment. Finished testing the game mode buttons and made sure they work for every combination of players. Fixed the station selection spinner so that it does not bug out with spaces in station names. Fixed issue with GameOverFragment’s home button that would go to the home page, but the buttons would not be clickable.

- What is planned to be done until the next scrum meeting?

  - Add edit group buttons on admin page. Continue doing more thorough testing on features implemented this semester

- What are the hurdles?

  - Had to do research on fragment manager and fragment transaction classes to solve the home fragment issue.

Ricardo Ruiz:

- How many hours did I work since the last meeting?

  - 1

- What was done since the last scrum meeting?

  - Was just working on figuring out how the database works.

- What is planned to be done until the next scrum meeting?

  - To continue working on that.

- What are the hurdles?

  - There was some connection issues.

Chris Solis:

- How many hours did I work since the last meeting?

  - 1.5

- What was done since the last scrum meeting?

  - Continued working on the SQL queries and making appropriate changes in the respective pages to accommodate th	em.

- What is planned to be done until the next scrum meeting?

  - Continue working on the SQL.

- What are the hurdles?

  - Lots of unanticipated changes to make the new query results work.

Jonathan Barlatier:

- How many hours did I work since the last meeting?

- What was done since the last scrum meeting?

- What is planned to be done until the next scrum meeting?

- What are the hurdles?

Henry Labrada:

- How many hours did I work since the last meeting?

- What was done since the last scrum meeting?

- What is planned to be done until the next scrum meeting?

- What are the hurdles?

#### Daily Scrum Meeting Minutes (11/17):

Attendees: Luis Miranda, Daniel Barbosa, Drew Blumenthal, Carlos Reyes, Ricardo Ruiz, Chris Solis, Jonthan Barlatier, Henry Labrada

Start time: <6:40 PM>

End time: <Enter the end time of the meeting>

Luis Miranda:

- How many hours did I work since the last meeting?

- What was done since the last scrum meeting?

- What is planned to be done until the next scrum meeting?

- What are the hurdles?

Daniel Barbosa:

- How many hours did I work since the last meeting?

- What was done since the last scrum meeting?

- What is planned to be done until the next scrum meeting?

- What are the hurdles?

Drew Blumenthal:

- How many hours did I work since the last meeting?

- What was done since the last scrum meeting?

- What is planned to be done until the next scrum meeting?

- What are the hurdles?

Carlos Reyes:

- How many hours did I work since the last meeting?

- What was done since the last scrum meeting?

- What is planned to be done until the next scrum meeting?

- What are the hurdles?

Ricardo Ruiz:

- How many hours did I work since the last meeting?

- What was done since the last scrum meeting?

- What is planned to be done until the next scrum meeting?

- What are the hurdles?

Chris Solis:

- How many hours did I work since the last meeting?

- What was done since the last scrum meeting?

- What is planned to be done until the next scrum meeting?

- What are the hurdles?

Jonathan Barlatier:

- How many hours did I work since the last meeting?

- What was done since the last scrum meeting?

- What is planned to be done until the next scrum meeting?

- What are the hurdles?

Henry Labrada:

- How many hours did I work since the last meeting?

- What was done since the last scrum meeting?

- What is planned to be done until the next scrum meeting?

- What are the hurdles?

#### Daily Scrum Meeting Minutes (11/18):

Attendees: Luis Miranda, Daniel Barbosa, Drew Blumenthal, Carlos Reyes, Ricardo Ruiz, Chris Solis, Jonthan Barlatier, Henry Labrada

Start time: <6:40 PM>

End time: <6:51 PM>

Luis Miranda:

- How many hours did I work since the last meeting?

  - 2

- What was done since the last scrum meeting?

  - Kept improving the search feature,

- What is planned to be done until the next scrum meeting?

  - Find a way to combine the club and player search

- What are the hurdles?

  - Controllers

Daniel Barbosa:

- How many hours did I work since the last meeting?

  - 2.5

- What was done since the last scrum meeting?

  - Continued working on the query to retrieve all relevant information from the session, game, player, and club tables that will possibly be used within the club list/leaderboard page. Also went back to the blade file and was able to solve the styling issues with the placeholder selector as well as modified some of the content displayed. I did try to implement my query into the controller and then pass that data to the view, but I ran into issues with actually displaying the data retrieved.

- What is planned to be done until the next scrum meeting?

  - Look into how to get around or troubleshoot the displaying of data within the blade file when it is in array form (retrieved using raw sql). Might try the query builder to see if it simplifies things.

- What are the hurdles?

  - Working with Laravel, and SQL.

Drew Blumenthal:

- How many hours did I work since the last meeting?

  - 2.5

- What was done since the last scrum meeting?

  - Worked on migrating all my pad animation related code to a new javascript file and rewriting parts that were not very clear (in order to help out capstone 1 students taking over next semester).

- What is planned to be done until the next scrum meeting?

  - Continue migration/rewrite and start on a new game feature.

- What are the hurdles?

  - Moving/rewriting code without breaking everything.

Carlos Reyes:

- How many hours did I work since the last meeting?

  - 3

- What was done since the last scrum meeting?

  - Added stations for each game mode in the main database. Verified that they are uploaded and show up correctly when downloaded again. Set each game mode to use the respective station.

- What is planned to be done until the next scrum meeting?

  - Need to add error checking in case user hasn’t already synchronized the global station list. Need to add option in station info update page to  reassign the pad ids. Need to generate a normalized pad arrangement for each default station.

- What are the hurdles?

  - Pad emulator stops working and I have to restart my laptop to get it to work again.

Ricardo Ruiz:

- How many hours did I work since the last meeting?

  - 1

- What was done since the last scrum meeting?

  - Was trying to fix an upload bug.

- What is planned to be done until the next scrum meeting?

  - To continue working on that since I didn't finish.

- What are the hurdles?

  - There was issues with understanding how data is uploaded.

Chris Solis:

- How many hours did I work since the last meeting?

  - 1

- What was done since the last scrum meeting?

  - Looked through the database to try to make out the function of every table and what was being used where; brainstormed some for future schema of database; brainstormed some for method to determine ranking in leaderboard.

- What is planned to be done until the next scrum meeting?

  - Try to get some basic prototype for leaderboard ranking.

- What are the hurdles?

  - Don’t fully understand the way session information is stored.

Jonathan Barlatier:

- How many hours did I work since the last meeting?

- What was done since the last scrum meeting?

- What is planned to be done until the next scrum meeting?

- What are the hurdles?

Henry Labrada:

- How many hours did I work since the last meeting?

- What was done since the last scrum meeting?

- What is planned to be done until the next scrum meeting?

- What are the hurdles?

#### Daily Scrum Meeting Minutes (11/19):

Attendees: Luis Miranda, Daniel Barbosa, Drew Blumenthal, Carlos Reyes, Ricardo Ruiz, Chris Solis, Jonthan Barlatier, Henry Labrada

Start time: <6:40 PM>

End time: <6:50 PM>

Luis Miranda:

- How many hours did I work since the last meeting?

  - 2

- What was done since the last scrum meeting?

  - Did some more improvement on the search feature

- What is planned to be done until the next scrum meeting?

  - See if I can optimize the search and combine it with players

- What are the hurdles?

  - Controllers

Daniel Barbosa:

- How many hours did I work since the last meeting?

  - 2

- What was done since the last scrum meeting?

  - Modified the query I wrote yesterday to join with the player table to retrieve player info. Also did the switch to using the query builder, ultimately simplifying the way the data is accessed in the view. Lastly, I also updated the information to be displayed in the table in the view, such as adding a column for player names and their Hits vs Miss numbers (Performance Measure still TBD).

- What is planned to be done until the next scrum meeting?

  - Update my branch. And Look into how we can measure performance based on the timings present in the session tables?.

- What are the hurdles?

  - None.

Drew Blumenthal:

- How many hours did I work since the last meeting?

  - 2

- What was done since the last scrum meeting?

  - Fixed things that broke in code move/clean. Fully/thoroughly documented the new pad animation javascript file for the team to be able to pick up next semester.

- What is planned to be done until the next scrum meeting?

  - Work on the game delay feature.

- What are the hurdles?

  - None.

Carlos Reyes:

- How many hours did I work since the last meeting?

  - 2

- What was done since the last scrum meeting?

  - Added necessary columns in upload and databases to keep track of pad light up time for games. Added upload of pad light up time in the mobile controller. Fixed bug that happened when only one pad was connected. Helped Ricardo resolve issue where reinstalling the app would not delete all data. Added saving the respective game mode type for games with the new game modes. Fixed formatting of pads list for default pads.

- What is planned to be done until the next scrum meeting?

  - Add the option to reassign pads for the default stations used with the game modes.-

- What are the hurdles?

  - None.

Ricardo Ruiz:

- How many hours did I work since the last meeting?

- What was done since the last scrum meeting?

- What is planned to be done until the next scrum meeting?

- What are the hurdles?

Chris Solis:

- How many hours did I work since the last meeting?

  - 1

- What was done since the last scrum meeting?

  - Reviewed the document sent yesterday regarding the stats table; started thinking more in depth how to translate this to meaningful metrics for leaderboard and club list.

- What is planned to be done until the next scrum meeting?

  - Try to get a rough prototype metric and dummy stats to test it with.

- What are the hurdles?

  - Unfamiliar with sessiondata table

Jonathan Barlatier:

- How many hours did I work since the last meeting?

- What was done since the last scrum meeting?

- What is planned to be done until the next scrum meeting?

- What are the hurdles?

Henry Labrada:

- How many hours did I work since the last meeting?

- What was done since the last scrum meeting?

- What is planned to be done until the next scrum meeting?

- What are the hurdles?

#### Daily Scrum Meeting Minutes (11/20):

Attendees: Luis Miranda, Daniel Barbosa, Drew Blumenthal, Carlos Reyes, Ricardo Ruiz, Chris Solis, Jonthan Barlatier, Henry Labrada

Start time: <6:40 PM>

End time: <6:50 PM>

Luis Miranda:

- How many hours did I work since the last meeting?

  - 2

- What was done since the last scrum meeting?

  - Minor changes to club feature, wrapping up the repo but still looking into combining the searches with players

- What is planned to be done until the next scrum meeting?

  - Over the weekend see how I can make improvements

- What are the hurdles?

  - Controllers and DB

Daniel Barbosa:

- How many hours did I work since the last meeting?

  - 2

- What was done since the last scrum meeting?

  - Finished up cleaning up my local work, and updated my branch after troubleshooting some issues with pushing. Then decided to test the Mailer features, to see if they were still functioning properly but there was an error. After looking into the error, I found out that it was a security issue with the Gmail account (this might be an obstacle later on); so I went to the account’s settings and made the corresponding changes. Lastly, I did some testing of the Mailer again to check it was working.

- What is planned to be done until the next scrum meeting?

  - To be determined at the nex sprint planning meeting.

- What are the hurdles?

  - None.

Drew Blumenthal:

- How many hours did I work since the last meeting?

  - 2

- What was done since the last scrum meeting?

  - Wrapped up pretty much everything I wanted to do with the pad animation diagram code and documentation wise. Worked on a class diagram for this feature.

- What is planned to be done until the next scrum meeting?

  - Use pad delay in code rather than a hard coded value.

- What are the hurdles?

  - None.

Carlos Reyes:

- How many hours did I work since the last meeting?

  - 3

- What was done since the last scrum meeting?

  - Started adding the pad reassignment option on the StationUpdateDialog. Fixed issue where the list view would not scroll. Now update save the new pad arrangement, but with extra pads.

- What is planned to be done until the next scrum meeting?

  - Add error checking to make sure the number of pads reassigned is not more than the pads on the station preset.

- What are the hurdles?

  - XML Layouts

Ricardo Ruiz:

- How many hours did I work since the last meeting?

  - 1

- What was done since the last scrum meeting?

  - Was just finishing up the new pad hit sequence.

- What is planned to be done until the next scrum meeting?

  - To see how to implement that with the pad replay.

- What are the hurdles?

  - There was none.

Chris Solis:

- How many hours did I work since the last meeting?

  - 1

- What was done since the last scrum meeting?

  - Worked on the leaderboard to try to get it functional, although haven’t determined the exact metric yet.

- What is planned to be done until the next scrum meeting?

  - Wait on next sprint planning meeting.

- What are the hurdles?

  - Parsing session data

Jonathan Barlatier:

- How many hours did I work since the last meeting?

- What was done since the last scrum meeting?

- What is planned to be done until the next scrum meeting?

- What are the hurdles?

Henry Labrada:

- How many hours did I work since the last meeting?

- What was done since the last scrum meeting?

- What is planned to be done until the next scrum meeting?

- What are the hurdles?

### Sprint 7 Daily Scrum Meeting Minutes:

#### Daily Scrum Meeting Minutes (11/23):

Attendees: Luis Miranda, Daniel Barbosa, Drew Blumenthal, Carlos Reyes, Ricardo Ruiz, Chris Solis, Jonthan Barlatier, Henry Labrada

Start time: <6:40 PM>

End time: <6:58 PM>

Luis Miranda:

- How many hours did I work since the last meeting?

  - 2

- What was done since the last scrum meeting?

  - Started cleaning up some code and documenting methods and file.

- What is planned to be done until the next scrum meeting?

  - Start working on UML diagrams and merge working branches

- What are the hurdles?

  - None.

Daniel Barbosa:

- How many hours did I work since the last meeting?

  - 2

- What was done since the last scrum meeting?

  - Finished up cleaning code I was working on. Also went over and modified my existing UML diagrams according to recent changes. Started working on UML diagrams for Mailer features.

- What is planned to be done until the next scrum meeting?

  - Continue with documentation, continue the UML diagrams, and merge with master.

- What are the hurdles?

  - None.

Drew Blumenthal:

- How many hours did I work since the last meeting?

  - 2

- What was done since the last scrum meeting?

  - Read through info about sprint 7 duties, looked into last semesters documents to get an idea of how we will do this semester’s documentation.

- What is planned to be done until the next scrum meeting?

  - Pick something to work on with group for documentation.

- What are the hurdles?

  - None.

Carlos Reyes:

- How many hours did I work since the last meeting?

  - 2

- What was done since the last scrum meeting?

  - Finished another sequence diagram. Started working on a second Use Case uml diagram for the global stations user story. Did some extra testing with the station update fragment to verify that everything was working properly.

- What is planned to be done until the next scrum meeting?

  - Continue working on documentation. Start writing the testing part of the documentation.

- What are the hurdles?

  - None.

Ricardo Ruiz:

- How many hours did I work since the last meeting?

  - 1

- What was done since the last scrum meeting?

  - Was just looking at the pad animation code from the site.

- What is planned to be done until the next scrum meeting?

  - Continue looking at that.

- What are the hurdles?

  - None

Chris Solis:

- How many hours did I work since the last meeting?

- What was done since the last scrum meeting?

- What is planned to be done until the next scrum meeting?

- What are the hurdles?

Jonathan Barlatier:

- How many hours did I work since the last meeting?

- What was done since the last scrum meeting?

- What is planned to be done until the next scrum meeting?

- What are the hurdles?

Henry Labrada:

- How many hours did I work since the last meeting?

- What was done since the last scrum meeting?

- What is planned to be done until the next scrum meeting?

- What are the hurdles?

#### Daily Scrum Meeting Minutes (11/24):

Attendees: Luis Miranda, Daniel Barbosa, Drew Blumenthal, Carlos Reyes, Ricardo Ruiz, Chris Solis, Jonthan Barlatier, Henry Labrada

Start time: <6:40 PM>

End time: <6:55 PM>

Luis Miranda:

- How many hours did I work since the last meeting?

  - 2

- What was done since the last scrum meeting?

  - Started to clean up code and start merging branched with Daniel

- What is planned to be done until the next scrum meeting?

  - Finish merging and start documenting filed

- What are the hurdles

  - None

Daniel Barbosa:

- How many hours did I work since the last meeting?

  - 3

- What was done since the last scrum meeting?

  - Worked on the poster for the showcase. Also was running some tests when registering a new user but found a weird bug with the navbar that I tried to fix but couldn’t (could not find why it was bugged). Lastly, after pushing my latest commit I attempted to merge my branch with Luis’s but I ended up breaking it, so I created a copy branch as backup before merging again.

- What is planned to be done until the next scrum meeting?

  - Workout issues with merging. Work on UML Diagrams and demo.

- What are the hurdles?

  - Bug; Merging.

Drew Blumenthal:

- How many hours did I work since the last meeting?

  - 2

- What was done since the last scrum meeting?

  - Helped Carlos figure out what was breaking the pad animation diagram on the website. Began work on poster and deciding what should be done with the group document.

- What is planned to be done until the next scrum meeting?

  - Work on poster/videos/document.

- What are the hurdles?

  - None.

Carlos Reyes:

- How many hours did I work since the last meeting?

  - 4

- What was done since the last scrum meeting?

  - Fixed issue with num of pads uploading connected pads instead of number of pads used with the station. Changed time_sequence to use pad index in pad_arrangement string instead of the pad id, to work more easily with the pad animation. Tested the process of uploading session data and viewing it on the dashboard. Spotted an issue when uploading groups. Noticed that session list is blank but functions.Started working on poster.

- What is planned to be done until the next scrum meeting?

  - Finish the use case diagram i started yesterday. Fix the upload groups issue. Record demo for my part of the project. Record audio for the demo.

- What are the hurdles?

  - Bugs.

Ricardo Ruiz:

- How many hours did I work since the last meeting?

  - 1

- What was done since the last scrum meeting?

  - Was just going through the pad firmware.

- What is planned to be done until the next scrum meeting?

  - Continue doing that and merge my branch with master.

- What are the hurdles?

  - None

Chris Solis:

- How many hours did I work since the last meeting?

  - 1

- What was done since the last scrum meeting?

  - Reviewed current commits and such on GitHub as well as searched for errors in my branch to prepare for its merge with master.

- What is planned to be done until the next scrum meeting?

  - Continue bug searching, merge branch into master.

- What are the hurdles?

  - None so far.

Jonathan Barlatier:

- How many hours did I work since the last meeting?

- What was done since the last scrum meeting?

- What is planned to be done until the next scrum meeting?

- What are the hurdles?

Henry Labrada:

- How many hours did I work since the last meeting?

- What was done since the last scrum meeting?

- What is planned to be done until the next scrum meeting?

- What are the hurdles?

#### Daily Scrum Meeting Minutes (11/25):

Attendees: Luis Miranda, Daniel Barbosa, Drew Blumenthal, Carlos Reyes, Ricardo Ruiz, Chris Solis, Jonthan Barlatier, Henry Labrada

Start time: <6:40 PM>

End time: <6:59 PM>

Luis Miranda:

- How many hours did I work since the last meeting?

  - 2

- What was done since the last scrum meeting?

  - Working with Daniel on merging branches to start doing videos

- What is planned to be done until the next scrum meeting?

  - Start working on videos

- What are the hurdles?

  - None

Daniel Barbosa:

- How many hours did I work since the last meeting?

  - 2.5

- What was done since the last scrum meeting?

  - Focused on fixing the bug with the navbar as it would have been visible on my demo. Then also did some minor adjustments for the reset password page. Lastly, I updated my branch with Chris fixes for the nav bar on the landing page.

- What is planned to be done until the next scrum meeting?

  - Proceed to record my demo. Work on other UML diagrams and final documents.

- What are the hurdles?

  - None.

Drew Blumenthal:

- How many hours did I work since the last meeting?

  - 2

- What was done since the last scrum meeting?

  - Made progress on the poster. Focused on my contributions section and looked back in code at the previous 2 semesters to include all of my contributions.

- What is planned to be done until the next scrum meeting?

  - Keep working on showcase documents the team needs.

- What are the hurdles?

  - None.

Carlos Reyes:

- How many hours did I work since the last meeting?

  - 2

- What was done since the last scrum meeting?

  - Finished testing my part of the demo. Set up a demo account to test things. Recorded demo of  my features, and added to the poster the  current system and requirements sections.

- What is planned to be done until the next scrum meeting?

  - Add the diagrams I made to my poster. Record audio for the demo and edit the footage so it is less than 2:30 long.

- What are the hurdles?

  - none.

Ricardo Ruiz:

- How many hours did I work since the last meeting?

- What was done since the last scrum meeting?

- What is planned to be done until the next scrum meeting?

- What are the hurdles?

Chris Solis:

- How many hours did I work since the last meeting?

- What was done since the last scrum meeting?

- What is planned to be done until the next scrum meeting?

- What are the hurdles?

Jonathan Barlatier:

- How many hours did I work since the last meeting?

- What was done since the last scrum meeting?

- What is planned to be done until the next scrum meeting?

- What are the hurdles?

Henry Labrada:

- How many hours did I work since the last meeting?

- What was done since the last scrum meeting?

- What is planned to be done until the next scrum meeting?

- What are the hurdles?

#### Daily Scrum Meeting Minutes (11/30):

Attendees: Luis Miranda, Daniel Barbosa, Drew Blumenthal, Carlos Reyes, Ricardo Ruiz, Chris Solis, Jonthan Barlatier, Henry Labrada

Start time: <6:40 PM>

End time: <6:53 PM>

Luis Miranda:

- How many hours did I work since the last meeting?

  - 2

- What was done since the last scrum meeting?

  - Over the weekend went over demoing my contribution and worked on intro video with the team. Also worked on UML diagrams

- What is planned to be done until the next scrum meeting?

  - Work on poster and anything due for the showcase

- What are the hurdles?

  - None

Daniel Barbosa:

- How many hours did I work since the last meeting?

  - 3

- What was done since the last scrum meeting?

  - Worked on my portion of the videos to be submitted today. Also worked on the UML diagrams as well as the poster. Lastly, added some test cases for the final doc.

- What is planned to be done until the next scrum meeting?

  - Continue working on the final doc and get ready for the Showcase.

- What are the hurdles?

  - None.

Drew Blumenthal:

- How many hours did I work since the last meeting?

  - 3.5

- What was done since the last scrum meeting?

  - Worked on senior showcase videos and on my poster for the senior showcase, having the most of it done.

- What is planned to be done until the next scrum meeting?

  - Finish the senior showcase poster.

- What are the hurdles?

  - None.

Carlos Reyes:

- How many hours did I work since the last meeting?

  - 3

- What was done since the last scrum meeting?

  - Finished class diagram for group game user story. Contributed to the presentations and script writing for the intro video. Started added tests in system validation. Wrote intro and current system paragraphs in final document.

- What is planned to be done until the next scrum meeting?

  - Finish the summary and verification sections of the poster. Start practicing a script for my demo. Start working on

- What are the hurdles?

Ricardo Ruiz:

- How many hours did I work since the last meeting?

  - 1

- What was done since the last scrum meeting?

  - Was trying to run pad firmware with the pads.

- What is planned to be done until the next scrum meeting?

  - Continue working on that.

- What are the hurdles?

  - None

Chris Solis:

- How many hours did I work since the last meeting?

- What was done since the last scrum meeting?

- What is planned to be done until the next scrum meeting?

- What are the hurdles?

Jonathan Barlatier:

- How many hours did I work since the last meeting?

- What was done since the last scrum meeting?

- What is planned to be done until the next scrum meeting?

- What are the hurdles?

Henry Labrada:

- How many hours did I work since the last meeting?

- What was done since the last scrum meeting?

- What is planned to be done until the next scrum meeting?

- What are the hurdles?

#### Daily Scrum Meeting Minutes (12/1):

Attendees: Luis Miranda, Daniel Barbosa, Drew Blumenthal, Carlos Reyes, Ricardo Ruiz, Chris Solis, Jonthan Barlatier, Henry Labrada

Start time: <6:40 PM>

End time: <6:52 PM>

Luis Miranda:

- How many hours did I work since the last meeting?

  - 2

- What was done since the last scrum meeting?

  - Worked on the poster and giving some finishing touches.

- What is planned to be done until the next scrum meeting?

  - Work on final document

- What are the hurdles?

  - None

Daniel Barbosa:

- How many hours did I work since the last meeting?

  - 2

- What was done since the last scrum meeting?

  - Did some minor fixes to my poster. And continued to add to the final document; mainly under the section for the UML diagrams as well as the User Interface section -- using my own diagrams and the screenshots from the intro presentation slides.

- What is planned to be done until the next scrum meeting?

  - Continue to work on the final document draft.

- What are the hurdles?

  - None.

Drew Blumenthal:

- How many hours did I work since the last meeting?

  - 2.5

- What was done since the last scrum meeting?

  - Finished senior project showcase poster. Created a UML diagram for the pad animation diagram to be used on poster and final document.

- What is planned to be done until the next scrum meeting?

  - Work on getting the final document ready for the senior showcase.

- What are the hurdles?

  - None.

Carlos Reyes:

- How many hours did I work since the last meeting?

  - 2

- What was done since the last scrum meeting?

  - Finished Summary and verification sections of the poster. Added screenshots for the features mentioned. Fixed formatting and look of poster.

- What is planned to be done until the next scrum meeting?

  - Continue working on Final Document. Create slideshow for the presentation, and practice my part of the demo.

- What are the hurdles?

Ricardo Ruiz:

- How many hours did I work since the last meeting?

- What was done since the last scrum meeting?

- What is planned to be done until the next scrum meeting?

- What are the hurdles?

Chris Solis:

- How many hours did I work since the last meeting?

- What was done since the last scrum meeting?

- What is planned to be done until the next scrum meeting?

- What are the hurdles?

Jonathan Barlatier:

- How many hours did I work since the last meeting?

- What was done since the last scrum meeting?

- What is planned to be done until the next scrum meeting?

- What are the hurdles?

Henry Labrada:

- How many hours did I work since the last meeting?

- What was done since the last scrum meeting?

- What is planned to be done until the next scrum meeting?

- What are the hurdles?

#### Daily Scrum Meeting Minutes (12/2):

Attendees: Luis Miranda, Daniel Barbosa, Drew Blumenthal, Carlos Reyes, Ricardo Ruiz, Chris Solis, Jonthan Barlatier, Henry Labrada

Start time: <6:40 PM>

End time: <6:55 PM>

Luis Miranda:

- How many hours did I work since the last meeting?

  - 2

- What was done since the last scrum meeting?

  - Contribute on final document and keep working on posters

- What is planned to be done until the next scrum meeting?

  - Keep working on final doc

- What are the hurdles?

  - None

Daniel Barbosa:

- How many hours did I work since the last meeting?

  - 3

- What was done since the last scrum meeting?

  - Contributed to the Final Documentation under sections User Stories, Sprint Plannings, and Sprint Reviews after formatting our original sprint documentation. Also uploaded my poster to pathable,

- What is planned to be done until the next scrum meeting?

  - Continue working on the final documentation. Get ready for rehearsal, and final showcase.

- What are the hurdles?

  - None

Drew Blumenthal:

- How many hours did I work since the last meeting?

  - 2.5

- What was done since the last scrum meeting?

  - Put finishing touches on my poster getting it showcase ready. Worked on the final document current system and purpose of new system sections.

- What is planned to be done until the next scrum meeting?

  - Keep working on the final document.

- What are the hurdles?

  - None.

Carlos Reyes:

- How many hours did I work since the last meeting?

  - 2

- What was done since the last scrum meeting?

  - Asked Drew to check my poster and Refined poster according to his suggestions, and uploaded it to the pathable file system. Added in architecture and deployment diagrams. I also added my uml diagrams to the final document.

- What is planned to be done until the next scrum meeting?

- What are the hurdles?

Ricardo Ruiz:

- How many hours did I work since the last meeting?

- What was done since the last scrum meeting?

- What is planned to be done until the next scrum meeting?

- What are the hurdles?

Chris Solis:

- How many hours did I work since the last meeting?

- What was done since the last scrum meeting?

- What is planned to be done until the next scrum meeting?

- What are the hurdles?

Jonathan Barlatier:

- How many hours did I work since the last meeting?

- What was done since the last scrum meeting?

- What is planned to be done until the next scrum meeting?

- What are the hurdles?

Henry Labrada:

- How many hours did I work since the last meeting?

- What was done since the last scrum meeting?

- What is planned to be done until the next scrum meeting?

- What are the hurdles?

#### Daily Scrum Meeting Minutes (12/3):

Attendees: Luis Miranda, Daniel Barbosa, Drew Blumenthal, Carlos Reyes, Ricardo Ruiz, Chris Solis, Jonthan Barlatier, Henry Labrada

Start time: <6:40 PM>

End time: <6:54 PM>

Luis Miranda:

- How many hours did I work since the last meeting?

  - 2 hours

- What was done since the last scrum meeting?

  - Finish Posters

- What is planned to be done until the next scrum meeting?

  - Work on final documentation

- What are the hurdles?

  - None

Daniel Barbosa:

- How many hours did I work since the last meeting?

  - 2

- What was done since the last scrum meeting?

  - Contributed to the final presentation slides. Attended Dress Rehearsal.

- What is planned to be done until the next scrum meeting?

  - Showcase. Final Deliverables

- What are the hurdles?

  - None.

Drew Blumenthal:

- How many hours did I work since the last meeting?

  - 2

- What was done since the last scrum meeting?

  - Worked on the final project slides, worked on the final project document, and prepped for dress rehearsal.

- What is planned to be done until the next scrum meeting?

  - Keep working on the final document, prep for the senior showcase with the group.

- What are the hurdles?

  - None.

Carlos Reyes:

- How many hours did I work since the last meeting?

  - 2

- What was done since the last scrum meeting?

  - Dress rehearsal, finished slides, finalized final doc draft

- What is planned to be done until the next scrum meeting?

  - showcase

- What are the hurdles?

Ricardo Ruiz:

- How many hours did I work since the last meeting?

- What was done since the last scrum meeting?

- What is planned to be done until the next scrum meeting?

- What are the hurdles?

Chris Solis:

- How many hours did I work since the last meeting?

- What was done since the last scrum meeting?

- What is planned to be done until the next scrum meeting?

- What are the hurdles?

Jonathan Barlatier:

- How many hours did I work since the last meeting?

- What was done since the last scrum meeting?

- What is planned to be done until the next scrum meeting?

- What are the hurdles?

Henry Labrada:

- How many hours did I work since the last meeting?

- What was done since the last scrum meeting?

- What is planned to be done until the next scrum meeting?

- What are the hurdles?

#### Daily Scrum Meeting Minutes (12/4):

Attendees: Luis Miranda, Daniel Barbosa, Drew Blumenthal, Carlos Reyes, Ricardo Ruiz, Chris Solis, Jonthan Barlatier, Henry Labrada

Start time: <6:40 PM>

End time: <6:48 PM>

Luis Miranda:

- How many hours did I work since the last meeting?

  - 2

- What was done since the last scrum meeting?

  - Attended showcase and keep working on final documentation

- What is planned to be done until the next scrum meeting?

  - Over the weekend work on final documentation

- What are the hurdles?

  - None

Daniel Barbosa:

- How many hours did I work since the last meeting?

  - 2

- What was done since the last scrum meeting?

  - Rehearsed for the showcase. Presented at the showcase.

- What is planned to be done until the next scrum meeting?

  - Work on final documentation. Make videos.

- What are the hurdles?

  - None

Drew Blumenthal:

- How many hours did I work since the last meeting?

  - 2

- What was done since the last scrum meeting?

  - Final prep for senior showcase, touching up poster and presentation slides. Worked on the final document.

- What is planned to be done until the next scrum meeting?

  - Keep working on finishing the final document.

- What are the hurdles?

  - None.

Carlos Reyes:

- How many hours did I work since the last meeting?

  - 2

- What was done since the last scrum meeting?

  - Prepared for showcase. Presented at showcase

- What is planned to be done until the next scrum meeting?

  - Finalize final document, create videos.

- What are the hurdles?

  - None

Ricardo Ruiz:

- How many hours did I work since the last meeting?

  - 1

- What was done since the last scrum meeting?

  - Watched the showcase presentation for 3 groups.

- What is planned to be done until the next scrum meeting?

  - Work on final documents.

- What are the hurdles?

  - None

Chris Solis:

- How many hours did I work since the last meeting?

- What was done since the last scrum meeting?

- What is planned to be done until the next scrum meeting?

- What are the hurdles?

Jonathan Barlatier:

- How many hours did I work since the last meeting?

- What was done since the last scrum meeting?

- What is planned to be done until the next scrum meeting?

- What are the hurdles?

Henry Labrada:

- How many hours did I work since the last meeting?

- What was done since the last scrum meeting?

- What is planned to be done until the next scrum meeting?

- What are the hurdles?

#### Daily Scrum Meeting Minutes (12/07):

Attendees: Luis Miranda, Daniel Barbosa, Drew Blumenthal, Carlos Reyes, Ricardo Ruiz, Chris Solis, Jonthan Barlatier, Henry Labrada

Start time: <6:40 PM>

End time: <Enter the end time of the meeting>

Luis Miranda:

- How many hours did I work since the last meeting?

  - 2

- What was done since the last scrum meeting?

  - Edited some part of the final document and listed out the important directories and file for the Dashboard.

- What is planned to be done until the next scrum meeting?

  - List out directories for android app and keep working on final doc

- What are the hurdles?

  - None

Daniel Barbosa:

- How many hours did I work since the last meeting?

- What was done since the last scrum meeting?

- What is planned to be done until the next scrum meeting?

- What are the hurdles?

Drew Blumenthal:

- How many hours did I work since the last meeting?

- What was done since the last scrum meeting?

- What is planned to be done until the next scrum meeting?

- What are the hurdles?

Carlos Reyes:

- How many hours did I work since the last meeting?

- What was done since the last scrum meeting?

- What is planned to be done until the next scrum meeting?

- What are the hurdles?

Ricardo Ruiz:

- How many hours did I work since the last meeting?

- What was done since the last scrum meeting?

- What is planned to be done until the next scrum meeting?

- What are the hurdles?

Chris Solis:

- How many hours did I work since the last meeting?

- What was done since the last scrum meeting?

- What is planned to be done until the next scrum meeting?

- What are the hurdles?

Jonathan Barlatier:

- How many hours did I work since the last meeting?

- What was done since the last scrum meeting?

- What is planned to be done until the next scrum meeting?

- What are the hurdles?

Henry Labrada:

- How many hours did I work since the last meeting?

- What was done since the last scrum meeting?

- What is planned to be done until the next scrum meeting?

### Sprint 8 Daily Scrum Meeting Minutes:

#### Daily Scrum Meeting Minutes (12/7):

Attendees: Luis Miranda, Daniel Barbosa, Drew Blumenthal, Carlos Reyes, Ricardo Ruiz, Chris Solis, Jonthan Barlatier, Henry Labrada

Start time: <6:40 PM>

End time: <6:48 PM>

Luis Miranda:

- How many hours did I work since the last meeting?

  - 2

- What was done since the last scrum meeting?

  - Edited some part of the final document and listed out the important directories and file for the Dashboard.

- What is planned to be done until the next scrum meeting?

  - List out directories for android app and keep working on final doc

- What are the hurdles?

  - None

Daniel Barbosa:

- How many hours did I work since the last meeting?

  - 2

- What was done since the last scrum meeting?

  - Added to the final document details for the previous sprints (Sprint 7) scrum meetings.

- What is planned to be done until the next scrum meeting?

  - Continue to work on the final document, Appendix  D in particular.

- What are the hurdles?

  - None

Drew Blumenthal:

- How many hours did I work since the last meeting?

  - 2

- What was done since the last scrum meeting?

  - Worked on UML diagrams for my remaining stories to go in the final document sections.

- What is planned to be done until the next scrum meeting?

  - Keep working on the final document. Do last UMLs for pad animation diagram.

- What are the hurdles?

  - None.

Carlos Reyes:

- How many hours did I work since the last meeting?

  - 2

- What was done since the last scrum meeting?

  - Worked on more umldiagrams

- What is planned to be done until the next scrum meeting?

  - Start creating the install maintenance video.

- What are the hurdles?

  - none

Ricardo Ruiz:

- How many hours did I work since the last meeting?

- What was done since the last scrum meeting?

- What is planned to be done until the next scrum meeting?

- What are the hurdles?

Chris Solis:

- How many hours did I work since the last meeting?

- What was done since the last scrum meeting?

- What is planned to be done until the next scrum meeting?

- What are the hurdles?

Jonathan Barlatier:

- How many hours did I work since the last meeting?

- What was done since the last scrum meeting?

- What is planned to be done until the next scrum meeting?

- What are the hurdles?

Henry Labrada:

- How many hours did I work since the last meeting?

- What was done since the last scrum meeting?

- What is planned to be done until the next scrum meeting?

- What are the hurdles?

#### Daily Scrum Meeting Minutes (12/8):

Attendees: Luis Miranda, Daniel Barbosa, Drew Blumenthal, Carlos Reyes, Ricardo Ruiz, Chris Solis, Jonthan Barlatier, Henry Labrada

Start time: <6:40 PM>

End time: <6:50 PM>

Luis Miranda:

- How many hours did I work since the last meeting?

  - 2

- What was done since the last scrum meeting?

  - Did minor changes to uml diagram and work on final doc

- What is planned to be done until the next scrum meeting?

  - Keep working on final doc

- What are the hurdles?

  - None

Daniel Barbosa:

- How many hours did I work since the last meeting?

  - 2

- What was done since the last scrum meeting?

  - Added to the Shortcoming/Whishlist portion of the final document.

- What is planned to be done until the next scrum meeting?

  - Continue to work on the wishlist and begin setting up the ppt for the video.

- What are the hurdles?

  - None.

Drew Blumenthal:

- How many hours did I work since the last meeting?

  - 2

- What was done since the last scrum meeting?

  - Finished all remaining UML documents that were pending, use case/sequence/class diagrams for the pad animation feature.

- What is planned to be done until the next scrum meeting?

  - See if there is anything remaining for the final document, start working on the videos.

- What are the hurdles?

  - None.

Carlos Reyes:

- How many hours did I work since the last meeting?

  - 2

- What was done since the last scrum meeting?

  - Finishing up a use case diagram for global stations.

- What is planned to be done until the next scrum meeting?

  - I want to have 2 more diagrams done by tomorrow evening. Start filming videos for final deliverable.

- What are the hurdles?

  - Time management, other classwork taking longer than expected.

Ricardo Ruiz:

- How many hours did I work since the last meeting?

  - 1

- What was done since the last scrum meeting?

  - Continue that

- What is planned to be done until the next scrum meeting?

  - Worked on commenting code for next semester

- What are the hurdles?

  - none

Chris Solis:

- How many hours did I work since the last meeting?

- What was done since the last scrum meeting?

- What is planned to be done until the next scrum meeting?

- What are the hurdles?

Jonathan Barlatier:

- How many hours did I work since the last meeting?

- What was done since the last scrum meeting?

- What is planned to be done until the next scrum meeting?

- What are the hurdles?

Henry Labrada:

- How many hours did I work since the last meeting?

- What was done since the last scrum meeting?

- What is planned to be done until the next scrum meeting?

- What are the hurdles?

#### Daily Scrum Meeting Minutes (12/9):

Attendees: Luis Miranda, Daniel Barbosa, Drew Blumenthal, Carlos Reyes, Ricardo Ruiz, Chris Solis, Jonthan Barlatier, Henry Labrada

Start time: <6:40 PM>

End time: <6:49 PM>

Luis Miranda:

- How many hours did I work since the last meeting?

  - 2

- What was done since the last scrum meeting?

  - Uploaded the directories for both app and added new login test task.

- What is planned to be done until the next scrum meeting?

  - Keep working on final doc

- What are the hurdles?

  - None

Daniel Barbosa:

- How many hours did I work since the last meeting?

  - 2

- What was done since the last scrum meeting?

  - Worked on creating the shortcomings/wishlist ppt along with the script to go along with the recording for that video.

- What is planned to be done until the next scrum meeting?

  - See if there are any more things to include, and proceed with the recording.

- What are the hurdles?

  - None

Drew Blumenthal:

- How many hours did I work since the last meeting?

  - 2

- What was done since the last scrum meeting?

  - Drew up two more UML diagrams that I hadn’t realized were still missing. Wrote up everything I want to talk about in the user guide for the website and planned it out.

- What is planned to be done until the next scrum meeting?

  - Create part of the user guide video.

- What are the hurdles?

  - None.

Carlos Reyes:

- How many hours did I work since the last meeting?

  - 2

- What was done since the last scrum meeting?

  - Finished sequence chart, and added it to the final doc. Fleshed out some system validation testcases. Started writing script for user manual of android app.

- What is planned to be done until the next scrum meeting?

  - Record audio for user manual

- What are the hurdles?

Ricardo Ruiz:

- How many hours did I work since the last meeting?

- What was done since the last scrum meeting?

- What is planned to be done until the next scrum meeting?

- What are the hurdles?

Chris Solis:

- How many hours did I work since the last meeting?

- What was done since the last scrum meeting?

- What is planned to be done until the next scrum meeting?

- What are the hurdles?

Jonathan Barlatier:

- How many hours did I work since the last meeting?

- What was done since the last scrum meeting?

- What is planned to be done until the next scrum meeting?

- What are the hurdles?

Henry Labrada:

- How many hours did I work since the last meeting?

- What was done since the last scrum meeting?

- What is planned to be done until the next scrum meeting?

- What are the hurdles?

#### Daily Scrum Meeting Minutes (12/10):

Attendees: Luis Miranda, Daniel Barbosa, Drew Blumenthal, Carlos Reyes, Ricardo Ruiz, Chris Solis, Jonthan Barlatier, Henry Labrada

Start time: <6:40 PM>

End time: <6:50 PM>

Luis Miranda:

- How many hours did I work since the last meeting?

  - 2

- What was done since the last scrum meeting?

  - Added shortcoming wish list on final doc.

- What is planned to be done until the next scrum meeting?

  - Work on final videos.

- What are the hurdles?

  - None

Daniel Barbosa:

- How many hours did I work since the last meeting?

  - 2

- What was done since the last scrum meeting?

  - Some additions to the shortcoming/wishlist presentation. Also did audio recordings for all items listed so far.

- What is planned to be done until the next scrum meeting?

  - Record presentation and edit audio in.

- What are the hurdles?

  - None.

Drew Blumenthal:

- How many hours did I work since the last meeting?

  - 2

- What was done since the last scrum meeting?

  - Wrote out the script for what I want to say/show during the user guide video for the website.

- What is planned to be done until the next scrum meeting?

  - Record the user guide video.

- What are the hurdles?

  - None.

Carlos Reyes:

- How many hours did I work since the last meeting?

  - 2

- What was done since the last scrum meeting?

  - Added a couple of test cases.

- What is planned to be done until the next scrum meeting?

  - record user guide

- What are the hurdles?

  - None

Ricardo Ruiz:

- How many hours did I work since the last meeting?

  - 1

- What was done since the last scrum meeting?

  - Kept working on commenting code.

- What is planned to be done until the next scrum meeting?

  - Look at some of website code

- What are the hurdles?

  - none

Chris Solis:

- How many hours did I work since the last meeting?

- What was done since the last scrum meeting?

- What is planned to be done until the next scrum meeting?

- What are the hurdles?

Jonathan Barlatier:

- How many hours did I work since the last meeting?

- What was done since the last scrum meeting?

- What is planned to be done until the next scrum meeting?

- What are the hurdles?

Henry Labrada:

- How many hours did I work since the last meeting?

- What was done since the last scrum meeting?

- What is planned to be done until the next scrum meeting?

- What are the hurdles?

#### Daily Scrum Meeting Minutes (12/11):

Attendees: Luis Miranda, Daniel Barbosa, Drew Blumenthal, Carlos Reyes, Ricardo Ruiz, Chris Solis, Jonthan Barlatier, Henry Labrada

Start time: <6:40 PM>

End time: <6:48 PM>

Luis Miranda:

- How many hours did I work since the last meeting?

  - 2

- What was done since the last scrum meeting?

  - Started working on intro video

- What is planned to be done until the next scrum meeting?

  - Work on final doc

- What are the hurdles?

  - None

Daniel Barbosa:

- How many hours did I work since the last meeting?

  - 2

- What was done since the last scrum meeting?

  - Put together the presentation and audio for the shortcomings video.

- What is planned to be done until the next scrum meeting?

  - Finalize document; help others with videos?

- What are the hurdles?

  - None

Drew Blumenthal:

- How many hours did I work since the last meeting?

  - 2.5

- What was done since the last scrum meeting?

  - Completed the user guide video for the website.

- What is planned to be done until the next scrum meeting?

  - Finish final project document.

- What are the hurdles?

  - None.

Carlos Reyes:

- How many hours did I work since the last meeting?

  - 2

- What was done since the last scrum meeting?

  - Recorded all footage and audio for user guide. Started editing the clips together.

- What is planned to be done until the next scrum meeting?

  - Finish editing the user guide video and upload.

- What are the hurdles?

Ricardo Ruiz:

- How many hours did I work since the last meeting?

- What was done since the last scrum meeting?

- What is planned to be done until the next scrum meeting?

- What are the hurdles?

Chris Solis:

- How many hours did I work since the last meeting?

- What was done since the last scrum meeting?

- What is planned to be done until the next scrum meeting?

- What are the hurdles?

Jonathan Barlatier:

- How many hours did I work since the last meeting?

- What was done since the last scrum meeting?

- What is planned to be done until the next scrum meeting?

- What are the hurdles?

Henry Labrada:

- How many hours did I work since the last meeting?

- What was done since the last scrum meeting?

- What is planned to be done until the next scrum meeting?

- What are the hurdles?

TEMPLATE:

#### Daily Scrum Meeting Minutes (10/12):

Attendees: Luis Miranda, Daniel Barbosa, Drew Blumenthal, Carlos Reyes, Ricardo Ruiz, Chris Solis, Jonthan Barlatier, Henry Labrada

Start time: <6:40 PM>

End time: <Enter the end time of the meeting>

Luis Miranda:

- How many hours did I work since the last meeting?

- What was done since the last scrum meeting?

- What is planned to be done until the next scrum meeting?

- What are the hurdles?

Daniel Barbosa:

- How many hours did I work since the last meeting?

- What was done since the last scrum meeting?

- What is planned to be done until the next scrum meeting?

- What are the hurdles?

Drew Blumenthal:

- How many hours did I work since the last meeting?

- What was done since the last scrum meeting?

- What is planned to be done until the next scrum meeting?

- What are the hurdles?

Carlos Reyes:

- How many hours did I work since the last meeting?

- What was done since the last scrum meeting?

- What is planned to be done until the next scrum meeting?

- What are the hurdles?

Ricardo Ruiz:

- How many hours did I work since the last meeting?

- What was done since the last scrum meeting?

- What is planned to be done until the next scrum meeting?

- What are the hurdles?

Chris Solis:

- How many hours did I work since the last meeting?

- What was done since the last scrum meeting?

- What is planned to be done until the next scrum meeting?

- What are the hurdles?

Jonathan Barlatier:

- How many hours did I work since the last meeting?

- What was done since the last scrum meeting?

- What is planned to be done until the next scrum meeting?

- What are the hurdles?

Henry Labrada:

- How many hours did I work since the last meeting?

- What was done since the last scrum meeting?

- What is planned to be done until the next scrum meeting?

- What are the hurdles?