Sprint 1 Backlog Grooming Meeting Minutes(09/04):

Attendees: Luis Miranda, Daniel Barbosa, Drew Blumenthal, Carlos Reyes, Ricardo Ruiz, Sheris Johnet, Chris Solis, Jonthan Barlatier, Henry Labrada

Start time: <7:30 PM>

End time: < 8:30 PM>

The following user stories were created/discussed/refined/prioritized.

- Because of the issue with waiting for the database to be migrated to the new service, the following user stories have had the priorities temporarily lowered until we regain access:

  - User Story 9: Stations Picture on Dashboard

  - User Story 10: Create options for average hit time on graphs

  - User Story 11: Show notes on graph games

- Added User Story 14: Have each pad be identified and to a specific number.

- Added User Story 15: Rearrange players in groups.

- Added User Story 16: Drag and drop players for a station.

- Added User Story 17: Station Uploads

- User Story 11: Show notes on graph games was discussed and refined to include station data rather than text notes for multistation games, notes for free games (potential to be 2 different user stories).

- All other user stories remained the same.

Sprint 2 Backlog Grooming Meeting Minutes(09/18):

Attendees: Luis Miranda, Daniel Barbosa, Drew Blumenthal, Carlos Reyes, Ricardo Ruiz, Sheris Johnet, Chris Solis, Jonthan Barlatier, Henry Labrada

Start time: <8:30 PM>

End time: <8:59 PM>

The following user stories were discussed:

- User Story 10: Create options for average hit time on graphs

- User Story 19: Tutorial/Get Started page when a user registers

- User Story 20: Set up Laravel Mailer to be ready for production.

- User Story 21: Add PHP functions for Game and Station upload.

- User Story 25: Station Uploads

- User Story 26: Have mobile app measure time between pad light up and hit(a sequence of milliseconds between each pad hit)

- User Story 29: Periodic reports on player performance

- User Story 31: Transition dashboard to use hit/response time data

- User Story 35: Coach notification system for alerting about underperforming players.

Added User Story 36: Optimize player dashboard queries

Added User story 37: Add game_id and time_sequeuence columns to upload controller and databases

User Story 30: Simplified initial view of player stats was lowered in priority (to be completed next sprint).

All other user stories remained the same.

Sprint 3 Backlog Grooming Meeting Minutes(10/05):

Attendees: Luis Miranda, Daniel Barbosa, Drew Blumenthal, Carlos Reyes, Ricardo Ruiz, Chris Solis, Jonthan Barlatier, Henry Labrada

Start time: <8:30 PM>

End time: <9:26 PM>

The following user stories were discussed:

User Story 19: Tutorial/Get Started page when a user registers

User Story 35: Coach notification system for alerting about underperforming players.

User Story 38:Compute Player Statistics in Database.

User Story 39: Capture pad location data in app

User Story 40: Display pad configuration in graphic form alongside hits graph

User Story 41: Synchronize Stations across devices

User Story 42: Choose between “local” list of station/game set-ups or a global list

Discussed User Story 44: Animate pad arrangement on dashboard (to be added to next sprint)

Discussed User Story 45: Password Reset Email

All remaining user stories remain the same.

Sprint 4 Backlog Grooming Meeting Minutes(10/19):

Attendees: Luis Miranda, Daniel Barbosa, Drew Blumenthal, Carlos Reyes, Ricardo Ruiz, Chris Solis, Jonthan Barlatier, Henry Labrada

Start time: <8:30 PM>

End time: <9:39 PM>

The following user stories were showcased/discussed:

User Story 22:Have each pad be identified and to a readable number/ID.

User Story 39: Capture pad location data in app

User Story 40: Display pad configuration in graphic form alongside hits graph

User Story 45: Animate pad arrangement on dashboard

User Story 46: Allow players to Log in on the website

User Story 47: Player Dashboard Views

Added User Story 51: Reorganize player dashboard layout

Added User Story 52: Store and Display Pad distance information

Added User Story 53: Determine Player accessibility from the Dashboard(view teammates stats)

All remaining user stories remain the same.

Sprint 5 Backlog Grooming Meeting Minutes(11/2):

Attendees: Luis Miranda, Daniel Barbosa, Drew Blumenthal, Carlos Reyes, Ricardo Ruiz, Chris Solis, Jonthan Barlatier, Henry Labrada

Start time: <8:30 PM>

End time: <10:12 PM>

The following user stories were showcased/discussed:

User Story 39: Capture pad location data in app

User Story 51: Reorganize player dashboard layout

User Story 52: Determine Player accessibility from the Dashboard(view teammates stats)

User Story 53: Create more visual cue when pad first lights up

Added User Story 55: Selectivity with accessible data for players to view (players can view averages from other clubs).

Added User Story 56: Controls for pad animation diagram

Added User Story 57: Replace photo of station, with pad layout view of station.

All remaining user stories remain the same.

Sprint 6 Backlog Grooming Meeting Minutes(11/16):

Attendees: Luis Miranda, Daniel Barbosa, Drew Blumenthal, Carlos Reyes, Ricardo Ruiz, Chris Solis, Jonthan Barlatier, Henry Labrada

Start time: <8:30 PM>

End time: <9:42 PM>

The following user stories were showcased/discussed:

User Story 55: Selectivity with accessible data for players to view (players can view averages from other clubs)

User Story 56: Controls for pad animation diagram

User Story 59: Keep tracks of incorrect hits and more events in the time sequence

User Story 60: Specify Game types and allow user to choose.

User Story 61: Optimize Database Queries

User Story 62: Club search feature.

User Story 63: Fix navbar and other bugs on landing page

Added User Story 64: Add default station setups to go along with the game modes.

Added User Story 65: Bar chart time control

All remaining user stories remain the same.

Sprint 7 Backlog Grooming Meeting Minutes(11/30):

Attendees: Luis Miranda, Daniel Barbosa, Drew Blumenthal, Carlos Reyes, Ricardo Ruiz, Chris Solis, Jonthan Barlatier, Henry Labrada

Start time: <8:30 PM>

End time: <8:55 PM>

Discussion focused on how to best position ourselves for the Showcase.

- Inquire about judges’ backgrounds.

- Keep the audience engaged by making the project interesting.

- Create scenarios for various types of people of the audience.

  - Nontechnical attendees.

  - CS graduate students.

  - CS Industry personnel.

Documentation user story progress was mentioned as being on schedule. Project owner approved of where we were at.

All remaining user stories remain the same and are to be carried over to the following semester.