Sprint 1 Planning Meeting Minutes:

Attendees: Luis Miranda, Daniel Barbosa, Drew Blumenthal, Carlos Reyes, Ricardo Ruiz, Sheris Johnet, Chris Solis, Jonthan Barlatier, Henry Labrada

Start time: 8:00 PM

End time: 9:00 PM

Meeting Notes:

- Database is on Azure Cloud

  - Yasmani will transfer it to his azure account

- Someone needs to make an Azure Account to be able to host the DB.

- Better way:

  - When creating the player or group, should be online to ensure that everything is unique and there is no redundancy with player

  - Have manager key and player id as the unique key

    - Solves redundancy issues.

After discussion, the velocity of the team was estimated to be 35 story points.

The product owner chose the following user stories to be done during the next sprint. They are ordered based on their priority.

- User Story 1: Migrate Current Database Over to New Provider

- User Story 2: Solve Offline Player Id Problem

- User Story 3: Set up development environment for Website

- User Story 4: Set up development environment for Android Application

- User Story 5: Familiarize with php laravel framework

- User Story 6: Website Dashboard (Customized Appearance)

- User Story 7: Club Page Design

- User Story 8: YouTube Video Embed

- User Story 9: Stations Picture on Dashboard

- User Story 10: Create options for average hit time on graphs

- User Story 11: Show notes on graph games

- User Story 12: Update Firmware for New Pad Model

- User Story 13: Set up Laravel Mailer for the Contact form

- User Story 14: Add Game Data methods to DataSyncer

- User Story 15: Add Stations upload methods to DataSyncer

- User Story 16: Fix Station page back button functionality

- User Story 17: Fix pad emulator

- User Story 18: Repopulate New Database with Sample Data

The team members indicated their willingness to work on the following user stories.

- Luis Miranda

  - User Story 8: YouTube Video Embed

  - User Story 10: Create options for average hit time on graphs

- Daniel Barbosa

  - User Story 11: Show notes on graph games

  - User Story 13: Set up Laravel Mailer for the Contact form

  - User Story 18: Repopulate New Database with Sample Data

- Jonathan Barlatier

  - User Story 3: Set up development environment for Website

  - User Story 4: Set up development environment for Android Application

  - User Story 5: Familiarize with php laravel framework

- Ricardo Ruiz

  - User story 3: Set up development environment

  - User story 4: Set up development environment for android

  - User story 5: Familiarize with php laravel framework

- Chris Solis

  - User Story 3: Set up development environment for Website

  - User Story 4: Set up development environment for android

  - User Story 5: Familiarize with php laravel framework

- Henry Labrada

  - User Story 3: Set up development environment for Website

  - User Story 4: Set up development environment for android

  - User Story 5: Familiarize with php laravel framework

- Sheris Johnet

  - User Story 3: Set up development environment for Website

  - User Story 4: Set up development environment for Android Application

  - User Story 5: Familiarize with php laravel framework

- Drew Blumenthal

  - User Story 1: Migrate Current Database Over to New Provider

  - User Story 6: Website Dashboard (Customized Appearance)

  - User Story 11: Show notes on graph games

- Carlos Reyes

  - User Story 2: Solve Offline Player Id Problem

  - User Story 12: Update Firmware for New Pad Model

  - User Story 14: Add Upload Game Data upload methods

  - User Story 15: Add Station Data upload methods

User Stories:

User Story 1: Migrate Current Database Over to New Provider

As a developer, I want the database migrated from the previous semester senior project student’s server over to a cloud service, so that all members of the team can access the database.

Acceptance Criteria:

- Verify that the database is moved to new platform

- Verify all data is preserved

- Verify that all team members have access

Story Points: 1

User Story 2: Solve Offline Player Id Problem

As a developer, I want to ensure that, since players are being created locally on club owner’s phones before being uploaded, there won’t be any duplicate player ids created on other phones so that the database won’t have any issues.

Acceptance Criteria:

- Verify that current functionality is maintained

- Verify that no duplicate players are possible in new system

Estimated Story Points: 5

User Story 3: Set up development environment for Website

As a developer, I want to set up the development environment for the website, so that I can implement changes to the website.

Acceptance Criteria:

- Verify that the website can be run locally.

Estimated Story Points: 2

User Story 4: Set up development environment for Android Application

As a developer, I want to set up the Android development environment, so that I can implement user stories

Acceptance Criteria:

- Verify that the application can run on a local android device

Estimated Story Points: 5

User Story 5: Familiarize with php laravel framework

As a developer I want to ensure that I familiarize myself with the php web framework being used, so that I can implement new features on the web application.

Acceptance Criteria:

- Verify yourself with the php laravel documentation

Estimated Story Points: 2

User Story 6: Website Dashboard (Customized Appearance) 
As a player/club owner, I want the dashboard to be customized/divided up into different stat sections so that I can see my most recent game stats, averages vs my club, and my top games of all time in neatly formatted and nice to look at graphs and lists. 
Acceptance Criteria:

- Verify the dashboard shows all sections mentioned in the user story

- Verify the sample data populates all charts/graphs in the dashboard

Story Points: 5

User Story 7: Club Page Design

As a club owner I want there to be a dashboard page to view a club’s information and players so that I can explore a club online.

Acceptance Criteria:

- Verify the club dashboard has an area to display club information such as club name, club owner, club division.

- Verify the club dashboard has an area to display players.

Story Points: 8

User Story 8: YouTube Video Embed

As an owner, I want there to be buttons on the club dashboard that open youtube links to tutorials embedded in the dashboard, so I can learn how to use the app/dashboard without leaving the site.

Acceptance Criteria:

- Verify that there is a list of videos on the dashboard

- Verify that when clicked an embedded video will load on the page

Story Points: 8

User Story 9: Stations Picture on Dashboard

As a developer, I want to have the user’s name to be split into the first & last name naming convention in order to maintain consistency across database tables.

Acceptance Criteria:

- Delete/Update the necessary columns to implement the desired change.

- Update the according model, views and controllers.

- Verify that the correct columns are being filled upon user registration and/or update.

Story Points: 13

User Story 10: Create options for average hit time on graphs

As a user, on games where applicable, I want to see average hit time rather than hits vs misses so that I can see a more accurate representation of my performance.

Acceptance Criteria:

- Verify the chart chooses what type of data to display when applicable

- Verify there is different chart settings for average hit time

Story Points: 5

User Story 11: Show notes on graph games

As a player, I want to see the notes taken (if applicable) for each one of my sessions, so I can see what was going on in those games and better analyze them.

Acceptance Criteria:

- Verify that the main chart shows notes on tooltip of each game

- Verify that the notes are pulled from the actual data of each game

Story Points: 8

User Story 12: Update Firmware for New Pad Model

As an owner, I want both versions of the Pad firmware to work with the mobile application, so all the features will work on both hardware.

Story Points: 2
Acceptance Criteria:

- Verify the firmware has the enum for second and third colors.

Story Points: 2

User Story 13: Set up Laravel Mailer for the Contact form

As a user, I want to be able to contact the service provider, SKillCourt, to find out more about the service and possibly book a session.

Acceptance Criteria:

- Verify that the email is being received.

- Verify that contact information is kept when the email is received.

Story Points: 3

User Story 14: Add Game Data methods to DataSyncer

As a user,I want to upload the Game Data to the website database, so that I can use the data for analysis later..

Acceptance Criteria:

- Verify all columns of table are correctly uploaded

- Verify no duplicates are uploaded.

Story Points: 3

User Story 15: Add Stations upload methods to DataSyncer

As a user,I want to upload the Station information to the website database, so that I can use the data for analysis later..

Acceptance Criteria:

- Verify all columns of table are correctly uploaded

- Verify no duplicates are uploaded.

Story Points: 2

User Story 16: Fix Station page back button functionality

As a user, once I finish making a station, I want to press the back button to immediately go back to the home page.

Acceptance Criteria:

- Verify all columns of table are correctly uploaded

- Verify no duplicates are uploaded.

Story Points: 3

User Story 17: Fix pad emulator

As a developer, I want to simulate paying a game through the python emulator for testing purposes.

Acceptance Criteria:

- Verify that pad data is correctly displayed.

- Verify that games function as expected.

Story Points: 2

User Story 18: Repopulate New Database with Sample Data

As a developer, I want to populate the new database with data such that a dummy player has data to be displayed on the dashboard, to be used for design purposes.

Acceptance Criteria:

- Verify that the data can be viewed on the dashboard

- Verify that PlayerController retrieves the correct data

Story Points: 2

Sprint 2 Planning Meeting Minutes (09/14):

Attendees: Luis Miranda, Daniel Barbosa, Drew Blumenthal, Carlos Reyes, Ricardo Ruiz, Sheris Johnet, Chris Solis, Jonthan Barlatier, Henry Labrada

Start time: 8:30 PM

End time: 10:15 PM

Meeting Notes:

- Discussed different possible ways to set up the mailer for production.

  - Daniel will talk to Gummi and Yasmani about testing out and selecting options for the mailer.

- Further defined having the tutorials on the dashboard.

  - Could potentially be displayed for when a new user registers

After discussion, the velocity of the team was estimated to be 35 story points.

The product owner chose the following user stories to be done during the next sprint. They are ordered based on their priority.

- User Story 6: Website Dashboard (Customized Appearance)

- User Story 7: Club Page Design

- User Story 8: YouTube Video Embed

- User Story 9: Stations Picture on Dashboard

- User Story 10: Create options for average hit time on graphs

- User Story 12: Update Firmware for New Pad Model

- User Story 19: Tutorial/Get Started page when a user registers

- User Story 20: Set up Laravel Mailer to be ready for production.

- User Story 21: Add PHP functions for Game and Station upload

- User Story 22: Have each pad be identified and to a specific number/ID.

- User Story 23: Rearrange players in groups.

- User Story 24: Drag and drop players for a station.

- User Story 25: Station Uploads

- User Story 26: Have mobile app measure time between pad light up and hit(a sequence of milliseconds between each pad hit)

- User Story 27: Figure out best way to present the relationship time/hits in a sequence with a specific pad.

- User Story 28: Generate relevant data from hit/response time sequence results.

- User Story 29: Periodic reports on player performance

- User Story 30: Simplified initial view of player stats

- User Story 31: Transition dashboard to use hit/response time data

- User Story 32: Player ranking system (percentage & letter grade; could be optional).

- User Story 33: Brainstorm positive reinforcement/incentives for players in relation to player data

- User Story 34: Transition website protocol from HTTP to HTTPS

- User Story 35: Coach notification system for alerting about underperforming players.

The team members indicated their willingness to work on the following user stories.

- Luis Miranda

- User Story 19: Tutorial/Get Started page when a user registers

- Daniel Barbosa

- User Story 20: Set up Laravel Mailer to be ready for production.

- User Story 35: Coach notification system for alerting about underperforming players.

- User Story 38:Compute Player Statistics in Database.

- Drew Blumenthal

- User Story 30: Simplified initial view of player stats

- User Story 31: Transition dashboard to use hit/response time data

- User Story 36: Optimize player dashboard queries

- Carlos Reyes

- User Story 12: Update Firmware for New Pad Model

- User Story 21: Set up PHP Function for Game and Station uploads

- User Story 26: Have mobile app measure time between pad light up and hit.

- User Story 37: Add the game_id and time_sequence columns to the db and               upload controller.

- Chris Solis

- User Story 6: Website Dashboard (Customized Appearance)

- User Story 7: Club Page Design

- User Story 34: Transition website protocol from HTTP to HTTPS

- Jonathan Barlatier

- User Story 21: Add PHP functions for Game and Station upload

- User Story 27: Figure out best way to present the relationship time/hits in a sequence with a specific pad

- User Story 28: Generate relevant data from hit/response time sequence results.

- User Story 32: Player ranking system (percentage & letter grade; could be optional).

- User Story 33: Brainstorm positive reinforcement/incentives for players in relation to player data

- Ricardo Ruiz

- User Story 22: Have each pad be identified and to a specific number/ID.

- User Story 26: Have mobile app measure time between pad light up and hit(a sequence of milliseconds between each pad hit)

- User Story 24: Drag and drop players for a station.

- Sheris Johnet

- User Story 28: Generate relevant data from hit/response time sequence results.

- User Story 35: Coach notification system for alerting about underperforming players

- Henry Labrada

- User Story 28: Generate relevant data from hit/response time sequence results.

- User Story 35: Coach notification system for alerting about underperforming players.

User Stories:

User Story 6: Website Dashboard (Customized Appearance) 
As a player/club owner, I want the dashboard to be customized/divided up into different stat sections so that I can see my most recent game stats, averages vs my club, and my top games of all time in neatly formatted and nice to look at graphs and lists. 
Acceptance Criteria:

- Verify the dashboard shows all sections mentioned in the user story

- Verify the sample data populates all charts/graphs in the dashboard

Story Points: 5

User Story 7: Club Page Design

As a club owner I want there to be a dashboard page to view a club’s information and players so that I can explore a club online.

Acceptance Criteria:

- Verify the club dashboard has an area to display club information such as club name, club owner, club division.

- Verify the club dashboard has an area to display players.

Story Points: 8

User Story 8: YouTube Video Embed

As an owner, I want there to be buttons on the club dashboard that open youtube links to tutorials embedded in the dashboard, so I can learn how to use the app/dashboard without leaving the site.

Acceptance Criteria:

- Verify that there is a list of videos on the dashboard

- Verify that when clicked an embedded video will load on the page

Story Points: 8

User Story 9: Stations Picture on Dashboard

As a club owner, I want to be able to see where the pads were positioned during a given session so I can learn how it affects player performance.

Acceptance Criteria:

- Verify that the image is displayed correctly.

- Verify that the correct columns are being filled upon user registration and/or update.

Story Points: 13

User Story 10: Create options for average hit time on graphs

As a user, on games where applicable, I want to see average hit time rather than hits vs misses so that I can see a more accurate representation of my performance.

Acceptance Criteria:

- Verify the chart chooses what type of data to display when applicable

- Verify there is different chart settings for average hit time

Story Points: 5

User Story 12: Update Firmware for New Pad Model

As an owner, I want both versions of the Pad firmware to work with the mobile application, so all the features will work on both hardware.

Story Points: 2
Acceptance Criteria:

- Verify the firmware has the enum for second and third colors.

Story Points: 2

User Story 19: Tutorial/Get Started page when a user registers

As a developer, I want to create a popup welcome message if the user is new to the dashboard to give them a better sense of how to navigate the site.

Acceptance Criteria:

- Verify that this message is only available for newly registered users

Story Points: 5

User Story 20:  Set up Laravel Mailer to be ready for production.

As a developer, I would like to upgrade the currently set-up Mailer from a development environment to production environment.

Acceptance Criteria:

- Verify that Gummi’s SkillCourt email is properly receiving the contact form mails.

- Verify the format of the emails remains consistent.

Story Points: 2

User Story 21: Add PHP functions for Game and Station upload

As a developer, I want PHP functions that handle the request to upload Game and Station tables, so that the data can be put in the website DB.

Acceptance Criteria:

- Verify that the data is uploaded to the database correctly.

Story Points: 8

User Story 22: Have each pad be identified and to a specific number/ID

As a user, I want to be able to identify each pad, so that I can set up the stations the same way each time.

Acceptance Criteria:

- Verify that the same identification is always assigned to the same pad ID.

Story Points: 8

User Story 23: Rearrange players in groups

As a user I want to be able to move a player from one group to another, so that groups can be flexible.

Acceptance Criteria:

- Verify that players can be moved from group to group.

- Verify the process is simple and has few steps.

Story Points: 8

User Story 24: Move players from a station to another.

As a user, I want to move players from station to station within the app, so that we can know where everyone is.

Acceptance Criteria:

- Verify that players can switch the stations where they are playing.

Story Points: 8

User Story 26: Have mobile app measure time between pad light up and hit(show milliseconds between each pad hit).

As a user, I want to have a way to measure the time for each hit in the sequence, so that I can have more descriptive data on my performance.

Acceptance Criteria:

- Verify that each hit in a sequence has an associated time.

Story Points: 15

User Story 27: Figure out best way to present the relationship time/hits in a sequence with a specific pad.

As a user, I want to have a good visualization of the relationships between different times for on hitting a sequence of pads within a game

Acceptance Criteria:

- Verify that the visualization (graph, list of averages, etc) clearly shows this relationship

Story Points: 8

User Story 28: Generate relevant data from hit/response time sequence results.

As a developer, I want an comprehensive and meaningful show of data of the relationships of the times of player hitting pads.

Acceptance Criteria:

- Verify that there is some sort of relationship between when a player has to hit a pad and how fast he is hitting the pad if at all.

Story Points: 8

User Story 29: Periodic reports on player performance.

As a user, I would like to receive consistent and accurate reports of the performance of players at quick request

Acceptance Criteria:

- Verify that players are given some report on their past performances during games.

Story Points: 8

User Story 30: Simplified initial view of player stats

As a player I want there to be a simplified dashboard when I load the page, so that I can see my progress at a quick glance with the option to view it in more detail

Acceptance Criteria:

- Verify that the initial dashboard only has high level statistics about the player

- Verify that there is an option to view low level details

Story Points: 8

User Story 31: Transition dashboard to use hit/response time data

As a player I want to be able to view game data about how long it to hit each pad/each type of arrangement so that I can really break down what areas need more improvement.

Acceptance Criteria:

- Verify that player can see a line graph showing each shots response time

- Verify the player can see what each shot’s arrangement was

- Verify that players can filter on the permutation they want

Story Points: 5

User Story 32: Player ranking system (percentage & letter grade; could be optional).

As a player, I would like to analyze my performance against myself as well as against others.

Acceptance Criteria:

- Verify that players are able to view their own ranking.

- Verify that players can compare rankings against one another.

Story Points: 8

User Story 33: Brainstorm positive reinforcement/incentives for players in relation to player data

Acceptance Criteria:

- Verify that a player is incentivized to both keep improving or not drop in performance.

Story Points: 8

User Story 34: Transition website protocol from HTTP to HTTPS

As a developer, I want all traffic which contains sensitive information, such as passwords, to be securely encrypted when transferred over the web.

Acceptance Criteria:

- Verify that the webpage redirects to an https address whenever a user tries to access it through http.

- Verify that all prior functionality remains through the transition, ensuring that images and other references are transferred through https as well.

Story Points: 8

User Story 35: Coach notification system for alerting about underperforming players.

As a user (coach), I want to receive notifications and alerts based on ailing performance of my players to be able to read and analyze in an easy manner.

Acceptance Criteria:

- Verify that when a player is performing below a given threshold, a notification is sent to the coach/club owner.

- Verify that notifications are visible from the dashboard.

- Verify that notifications link to whatever player is the subject for the notification.

Story Points: 3

User Story 36: Optimize player dashboard queries

As a user, I want the dashboard queries to be faster, so that I can spend less time waiting for it to load.

Acceptance Criteria:

- Verify that the dashboard loads faster following the changes.

Story Points: 3

User Story 37: Add the game_id and time_sequence columns to the db and upload controller.

As a developer, I want to be able get time_sequence data into the databases, so that I can analyze it later.

Acceptance Criteria:

- Verify that game_id column in SQL DB corresponds to the correct game_id in the game table.

- Verify that a series of B2B games correspond to only one game_id.

Story Points: 3

User Story 38:Compute Player Statistics in Database.

As a developer, I would like to compute player statistics through the database so that there is no large overhead to perform these calculations through Laravel.

Acceptance Criteria:

- Verify that there's consistency on Stats table when update/insert.

Story Points: 3

Sprint 3 Planning Meeting Minutes:

Attendees: Luis Miranda, Daniel Barbosa, Drew Blumenthal, Carlos Reyes, Ricardo Ruiz, Sheris Johnet, Chris Solis, Jonthan Barlatier, Henry Labrada

Start time: 9:00 PM

End time: 10:06 PM

After discussion, the velocity of the team was estimated to be 35 story points.

The product owner chose the following user stories to be done during the next sprint. They are ordered based on their priority.

- User Story 12: Update Firmware for New Pad Model

- User Story 19: Tutorial/Get Started page when a user registers

- User Story 21: Set up PHP Function for Game and Station uploads

- User Story 26: Have mobile app measure time between pad light up and hit.

- User Story 35: Coach notification system for alerting about underperforming

- User Story 37: Add the game_id and time_sequence columns to the db and

- User Story 38:Compute Player Statistics in Database.

- User Story 39: Capture pad location data in app

- User Story 40: Display pad configuration in graphic form alongside hits graph

- User Story 41: Synchronize Stations across stations

- User Story 42: Choose between “local” list of station/game set-ups or a global list

- User Story 43: Game details below game data chart

The team members indicated their willingness to work on the following user stories.

- Luis Miranda

- User Story 19: Tutorial/Get Started page when a user registers

- Daniel Barbosa

- User Story 35: Coach notification system for alerting about underperforming players.

- User Story 38:Compute Player Statistics in Database.

- User Story 44: Password Reset Email

- Drew Blumenthal

- User Story 40: Display pad configuration in graphic form alongside its graph

- User Story 43: Game details below game chart data

- Carlos Reyes

- User Story 12: Update Firmware for New Pad Model

- User Story 42: Choose between “local” list of station/game set-ups or a global list

- User Story 41: Synchronize Stations across clubs

- Chris Solis

- User Story 6: Website Dashboard (Customized Appearance)

- User Story 7: Club Page Design

- User Story 34: Transition website protocol from HTTP to HTTPS

- Jonathan Barlatier

- User Story 32: Player ranking system (percentage & letter grade; could be optional).

- User Story 33: Brainstorm positive reinforcement/incentives for players in relation to player data

- User Story 41: Synchronize Stations across devices

- User Story 42: Choose between “local” list of station/game set-ups or a global list

- Ricardo Ruiz

- User Story 22: Have each pad be identified and to a specific number/ID.

- User Story 39: Capture pad location data in app

User Stories:

User Story 6: Website Dashboard (Customized Appearance) 
As a player/club owner, I want the dashboard to be customized/divided up into different stat sections so that I can see my most recent game stats, averages vs my club, and my top games of all time in neatly formatted and nice to look at graphs and lists. 
Acceptance Criteria:

- Verify the dashboard shows all sections mentioned in the user story

- Verify the sample data populates all charts/graphs in the dashboard

Story Points: 5

User Story 7: Club Page Design

As a club owner I want there to be a dashboard page to view a club’s information and players so that I can explore a club online.

Acceptance Criteria:

- Verify the club dashboard has an area to display club information such as club name, club owner, club division.

- Verify the club dashboard has an area to display players.

Story Points: 8

User Story 8: YouTube Video Embed

As an owner, I want there to be buttons on the club dashboard that open youtube links to tutorials embedded in the dashboard, so I can learn how to use the app/dashboard without leaving the site.

Acceptance Criteria:

- Verify that there is a list of videos on the dashboard

- Verify that when clicked an embedded video will load on the page

Story Points: 8

User Story 9: Stations Picture on Dashboard

As a club owner, I want to be able to see where the pads were positioned during a given session so I can learn how it affects player performance.

Acceptance Criteria:

- Verify that the image is displayed correctly.

- Verify that the correct columns are being filled upon user registration and/or update.

Story Points: 13

User Story 10: Create options for average hit time on graphs

As a user, on games where applicable, I want to see average hit time rather than hits vs misses so that I can see a more accurate representation of my performance.

Acceptance Criteria:

- Verify the chart chooses what type of data to display when applicable

- Verify there is different chart settings for average hit time

Story Points: 5

User Story 12: Update Firmware for New Pad Model

As an owner, I want both versions of the Pad firmware to work with the mobile application, so all the features will work on both hardware.

Story Points: 2
Acceptance Criteria:

- Verify the firmware has the enum for second and third colors.

Story Points: 2

User Story 19: Tutorial/Get Started page when a user registers

As a developer, I want to create a popup welcome message if the user is new to the dashboard to give them a better sense of how to navigate the site.

Acceptance Criteria:

- Verify that this message is only available for newly registered users

Story Points: 5

User Story 20:  Set up Laravel Mailer to be ready for production.

As a developer, I would like to upgrade the currently set-up Mailer from a development environment to production environment.

Acceptance Criteria:

- Verify that Gummi’s SkillCourt email is properly receiving the contact form mails.

- Verify the format of the emails remains consistent.

Story Points: 2

User Story 23: Rearrange players in groups

As a user I want to be able to move a player from one group to another, so that groups can be flexible.

Acceptance Criteria:

- Verify that players can be moved from group to group.

- Verify the process is simple and has few steps.

Story Points: 8

User Story 24: Move players from a station to another.

As a user, I want to move players from station to station within the app, so that we can know where everyone is.

Acceptance Criteria:

- Verify that players can switch the stations where they are playing.

Story Points: 8

User Story 29: Periodic reports on player performance.

As a user, I would like to receive consistent and accurate reports of the performance of players at quick request

Acceptance Criteria:

- Verify that players are given some report on their past performances during games.

Story Points: 8

User Story 30: Simplified initial view of player stats

As a player I want there to be a simplified dashboard when I load the page, so that I can see my progress at a quick glance with the option to view it in more detail

Acceptance Criteria:

- Verify that the initial dashboard only has high level statistics about the player

- Verify that there is an option to view low level details

Story Points: 8

User Story 32: Player ranking system (percentage & letter grade; could be optional).

As a player, I would like to analyze my performance against myself as well as against others.

Acceptance Criteria:

- Verify that players are able to view their own ranking.

- Verify that players can compare rankings against one another.

Story Points: 8

User Story 34: Transition website protocol from HTTP to HTTPS

As a developer, I want all traffic which contains sensitive information, such as passwords, to be securely encrypted when transferred over the web.

Acceptance Criteria:

- Verify that the webpage redirects to an https address whenever a user tries to access it through http.

- Verify that all prior functionality remains through the transition, ensuring that images and other references are transferred through https as well.

Story Points: 8

User Story 35: Coach notification system for alerting about underperforming players.

As a user (coach), I want to receive notifications and alerts based on ailing performance of my players to be able to read and analyze in an easy manner.

Acceptance Criteria:

- Verify that when a player is performing below a given threshold, a notification is sent to the coach/club owner.

- Verify that notifications are visible from the dashboard.

- Verify that notifications link to whatever player is the subject for the notification.

Story Points: 3

User Story 36: Optimize player dashboard queries

User story 37: Add game_id and time_sequeuence columns to upload controller and

User Story 38:Compute Player Statistics in Database.

As a developer, I would like to compute player statistics through the database so that there is no large overhead to perform these calculations through Laravel.

Acceptance Criteria:

- Verify that there's consistency on Stats table when update/insert.

Story Points: 3

User Story 39: Capture pad location data in app

As a user, I want to have a simple graph representation of the locations of the pads relative to one another.

Acceptance Criteria:

- Verify that the android application allows for the input and storage of pad locations for each game station.

Story Points: 10

User Story 40: Display pad configuration in graphic form alongside hits graph

As a user, I want to have a simple representation of the locations of the pads relative to one another so that I can see what setup the chart is showing data from.

Acceptance Criteria:

- Verify that pad location data is available in the database.

- Verify the location data is parsed and displayed either as a png or in a canvas on the website.

Story Points: 5

User Story 41: Synchronize Stations across devices

As a user, I want the global and club stations to be synchronized, so that I can reuse setup that I have used before on other devices.

Acceptance Criteria:

- Verify that the stations are downloaded when the user logs in.

Estimated Story Points:

User Story 42: Choose between “local” list of station/game set-ups or a global list

As a user, I would like to have the option to create a station that is only saved locally, so that it doesn’t get uploaded to the main db.

Acceptance Criteria:

- Verify that by default you have saved stations locally

- Verify that there ability to select station from other clubs

- Verify that have access to all clubs' station setups.

Story Points: 8

User Story 43: Game specifications below game data chart

As a user, I was each games specifications to be displayed below the game data chart when viewing a specific game, so that I can get a complete picture of what was going on in that game and know what I’m analyzing.

Acceptance Criteria:

- Verify that session data is linked with game spec data.

- Verify that there is a section below the chart for game specifications.

- Verify that when a new game is selected the data is shown/changed for that game.

Story Points: 3

User Story 44: Password Reset Email

As a user, I want to be able to reset my password at any point in time due to security reasons or simply forgetting my password.

Acceptance Criteria:

- Verify that submission of password reset form sends out tokenized reset password link email response.

- Verify that the user account exists.

- Verify that the new password is valid.

Story Points: 3

Sprint 4 Planning Meeting Minutes(10/12):

Attendees: Luis Miranda, Daniel Barbosa, Drew Blumenthal, Carlos Reyes, Ricardo Ruiz, Chris Solis, Jonthan Barlatier(Excused), Henry Labrada

Start time: <8:30 PM>

End time: <9:30 PM>

After discussion, the velocity of the team was estimated to be 35 story points.

The product owner chose the following user stories to be done during the next sprint. They are ordered based on their priority.

- User Story 6: Website Dashboard (Customized Appearance) (Put on hold until further notice)

- User Story 7: Club Page Design (Put on hold until further notice)

- User Story 8: YouTube Video Embed

- User Story 9: Stations Picture on Dashboard

- User Story 10: Create options for average hit time on graphs

- User Story 12: Update Firmware for New Pad Model

- User Story 22: Show pad identification

- User Story 23: Rearrange players in groups.

- User Story 24: Drag and drop players for a station.

- User Story 30: Simplified initial view of player stats

- User Story 34: Transition website protocol from HTTP to HTTPS

- User Story 45: Animate pad arrangement on dashboard.

- User Story 46: Allow players to Log in on the website

- User Story 47: Player Dashboard Views

- User Story 48: Capture pad animation data from android application

- User Story 49: Show distance in pad location representation

- User Story 50: Initial Player password registration on Android app

- User Story 51: Reorganize player dashboard layout

The team members indicated their willingness to work on the following user stories.

- Luis Miranda

  - User Story 46: Allow players to Log in on the website

  - User Story 47: Player Dashboard Views

- Daniel Barbosa

  - User Story 46: Allow players to Log in on the website

  - User Story 47: Player Dashboard Views

  - User Story 50: Initial Player password registration on Android app

- Drew Blumenthal

  - User Story 45: Animate pad arrangement on dashboard

  - User Story 51: Reorganize player dashboard layout

- Carlos Reyes

  - User Story 12: Update Firmware for New Pad Model

  - User Story 23: Rearrange players in groups.

  - User Story 46: Allow players to Log in to view their stats.

- Chris Solis

  - User Story 46: Allow players to Log in on the website

  - User Story 47: Player Dashboard Views

- Jonathan Barlatier

  - User Story 23: Rearrange players in groups.

- Ricardo Ruiz

  - User Story 48: Capture pad animation data from android application

  - User Story 49: Show distance in pad location representation

User Stories:

User Story 45: Animate pad arrangement on dashboard

As a user, I want to be able to see the pad hits animated on the pad layout with timings matching the data, so that I can get a visual representation of my performance in a game.

Acceptance Criteria:

- Verify that the “lights” match up with the underlying pad arrangement image.

- Verify that there are controls to play/pause the animation.

- Verify the lights are clearly visible as to which pad is animating.

Story Points: 8

User Story 46: Allow players to Log in on the website.

As a player, I want to be able to see my own statistical performance in a dashboard that displays information relevant to me. (This is a broad user story that can be further broken down)

Acceptance Criteria:

- Verify that a player is able to use the same credentials that are used in the app to log into the dashboard.

Story Points: 3

User Story 47: Player Dashboard Views

As a player, I want to be able to see my own statistical performance in a dashboard that displays information relevant to me. (This is a broad user story that can be further broken down)

Acceptance Criteria:

- Verify that the information displayed on the dashboard is relevant to the logged in player.

- Verify that the information displayed is updated.

Story Points: 3

User Story 48: Capture pad animation data from android application

As a developer I want to keep track of pad information during the game in a simple way to be able to store and get an animation from it.

Acceptance Criteria:

- Verify that each game being played saves the game data to later animate

- Verify that the data is being sent to database

Story Points: 5

User Story 49: Show distance in pad location representation

As a user I want to be able to see how far apart the pads are in each specific station.

Acceptance Criteria:

- Verify that the android application shows how far apart pads are relative to each other.

- Verify that information is also sent in the pad arrangement string to the database.

Story Points: 8

User Story 50: Initial Player password registration on Android app

As a user, I want the mobile app to give me information about a first time login to the website dashboard, so that I can view my statistics.

Acceptance Criteria:

- Verify that the mobile app can recognize a website login.

- Verify that the mobile app displays a message after the first login.

Story Points: 3

User Story 51: Reorganize player dashboard layout

As a user, I want the pad arrangement diagram to be the main focus for the time sequence area with a small version of the current chart below so that I can better focus on what’s important and then dig deeper if needed.

Acceptance Criteria:

- Verify that the pad arrangement diagram is on base player dashboard and prominent.

- Verify that the time sequence chart is scaled down underneath the pad arrangement diagram.

Story Points: 3

User Story 52: Determine Player accessibility from the Dashboard(view teammates stats)

As a user(player), I would like to have as much access as possible to the data in the dashboard, across both admin and player views, such that I can observe and compare the performances of my peers against my own.

Acceptance Criteria:

- Verify that player views are tailored to the logged in player.

- Verify that admin views are accessible and viewable as a logged in player.

- Verify that sensitive admin information is hidden to the player(profile view)

Story Points: 3

Sprint 5 Planning Meeting Minutes:

Attendees: Luis Miranda, Daniel Barbosa, Drew Blumenthal, Carlos Reyes, Ricardo Ruiz, Chris Solis, Jonthan Barlatier, Henry Labrada

Start time: <8:30 PM>

End time: <9:23 PM>

After discussion, the velocity of the team was estimated to be 35 story points.

The product owner chose the following user stories to be done during the next sprint. They are ordered based on their priority.

- User Story 6: Website Dashboard (Customized Appearance) (Put on hold until further notice)

- User Story 7: Club Page Design (Put on hold until further notice)

- User Story 8: YouTube Video Embed

- User Story 9: Stations Picture on Dashboard

- User Story 10: Create options for average hit time on graphs

- User Story 23: Rearrange players in groups.

- User Story 24: Drag and drop players for a station.

- User Story 30: Simplified initial view of player stats

- User Story 34: Transition website protocol from HTTP to HTTPS

- User Story 45: Animate pad arrangement on dashboard.

- User Story 48: Capture pad animation data from android application

- User Story 49: Show distance in pad location representation

- User Story 51: Reorganize player dashboard layout

- User Story 52: Determine Player accessibility from the Dashboard(view teammates stats)

- User Story 53: Create more visual cue when pad first lights up

- User Story 54: Let users edit bio on user profile.

The team members indicated their willingness to work on the following user stories.

- Luis Miranda

  - User Story 52: Determine Player accessibility from the Dashboard(view teammates stats)

  - User Story 54: Let users edit bio on user profile.

- Daniel Barbosa

  - User Story 52: Determine Player accessibility from the Dashboard(view teammates stats)

  - User Story 54: Let users edit bio on user profile.

- Drew Blumenthal

  - User Story 51: Reorganize player dashboard layout

  - User Story 53: Create more visual cue when pad first lights up

- Carlos Reyes

  - User Story 23: Reorganize player groups

  - User Story: Fix station back button crash.

- Chris Solis

  - User Story 51: Reorganize player dashboard layout

  - User Story 52: Determine Player accessibility from the Dashboard(view teammates stats)

- Jonathan Barlatier

- Ricardo Ruiz

  - User Story 24: Drag and drop players for a station.

New User Stories:

User Story 53: Create more visual cue when pad first lights up

As a user(player), I would like for the initial pad light up in the pad arrangement diagram to be more visible/eye catching so that it draws my attention when it first lights up.

Acceptance Criteria:

- Verify that the new visual cue starts when the pad is first available.

- Verify that the visual cue ends when the pad is hit/missed.

- Verify that the visual cue is highly visual and catches the eye.

Story Points: 2

User Story 54: Let users edit bio on user profile

As a user, I would like to edit bio descriptions alongside updating the rest of my profile and uploading images.

Acceptance Criteria:

- Verify that the user can enter a description and it can be updated on page.

Story Points: 3

User Story 55: Selectivity with accessible data for players to view (players can view averages from other clubs)

As a user, I would like to access a page that displays the Club averages for the entirety of all clubs, in efforts to be able to compare my performance against the top players across the other clubs.

Acceptance Criteria

- Verify that all Clubs are listed, with the correct information

- Verify that top players for each club are listed

- Verify that the user can select between game types to view/compare

Story Points: 3

User Story 56: Controls for pad animation diagram

As a user, I would like to be able to start, pause, and restart the pad animation diagram whenever I want using controls near the diagram so that I can better playback my games.

Acceptance Criteria:

- Verify that the start button starts the animation.

- Verify that the pause button pauses the animation.

- Verify that the start button restarts the animation.

Story Points: 5

User Story 57: Replace photo of station, with pad layout view of station.

As a user, I want to be able to see the pad arrangement for a station in the station information page, so that I have a top down view of it.

Acceptance Criteria:

- Verify that pads show up at the center canvas.

- Verify that the pads’ front face the same way they were originally placed.

- Verify that the canvas can be moved and zoomed out.

Sprint 6 Planning Meeting Minutes:

Attendees: Luis Miranda, Daniel Barbosa, Drew Blumenthal, Carlos Reyes, Ricardo Ruiz, Chris Solis, Henry Labrada

Start time: <8:30 PM>

End time: <9:35 PM>

After discussion, the velocity of the team was estimated to be 35 story points.

The product owner chose the following user stories to be done during the next sprint. They are ordered based on their priority.

- User Story 6: Website Dashboard (Customized Appearance) (Put on hold until further notice)

- User Story 7: Club Page Design (Put on hold until further notice)

- User Story 8: YouTube Video Embed

- User Story 9: Stations Picture on Dashboard

- User Story 10: Create options for average hit time on graphs

- User Story 23: Rearrange players in groups.

- User Story 34: Transition website protocol from HTTP to HTTPS

- User Story 58: Filtering Club List stats view based on game type

- User Story 59: Keep tracks of incorrect hits and more events in the time sequence

- User Story 60: Specify Game types and allow user to choose.

- User Story 61: Optimize Database Queries

- User Story 62: Club search feature.

The team members indicated their willingness to work on the following user stories.

- Luis Miranda

  - User Story 54: Let users edit bio on user profile.

  - User Story 62: Club search feature.

- Daniel Barbosa

  - User Story 55: Selectivity with accessible data for players to view (players can view averages from other clubs)

  - User Story 58: Filtering Club List stats view based on game type

  - User Story 61: Optimize Database Queries

- Drew Blumenthal

  - User Story 56: Controls for pad animation diagram

  - User Story 65: Bar chart time control

- Carlos Reyes

  - User Story 23: Rearrange players in groups.

  - User Story 60: Specify Game types and allow user to choose.

- Chris Solis

  - User Story 55: Selectivity with accessible data for players to view (players can view averages from other clubs)

  - User Story 61: Optimize Database Queries

  - User Story 63: Fix navbar and other bugs on landing page

- Ricardo Ruiz

  - User Story 59: Keep tracks of incorrect hits and more events in the time sequence

New User Stories:

User Story 58: Filtering Club List stats view based on game type

As a user, I would like to view club statistics based on a selected game type (from app) to compare the top performers for each game type across all clubs within the DB.

Acceptance Criteria:

- Verify that the user can select each available game type.

- Verify that data displayed changes when a new game type is selected.

- Verify that the correct contents/player stats are displayed.

Story Points: 3

User Story 59:  Keep tracks of incorrect hits and more events in the time sequence.

As a user, I want to have data that says when a player hits the incorrect pad and other event data, so that we have more understanding of a player’s performance during a game.

Acceptance Criteria:

- Verify that players hitting the incorrect pad is reflected in the game type.

- Verify that information is based on the start of the game and not just pad light ups.

Story Points: 5

User Story 60: Specify Game types and allow the user to choose.

As a user, I want to have some standard game settings to choose from in the mobile app, so that player performance can be compared on these standard game settings.

Acceptance Criteria:

- Verify that the user can select each available game type.

- Verify that the Game type follows the Product owner’s specifications.

Story Points: 5

User Story 61: Optimize Database Queries

As a developer, I want database queries to use up the least amount of resources possible in order to facilitate page load times.

Acceptance Criteria:

- Verify that all queries which previously used the query builder are replaced by raw SQL

Story Points: 2

User Story 62: Club search feature

As a user, I want to be able to search for a specific club with the search bar.

Acceptance Criteria:

- Verify that a club will be returned in a list similar to club listing page.

Story Points: 3

User Story 63: Fix navbar and other bugs on landing page

As a user, I want the landing page to work properly, so it works.

Acceptance Criteria:

- Verify that the navbar narrows and changes color along with section as it scrolls down the page.

Story Points: 2

User Story 64: Add default station setups to go along with the game modes.

As a user, i want the default stations to already exist in the database, so that the game modes have that default information.

Acceptance Criteria:

- Verify that the rows for these default stations are added on installation of the application.

- Verify that the game mode buttons use these station ids.

- Verify that the information is shown the same way on the online side.

Story Points: ?

User Story 65: Bar chart time control

As a user, I want to be able to click on any bar on the bar chart to be able to start playing the animation from the moment the shot the bar chart represents took place so that I can easily navigate through the game and see what I want to see.

Acceptance Criteria:

- Verify that if any bar is clicked, the animation will start playing from that point in the game

- Verify that the game continues from that point on and all other remaining controls work with it.

- Verify that there is a way to click on an empty bar (missed shot) as well.

Story Points: 3

User Story 66: Add option to reassign pads in Station Update

As a coach, i want to be able to reassign pads for a station, so that I am not too limited by which pads I can use.

Acceptance Criteria:

- Verify that the correct pads are reassigned.

- Verify the number of pads isnt changed.

Story Points: 3

Sprint 7 Planning Meeting Minutes:

Attendees: Luis Miranda, Daniel Barbosa, Drew Blumenthal, Carlos Reyes, Ricardo Ruiz, Chris Solis, Henry Labrada

Start time: <8:30 PM>

End time: <9:25 PM>

After discussion, the velocity of the team was estimated to be 35 story points.

The product owner chose the following user stories to be done during the next sprint. They are ordered based on their priority.

- User Story 6: Website Dashboard (Customized Appearance) (Put on hold until further notice)

- User Story 7: Club Page Design (Put on hold until further notice)

- User Story 8: YouTube Video Embed

- User Story 9: Stations Picture on Dashboard

- User Story 10: Create options for average hit time on graphs

- User Story 23: Rearrange players in groups.

- User Story 34: Transition website protocol from HTTP to HTTPS

- User Story 67: Individual Team Member Posters

- User Story 68: Senior Showcase Videos

- User Story 69: Senior Showcase PowerPoint Presentation

- User Story 70: Prepare for Live Demonstration

- User Story 71: Individual UML Diagrams

- User Story 72: Compile Final Document

- User Story 73: Modify pad firmware

The team members indicated their willingness to work on the following user stories.

- Luis Miranda

  - User Story 67: Individual Team Member Posters

  - User Story 71: Individual UML Diagrams

  - User Story 72: Compile Final Document

- Daniel Barbosa

  - User Story 67: Individual Team Member Posters

  - User Story 71: Individual UML Diagrams

  - User Story 72: Compile Final Document

- Drew Blumenthal

  - User Story 67: Individual Team Member Posters

  - User Story 71: Individual UML Diagrams

  - User Story 72: Compile Final Document

- Carlos Reyes

  - User Story 67: Individual Team Member Posters

  - User Story 70: Prepare for Live Demonstration

  - User Story 71: Individual UML Diagrams

  - User Story 72: Compile Final Document

  - User Story 68: Senior Showcase Videos

- Chris Solis

  - User Story 72: Compile Final Document

- Ricardo Ruiz

  - User Story 73: Modify pad firmware

New User Stories:

User Story 67: Individual Team Member Posters

As a developer, I want to create posters, so that I can present them at the showcase

Acceptance Criteria:

- Verify that it Includes all sections required in the template.

- Verify that it includes one of each type of UML Diagram

Story Points: 3 (Per member)

User Story 68: Senior Showcase Videos

As a developer, I want to create videos that describe installation, system architecture, and typical use case, so that it can be used in later to understand the system.

Acceptance criteria:

- Verify that the videos cover installation.

- Verify that system design is covered

- Verify that problem statement is described along with use case.

Story Points: 5

User Story 69: Senior Showcase PowerPoint Presentation

As a developer, I want to create slides that demonstrate features created these past two semesters, so that we can use it in the showcase.

Acceptance Criteria:

- Verify the slides include visuals of UI features.

- Verify the slides include the uml diagrams we developed.

User Story 70: Prepare for Live Demonstration

As a developer, I want to practice and do trial runs of the presentation, so that we can have our presentation refined before the actual live demo.

Acceptance Criteria:

- Verify that each member is able to present about their contribution to the project.

- Verify that each member speaks for an allotted amount of time.

- Verify that the presentation is coherent.

Story Points: 5

User Story 71: Individual UML Diagrams

As a developer, I want to create a set of the 3 diagrams (use case, sequence, and class) for each meaningful user story accomplished on any of the previous sprints.

Acceptance Criteria:

- Verify that diagrams follow UML diagrams

- Verify that each team member has done at least one of each diagram.

Story Points: 3 (Per member)

User Story 72: Compile Final Document

As a developer, I want to create a final document that contains a writeup for our document, UML diagrams, and all of our sprint ceremonies, so that we can have everything in one centralized location.

Acceptance Criteria:

- Document contains all required template writeups.

- Document contains UML diagrams from each team member.

- Document contains all sprint ceremony documents.

Story Points: 13 (As a group)

User Story 73: Modify pad firmware

As a developer, I want to be able to capture hits from the pads even while they aren’t lit up.

Acceptance Criteria:

- Verify pads can capture hits while off instead of sleeping.

Story Points: 5

Sprint 8 Planning Meeting Minutes:

Attendees: Luis Miranda, Daniel Barbosa, Drew Blumenthal, Carlos Reyes, Ricardo Ruiz, Chris Solis, Henry Labrada

Start time: <8:30 PM>

End time: <9:00 PM>

After discussion, the velocity of the team was estimated to be 35 story points.

The product owner chose the following user stories to be done during the next sprint. They are ordered based on their priority.

- User Story 6: Website Dashboard (Customized Appearance) (Put on hold until further notice)

- User Story 7: Club Page Design (Put on hold until further notice)

- User Story 8: YouTube Video Embed

- User Story 9: Stations Picture on Dashboard

- User Story 10: Create options for average hit time on graphs

- User Story 23: Rearrange players in groups.

- User Story 34: Transition website protocol from HTTP to HTTPS

- User Story 67: Individual Team Member Posters

- User Story 71: Individual UML Diagrams

- User Story 72: Compile Final Document

- User Story 73: Modify pad firmware

The team members indicated their willingness to work on the following user stories.

- Luis Miranda

  - User Story 71: Individual UML Diagrams

  - User Story 72: Compile Final Document

- Daniel Barbosa

  - User Story 71: Individual UML Diagrams

  - User Story 72: Compile Final Document

- Drew Blumenthal

  - User Story 71: Individual UML Diagrams

  - User Story 72: Compile Final Document

- Carlos Reyes

  - User Story 71: Individual UML Diagrams

  - User Story 72: Compile Final Document

- Chris Solis

  - User Story 72: Compile Final Document

- Ricardo Ruiz

  - User Story 73: Modify pad firmware