Sprint 1 Retrospective Meeting Minutes

Attendees: Luis Miranda, Daniel Barbosa, Drew Blumenthal, Carlos Reyes, Ricardo Ruiz, Sheris Johnet, Chris Solis, Jonthan Barlatier, Henry Labrada

Start time: <6:50 PM>

End time: <7:00 PM>

What went wrong?

- Did we do a good job estimating our team's velocity?

  - Yes, we completed more story points than our velocity.

- Did we do a good job estimating the points (time required) for each user story?

  - User Story 14: Failed to account for php implementation of the http request

  - User Story 1: Database migration was a tad more difficult and took longer than expected

- Did each team member work as scheduled?

  - Had some issues with meeting scheduling, but we seemed to have figured it out and everyone is doing the work expected of them.

What went right?

- Finished most of the user stories that we planned to accomplish this sprint.

How to address the issues in the next sprint?

- How to improve the process?

  - Make sure we have a solid plan for how our meetings will work since not everyone can meet at the same time.

- How to improve the product?

  - Get a little more clarity from the project owner on a few areas such as sessions/games so everyone on the team can fully understand.

## Sprint 2 Retrospective Meeting Minutes

Attendees: Luis Miranda, Daniel Barbosa, Drew Blumenthal, Carlos Reyes, Ricardo Ruiz, Sheris Johnet, Chris Solis, Jonthan Barlatier, Henry Labrada

Start time: <6:57 PM>

End time: <7:02 PM>

What went wrong?

- Did we do a good job estimating our team's velocity?

  - We completed user stories as planned for by our team’s velocity.

- Did we do a good job estimating the points (time required) for each user story?

  - Some tasks are taking more time than we expected, but mostly yes.

  - User Story 35: Setting up the notification system is taking longer than expected.

- Did each team member work as scheduled?

  - A few members have conflicting schedules/may have dropped the course, so they haven’t been able to show up to meetings this week.

  - Rest of the team has successfully been completing all user stories that were assigned to them for the sprint.

What went right?

- Good in depth discussions with the product owner at the start of the sprint to clear up a lot of the conceptual work for the project.

- Developed a very detailed backlog that will last for several sprints, lots of good work to be done.

How to address the issues in the next sprint?

- How to improve the process?

  - See if we can resolve any conflicts/see what’s up with the few members who haven’t been attending meetings.

  - There is a need for better communication between the android application and the web application group.

- How to improve the product?

  - Get a little more clarity from the project owner on a few areas such as sessions/games so everyone on the team can fully understand.

  - Decide on whether stations setups should be synchronized across all devices.

  - Have a lot of user stories in the backlog right now that it is a little overwhelming, so potentially putting a hold on creating new user stories before pre existing ones are completed/unprioritized.

## Sprint 3 Retrospective Meeting Minutes

Attendees: Luis Miranda, Daniel Barbosa, Drew Blumenthal, Carlos Reyes, Ricardo Ruiz, Sheris Johnet, Chris Solis, Jonthan Barlatier, Henry Labrada

Start time: <6:48 PM>

End time: <7:00 PM>

What went wrong?

- Did we do a good job estimating our team's velocity?

  - We completed user stories as planned for by our team’s velocity.

- Did we do a good job estimating the points (time required) for each user story?

  - Some tasks are taking more time than we expected, but mostly yes.

- Did each team member work as scheduled?

  - The team has successfully been completing all user stories that were assigned to them for the sprint.

What went right?

- Good in depth discussions with the product owner at the start of the sprint to clear up a lot of the conceptual work for the project.

- Developed a very detailed backlog that will last for several sprints, lots of good work to be done.

- Increased collaboration compared to last sprint.

How to address the issues in the next sprint?

- How to improve the process?

  - Greater collaboration between team members to make sure no one is getting stuck, or falling behind. .

- How to improve the product?

  - Get a little more clarity from the project owner on a few areas such as sessions/games so everyone on the team can fully understand.

  - Have some user stories in the backlog right now that it is a little overwhelming, so potentially putting a hold on creating new user stories before pre existing ones are completed/unprioritized.

## Sprint 4 Retrospective Meeting Minutes

Attendees: Luis Miranda, Daniel Barbosa, Drew Blumenthal, Carlos Reyes, Ricardo Ruiz, Chris Solis, Jonthan Barlatier, Henry Labrada

Start time: <6:50 PM>

End time: <6:58 PM>

What went wrong?

- Did we do a good job estimating our team's velocity?

  - We completed user stories as planned for by our team’s velocity.

- Did we do a good job estimating the points (time required) for each user story?

  - Some tasks are taking more time than we expected, but mostly yes.

- Did each team member work as scheduled?

  - For the most part, the team has successfully been completing all user stories that were assigned to them for the sprint. Some scheduling conflicts may have affected some members' abilities to complete everything.

What went right?

- Better communication between team members regarding shared user stories.

- More cooperation among group members on shared/different user stories.

- Made good progress for each user story.

- Backlog grooming was very efficient with narrowing down and further detailing broad user stories.

How to address the issues in the next sprint?

- How to improve the process?

  - Encourage more communication between team members if they encounter any hurdles.

  - Encourage better communication from members that may have scheduling issues.

- How to improve the product?

  - Do more thorough testing on mobile app uploads.

  - Have more detailed demos with the PO for more useful feedback.

  - Potentially send more frequent updates to PO through means of WhatsApp chat to get feedback more often than once a week.

## Sprint 5 Retrospective Meeting Minutes

Attendees: Luis Miranda, Daniel Barbosa, Drew Blumenthal, Carlos Reyes, Ricardo Ruiz, Chris Solis, Jonthan Barlatier, Henry Labrada

Start time: <6:50 PM>

End time: <6:57 PM>

What went wrong?

- Did we do a good job estimating our team's velocity?

  - We completed user stories as planned for by our team’s velocity.

- Did we do a good job estimating the points (time required) for each user story?

  - For the most part yes. A few stories were underestimated in how much effort they would take. For example, adding the pad diagram animation controls was much more difficult than anticipated and took much more time than expected.

- Did each team member work as scheduled?

  - For the most part, the team has successfully been completing all user stories that were assigned to them for the sprint. Some scheduling conflicts may have affected some members' abilities to complete everything, and a few members have not communicated with the rest of the team on their progress or willingness to work on user stories.

What went right?

- Better communication between team members regarding shared user stories.

- More cooperation among group members on shared/different user stories.

- Made good progress for each user story.

- Backlog grooming was very efficient with narrowing down and further detailing broad user stories.

- Good communication regarding bugs spotted and explaining how to make them occur. This made it easier to fix two big bugs on the android app.

How to address the issues in the next sprint?

- How to improve the process?

  - Do a better job estimating user stories by considering closely what will be involved in that user story (research time + actual implementation time).

  - Encourage more continuous attendance from team members, as well as better communication in regards to their reason for absence.

- How to improve the product?

  - Get direct feedback from PO on the new updates we’ve made to the dashboard UI throughout this sprint and the next.

  - Recap with PO and make sure we’re covering all of his highest priority user stories before the sprint/semester ends.

## Sprint 6 Retrospective Meeting Minutes

Attendees: Luis Miranda, Daniel Barbosa, Drew Blumenthal, Carlos Reyes, Ricardo Ruiz, Chris Solis, Jonthan Barlatier, Henry Labrada

Start time: <6:50 PM>

End time: <6:54 PM>

What went wrong?

- Did we do a good job estimating our team's velocity?

  - We completed user stories as planned for by our team’s velocity.

- Did we do a good job estimating the points (time required) for each user story?

  - Overall yes, we didn’t take on as much as we did in the previous sprint, and for that reason we were able to complete everything we wanted to. This way was much better because we didn’t feel rushed to implement poor code in order to meet unreasonable sprint expectations.

- Did each team member work as scheduled?

  - Yes, everyone made good progress and completed their assigned user stories.

What went right?

- Great progress was made with some of the bigger user stories this sprint.

- Discussions with PO led to pointing out key improvements to be made next semester.

  - Changing Databases; Updating Schema.

- Observed improvements with team members’ activity in meetings this sprint.

How to address the issues in the next sprint?

- How to improve the process?

  - More communication with the product owner regarding desired future changes.

- How to improve the product?

  - Write thorough documentation/comments throughout the current code base to help future semesters be able to take on where we left off and develop this project further.

  - Continue using PO as an active force for shaping the direction of this project in a good way.

## Sprint 7 Retrospective Meeting Minutes

Attendees: Luis Miranda, Daniel Barbosa, Drew Blumenthal, Carlos Reyes, Ricardo Ruiz, Chris Solis, Jonthan Barlatier, Henry Labrada

Start time: <6:48 PM>

End time: <6:55 PM>

What went wrong?

- Did we do a good job estimating our team's velocity?

  - We completed user stories as planned for by our team’s velocity.

- Did we do a good job estimating the points (time required) for each user story?

  - Yes, all user stories were completed on time before the showcase.

- Did each team member work as scheduled?

  - .Yes, each team member completed their user stories and contributed to the final document and presentation slides.

What went right?

- Preparation for the showcase was done efficiently and everyone did their part.

  - Presenting at the actual showcase also went without any issues and was a success.

How to address the issues in the next sprint?

- How to improve the process?

  - Make sure all capstone 1 students are ready to take the reigns next semester and lead their group.

- How to improve the product?

- Make sure there is good documentation in the code for the team to continue on with next semester without any hiccups.

## Sprint 8 Retrospective Meeting Minutes

Attendees: Luis Miranda, Daniel Barbosa, Drew Blumenthal, Carlos Reyes, Ricardo Ruiz, Chris Solis, Jonthan Barlatier, Henry Labrada

Start time: <6:48 PM>

End time: <6:55 PM>

What went wrong?

- Did we do a good job estimating our team's velocity?

  - We completed user stories as planned for by our team’s velocity.

- Did we do a good job estimating the points (time required) for each user story?

  - Yes, all user stories have been completed on time for the due date of the final deliverable.

- Did each team member work as scheduled?

  - Yes, each team member completed their user stories and contributed to the final document, presentation slides and video recordings.

What went right?

- All team members contributed their fair share to each item of the final deliverable.

  - Each member worked on their own diagrams, sections of the final document, and presentation/recordings.

How to address the issues in the next sprint?

- How to improve the process?

  - Make sure all capstone 1 students are ready to take the reigns next semester and lead their group.

  - Make sure capstone 1 students know what is expected of them documentation wise next semester.

- How to improve the product?

  - Answer all capstone 1 students questions about code they don’t understand before transitioning to them.

  - Make sure there is good documentation in the code for the team to continue on with next semester without any hiccups.