Sprint 1 Review Meeting Minutes

Attendees: Luis Miranda, Daniel Barbosa, Drew Blumenthal, Carlos Reyes, Ricardo Ruiz, Sheris Johnet, Chris Solis, Jonthan Barlatier, Henry Labrada

Start time: <7:30 PM>

End time: <7:56 PM>

After a show and tell presentation, the implementation of the following user stories were accepted by the product owners: All.

- User Story 1: Migrate Current Database Over to New Provider

- User Story 3: Set up development environment for Website

- User Story 4: Set up development environment for Android Application

- User Story 5: Familiarize with php laravel framework

- User Story 11: Show notes on graph games

- User Story 2: Sole Offline Plater Id

- User Story 13: Set up Laravel Mailer for the Contact form

- User Story 14 : Add Game Data methods to DataSyncer

- User Story 15: Add Stations upload methods to DataSyncer

- User Story 16: Fix station back button functionality

- User Story 17: Fix pad emulator

- User Story 18: Repopulate New Database with Sample Data

The following ones were rejected and moved back to the product backlog to be assigned to a future sprint at a future Sprint Planning meeting.

- User Story 6: Website Dashboard (Customized Appearance) (Put on hold until further notice)

- User Story 7: Club Page Design (Put on hold until further notice)

- User Story 8: YouTube Video Embed

- User Story 9: Stations Picture on Dashboard

- User Story 10: Create options for average hit time on graphs

- User Story 12: Update Firmware for New Pad Model

Sprint 2 Review Meeting Minutes

Attendees: Luis Miranda, Daniel Barbosa, Drew Blumenthal, Carlos Reyes, Ricardo Ruiz, Sheris Johnet, Chris Solis, Jonthan Barlatier, Henry Labrada

Start time: <8:30 PM>

End time: <9:30 PM>

After a show and tell presentation, the implementation of the following user stories were accepted by the product owners: All listed below:

- User Story 20: Set up Laravel Mailer to be ready for production.

  - Just need the SkillCourt account credentials from Yasmani.

- User Story 21: Add PHP functions for Game and Station upload

- User Story 26: Have mobile app measure time between pad light up and hit.

  - Accepted but also keep track of hit time with reference to beginning of game.

- User Story 31: Transition dashboard to use hit/response time data

  - Accepted but added modifications to be completed next sprint.

- User Story 35: Coach notification system for alerting about underperforming players.

  - Backend progress sounds good; need to fix notifications

- User Story 36: Optimize player dashboard queries

- User story 37: Add the game_id and time_sequence columns to the db and upload controller.

- User Story 38:Compute Player Statistics in Database.

The following ones were rejected and moved back to the product backlog to be assigned to a future sprint at a future Sprint Planning meeting.

- User Story 6: Website Dashboard (Customized Appearance) (Put on hold until further notice)

- User Story 7: Club Page Design (Put on hold until further notice)

- User Story 8: YouTube Video Embed

- User Story 9: Stations Picture on Dashboard

- User Story 10: Create options for average hit time on graphs

- User Story 12: Update Firmware for New Pad Model

- User Story 23: Rearrange players in groups.

- User Story 24: Drag and drop players for a station.

- User Story 29: Periodic reports on player performance

- User Story 30: Simplified initial view of player stats

- User Story 32: Player ranking system (percentage & letter grade; could be optional).

- User Story 34: Transition website protocol from HTTP to HTTPS

Sprint 3 Review Meeting Minutes

Attendees: Luis Miranda, Daniel Barbosa, Drew Blumenthal, Carlos Reyes, Ricardo Ruiz, Chris Solis, Jonthan Barlatier, Henry Labrada

Start time: <8:30 PM>

End time: <8:50 PM>

After a show and tell presentation, the implementation of the following user stories were accepted by the product owners: All listed below:

- User Story 19: Tutorial/Get Started page when a user registers

- User Story 20:  Set up Laravel Mailer to be ready for production.

- User Story 29: Periodic reports on player performance

- User Story 32: Player ranking system (percentage & letter grade; could be optional).

- User Story 33: Brainstorm positive reinforcement/incentives for players in relation to player data

- User Story 35: Coach notification system for alerting about underperforming players.

- User Story 39: Capture pad location data in app

- User Story 40: Display pad configuration in graphic form alongside its graph

- User Story 41: Synchronize Stations across devices

- User Story 42: Choose between “local” list of station/game set-ups or a global list

- User Story 43: Game details below game data chart

- User Story 44: Password Reset Email

The following ones were rejected and moved back to the product backlog to be assigned to a future sprint at a future Sprint Planning meeting.

- User Story 6: Website Dashboard (Customized Appearance) (Put on hold until further notice)

- User Story 7: Club Page Design (Put on hold until further notice)

- User Story 8: YouTube Video Embed

- User Story 9: Stations Picture on Dashboard

- User Story 10: Create options for average hit time on graphs

- User Story 12: Update Firmware for New Pad Model

- User Story 22: Have each pad be identified and to a specific number/ID

- User Story 23: Rearrange players in groups.

- User Story 24: Drag and drop players for a station.

- User Story 30: Simplified initial view of player stats

- User Story 34: Transition website protocol from HTTP to HTTPS

Sprint 4 Review Meeting Minutes

Attendees: Luis Miranda, Daniel Barbosa, Drew Blumenthal, Carlos Reyes, Ricardo Ruiz, Chris Solis, Jonthan Barlatier, Henry Labrada

Start time: <8:30 PM>

End time: <8:50 PM>

After a show and tell presentation, the implementation of the following user stories were accepted by the product owners: All listed below:

- User Story 22: Have each pad be identified and to a specific number/ID

- User Story 12: Update Firmware for New Pad Model

- User Story 39: Capture pad location data in app

- User Story 40: Display pad configuration in graphic form alongside its graph

- User Story 41: Synchronize Stations across devices

- User Story 42: Choose between “local” list of station/game set-ups or a global list

- User Story 43: Game details below game data chart

- User Story 45: Animate pad arrangement on dashboard

- User Story 46: Allow players to Log in on the website.

- User Story 47: Player Dashboard Views

- User Story 48: Capture pad animation data from android application

- User Story 50: Initial Player password registration on Android app

The following ones were rejected and moved back to the product backlog to be assigned to a future sprint at a future Sprint Planning meeting.

- User Story 6: Website Dashboard (Customized Appearance) (Put on hold until further notice)

- User Story 7: Club Page Design (Put on hold until further notice)

- User Story 8: YouTube Video Embed

- User Story 9: Stations Picture on Dashboard

- User Story 10: Create options for average hit time on graphs

- User Story 23: Rearrange players in groups.

- User Story 24: Drag and drop players for a station.

- User Story 30: Simplified initial view of player stats

- User Story 34: Transition website protocol from HTTP to HTTPS

- User Story 49: Show distance in pad location representation

- User Story 51: Reorganize player dashboard layout

- User Story 52: Determine Player accessibility from the Dashboard(view teammates stats)

Sprint 5 Review Meeting Minutes

Attendees: Luis Miranda, Daniel Barbosa, Drew Blumenthal, Carlos Reyes, Ricardo Ruiz, Chris Solis, Jonthan Barlatier, Henry Labrada

Start time: <8:30 PM>

End time: <8:50 PM>

After a show and tell presentation, the implementation of the following user stories were accepted by the product owners: All listed below:

- User Story 49: Show distance in pad location representation

- User Story 51: Reorganize player dashboard layout

- User Story 52: Determine Player accessibility from the Dashboard(view teammates stats)

- User Story 53: Create more visual cue when pad first lights up

- User Story 55: Selectivity with accessible data for players to view (players can view averages from other clubs)

- User Story 54: Let users edit bio on user profile.

- User Story 57: Replace photo of station, with pad layout view of station.

The following ones were rejected and moved back to the product backlog to be assigned to a future sprint at a future Sprint Planning meeting.

- User Story 6: Website Dashboard (Customized Appearance) (Put on hold until further notice)

- User Story 7: Club Page Design (Put on hold until further notice)

- User Story 8: YouTube Video Embed

- User Story 9: Stations Picture on Dashboard

- User Story 10: Create options for average hit time on graphs

- User Story 23: Rearrange players in groups.

- User Story 24: Drag and drop players for a station.

- User Story 30: Simplified initial view of player stats

- User Story 34: Transition website protocol from HTTP to HTTP

- User Story 52: Determine Player accessibility from the Dashboard(view teammates stats)

- User Story 56: Controls for pad animation diagram

## Sprint 6 Review Meeting Minutes

Attendees: Luis Miranda, Daniel Barbosa, Drew Blumenthal, Carlos Reyes, Ricardo Ruiz, Chris Solis, Jonthan Barlatier, Henry Labrada

Start time: <8:30 PM>

End time: <9:00 PM>

After a show and tell presentation, the implementation of the following user stories were accepted by the product owners: All listed below:

- User Story 55: Selectivity with accessible data for players to view (players can view averages from other clubs)

- User Story 56: Controls for pad animation diagram

- User Story 58: Filtering Club List stats view based on game type

- User Story 59: Keep tracks of incorrect hits and more events in the time sequence

- User Story 60: Specify Game types and allow the user to choose.

- User Story 61: Optimize Database Queries

- User Story 63: Fix navbar and other bugs on landing page

- User Story 64: Add default station setups to go along with the game modes

- User Story 65: Bar chart time control

- User Story 66: Add option to reassign pads in Station Update

The following ones were rejected and moved back to the product backlog to be assigned to a future sprint at a future Sprint Planning meeting.

- User Story 6: Website Dashboard (Customized Appearance) (Put on hold until further notice)

- User Story 7: Club Page Design (Put on hold until further notice)

- User Story 8: YouTube Video Embed

- User Story 9: Stations Picture on Dashboard

- User Story 10: Create options for average hit time on graphs

- User Story 23: Rearrange players in groups.

- User Story 34: Transition website protocol from HTTP to HTTPS

- User Story 62: Club search feature.

## Sprint 7 Review Meeting Minutes

Attendees: Luis Miranda, Daniel Barbosa, Drew Blumenthal, Carlos Reyes, Ricardo Ruiz, Chris Solis, Jonthan Barlatier, Henry Labrada

Start time: <8:30 PM>

End time: <9:00 PM>

After a show and tell presentation, the implementation of the following user stories were accepted by the product owners: All listed below:

- User Story 67: Individual Team Member Posters

- User Story 68: Senior Showcase Videos

- User Story 69: Senior Showcase PowerPoint Presentation

- User Story 70: Prepare for Live Demonstration

- User Story 71: Individual UML Diagrams

The following ones were rejected and moved back to the product backlog to be assigned to a future sprint at a future Sprint Planning meeting.

- User Story 6: Website Dashboard (Customized Appearance) (Put on hold until further notice)

- User Story 7: Club Page Design (Put on hold until further notice)

- User Story 8: YouTube Video Embed

- User Story 9: Stations Picture on Dashboard

- User Story 10: Create options for average hit time on graphs

- User Story 23: Rearrange players in groups.

- User Story 34: Transition website protocol from HTTP to HTTPS

- User Story 62: Club search feature.

## Sprint 8 Review Meeting Minutes

Attendees: Luis Miranda, Daniel Barbosa, Drew Blumenthal, Carlos Reyes, Ricardo Ruiz, Chris Solis, Jonthan Barlatier, Henry Labrada

Start time: <8:30 PM>

End time: <9:00 PM>

After a show and tell presentation, the implementation of the following user stories were accepted by the product owners: All listed below:

- User Story 67: Finalize Individual Team Member Posters

- User Story 71: Individual UML Diagrams

- User Story 72: Final Deliverable Videos

- User Story 73: Compile Final Document

The following ones were rejected and moved back to the product backlog to be assigned to a future sprint at a future Sprint Planning meeting.

- User Story 6: Website Dashboard (Customized Appearance) (Put on hold until further notice)

- User Story 7: Club Page Design (Put on hold until further notice)

- User Story 8: YouTube Video Embed

- User Story 9: Stations Picture on Dashboard

- User Story 10: Create options for average hit time on graphs

- User Story 23: Rearrange players in groups.

- User Story 34: Transition website protocol from HTTP to HTTPS

- User Story 62: Club search feature.