Project: Aviation Job Board Portal

Date: May 19, 2020

Attendees:   Eric Bazan            ebaza001@fiu.edu ,           Carlos Debasa           cdeba002@fiu.edu ,

Joel Echagarrua   jecha004@fiu.edu ,           Dany Franco               dfran125@fiu.edu ,

Ryan Pineyro         rpine032@fiu.edu ,           Sebastian Rodriguez  srodr378@fiu.edu ,

Malachi Williams  mwill279@fiu.edu ,           Tinghui Zhang             tzhan024@fiu.edu

Start Time: 4:00 PM EST

End Time: 4:15 PM EST

Eric Bazan:

- What was done since the last Scrum Meeting:

  - Introduction between all team members, and the discussion over the main steps in the project

- What is planned to be done until the next scrum meeting:

  - Discussion over the main architecture of our prototype

  - Refresh myself with Python

  - Familiarize myself with Django

- What the hurdles are:

---

Carlos Debasa:

- What was done since the last Scrum Meeting:

  - Initialize Django boilerplate

- What is planned to be done until the next scrum meeting:

  - Merge with master and keep building stories

- What the hurdles are:

---

Joel Echagarrua:

- What was done since the last Scrum Meeting:

  - Met with the team and discussed the first steps

  - Did additional research

- What is planned to be done until the next scrum meeting:

  - Create Software Requirements documentation for project

  - Review materials on AI matching and plan our own solution

- What the hurdles are:

---

Dany Franco:

- What was done since the last Scrum Meeting:

  - Introduction

  - Gathered information about the project

- What is planned to be done until the next scrum meeting:

  - Discuss how we will be moving forward

  - Get a clear understanding of the project and its requirements

- What the hurdles are:

---

Ryan Pineyro:

- What was done since the last Scrum Meeting:

  - Found videos on django and JSON parsing

- What is planned to be done until the next scrum meeting:

  - Get more familiar with Django/Project Doc

- What the hurdles are:

---

Sebastian Rodriguez:

- What was done since the last Scrum Meeting:

  - Parsed out the project requirements a little more and read up on Smartjobboard and Sovren API.

- What is planned to be done until the next scrum meeting:

  - Get the virtual machine going and use Axure to make a mockup prototype.

- What the hurdles are:

---

Malachi Williams:

- What was done since the last Scrum Meeting:

  - Learning the essentials of python and Django as well as meeting with the rest of the team

- What is planned to be done until the next scrum meeting:

  - Finish learning about python, django and the project

- What the hurdles are:

---

Tinghui Zhang:

- What was done since the last Scrum Meeting:

  - Learn about user profile

- What is planned to be done until the next scrum meeting:

  - Learn the how django works with the interactions between front and back end

- What the hurdles are:

---