Project: Aviation Job Board Portal

Date: May 20, 2020

Attendees:   Eric Bazan            ebaza001@fiu.edu ,           Carlos Debasa           cdeba002@fiu.edu ,

Joel Echagarrua   jecha004@fiu.edu ,           Dany Franco               dfran125@fiu.edu ,

Ryan Pineyro         rpine032@fiu.edu ,           Sebastian Rodriguez  srodr378@fiu.edu ,

Malachi Williams  mwill279@fiu.edu ,           Tinghui Zhang             tzhan024@fiu.edu

Start Time: 4:00 PM EST

End Time: 4:15 PM EST

Eric Bazan:

- What was done since the last Scrum Meeting:

  - Discussion over the main architecture of our prototype, refresh with Python and start to become familiar with Django

- What is planned to be done until the next scrum meeting:

  - Continue learning Django

- What the hurdles are:

  - Logging into our VM's are not working

  - Using the Sovren API is not completely free

Carlos Debasa:

- What was done since the last Scrum Meeting:

  - Familiarize with python and prototyping features by creating different mockups

- What is planned to be done until the next scrum meeting:

  - Discuss axure

- What the hurdles are:

---

Joel Echagarrua:

- What was done since the last Scrum Meeting:

  - Created Software Requirements documentation for project and reviewed materials on AI matching to potentially use our own solution

- What is planned to be done until the next scrum meeting:

  - Add additional requirements to doc, plan out meeting with PO, discuss APIs with team

- What the hurdles are:

---

Dany Franco:

- What was done since the last Scrum Meeting:

  - We had a discussion of how we would like to create this project, and the things we need for it.

- What is planned to be done until the next scrum meeting:

  - Have the software requirements installed on my computer and be ready to start work.

- What the hurdles are:

---

Ryan Pineyro:

- What was done since the last Scrum Meeting:

  - Studied up on Django/ Resume parsing apis

- What is planned to be done until the next scrum meeting:

  - Study more Django and look into ai matching algorithms

- What the hurdles are:

---

Sebastian Rodriguez:

- What was done since the last Scrum Meeting:

  - Multiple failed attempts to access the virtual machine.

- What is planned to be done until the next scrum meeting:

  - Continuing virtual machine access attempts. Writing down UI ideas if I can't access Axure.

- What the hurdles are:

  - I apparently don't have proper authorization to access the virtual machine.

Malachi Williams:

- What was done since the last Scrum Meeting:

  - Study on python and django

- What is planned to be done until the next scrum meeting:

  - Finished up studying python will be done with django tonight

- What the hurdles are:

  - Having trouble setting up a django project for testing and writing

Tinghui Zhang:

- What was done since the last Scrum Meeting:

  - Learn the how django works with the interactions between front and back end

- What is planned to be done until the next scrum meeting:

  - Practiced with HTML

- What the hurdles are:

---