Project: Aviation Job Board Portal

Date: May 22, 2020

Attendees:   Eric Bazan            ebaza001@fiu.edu ,           Carlos Debasa           cdeba002@fiu.edu ,

Joel Echagarrua   jecha004@fiu.edu ,           Dany Franco               dfran125@fiu.edu ,

Ryan Pineyro         rpine032@fiu.edu ,           Sebastian Rodriguez  srodr378@fiu.edu ,

Malachi Williams  mwill279@fiu.edu ,           Tinghui Zhang             tzhan024@fiu.edu

Start Time: 4:00 PM EST

End Time: 4:15 PM EST

Eric Bazan:

- What was done since the last Scrum Meeting:

  - PO meeting

- What is planned to be done until the next scrum meeting:

  - Have a mid-Sprint meeting to discuss our progress and continue learning django/bootstrap

- What the hurdles are:

---

Carlos Debasa:

- What was done since the last Scrum Meeting:

  - Further discuss mockups and django

- What is planned to be done until the next scrum meeting:

  - Research login portals for best login methodology

- What the hurdles are:

---

Joel Echagarrua:

- What was done since the last Scrum Meeting:

  - Research front end design for Job Listing portal and overall interface

- What is planned to be done until the next scrum meeting:

  - Meet with the team and discuss and create a video for PO with additional project details.

- What the hurdles are:

---

Dany Franco:

- What was done since the last Scrum Meeting:

  - Talk about the meeting we will be having

- What is planned to be done until the next scrum meeting:

  - Have the meeting and talk about our project that shall be recorded and then seen by our professor.

- What the hurdles are:

---

Ryan Pineyro:

- What was done since the last Scrum Meeting:

  - Contacted Sovren

- What is planned to be done until the next scrum meeting:

  - Schedule meeting with sovren and research machine learning

- What the hurdles are:

---

Sebastian Rodriguez:

- What was done since the last Scrum Meeting:

  - Successfully accessed the virtual machine and downloaded the Axure trial software to my PC.

- What is planned to be done until the next scrum meeting:

  - Continue working in Axure.

- What the hurdles are:

---

Malachi Williams:

- What was done since the last Scrum Meeting:

  - Finished studying up on python and learning django and got my computer set up so it can work with both environments

- What is planned to be done until the next scrum meeting:

  - Setting up the virtual machine to use the resources on fiu's computer

- What the hurdles are:

---

Tinghui Zhang:

- What was done since the last Scrum Meeting:

  - Initialize the user profile part in django

- What is planned to be done until the next scrum meeting:

  - Learn about axure

- What the hurdles are:

---