Project: Aviation Job Board Portal

Date: May 27, 2020

Attendees:   Eric Bazan            ebaza001@fiu.edu ,           Carlos Debasa           cdeba002@fiu.edu ,

Joel Echagarrua   jecha004@fiu.edu ,           Dany Franco               dfran125@fiu.edu ,

Ryan Pineyro         rpine032@fiu.edu ,           Sebastian Rodriguez  srodr378@fiu.edu ,

Malachi Williams  mwill279@fiu.edu ,           Tinghui Zhang             tzhan024@fiu.edu

Start Time: 4:30 PM EST

End Time: 4:45 PM EST

Eric Bazan:

- What was done since the last Scrum Meeting:

  - Continued learning django/bootstrap

- What is planned to be done until the next scrum meeting:

  - Start compiling user story list  and continue learning django/bootstrap

- What the hurdles are:

  - ---

Carlos Debasa:

- What was done since the last Scrum Meeting:

  - Researched different database stacks

- What is planned to be done until the next scrum meeting:

  - Meeting with backend to discusses database schema

- What the hurdles are:

  - --

Joel Echagarrua:

- What was done since the last Scrum Meeting:

  - Continued working on UI mockups

- What is planned to be done until the next scrum meeting:

  - Install Axure and begin working on mockups for UI elements

- What the hurdles are:

---

Dany Franco:

- What was done since the last Scrum Meeting:

  - Push my project to be available for my group, so they'll be able to access and collaborate on the project

- What is planned to be done until the next scrum meeting:

  - Work on a user profile model in django, and work on that aspect.

- What the hurdles are:

  - --

Ryan Pineyro:

- What was done since the last Scrum Meeting:

  - Django practice

- What is planned to be done until the next scrum meeting:

  - Read JSON Resume API Documentation

- What the hurdles are:

  - --

Sebastian Rodriguez:

- What was done since the last Scrum Meeting:

  - Tightened up my mockups.

- What is planned to be done until the next scrum meeting:

  - Continue refining mock ups.

- What the hurdles are:

  - --

Malachi Williams:

- What was done since the last Scrum Meeting:

  - Django practice with view

- What is planned to be done until the next scrum meeting:

  - Database installation to work with the different data like job postings

- What the hurdles are:

  - --

Tinghui Zhang:

- What was done since the last Scrum Meeting:

  - Start working on django user profile part

- What is planned to be done until the next scrum meeting:

  - Continue working on user profile

- What the hurdles are:

  - --