Project: Aviation Job Board Portal

Date: May 29, 2020

Attendees:   Eric Bazan            ebaza001@fiu.edu ,           Carlos Debasa           cdeba002@fiu.edu ,

Joel Echagarrua   jecha004@fiu.edu ,           Dany Franco               dfran125@fiu.edu ,

Ryan Pineyro         rpine032@fiu.edu ,           Sebastian Rodriguez  srodr378@fiu.edu ,

Malachi Williams  mwill279@fiu.edu ,           Tinghui Zhang             tzhan024@fiu.edu

Start Time: 4:30 PM EST

End Time: 4:45 PM EST

Eric Bazan:

- What was done since the last Scrum Meeting:

  - Coordinate review meeting tomorrow, finish compiling user story list, and continue learning django/bootstrap

- What is planned to be done until the next scrum meeting:

  - Compile Sprint Review Document, finalize other sprint documents, and continue learning django/bootstrap

- What the hurdles are:

  - ---

Carlos Debasa:

- What was done since the last Scrum Meeting:

  - Finished mockup

- What is planned to be done until the next scrum meeting:

  - Begin to codie

- What the hurdles are:

  - --

Joel Echagarrua:

- What was done since the last Scrum Meeting:

  - Assign a UI mockup story

  - Complete UI mockups

- What is planned to be done until the next scrum meeting:

  - Sprint Grooming meeting

  - Assist with creating  and assigning stories

- What the hurdles are:

  - --

Dany Franco:

- What was done since the last Scrum Meeting:

  - Work was done on the login system to make sure everything is working as planned

- What is planned to be done until the next scrum meeting:

  - Finish the login system and push it to Github. Also, complete our sprint review video.

- What the hurdles are:

  - --

Ryan Pineyro:

- What was done since the last Scrum Meeting:

  - Completed DB Schema

- What is planned to be done until the next scrum meeting:

  - Working on resume parser: Specifically configuring it for aviation

- What the hurdles are:

  - The parsing algorithm is not as robust as I'd like

Sebastian Rodriguez:

- What was done since the last Scrum Meeting:

  - Successfully ran our Django app on Visual Studio.

- What is planned to be done until the next scrum meeting:

  - Look over the implemented profile and login code to understand it better.

- What the hurdles are:

  - --

Malachi Williams:

- What was done since the last Scrum Meeting:

  - Create a mockup of the listing of the jobs for the job portal with listings

- What is planned to be done until the next scrum meeting:

  - Revise the job listings with a template

- What the hurdles are:

  - Understand creating templates with html

Tinghui Zhang:

- What was done since the last Scrum Meeting:

  - Enable the edit information button

- What is planned to be done until the next scrum meeting:

  - Add an implementation where the user is able to add working experiences.

- What the hurdles are:

  - --