Project: Aviation Job Board Portal

Date: May 26, 2020

Attendees:   Eric Bazan            ebaza001@fiu.edu ,           Carlos Debasa           cdeba002@fiu.edu ,

Joel Echagarrua   jecha004@fiu.edu ,           Dany Franco               dfran125@fiu.edu ,

Ryan Pineyro         rpine032@fiu.edu ,           Sebastian Rodriguez  srodr378@fiu.edu ,

Malachi Williams  mwill279@fiu.edu ,           Tinghui Zhang             tzhan024@fiu.edu

Start Time: 4:50 PM EST

End Time: 5:10 PM EST

After discussion, the velocity of the team was re-estimated to be:  174 points/hrs

The following user stories were refined, weighted, and prioritized, ready for being scheduled in the following sprints:

- A Standard Template/Boilerplate HTML Page   #2

  - Old Description: All html pages (web pages) on the platform must include the following essential elements for user interaction and site…

  - Old Velocity Points: 40

  - Previous Author(s): Carlos Debasa

----------------------------------------------------------------------

  - New Description: SAME

  - New Velocity Points: 20

  - Current Author(s): Carlos Debasa

- A Mockup for Home/Landing Page   #3

  - Old Description: A wireframe diagram will be necessary for thoroughly planning the layout and the design of the HTML page…

  - Old Velocity Points: 40

  - Previous Author(s): Carlos Debasa, Sebastian Rodriguez

----------------------------------------------------------------------

  - New Description: SAME

  - New Velocity Points: 20

  - Current Author(s): Carlos Debasa, Sebastian Rodriguez

- An HTML Page for Log-In Page   #4

  - Old Description: An HTML Page for the log-in page will need to be designed for users to navigate to where they can log into the website

  - Old Velocity Points: 20

  - Previous Author(s): Dany Franco

----------------------------------------------------------------------

  - New Description: SAME

  - New Velocity Points: 10

  - Current Author(s): Dany Franco

- Navigation Bar HTML Element   #8

  - Old Description: A navigation bar that includes links/buttons to other pages or portals will be necessary for users to access key information...

  - Old Velocity Points: 10

  - Previous Author(s): Dany Franco

----------------------------------------------------------------------

  - New Description: SAME

  - New Velocity Points: 5

  - Current Author(s): Dany Franco

- A User Model in the Back-End Layer   #5

  - Old Description: A model which outlines the fields and methods for objects representing registered users (either job seekers or employers) will need to be constructed

  - Old Velocity Points: 10

  - Previous Author(s): Dany Franco

----------------------------------------------------------------------

  - New Description: SAME

  - New Velocity Points: 5

  - Current Author(s): Dany Franco

- Processes for the Registration in the Backend Layer   #7

  - Old Description: Back-end processes that handle the creation of new user objects will need to be implemented in order for newly…

  - Old Velocity Points: 20

  - Previous Author(s): Dany Franco

----------------------------------------------------------------------

  - New Description: SAME

  - New Velocity Points: 10

  - Current Author(s): Dany Franco

- Repository for User Story and Meeting Documents   #6

  - Old Description: A collection for documents outlining all discussion points and user stories will need to be initialized to hold…

  - Old Velocity Points: 20

  - Previous Author(s): Eric Bazan

----------------------------------------------------------------------

  - New Description: SAME

  - New Velocity Points: 10

  - Current Author(s): Eric Bazan

- Compilation of Software Requirements   #9

  - Old Description: A document for tracking software and code modules used by are project will help to keep track of all of our projects dependencies

  - Old Velocity Points: 10

  - Previous Author(s): Joel Echagarrua

----------------------------------------------------------------------

  - New Description: SAME

  - New Velocity Points: 5

  - Current Author(s): Joel Echagarrua

- Mockup for Job Search Page   #10

  - Old Description: A wireframe diagram will be necessary for thoroughly planning the layout and the design of the HTML page…

  - Old Velocity Points: 55

  - Previous Author(s): Joel Echagarrua, Malachi Williams

----------------------------------------------------------------------

  - New Description: SAME

  - New Velocity Points: 25

  - Current Author(s): Joel Echagarrua, Malachi Williams

- Model for Job Posts in the Back-End Layer   #11

  - Old Description: A model which outlines the fields and methods for objects representing job posts will need to be constructed

  - Old Velocity Points: 10

  - Previous Author(s): Malachi Williams

----------------------------------------------------------------------

  - New Description: SAME

  - New Velocity Points: 5

  - Current Author(s): Malachi Williams

- Initialization of GitHub Repository  #1

  - Old Description: A GitHub repository for holding all code files and having version control  will need to initialized

  - Old Velocity Points: 1

  - Previous Author(s): Malachi Williams

----------------------------------------------------------------------

  - New Description: SAME

  - New Velocity Points: 0

  - Current Author(s): Malachi Williams

- Database Schema Chart of Back-End Layer   #12

  - Old Description: A diagram that outlines essential models in the back-end layer will be necessary for planning the structure…

  - Old Velocity Points: 20

  - Previous Author(s): Ryan Pineyro

----------------------------------------------------------------------

  - New Description: SAME

  - New Velocity Points: 10

  - Current Author(s): Ryan Pineyro

- Mockup for Company Profile Page   #13

  - Old Description: A wireframe diagram will be necessary for thoroughly planning the layout and the design of the HTML page…

  - Old Velocity Points: 20

  - Previous Author(s): Sebastian Rodriguez

----------------------------------------------------------------------

  - New Description: SAME

  - New Velocity Points: 10

  - Current Author(s): Sebastian Rodriguez

- Mockup for Log-In Page   #14

  - Old Description: A wireframe diagram will be necessary for thoroughly planning the layout and the design of the HTML page…

  - Old Velocity Points: 20

  - Previous Author(s): Sebastian Rodriguez

----------------------------------------------------------------------

  - New Description: SAME

  - New Velocity Points: 10

  - Current Author(s): Sebastian Rodriguez

- An HTML Page for User Profiles   #15

  - Old Description: An HTML Page for the user profile page will need to be designed for job seekers to navigate to where they can view…

  - Old Velocity Points: 30

  - Previous Author(s): Tinghui Zhang

----------------------------------------------------------------------

  - New Description: SAME

  - New Velocity Points: 15

  - Current Author(s): Tinghui Zhang

- User Profile Section for Editing Profile Information   #16

  - Old Description: A section for editing profile information in the HTML page for the user profile page will need to be implemented…

  - Old Velocity Points: 15

  - Previous Author(s): Tinghui Zhang

----------------------------------------------------------------------

  - New Description: SAME

  - New Velocity Points: 7

  - Current Author(s): Tinghui Zhang

- User Profile Section for Submitting Work Experience   #17

  - Old Description: A section for displaying and submitting work experience in the HTML page for the user profile page will need…

  - Old Velocity Points: 15

  - Previous Author(s): Tinghui Zhang

----------------------------------------------------------------------

  - New Description: SAME

  - New Velocity Points: 7

  - Current Author(s): Tinghui Zhang