Project: Aviation Job Board Portal

Date: May 21, 2020

Attendees:   Eric Bazan            ebaza001@fiu.edu ,           Carlos Debasa           cdeba002@fiu.edu ,

Joel Echagarrua   jecha004@fiu.edu ,           Dany Franco               dfran125@fiu.edu ,

Ryan Pineyro         rpine032@fiu.edu ,           Sebastian Rodriguez  srodr378@fiu.edu ,

Malachi Williams  mwill279@fiu.edu ,           Tinghui Zhang             tzhan024@fiu.edu

Start Time: 4:30 PM EST

End Time: 5:30 PM EST

After discussion, the velocity of the team was estimated to be:  356 points/hrs

The product owner chose the following user stories to be done during the next sprint. They are ordered based on their priority:

- A Standard Index/Template HTML Page   #2

  - Description: All html pages (web pages) on the platform must include the following essential elements for user interaction and site exploration:

    - A navigation bar with the platform title, links to other webpages, and important portals (like the login page)

    - A body structure/aesthetic

  - Authors: Carlos Debasa

  - Velocity Points: 40

- A Mockup for Home/Landing Page   #3

  - Description: A wireframe diagram will be necessary for thoroughly planning the layout and the design of the HTML page for the home/landing page which unregistered users will be directed to

  - Authors: Carlos Debasa, Sebastian Rodriguez

  - Velocity Points: 40

- An HTML Page for Log-In Page   #4

  - Description:  An HTML Page for the log-in page will need to be designed for users to navigate to where they can log into the website

  - Authors: Dany Franco

  - Velocity Points: 20

- Navigation Bar HTML Element   #8

  - Description: A navigation bar within the website template/index page that includes links/buttons to other pages or portals will be necessary for users to access key information about the platform, their profile information, and other account related activities. These links include those that direct users to the following types of pages/portals:

    - Profile Viewing (“View Profile”). A page for the user to view and edit their profile information and settings

    - Notification Viewing (“Read Notifications”). A page for the user to read notifications

    - Message Viewing (“Read Messages”). A page for the user to read, send, or reply to messages

    - Login/Log-out portal. A portal that enables the user to either login into or logout of their account

  - Authors: Dany Franco

  - Velocity Points: 10

- A User Model in the Back-End Layer   #5

  - Description: A model which outlines the fields and methods for objects representing registered users (either job seekers or employers) will need to be constructed

  - Authors: Dany Franco

  - Velocity Points: 10

- Processes for the Registration in the Backend Layer   #7

  - Description: Back-end processes that handle the creation of new user objects will need to be implemented in order for newly coming users to be registered

  - Authors: Dany Franco

  - Velocity Points: 20

- Repository for User Story and Meeting Documents   #6

  - Description: A collection for documents outlining all discussion points and user stories will need to be initialized to hold all such documentation. In addition, a set of such documentation involving our activities for Sprint 1 will need to be curated.

  - Authors: Eric Bazan

  - Velocity Points: 20

- Compilation of Software Requirements   #9

  - Description: A document for tracking software and code modules used by are project will help to keep track of all of our projects dependencies

  - Authors: Joel Echagarrua

  - Velocity Points: 10

- Mockup for Job Search Page   #10

  - Description: A wireframe diagram will be necessary for thoroughly planning the layout and the design of the HTML page for the job search page which users will use to search for jobs

  - Authors: Joel Echagarrua, Malachi Williams

  - Velocity Points: 55

- Model for Job Posts in the Back-End Layer   #11

  - Description: A model which outlines the fields and methods for objects representing job posts will need to be constructed

  - Authors: Malachi Williams

  - Velocity Points: 10

- Initialization of GitHub Repository  #1

  - Description: A GitHub repository for holding all code files and having version control  will need to initialized

  - Authors: Malachi Williams

  - Velocity Points: 1

- Database Schema Chart of Back-End Layer   #12

  - Description: A diagram that outlines essential models in the back-end layer will be necessary for planning the structure of all objects representing different entities in the platform

  - Authors: Ryan Pineyro

  - Velocity Points: 20

- Mockup for Company Profile Page   #13

  - Description: A wireframe diagram will be necessary for thoroughly planning the layout and the design of the HTML page for the company profile page which is a page all users registered as employers will utilize

  - Authors: Sebastian Rodriguez

  - Velocity Points: 20

- Mockup for Log-In Page   #14

  - Description: A wireframe diagram will be necessary for thoroughly planning the layout and the design of the HTML page for the log-inpage where users go to login into the website

  - Authors: Sebastian Rodriguez

  - Velocity Points: 20

- An HTML Page for User Profiles   #15

  - Description: An HTML Page for the user profile page will need to be designed for job seekers to navigate to where they can view and edit their profile information (basic info., educational experience, professional experience, skills, etc.)

  - Authors: Tinghui Zhang

  - Velocity Points: 30

- User Profile Section for Editing Profile Information   #16

  - Description: A section for editing profile information in the HTML page for the user profile page will need to be implemented in order for users to be able to change their basic profile information. Basic profile information that can be changed includes: name, nickname, email, phone number, address

  - Authors: Tinghui Zhang

  - Velocity Points: 15

- User Profile Section for Submitting Work Experience   #17

  - Description:  A section for displaying and submitting work experience in the HTML page for the user profile page will need to be implemented in order for users to be able to see and edit their work experience.

  - Authors: Tinghui Zhang

  - Velocity Points: 15