Project: Aviation Job Board Portal

Date: June 11, 2020

Attendees:   Eric Bazan            ebaza001@fiu.edu ,           Carlos Debasa           cdeba002@fiu.edu ,

Joel Echagarrua   jecha004@fiu.edu ,           Dany Franco               dfran125@fiu.edu ,

Ryan Pineyro         rpine032@fiu.edu ,           Sebastian Rodriguez  srodr378@fiu.edu ,

Malachi Williams  mwill279@fiu.edu ,           Tinghui Zhang             tzhan024@fiu.edu

Start Time: 4:30 PM EST

End Time: 4:45 PM EST

Eric Bazan:

- What was done since the last Scrum Meeting:

  - Initialized a new database schema chart in dbdiagram.io and start building the schemas

- What is planned to be done until the next scrum meeting:

  - Continuing working on the schemas in dbdiagram.io and prepare for the sprint review meeting

- What the hurdles are:

  - ---

Carlos Debasa:

- What was done since the last Scrum Meeting:

  - Research navbar most likely will use jquery and js.

- What is planned to be done until the next scrum meeting:

  - Will continue coding the landing page.

- What the hurdles are:

  - --

Joel Echagarrua:

- What was done since the last Scrum Meeting:

  - Research django and bootstrap front end

- What is planned to be done until the next scrum meeting:

  - Begin coding the front end for search results

- What the hurdles are:

  - --

Dany Franco:

- What was done since the last Scrum Meeting:

  - Look into making a chat app for our site

- What is planned to be done until the next scrum meeting:

  - Basically try to achieve an understanding on a huge feature I want to implement to our site

- What the hurdles are:

  - --

Ryan Pineyro:

- What was done since the last Scrum Meeting:

  - Began work on my own HTML form

- What is planned to be done until the next scrum meeting:

  - Have a working HTML Form

- What the hurdles are:

  - --

Sebastian Rodriguez:

- What was done since the last Scrum Meeting:

  - Worked on the company page but I don't have anything to show for it yet.

- What is planned to be done until the next scrum meeting:

  - Will continue to work on the company page

- What the hurdles are:

  - --

Malachi Williams:

- What was done since the last Scrum Meeting:

  - Compare the time check with the deadline and posted times

- What is planned to be done until the next scrum meeting:

  - Make the comparison and assigned it to a boolean so only jobs that have not passed the deadline are posted

- What the hurdles are:

  - --

Tinghui Zhang:

- What was done since the last Scrum Meeting:

  - Push what I have so far to github

- What is planned to be done until the next scrum meeting:

  - Continue working on profile

- What the hurdles are:

  - --