Project: Aviation Job Board Portal

Date: June 12, 2020

Attendees:   Eric Bazan            ebaza001@fiu.edu ,           Carlos Debasa           cdeba002@fiu.edu ,

Joel Echagarrua   jecha004@fiu.edu ,           Dany Franco               dfran125@fiu.edu ,

Ryan Pineyro         rpine032@fiu.edu ,           Sebastian Rodriguez  srodr378@fiu.edu ,

Malachi Williams  mwill279@fiu.edu ,           Tinghui Zhang             tzhan024@fiu.edu

Start Time: 4:30 PM EST

End Time: 4:45 PM EST

Eric Bazan:

- What was done since the last Scrum Meeting:

  - Worked on creating new database schema in dbdiagram.io

- What is planned to be done until the next scrum meeting:

  - Sprint Review meeting and continue to build the database schema chart

- What the hurdles are:

  - ---

Carlos Debasa:

- What was done since the last Scrum Meeting:

  - Navbar research

- What is planned to be done until the next scrum meeting:

  - Start coding navbar

- What the hurdles are:

  - --

Joel Echagarrua:

- What was done since the last Scrum Meeting:

  - Began coding the front end for search results

- What is planned to be done until the next scrum meeting:

  - Check out Malachi's work and create the search results and Job listing UI

- What the hurdles are:

  - --

Dany Franco:

- What was done since the last Scrum Meeting:

  - Researching chat apps and how to implement some type of messaging system in our site

- What is planned to be done until the next scrum meeting:

  - Aside from the sprint review meeting, begin coding some elements for the messaging system.

- What the hurdles are:

  - --

Ryan Pineyro:

- What was done since the last Scrum Meeting:

  - Got a form working but had issues getting it to work as intended

- What is planned to be done until the next scrum meeting:

  - Integrate file upload to master

- What the hurdles are:

  - --

Sebastian Rodriguez:

- What was done since the last Scrum Meeting:

  - Tried polishing up the Company page

- What is planned to be done until the next scrum meeting:

  - Will add stuff to the job post page

- What the hurdles are:

  - --

Malachi Williams:

- What was done since the last Scrum Meeting:

  - Make the comparison and assigned it to a boolean so only jobs that have not passed the deadline are posted

- What is planned to be done until the next scrum meeting:

  - Show my work to the group

- What the hurdles are:

  - --

Tinghui Zhang:

- What was done since the last Scrum Meeting:

  - Continue working on profile

- What is planned to be done until the next scrum meeting:

  - Continue working on my profile, and what I have in the review meeting.

- What the hurdles are:

  - --