Project: Aviation Job Board Portal

Date: June 2, 2020

Attendees:   Eric Bazan            ebaza001@fiu.edu ,           Carlos Debasa           cdeba002@fiu.edu ,

Joel Echagarrua   jecha004@fiu.edu ,           Dany Franco               dfran125@fiu.edu ,

Ryan Pineyro         rpine032@fiu.edu ,           Sebastian Rodriguez  srodr378@fiu.edu ,

Malachi Williams  mwill279@fiu.edu ,           Tinghui Zhang             tzhan024@fiu.edu

Start Time: 4:30 PM EST

End Time: 4:45 PM EST

Eric Bazan:

- What was done since the last Scrum Meeting:

  - Learned how to use dbdiagram.io and watched other django tutorials

- What is planned to be done until the next scrum meeting:

  - Sprint planning meeting and compiling a planning meeting document

- What the hurdles are:

  - ---

Carlos Debasa:

- What was done since the last Scrum Meeting:

  - Plan mockups

- What is planned to be done until the next scrum meeting:

  - Show mockups

  - Discuss new guidelines for documentation.

- What the hurdles are:

  - --

Joel Echagarrua:

- What was done since the last Scrum Meeting:

  - Search results wireframing

- What is planned to be done until the next scrum meeting:

  - Sprint planning meeting and continue work on mockups

- What the hurdles are:

  - --

Dany Franco:

- What was done since the last Scrum Meeting:

  - Finishing up on allowing users to modify usernames and passwords

- What is planned to be done until the next scrum meeting:

  - Discuss in meeting what user stories we shall be working on.

- What the hurdles are:

  - --

Ryan Pineyro:

- What was done since the last Scrum Meeting:

  - Watched django file storage vids

- What is planned to be done until the next scrum meeting:

  - Create File upload button

- What the hurdles are:

  - --

Sebastian Rodriguez:

- What was done since the last Scrum Meeting:

  - Unfortunately could not work on the landing page code

- What is planned to be done until the next scrum meeting:

  - Download the new software needed to run the application and start working on the UI code for the landing page.

- What the hurdles are:

  - --

Malachi Williams:

- What was done since the last Scrum Meeting:

  - Work on admin page to add edit and delete jobs for the listings

- What is planned to be done until the next scrum meeting:

  - Present my work to group

- What the hurdles are:

  - --

Tinghui Zhang:

- What was done since the last Scrum Meeting:

  - Try to add/change icon functions

- What is planned to be done until the next scrum meeting:

  - Continue working on icon

- What the hurdles are:

  - --