Project: Aviation Job Board Portal

Date: June 3, 2020

Attendees:   Eric Bazan            ebaza001@fiu.edu ,           Carlos Debasa           cdeba002@fiu.edu ,

Joel Echagarrua   jecha004@fiu.edu ,           Dany Franco               dfran125@fiu.edu ,

Ryan Pineyro         rpine032@fiu.edu ,           Sebastian Rodriguez  srodr378@fiu.edu ,

Malachi Williams  mwill279@fiu.edu ,           Tinghui Zhang             tzhan024@fiu.edu

Start Time: 4:30 PM EST

End Time: 4:45 PM EST

Eric Bazan:

- What was done since the last Scrum Meeting:

  - Sprint planning meeting and compiled planning meeting document

- What is planned to be done until the next scrum meeting:

  - Begin researching recruitment sites as to the kind of fields relevant for the schemas in our database (jobs, profiles, education, experience, ext.)

- What the hurdles are:

  - ---

Carlos Debasa:

- What was done since the last Scrum Meeting:

  - Show mockups.

- What is planned to be done until the next scrum meeting:

  - Code landing page.

- What the hurdles are:

  - --

Joel Echagarrua:

- What was done since the last Scrum Meeting:

  - Sprint planning meeting and continue work on mockups

- What is planned to be done until the next scrum meeting:

  - Busy working on stats class all night but will download master

- What the hurdles are:

  - --

Dany Franco:

- What was done since the last Scrum Meeting:

  - Lots of planning on the team's user's stories and personally I'm working on the Linkedin login.

- What is planned to be done until the next scrum meeting:

  - Look at Linkedin API, and django packages that can allow me to create the LinkedIn login.

- What the hurdles are:

  - --

Ryan Pineyro:

- What was done since the last Scrum Meeting:

  - Created a file upload button and initialized a resume folder for storing resumes

- What is planned to be done until the next scrum meeting:

  - Link parser to the file upload

- What the hurdles are:

  - --

Sebastian Rodriguez:

- What was done since the last Scrum Meeting:

  - Coded the initial Landing Page.

- What is planned to be done until the next scrum meeting:

  - Finishing up the initial landing page by putting in more carousels.

- What the hurdles are:

  - --

Malachi Williams:

- What was done since the last Scrum Meeting:

  - Continue working on the admin job posting page

- What is planned to be done until the next scrum meeting:

  - Add my work(folder) to the main project on github

- What the hurdles are:

  - --

Tinghui Zhang:

- What was done since the last Scrum Meeting:

  - Continue working on icon

- What is planned to be done until the next scrum meeting:

  - Looking for some good ui for profile, or design by myself

- What the hurdles are:

  - --