Project: Aviation Job Board Portal

Date: June 8, 2020

Attendees:   Eric Bazan            ebaza001@fiu.edu ,           Carlos Debasa           cdeba002@fiu.edu ,

Joel Echagarrua   jecha004@fiu.edu ,           Dany Franco               dfran125@fiu.edu ,

Ryan Pineyro         rpine032@fiu.edu ,           Sebastian Rodriguez  srodr378@fiu.edu ,

Malachi Williams  mwill279@fiu.edu ,           Tinghui Zhang             tzhan024@fiu.edu

Start Time: 4:30 PM EST

End Time: 4:45 PM EST

Eric Bazan:

- What was done since the last Scrum Meeting:

  - Researched and took notes of all histories within Teams and in the team Github repository to include in a newer version of the team planning document

- What is planned to be done until the next scrum meeting:

  - Compile a new, more accurate/useful version of the sprint 2 planning document

- What the hurdles are:

  - ---

Carlos Debasa:

- What was done since the last Scrum Meeting:

  - Research django

- What is planned to be done until the next scrum meeting:

  - Clean up code

  - Switch to SASS

- What the hurdles are:

  - --

Joel Echagarrua:

- What was done since the last Scrum Meeting:

  - Worked on finalizing the UI design in mockups for the search results

- What is planned to be done until the next scrum meeting:

  - Make small tweaks to UI

- What the hurdles are:

  - --

Dany Franco:

- What was done since the last Scrum Meeting:

  - A lot of the LinkedIn login backend code was done.

- What is planned to be done until the next scrum meeting:

  - Finished the LinkedIn login, and basically prepared for today's meeting, and see what else can be implemented to the site.

- What the hurdles are:

  - --

Ryan Pineyro:

- What was done since the last Scrum Meeting:

  - Finished a resume form site

- What is planned to be done until the next scrum meeting:

  - Working on sending parser info to resume site

- What the hurdles are:

  - --

Sebastian Rodriguez:

- What was done since the last Scrum Meeting:

  - Did the initial Company Page code.

- What is planned to be done until the next scrum meeting:

  - I'll try to tighten up the visuals, make it look prettier.

- What the hurdles are:

  - --

Malachi Williams:

- What was done since the last Scrum Meeting:

  - Learning of djando's datetime field

- What is planned to be done until the next scrum meeting:

  - Start improving the UI for user profile

- What the hurdles are:

  - --

Tinghui Zhang:

- What was done since the last Scrum Meeting:

  - Try to improve the ui for profile

- What is planned to be done until the next scrum meeting:

  - Continue working on profile

- What the hurdles are:

  - --