Project: Aviation Job Board Portal

Date: June 9, 2020

Attendees:   Eric Bazan            ebaza001@fiu.edu ,           Carlos Debasa           cdeba002@fiu.edu ,

Joel Echagarrua   jecha004@fiu.edu ,           Dany Franco               dfran125@fiu.edu ,

Ryan Pineyro         rpine032@fiu.edu ,           Sebastian Rodriguez  srodr378@fiu.edu ,

Malachi Williams  mwill279@fiu.edu ,           Tinghui Zhang             tzhan024@fiu.edu

Start Time: 4:30 PM EST

End Time: 4:45 PM EST

Eric Bazan:

- What was done since the last Scrum Meeting:

  - Compiled the new version of the sprint 2 planning document

- What is planned to be done until the next scrum meeting:

  - Conduct a backlog grooming meeting using the new planning document as a guide

- What the hurdles are:

  - ---

Carlos Debasa:

- What was done since the last Scrum Meeting:

  - Research django and sass

- What is planned to be done until the next scrum meeting:

  - Continue working on the landing page should take me till next monday.

- What the hurdles are:

  - --

Joel Echagarrua:

- What was done since the last Scrum Meeting:

  - Made small tweaks to UI

- What is planned to be done until the next scrum meeting:

  - Sprint grooming backlog meeting

- What the hurdles are:

  - --

Dany Franco:

- What was done since the last Scrum Meeting:

  - Planned for a future user story I plan to work on.

- What is planned to be done until the next scrum meeting:

  - I'm gonna merge all the existing branches with my branch and push to master with everything working correctly.

- What the hurdles are:

  - --

Ryan Pineyro:

- What was done since the last Scrum Meeting:

  - Researched Crispy forms

- What is planned to be done until the next scrum meeting:

  - Further research crispy forms

- What the hurdles are:

  - --

Sebastian Rodriguez:

- What was done since the last Scrum Meeting:

  - Did the initial Company Page code and added some hover effects to the company page.

- What is planned to be done until the next scrum meeting:

  - Spruce up some of the visual design for my pages

- What the hurdles are:

  - --

Malachi Williams:

- What was done since the last Scrum Meeting:

  - Improved visual design for my pages

- What is planned to be done until the next scrum meeting:

  - Implement a time checking function so the model knows the date and time

- What the hurdles are:

  - --

Tinghui Zhang:

- What was done since the last Scrum Meeting:

  - Continue working on profile

- What is planned to be done until the next scrum meeting:

  - Working on ui css on profile

- What the hurdles are:

  - --