Project: Aviation Job Board Portal

Date: June 9, 2020

Attendees:   Eric Bazan            ebaza001@fiu.edu ,           Carlos Debasa           cdeba002@fiu.edu ,

Joel Echagarrua   jecha004@fiu.edu ,           Dany Franco               dfran125@fiu.edu ,

Ryan Pineyro         rpine032@fiu.edu ,           Sebastian Rodriguez  srodr378@fiu.edu ,

Malachi Williams  mwill279@fiu.edu ,           Tinghui Zhang             tzhan024@fiu.edu

Start Time: 5:15 PM EST

End Time: 5:34 PM EST

After discussion, the velocity of the team was re-estimated to be:  169 points/hrs

The following user stories were refined, weighted, and prioritized, ready for being scheduled in the following sprints:

- Extensions and Design Improvements for Navigation Bar HTML Element   #7

  - Old Description: Other tabs for accessing other web pages in development will need to be added into the navigation bar...

  - Old Velocity Points: 10

  - Previous Author(s): Carlos Debasa

----------------------------------------------------------------------

  - New Description: SAME

  - New Velocity Points: 5

  - Current Author(s): Carlos Debasa

- A Mockup for Registration Page   #1

  - Old Description: A wireframe diagram will be necessary for thoroughly planning the layout and the design of the HTML page for the registration page...

  - Old Velocity Points: 35

  - Previous Author(s): Carlos Debasa

----------------------------------------------------------------------

  - New Description: SAME

  - New Velocity Points: 17

  - Current Author(s): Carlos Debasa

- A Mockup for Home/Landing Page   #2

  - Old Description: A wireframe diagram will be necessary for thoroughly planning the layout and the design of the HTML page for the home/landing page...

  - Old Velocity Points: 15

  - Previous Author(s): Carlos Debasa

----------------------------------------------------------------------

  - New Description: SAME

  - New Velocity Points: 7

  - Current Author(s): Carlos Debasa

- Back-End Processes for Changing User Profile Information  #8

  - Old Description: A back-end process that replaces a user’s basic profile information with new information that a user submits...

  - Old Velocity Points: 25

  - Previous Author(s): Dany Franco

----------------------------------------------------------------------

  - New Description: SAME

  - New Velocity Points: 12

  - Current Author(s): Dany Franco

- A Button for Logging in through Linked-In Profile   #9

  - Old Description: A user should also be able to log into the website using their Linked-In profile. An additional log-in button on the...

  - Old Velocity Points: 25

  - Previous Author(s): Dany Franco

----------------------------------------------------------------------

  - New Description: SAME

  - New Velocity Points: 12

  - Current Author(s): Dany Franco

- Updated DB Schema Chart   #10

  - Old Description: An updated chart on the database schemas for instances such as jobs , user, and profiles will be necessary as a blueprint...

  - Old Velocity Points: 25

  - Previous Author(s): Eric Bazan

----------------------------------------------------------------------

  - New Description: SAME

  - New Velocity Points: 12

  - Current Author(s): Eric Bazan

- Mockup for Experimental Job Search Page   #3

  - Old Description: A wireframe diagram will be necessary for thoroughly planning the layout and the design of the HTML page...

  - Old Velocity Points: 10

  - Previous Author(s): Joel Echagarrua

----------------------------------------------------------------------

  - New Description: SAME

  - New Velocity Points: 5

  - Current Author(s): Joel Echagarrua

- An HTML Page for Search Results   #4

  - Old Description: An HTML page for a search result page will need to be designed that will display set of job postings queried by a user's inputted search

  - Old Velocity Points: 30

  - Previous Author(s): Joel Echagarrua

----------------------------------------------------------------------

  - New Description: SAME

  - New Velocity Points: 15

  - Current Author(s): Joel Echagarrua

- Admin Page for Job Records  #11

  - Old Description: Administrators of the website should be able to add, edit or remove jobs through a seperate admin page with options...

  - Old Velocity Points: 30

  - Previous Author(s): Malachi Williams

----------------------------------------------------------------------

  - New Description: SAME

  - New Velocity Points: 15

  - Current Author(s): Malachi Williams

- Time Checking Functions for Job Postings   #12

  - Old Description: Jobs posts should be queried in searches  only if the current date is not past their deadline date. Functions should be...

  - Old Velocity Points: 15

  - Previous Author(s): Malachi Williams

----------------------------------------------------------------------

  - New Description: SAME

  - New Velocity Points: 7

  - Current Author(s): Malachi Williams

- Function for Uploading Resumes within User Profiles    #13

  - Old Description: Job seekers should be able to upload their resumes through a submission feature (button) in their user profile page...

  - Old Velocity Points: 25

  - Previous Author(s): Ryan Pineyro

----------------------------------------------------------------------

  - New Description: SAME

  - New Velocity Points: 12

  - Current Author(s): Ryan Pineyro

- HTML Page for Landing/Home Page    #5

  - Old Description: An HTML page for the landing/home page will need to be designed for  unregistered users to enter at first

  - Old Velocity Points: 30

  - Previous Author(s): Sebastian Rodriguez

----------------------------------------------------------------------

  - New Description: SAME

  - New Velocity Points: 15

  - Current Author(s): Sebastian Rodriguez

- HTML Page for Company Page    #6

  - Old Description: An HTML page for the company page will need to be designed in order for employers to display their companies information...

  - Old Velocity Points: 30

  - Previous Author(s): Sebastian Rodriguez

----------------------------------------------------------------------

  - New Description: SAME

  - New Velocity Points: 15

  - Current Author(s): Sebastian Rodriguez

- Design Improvement for User Profile Page    #14

  - Old Description: The user profile HTML page should be updated to give the page a better design that enhances the aesthetics...

  - Old Velocity Points: 40

  - Previous Author(s): Tinghui Zhang

----------------------------------------------------------------------

  - New Description: SAME

  - New Velocity Points: 20

  - Current Author(s): Tinghui Zhang