Project: Aviation Job Board Portal

Date: June 2, 2020

Attendees:   Eric Bazan            ebaza001@fiu.edu ,           Carlos Debasa           cdeba002@fiu.edu ,

Joel Echagarrua   jecha004@fiu.edu ,           Dany Franco               dfran125@fiu.edu ,

Ryan Pineyro         rpine032@fiu.edu ,           Sebastian Rodriguez  srodr378@fiu.edu ,

Malachi Williams  mwill279@fiu.edu ,           Tinghui Zhang             tzhan024@fiu.edu

Start Time: 5:02 PM EST

End Time: 5:08 PM EST

After discussion, the velocity of the team was estimated to be:  345 points/hrs

The product owner chose the following user stories to be done during the next sprint. They are ordered based on their priority:

- Extensions and Design Improvements for Navigation Bar HTML Element   #7

  - Description: Other tabs for accessing other web pages in development will need to be added into the navigation bar. Additionally, the navigation bar should be redesigned to have a more aesthetically pleasing look and feel

  - Author: Carlos Debasa

  - Velocity Points: 10

- A Mockup for Registration Page   #1

  - Description: A wireframe diagram will be necessary for thoroughly planning the layout and the design of the HTML page for the registration page where unregistered users can create an account and register as a job seeker or an employer

  - Author: Carlos Debasa

  - Velocity Points: 35

- A Mockup for Home/Landing Page   #2

  - Description: A wireframe diagram will be necessary for thoroughly planning the layout and the design of the HTML page for the home/landing page which unregistered users will be directed to

  - Authors: Carlos Debasa

  - Velocity Points: 15

- Back-End Processes for Changing User Profile Information  #8

  - Description: A back-end process that replaces a user’s basic profile information with new information that a user submits will need to be implemented in order for a users to successfully edit their basic profile information

  - Author: Dany Franco

  - Velocity Points: 25

- A Button for Logging in through Linked-In Profile   #9

  - Description: A user should also be able to log into the website using their Linked-In profile. An additional log-in button on the registration page that directs users to log in through their Linked-In profile should be included to fulfill this use case

  - Author: Dany Franco

  - Velocity Points: 25

- Updated DB Schema Chart   #10

  - Description: An updated chart on the database schemas for instances such as jobs , user, and profiles will be necessary as a blueprint to gradually implement the needed features in each development cycle to come

  - Authors: Eric Bazan

  - Velocity Points: 25

- Mockup for Experimental Job Search Page   #3

  - Description: A wireframe diagram will be necessary for thoroughly planning the layout and the design of the HTML page for an experimental job search page used to test the retrieval and filtering of jobs

  - Authors: Joel Echagarrua

  - Velocity Points: 10

- An HTML Page for Search Results   #4

  - Description: An HTML page for a search result page will need to be designed that will display set of job postings queried by a user's inputted search

  - Author: Joel Echagarrua

  - Velocity Points: 30

- Admin Page for Job Records  #11

  - Description: Administrators of the website should be able to add, edit or remove jobs through a seperate admin page with options that makes doing either straight forward

  - Author: Malachi Williams

  - Velocity Points: 30

- Time Checking Functions for Job Postings   #12

  - Description: Jobs posts should be queried in searches  only if the current date is not past their deadline date. Functions should be implemented in the back-end that check the date of all job posts and determine if they should continue to be retrievable through search queries

  - Author: Malachi Williams

  - Velocity Points: 15

- Function for Uploading Resumes within User Profiles    #13

  - Description: Job seekers should be able to upload their resumes through a submission feature (button) in their user profile page. Uploading resumes will become useful for a user when they later apply to a job or to have the website parse their resume for applicable skills that can be listed in their profile. Back-end functions that prompt a user for a file and for storing a submitted file into that user’s record in the database will need to be implemented in order to accomplish this

  - Author: Ryan Pineyro

  - Velocity Points: 25

- HTML Page for Landing/Home Page    #5

  - Description: An HTML page for the landing/home page will need to be designed for  unregistered users to enter at first

  - Author: Sebastian Rodriguez

  - Velocity Points: 30

- HTML Page for Company Page    #6

  - Description: An HTML page for the company page will need to be designed in order for employers to display their companies information as well as their companies active job posts to job seekers

  - Author: Sebastian Rodriguez

  - Velocity Points: 30

- Design Improvement for User Profile Page    #14

  - Description: The user profile HTML page should be updated to give the page a better design that enhances the aesthetics and usability of the page

  - Author: Tinghui Zhang

  - Velocity Points: 40