Project: Aviation Job Board Portal

Date: June 15, 2020

Attendees:   Eric Bazan            ebaza001@fiu.edu ,           Carlos Debasa           cdeba002@fiu.edu ,

Joel Echagarrua   jecha004@fiu.edu ,           Dany Franco               dfran125@fiu.edu ,

Ryan Pineyro         rpine032@fiu.edu ,           Sebastian Rodriguez  srodr378@fiu.edu ,

Malachi Williams  mwill279@fiu.edu ,           Tinghui Zhang             tzhan024@fiu.edu

Start Time: 4:30 PM EST

End Time: 4:45 PM EST

Eric Bazan:

- What was done since the last Scrum Meeting:

  - Assigned data types for all previously added fields for all schemas

- What is planned to be done until the next scrum meeting:

  - Prepare documentation for the planning meeting and start constructing the schemas for job postings and company profiles

- What the hurdles are:

  - ---

Carlos Debasa:

- What was done since the last Scrum Meeting:

  - Landing page is near finishing

- What is planned to be done until the next scrum meeting:

  - working on the sidebar new

- What the hurdles are:

  - --

Joel Echagarrua:

- What was done since the last Scrum Meeting:

  - created a final design for search results

- What is planned to be done until the next scrum meeting:

  - continue work on front end code

- What the hurdles are:

  - --

Dany Franco:

- What was done since the last Scrum Meeting:

  - Working on the messaging system.

- What is planned to be done until the next scrum meeting:

  - I plan to talk with the team and see where we all are and try to figure out how I'm going to move on with the messaging system.

- What the hurdles are:

  - --

Ryan Pineyro:

- What was done since the last Scrum Meeting:

  - Got file upload working with master branch

- What is planned to be done until the next scrum meeting:

  - pushed file upload to master and review ting hui's user profile

- What the hurdles are:

  - --

Sebastian Rodriguez:

- What was done since the last Scrum Meeting:

  - Made some visual changes to the company page and added new fields to the job submission form.

- What is planned to be done until the next scrum meeting:

  - Will work on the company page profile header.

- What the hurdles are:

  - --

Malachi Williams:

- What was done since the last Scrum Meeting:

  - input validation thr dates so that only valid dates are shown

- What is planned to be done until the next scrum meeting:

  - research django on forms and modelforms

- What the hurdles are:

  - --

Tinghui Zhang:

- What was done since the last Scrum Meeting:

  - Continue working on my profile, and what I have in the review meeting.

- What is planned to be done until the next scrum meeting:

  - Continue working on profile, and try to add education field

- What the hurdles are:

  - Continue working on education field