Project: Aviation Job Board Portal

Date: June 22, 2020

Attendees:   Eric Bazan            ebaza001@fiu.edu ,           Carlos Debasa           cdeba002@fiu.edu ,

Joel Echagarrua   jecha004@fiu.edu ,           Dany Franco               dfran125@fiu.edu ,

Ryan Pineyro         rpine032@fiu.edu ,           Sebastian Rodriguez  srodr378@fiu.edu ,

Malachi Williams  mwill279@fiu.edu ,           Tinghui Zhang             tzhan024@fiu.edu

Start Time: 4:30 PM EST

End Time: 4:45 PM EST

Eric Bazan:

- What was done since the last Scrum Meeting:

  - Made necessary tweaks and finalized diagram, and created separate github repo for the diagram

- What is planned to be done until the next scrum meeting:

  - Prepare documentation for the backlog grooming meeting and begin research into the UI designs of job search pages from other recruitment web platforms

- What the hurdles are:

  - ---

Carlos Debasa:

- What was done since the last Scrum Meeting:

  - there appears to be errors on the landing page

- What is planned to be done until the next scrum meeting:

  - discussed implementing postgresql and pgadmin

- What the hurdles are:

  - --

Joel Echagarrua:

- What was done since the last Scrum Meeting:

  - scrapped front end code as it wasn't working and we are switching to postgresql

- What is planned to be done until the next scrum meeting:

  - research postgressql and the migrations

- What the hurdles are:

  - --

Dany Franco:

- What was done since the last Scrum Meeting:

  - Download postgresql and pgadmin4.

- What is planned to be done until the next scrum meeting:

  - Setup PostgreSQL with our site.

- What the hurdles are:

  - --

Ryan Pineyro:

- What was done since the last Scrum Meeting:

  - Connected parser to forms

- What is planned to be done until the next scrum meeting:

  - Test Postgres with master

- What the hurdles are:

  - --

Sebastian Rodriguez:

- What was done since the last Scrum Meeting:

  - Did some of the login page.

- What is planned to be done until the next scrum meeting:

  - Continue to work on the login page.

- What the hurdles are:

  - --

Malachi Williams:

- What was done since the last Scrum Meeting:

  - work on search engine

- What is planned to be done until the next scrum meeting:

  - Work on search engine as well as recenter the search bar

- What the hurdles are:

  - --

Tinghui Zhang:

- What was done since the last Scrum Meeting:

  - Thinking on how to make the subscription system

- What is planned to be done until the next scrum meeting:

  - Add my subscription on profile

- What the hurdles are:

  - --