Project: Aviation Job Board Portal

Date: June 23, 2020

Attendees:   Eric Bazan            ebaza001@fiu.edu ,           Carlos Debasa           cdeba002@fiu.edu ,

Joel Echagarrua   jecha004@fiu.edu ,           Dany Franco               dfran125@fiu.edu ,

Ryan Pineyro         rpine032@fiu.edu ,           Sebastian Rodriguez  srodr378@fiu.edu ,

Malachi Williams  mwill279@fiu.edu ,           Tinghui Zhang             tzhan024@fiu.edu

Start Time: 4:30 PM EST

End Time: 4:45 PM EST

Eric Bazan:

- What was done since the last Scrum Meeting:

  - Prepared documentation for the backlog grooming meeting and began research into the UI designs of job search pages from other recruitment web platforms

- What is planned to be done until the next scrum meeting:

  - Conduct the backlog grooming meeting and continue research UI designs of job search pages from other recruitment web platforms

- What the hurdles are:

  - ---

Carlos Debasa:

- What was done since the last Scrum Meeting:

  - discussed implementing different tables for the database

- What is planned to be done until the next scrum meeting:

  - will continue to discuss and research different database implementation

- What the hurdles are:

  - --

Joel Echagarrua:

- What was done since the last Scrum Meeting:

  - built a new master and tested but could not get postgresql set up correctly.

- What is planned to be done until the next scrum meeting:

  - continue setting up master branch locally with working db. Backlog grooming meeting

- What the hurdles are:

  - --

Dany Franco:

- What was done since the last Scrum Meeting:

  - Changing the settings in our django files, so that we may run PostgreSQL

- What is planned to be done until the next scrum meeting:

  - Push the updated changes to our master branch

- What the hurdles are:

  - --

Ryan Pineyro:

- What was done since the last Scrum Meeting:

  - Tested postgres with localhost

- What is planned to be done until the next scrum meeting:

  - Work on creating skill/profile relations with the parser

- What the hurdles are:

  - --

Sebastian Rodriguez:

- What was done since the last Scrum Meeting:

  - Spruced up the company page.

- What is planned to be done until the next scrum meeting:

  - Take a look at updating the aesthetics of pages with the new landing page.

- What the hurdles are:

  - --

Malachi Williams:

- What was done since the last Scrum Meeting:

  - work on category bar so it doesn't need to be hardcoded

- What is planned to be done until the next scrum meeting:

  - work on category

- What the hurdles are:

  - --

Tinghui Zhang:

- What was done since the last Scrum Meeting:

  - try on add icon on Monday

- What is planned to be done until the next scrum meeting:

  - showed the user profile on grooming meeting

- What the hurdles are:

  - --