Project: Aviation Job Board Portal

Date: June 24, 2020

Attendees:   Eric Bazan            ebaza001@fiu.edu ,           Carlos Debasa           cdeba002@fiu.edu ,

Joel Echagarrua   jecha004@fiu.edu ,           Dany Franco               dfran125@fiu.edu ,

Ryan Pineyro         rpine032@fiu.edu ,           Sebastian Rodriguez  srodr378@fiu.edu ,

Malachi Williams  mwill279@fiu.edu ,           Tinghui Zhang             tzhan024@fiu.edu

Start Time: 4:30 PM EST

End Time: 4:45 PM EST

Eric Bazan:

- What was done since the last Scrum Meeting:

  - Conducted the backlog groom meeting and continued research into UI designs of job search pages from other recruitment web platforms

- What is planned to be done until the next scrum meeting:

  - Start working on creating a mockup for the job search page

- What the hurdles are:

  - ---

Carlos Debasa:

- What was done since the last Scrum Meeting:

  - finished sidebar view

- What is planned to be done until the next scrum meeting:

  - clean up styling

- What the hurdles are:

  - --

Joel Echagarrua:

- What was done since the last Scrum Meeting:

  - Backlog Grooming meeting

- What is planned to be done until the next scrum meeting:

  - determine current bugs and workflow issues that I can assist with correcting

- What the hurdles are:

  - --

Dany Franco:

- What was done since the last Scrum Meeting:

  - Git pull master branch merge with my branch and have PostgreSQL setup.

- What is planned to be done until the next scrum meeting:

  - Discuss how we are going to be able to differentiate between a user who is looking for jobs and one that is able to post jobs and edit the company page.

- What the hurdles are:

  - --

Ryan Pineyro:

- What was done since the last Scrum Meeting:

  - Coded ParseSkills which takes parser info and links profile and skills accordingly

- What is planned to be done until the next scrum meeting:

  - Complete work on other parser info to profile

- What the hurdles are:

  - --

Sebastian Rodriguez:

- What was done since the last Scrum Meeting:

  - Updated pages with new aesthetic.

- What is planned to be done until the next scrum meeting:

  - Add registration buttons and fix up the login page.

- What the hurdles are:

  - --

Malachi Williams:

- What was done since the last Scrum Meeting:

  - worked on category bar

- What is planned to be done until the next scrum meeting:

  - reviewed the connection between views and html and finally implement the category bar so no hard coding is necessary

- What the hurdles are:

  - --

Tinghui Zhang:

- What was done since the last Scrum Meeting:

  - showed the user profile on grooming meeting

- What is planned to be done until the next scrum meeting:

  - Pull the integrated version of the project

- What the hurdles are:

  - --