Project: Aviation Job Board Portal

Date: June 26, 2020

Attendees:   Eric Bazan            ebaza001@fiu.edu ,           Carlos Debasa           cdeba002@fiu.edu ,

Joel Echagarrua   jecha004@fiu.edu ,           Dany Franco               dfran125@fiu.edu ,

Ryan Pineyro         rpine032@fiu.edu ,           Sebastian Rodriguez  srodr378@fiu.edu ,

Malachi Williams  mwill279@fiu.edu ,           Tinghui Zhang             tzhan024@fiu.edu

Start Time: 4:30 PM EST

End Time: 4:45 PM EST

Eric Bazan:

- What was done since the last Scrum Meeting:

  - Completed Mock-Up of the job search page

- What is planned to be done until the next scrum meeting:

  - Conduct the sprint review meeting and begin creating the actual job search html page following the mock-up page design

- What the hurdles are:

  - ---

Carlos Debasa:

- What was done since the last Scrum Meeting:

  - need to start styling and doing the portal

- What is planned to be done until the next scrum meeting:

  - make everything responsive.

- What the hurdles are:

  - --

Joel Echagarrua:

- What was done since the last Scrum Meeting:

  - Compile test data for job postings and resumes

- What is planned to be done until the next scrum meeting:

  - sprint review and discuss what I can work on that would be most helpful

- What the hurdles are:

  - --

Dany Franco:

- What was done since the last Scrum Meeting:

  - Push to the update master branch with my updated code

- What is planned to be done until the next scrum meeting:

  - Basically do a recap for our sprint and do the sprint review meeting.

- What the hurdles are:

  - --

Ryan Pineyro:

- What was done since the last Scrum Meeting:

  - Bulk of parser work done

- What is planned to be done until the next scrum meeting:

  - setting up postgres aws

- What the hurdles are:

  - --

Sebastian Rodriguez:

- What was done since the last Scrum Meeting:

  - Downloaded the new database stuff necessary to run the application now.

- What is planned to be done until the next scrum meeting:

  - Will continue to try and get the database to work.

- What the hurdles are:

  - --

Malachi Williams:

- What was done since the last Scrum Meeting:

  - incorporate the search engine filter based on title and category

- What is planned to be done until the next scrum meeting:

  - have the job post button redirect to the template, sprint review

- What the hurdles are:

  - --

Tinghui Zhang:

- What was done since the last Scrum Meeting:

  - Download libraries to make it works

- What is planned to be done until the next scrum meeting:

  - add user profile and make it accessible in the integrated version

- What the hurdles are:

  - --