Project: Aviation Job Board Portal

Date: June 23, 2020

Attendees:   Eric Bazan            ebaza001@fiu.edu ,           Carlos Debasa           cdeba002@fiu.edu ,

Joel Echagarrua   jecha004@fiu.edu ,           Dany Franco               dfran125@fiu.edu ,

Ryan Pineyro         rpine032@fiu.edu ,           Sebastian Rodriguez  srodr378@fiu.edu ,

Malachi Williams  mwill279@fiu.edu ,           Tinghui Zhang             tzhan024@fiu.edu

Start Time: 5:02 PM EST

End Time: 5:33 PM EST

After discussion, the velocity of the team was re-estimated to be:  153 points/hrs

The following user stories were refined, weighted, and prioritized, ready for being scheduled in the following sprints:

- Improvements to Landing/Home Page Design   #1

  - Old Description: The  HTML page for the Landing/Home Page should be updated to give the page a better design that enhances...

  - Old Velocity Points: 20

  - Previous Author(s): Carlos Debasa

----------------------------------------------------------------------

  - New Description: SAME

  - New Velocity Points: 10

  - New Priority: SAME

  - Current Author(s): Carlos Debasa

- Search Bar Restyling in Landing/Home Page    #2

  - Old Description: The HTML element for the search bar in the Landing/Home page should be updated to give the element a better...

  - Old Velocity Points: 20

  - Previous Author(s): Carlos Debasa

----------------------------------------------------------------------

  - New Description: SAME

  - New Velocity Points: 10

  - New Priority: SAME

  - Current Author(s): Carlos Debasa

- Implementation of SASS Code for Optimal HTML Styling    #3

  - Old Description: CSS code for certain HTML pages or elements should be replaced with SASS code to improve code optimization for styling

  - Old Velocity Points: 20

  - Previous Author(s): Carlos Debasa

----------------------------------------------------------------------

  - New Description: SAME

  - New Velocity Points: 10

  - New Priority: SAME

  - Current Author(s): Carlos Debasa

- HTML Page for Events Page    #4

  - Old Description: An HTML page for the events page will need to be designed in order for employers to post events pertaining to their companies which viewers can read

  - Old Velocity Points: 30

  - Previous Author(s): Dany Franco

----------------------------------------------------------------------

  - New Description: SAME

  - New Velocity Points: 15

  - New Priority: SAME

  - Current Author(s): Dany Franco

- Installation of PostgreSQL Database System    #5

  - Old Description: The database system should be transferred from SQLite to PostgreSQL which is a more sophisticated database system...

  - Old Velocity Points: 10

  - Previous Author(s): Dany Franco

----------------------------------------------------------------------

  - New Description: SAME

  - New Velocity Points: 5

  - New Priority: SAME

  - Current Author(s): Dany Franco

- Updated DB Schema Chart   #6

  - Old Description: An updated chart on the database schemas for instances such as jobs , user, and profiles will be necessary as a blueprint...

  - Old Velocity Points: 7

  - Previous Author(s): Eric Bazan

----------------------------------------------------------------------

  - New Description: SAME

  - New Velocity Points: 3

  - New Priority: SAME

  - Current Author(s): Eric Bazan

- Updated Mockup for Job Search Page    #7

  - Old Description: A wireframe diagram will be necessary for thoroughly planning the layout and the design of a new job search page...

  - Old Velocity Points: 20

  - Previous Author(s): Eric Bazan

----------------------------------------------------------------------

  - New Description: SAME

  - New Velocity Points: 10

  - New Priority: SAME

  - Current Author(s): Eric Bazan

- Compiled Mock Data   #8

  - Old Description: A list of exemplary job objects or job posts will need to be compiled and uploaded in order to thoroughly test different...

  - Old Velocity Points: 10

  - Previous Author(s): Joel Echagarrua

----------------------------------------------------------------------

  - New Description: SAME

  - New Velocity Points: 5

  - New Priority: SAME

  - Current Author(s): Joel Echagarrua

- An HTML Page for Search Results   #9

  - Old Description: An HTML page for a search result page will need to be designed that will display set of job postings queried by a user's inputted search

  - Old Velocity Points: 10

  - Previous Author(s): Joel Echagarrua

----------------------------------------------------------------------

  - New Description: SAME

  - New Velocity Points: 5

  - New Priority: SAME

  - Current Author(s): Joel Echagarrua

- Form for Job Post Admin Page    #10

  - Old Description: A form for the job post admin page will need to be developed in order to specify what type of information...

  - Old Velocity Points: 20

  - Previous Author(s): Malachi Williams

----------------------------------------------------------------------

  - New Description: SAME

  - New Velocity Points: 10

  - New Priority: SAME

  - Current Author(s): Malachi Williams

- Loading/Testing Mock Data    #11

  - Old Description: The mock data for job posts will need to be populated into the database and all site operations that deal with job...

  - Old Velocity Points: 20

  - Previous Author(s): Malachi Williams

----------------------------------------------------------------------

  - New Description: SAME

  - New Velocity Points: 10

  - New Priority: SAME

  - Current Author(s): Malachi Williams

- Skill Section in User Profile Page    #12

  - Old Description: A section for skills will need to be added in the user profile page so users can list specific skills

  - Old Velocity Points: 30

  - Previous Author(s): Ryan Pineryo

----------------------------------------------------------------------

  - New Description: SAME

  - New Velocity Points: 15

  - New Priority: SAME

  - Current Author(s): Ryan Pineryo

- Set-Up AWS Server    #13

  - Old Description: The websites database will be hosted on an AWS server which will need to be set up

  - Old Velocity Points: 10

  - Previous Author(s): Ryan Pineryo

----------------------------------------------------------------------

  - New Description: SAME

  - New Velocity Points: 5

  - New Priority: SAME

  - Current Author(s): Ryan Pineryo

- HTML Page for Company Page    #14

  - Old Description: An HTML page for the company page will need to be designed in order for employers to display their companies...

  - Old Velocity Points: 10

  - Previous Author(s): Sebastian Rodriguez

----------------------------------------------------------------------

  - New Description: SAME

  - New Velocity Points: 5

  - New Priority: SAME

  - Current Author(s): Sebastian Rodriguez

- Improvement to Registration Page Design    #15

  - Old Description: The  HTML page for the registration page should be updated to give the page a better design that enhances the aesthetics and usability of the page

  - Old Velocity Points: 30

  - Previous Author(s): Sebastian Rodriguez

----------------------------------------------------------------------

  - New Description: SAME

  - New Velocity Points: 15

  - New Priority: SAME

  - Current Author(s): Sebastian Rodriguez

- Function for Adding Work Experience and Education    #16

  - Old Description: Functions for allowing the user to input work experience and education will need to be implemented for the user profile page

  - Old Velocity Points: 40

  - Previous Author(s): Tinghui Zhang

----------------------------------------------------------------------

  - New Description: SAME

  - New Velocity Points: 20

  - New Priority: SAME

  - Current Author(s): Tinghui Zhang