Project: Aviation Job Board Portal

Date: June 26, 2020

Attendees:   Eric Bazan            ebaza001@fiu.edu ,           Carlos Debasa           cdeba002@fiu.edu ,

Joel Echagarrua   jecha004@fiu.edu ,           Dany Franco               dfran125@fiu.edu ,

Ryan Pineyro         rpine032@fiu.edu ,           Sebastian Rodriguez  srodr378@fiu.edu ,

Malachi Williams  mwill279@fiu.edu ,           Tinghui Zhang             tzhan024@fiu.edu

Start Time: 4:50 PM EST

End Time: 5:20 PM EST

After a show and tell presentation, the implementation of the following user stories were accepted:

- Search Bar Restyling in Landing/Home Page

  - Description: The HTML element for the search bar in the Landing/Home page should be updated to give the element a better…

- Implementation of SASS Code for Optimal HTML Styling

  - Description: CSS code for certain HTML pages or elements should be replaced with SASS code to improve code optimization for styling

- HTML Page for Events Page    #4

  - Description: An HTML page for the events page will need to be designed in order for employers to post events pertaining to their companies which viewers can read

- Installation of PostgreSQL Database System

  - Description: The database system should be transferred from SQLite to PostgreSQL which is a more sophisticated database system…

- Updated DB Schema Chart

  - Description: An updated chart on the database schemas for instances such as jobs , user, and profiles will be necessary as a blueprint…

- Updated Mockup for Job Search Page

  - Description: A wireframe diagram will be necessary for thoroughly planning the layout and the design of a new job search page…

- Compiled Mock Data

  - Description: A list of exemplary job objects or job posts will need to be compiled and uploaded in order to thoroughly test different…

- An HTML Page for Search Results

  - Description: An HTML page for a search result page will need to be designed that will display set of job postings queried by a user's inputted search

- Form for Job Post Admin Page

  - Description: A form for the job post admin page will need to be developed in order to specify what type of information…

- Loading/Testing Mock Data

  - Description: The mock data for job posts will need to be populated into the database and all site operations that deal with job…

- Skill Section in User Profile Page

  - Description: A section for skills will need to be added in the user profile page so users can list specific skills

- Set-Up AWS Server

  - Description: The websites database will be hosted on an AWS server which will need to be set up

- HTML Page for Company Page

  - Description: An HTML page for the company page will need to be designed in order for employers to display their companies…

- Improvement to Registration Page Design

  - Description: The  HTML page for the registration page should be updated to give the page a better design that enhances the aesthetics and usability of the page

- Function for Adding Work Experience and Education

  - Description: Functions for allowing the user to input work experience and education will need to be implemented for the user profile page

The following ones were rejected and moved back to the product backlog to be assigned to a future sprint at a future Sprint Planning meeting:

- Improvements to Landing/Home Page Design

  - Description: The  HTML page for the Landing/Home Page should be updated to give the page a better design that enhances…