Project: Aviation Job Board Portal

Date: June 29, 2020

Attendees:   Eric Bazan            ebaza001@fiu.edu ,           Carlos Debasa           cdeba002@fiu.edu ,

Joel Echagarrua   jecha004@fiu.edu ,           Dany Franco               dfran125@fiu.edu ,

Ryan Pineyro         rpine032@fiu.edu ,           Sebastian Rodriguez  srodr378@fiu.edu ,

Malachi Williams  mwill279@fiu.edu ,           Tinghui Zhang             tzhan024@fiu.edu

Start Time: 4:30 PM EST

End Time: 4:45 PM EST

Eric Bazan:

- What was done since the last Scrum Meeting:

  - Completed the general design of the job search page which includes a top nav bar with the basic input fields (job position and location)

- What is planned to be done until the next scrum meeting:

  - Sprint 4 Planning Meeting

  - Complete the design of the cards for job postings in the job list

- What the hurdles are:

  - ---

Carlos Debasa:

- What was done since the last Scrum Meeting:

  - landing page is needed more customization

- What is planned to be done until the next scrum meeting:

  - bug fixing

- What the hurdles are:

  - --

Joel Echagarrua:

- What was done since the last Scrum Meeting:

  - Compiled more test data for job postings

  - Tried to find resumes for potential applicants but may need to use linked in info

- What is planned to be done until the next scrum meeting:

  - Sprint planning meeting for Sprint 4

- What the hurdles are:

Dany Franco:

- What was done since the last Scrum Meeting:

  - Sprint planning review for previous sprint

- What is planned to be done until the next scrum meeting:

  - Today we shall do a sprint planning meeting to see where we are and how we'll move forward in this sprint

- What the hurdles are:

  - --

Ryan Pineyro:

- What was done since the last Scrum Meeting:

  - Sprint planning review for previous sprint

- What is planned to be done until the next scrum meeting:

  - Sprint 4 planning

  - Continue work on parser page

- What the hurdles are:

  - --

Sebastian Rodriguez:

- What was done since the last Scrum Meeting:

  - Tinkered with the Django settings in order to connect to the DB

- What is planned to be done until the next scrum meeting:

  - Set up the widgets for the notifications and messages

- What the hurdles are:

  - --

Malachi Williams:

- What was done since the last Scrum Meeting:

  - Work on sebastian's job post template so the form is saved to the database

- What is planned to be done until the next scrum meeting:

  - Planning for Sprint 4

  - Study up on Geolocations

- What the hurdles are:

  - --

Tinghui Zhang:

- What was done since the last Scrum Meeting:

  - Merged user profile into master

- What is planned to be done until the next scrum meeting:

  - Improving sub-pages in user profile

- What the hurdles are:

  - --