Project: Aviation Job Board Portal

Date: June 30, 2020

Attendees:   Eric Bazan            ebaza001@fiu.edu ,           Carlos Debasa           cdeba002@fiu.edu ,

Joel Echagarrua   jecha004@fiu.edu ,           Dany Franco               dfran125@fiu.edu ,

Ryan Pineyro         rpine032@fiu.edu ,           Sebastian Rodriguez  srodr378@fiu.edu ,

Malachi Williams  mwill279@fiu.edu ,           Tinghui Zhang             tzhan024@fiu.edu

Start Time: 4:30 PM EST

End Time: 4:45 PM EST

Eric Bazan:

- What was done since the last Scrum Meeting:

  - Conducted the sprint 4 meeting and completed the design of the cards for job postings in the job list

- What is planned to be done until the next scrum meeting:

  - Complete the design of the job posting viewing section of the job search page

- What the hurdles are:

  - ---

Carlos Debasa:

- What was done since the last Scrum Meeting:

  - bug fixing

- What is planned to be done until the next scrum meeting:

  - there's a couple of bugs that we need to consider

- What the hurdles are:

  - --

Joel Echagarrua:

- What was done since the last Scrum Meeting:

  - Sprint planning meeting for Sprint 4

  - Researched uml diagrams

- What is planned to be done until the next scrum meeting:

  - Gather more test data and import in to AWS database once set up

- What the hurdles are:

  - --

Dany Franco:

- What was done since the last Scrum Meeting:

  - Sprint planning and planning for new Users model

- What is planned to be done until the next scrum meeting:

  - I'm going to try to change a few things up in the users page in order to have one super user that can then be divided into two different users

- What the hurdles are:

  - --

Ryan Pineyro:

- What was done since the last Scrum Meeting:

  - worked on parser page and began brainstorming on how to parse skills

- What is planned to be done until the next scrum meeting:

  - Continue Parser Page work

- What the hurdles are:

  - --

Sebastian Rodriguez:

- What was done since the last Scrum Meeting:

  - Set up the notifications dropdown menu.

- What is planned to be done until the next scrum meeting:

  - Set up chat room widget and webpage

- What the hurdles are:

  - --

Malachi Williams:

- What was done since the last Scrum Meeting:

  - Study on geo locations with spatial database

- What is planned to be done until the next scrum meeting:

  - study more on the geolactions

- What the hurdles are:

  - --

Tinghui Zhang:

- What was done since the last Scrum Meeting:

  - improving sub-pages in user profile

- What is planned to be done until the next scrum meeting:

  - improving sub-pages in user profile

- What the hurdles are:

  - --