Project: Aviation Job Board Portal

Date: July 1, 2020

Attendees:   Eric Bazan            ebaza001@fiu.edu ,           Carlos Debasa           cdeba002@fiu.edu ,

Joel Echagarrua   jecha004@fiu.edu ,           Dany Franco               dfran125@fiu.edu ,

Ryan Pineyro         rpine032@fiu.edu ,           Sebastian Rodriguez  srodr378@fiu.edu ,

Malachi Williams  mwill279@fiu.edu ,           Tinghui Zhang             tzhan024@fiu.edu

Start Time: 4:30 PM EST

End Time: 4:45 PM EST

Eric Bazan:

- What was done since the last Scrum Meeting:

  - Completed the design of the job posting viewing section of the job search page

- What is planned to be done until the next scrum meeting:

  - Start designing the filter options in the filter bar

- What the hurdles are:

  - ---

Carlos Debasa:

- What was done since the last Scrum Meeting:

  - working on a new model. discus login changes.

- What is planned to be done until the next scrum meeting:

  - continue developing backend in regards to login

- What the hurdles are:

  - --

Joel Echagarrua:

- What was done since the last Scrum Meeting:

  - AWS db was taken offline over the weekend unable to import test data

- What is planned to be done until the next scrum meeting:

  - compile resumes for test data and determine section of application I can work on

- What the hurdles are:

  - --

Dany Franco:

- What was done since the last Scrum Meeting:

  - Working on an entirely new user model.

- What is planned to be done until the next scrum meeting:

  - In order to work on the current model I think I need to fix some of the migration files

- What the hurdles are:

  - --

Ryan Pineyro:

- What was done since the last Scrum Meeting:

  - Began base for review of parsed skills

- What is planned to be done until the next scrum meeting:

  - continue work on parsing skills segment

- What the hurdles are:

  - --

Sebastian Rodriguez:

- What was done since the last Scrum Meeting:

  - Set up the chat room widget and started working on the basic layout of the chat room.

- What is planned to be done until the next scrum meeting:

  - Continue to develop chat room webpages.

- What the hurdles are:

  - --

Malachi Williams:

- What was done since the last Scrum Meeting:

  - Study on geo locations with spatial database

- What is planned to be done until the next scrum meeting:

  - install geolocation and spatial database

- What the hurdles are:

  - --

Tinghui Zhang:

- What was done since the last Scrum Meeting:

  - improving sub-pages in user profile

- What is planned to be done until the next scrum meeting:

  - improving sub-pages in user profile

- What the hurdles are:

  - --