Project: Aviation Job Board Portal

Date: July 10, 2020

Attendees:   Eric Bazan            ebaza001@fiu.edu ,           Carlos Debasa           cdeba002@fiu.edu ,

Joel Echagarrua   jecha004@fiu.edu ,           Dany Franco               dfran125@fiu.edu ,

Ryan Pineyro         rpine032@fiu.edu ,           Sebastian Rodriguez  srodr378@fiu.edu ,

Malachi Williams  mwill279@fiu.edu ,           Tinghui Zhang             tzhan024@fiu.edu

Start Time: 4:30 PM EST

End Time: 4:45 PM EST

Eric Bazan:

- What was done since the last Scrum Meeting:

  - Cleaned up, annotated, and added code for job search into the main repo and added url access to page (by adding url handling)

- What is planned to be done until the next scrum meeting:

  - Sprint 4 Planning Meeting

- What the hurdles are:

  - ---

Carlos Debasa:

- What was done since the last Scrum Meeting:

  - tweaking changes of style and what not.

- What is planned to be done until the next scrum meeting:

  - continue bring about things together

- What the hurdles are:

  - --

Joel Echagarrua:

- What was done since the last Scrum Meeting:

  - present uml use case diagram

- What is planned to be done until the next scrum meeting:

  - sprint review meeting

- What the hurdles are:

  - --

Dany Franco:

- What was done since the last Scrum Meeting:

  - I'm working with user groups to create two groups "jobseeker" and "company_owner"

- What is planned to be done until the next scrum meeting:

  - When a company_owner/jobseeker creates an account the user will go to the corresponding user group.

- What the hurdles are:

  - --

Ryan Pineyro:

- What was done since the last Scrum Meeting:

  - Tweaked Django models

- What is planned to be done until the next scrum meeting:

  - Sprint Review

- What the hurdles are:

  - --

Sebastian Rodriguez:

- What was done since the last Scrum Meeting:

  - Successfully got the parser to work on my computer.

- What is planned to be done until the next scrum meeting:

  - Work on the parser html.

- What the hurdles are:

  - --

Malachi Williams:

- What was done since the last Scrum Meeting:

  - look more into django google maps, that seems more of what i need

- What is planned to be done until the next scrum meeting:

  - rework the models for google maps

- What the hurdles are:

  - --

Tinghui Zhang:

- What was done since the last Scrum Meeting:

  - Re-design the page for add education

- What is planned to be done until the next scrum meeting:

  - Try to show application status on user profile

- What the hurdles are:

  - --