Project: Aviation Job Board Portal

Date: July 2, 2020

Attendees:   Eric Bazan            ebaza001@fiu.edu ,           Carlos Debasa           cdeba002@fiu.edu ,

Joel Echagarrua   jecha004@fiu.edu ,           Dany Franco               dfran125@fiu.edu ,

Ryan Pineyro         rpine032@fiu.edu ,           Sebastian Rodriguez  srodr378@fiu.edu ,

Malachi Williams  mwill279@fiu.edu ,           Tinghui Zhang             tzhan024@fiu.edu

Start Time: 4:30 PM EST

End Time: 4:45 PM EST

Eric Bazan:

- What was done since the last Scrum Meeting:

  - Started designing the filter options in the filter bar

- What is planned to be done until the next scrum meeting:

  - Complete adding the selection functionality for the first three filter options (Job type, distance, and date posted)

- What the hurdles are:

  - ---

Carlos Debasa:

- What was done since the last Scrum Meeting:

  - bug fixes

- What is planned to be done until the next scrum meeting:

  - more bug fixes. gluing things together. UML diagram from joel was a good plan

- What the hurdles are:

  - --

Joel Echagarrua:

- What was done since the last Scrum Meeting:

  - compile resumes for test data and determine section of application I can work on

- What is planned to be done until the next scrum meeting:

  - research UML diagrams and additional deliverables for the project

- What the hurdles are:

  - --

Dany Franco:

- What was done since the last Scrum Meeting:

  - I experienced an issue, where tables I want to show up on the server won't appear

- What is planned to be done until the next scrum meeting:

  - I'm going to maybe change the settings.py to use the PostgreSQL server locally

- What the hurdles are:

  - --

Ryan Pineyro:

- What was done since the last Scrum Meeting:

  - Researched how sessions work in Django

- What is planned to be done until the next scrum meeting:

  - Get Sessions working for parsed info

- What the hurdles are:

  - --

Sebastian Rodriguez:

- What was done since the last Scrum Meeting:

  - Set up most of the basic layout for the chat room.

- What is planned to be done until the next scrum meeting:

  - Fill out the rest of the basic layout.

- What the hurdles are:

  - --

Malachi Williams:

- What was done since the last Scrum Meeting:

  - install geolocation and spatial database

- What is planned to be done until the next scrum meeting:

  - work on the model so it is geo enabled

- What the hurdles are:

  - --

Tinghui Zhang:

- What was done since the last Scrum Meeting:

  - improving sub-pages in user profile

- What is planned to be done until the next scrum meeting:

  - Debug userprofile

- What the hurdles are:

  - --