Project: Aviation Job Board Portal

Date: July 3, 2020

Attendees:   Eric Bazan            ebaza001@fiu.edu ,           Carlos Debasa           cdeba002@fiu.edu ,

Joel Echagarrua   jecha004@fiu.edu ,           Dany Franco               dfran125@fiu.edu ,

Ryan Pineyro         rpine032@fiu.edu ,           Sebastian Rodriguez  srodr378@fiu.edu ,

Malachi Williams  mwill279@fiu.edu ,           Tinghui Zhang             tzhan024@fiu.edu

Start Time: 4:30 PM EST

End Time: 4:45 PM EST

Eric Bazan:

- What was done since the last Scrum Meeting:

  - Completed adding the selection functionality for the first three filter options (Job type, distance, and date posted)

- What is planned to be done until the next scrum meeting:

  - Research code for implementing a double bar slider into the salary range filter option

- What the hurdles are:

  - ---

Carlos Debasa:

- What was done since the last Scrum Meeting:

  - bug fixes and diagram discussion

- What is planned to be done until the next scrum meeting:

  - research different portal views

- What the hurdles are:

  - --

Joel Echagarrua:

- What was done since the last Scrum Meeting:

  - research UML diagrams and additional deliverables for the project

- What is planned to be done until the next scrum meeting:

  - Work on getting the master branch to run in my local env.

- What the hurdles are:

  - --

Dany Franco:

- What was done since the last Scrum Meeting:

  - Delete the migration files and remigrate the apps in the site starting with the user

- What is planned to be done until the next scrum meeting:

  - Work on the model and forms to make a company_employer user and profile

- What the hurdles are:

  - --

Ryan Pineyro:

- What was done since the last Scrum Meeting:

  - Experimented with sessions in django

- What is planned to be done until the next scrum meeting:

  - Implement Sessions to my parser page

- What the hurdles are:

  - --

Sebastian Rodriguez:

- What was done since the last Scrum Meeting:

  - Filled out the rest of the basic layout.

- What is planned to be done until the next scrum meeting:

  - Set up a working reply button.

- What the hurdles are:

  - --

Malachi Williams:

- What was done since the last Scrum Meeting:

  - work on the model so it is geo enabled

- What is planned to be done until the next scrum meeting:

  - Run tests to see if the model works

- What the hurdles are:

  - ran into some problems with the tests

Tinghui Zhang:

- What was done since the last Scrum Meeting:

  - Started Debugging the userprofile

- What is planned to be done until the next scrum meeting:

  - Continue debugging the userprofile

- What the hurdles are:

  - --