Project: Aviation Job Board Portal

Date: July 6, 2020

Attendees:   Eric Bazan            ebaza001@fiu.edu ,           Carlos Debasa           cdeba002@fiu.edu ,

Joel Echagarrua   jecha004@fiu.edu ,           Dany Franco               dfran125@fiu.edu ,

Ryan Pineyro         rpine032@fiu.edu ,           Sebastian Rodriguez  srodr378@fiu.edu ,

Malachi Williams  mwill279@fiu.edu ,           Tinghui Zhang             tzhan024@fiu.edu

Start Time: 4:30 PM EST

End Time: 4:45 PM EST

Eric Bazan:

- What was done since the last Scrum Meeting:

  - Researched code for implementing a double bar slider into the salary range filter option

- What is planned to be done until the next scrum meeting:

  - Complete implementing the double slider range bar and selection functionality for the salary range Selection filter option

- What the hurdles are:

  - ---

Carlos Debasa:

- What was done since the last Scrum Meeting:

  - gluing pieces together

- What is planned to be done until the next scrum meeting:

  - working on some big fixes in the master branch.

- What the hurdles are:

  - --

Joel Echagarrua:

- What was done since the last Scrum Meeting:

  - Work on getting the master branch to run in my local env.

- What is planned to be done until the next scrum meeting:

  - work on UML Use Case diagrams documenting individual use cases

- What the hurdles are:

  - haven't been able to get a local postgres db up yet

Dany Franco:

- What was done since the last Scrum Meeting:

  - Created a new form specifically for the company_employer

- What is planned to be done until the next scrum meeting:

  - I have some issue with what I'm trying to do, so I'm now trying to fix it

- What the hurdles are:

  - --

Ryan Pineyro:

- What was done since the last Scrum Meeting:

  - Added Sessions to parser page

- What is planned to be done until the next scrum meeting:

  - Get review page working with database

- What the hurdles are:

  - --

Sebastian Rodriguez:

- What was done since the last Scrum Meeting:

  - Completed setting up a working reply button.

- What is planned to be done until the next scrum meeting:

  - Hook up a submit button to the reply button and look at allowing the user to change the current email chain by selecting the new chain from a list.

- What the hurdles are:

  - --

Malachi Williams:

- What was done since the last Scrum Meeting:

  - Run tests to see if the model works

- What is planned to be done until the next scrum meeting:

  - After some more research i found i needed more tools that i couldn't learn in time so switching to mapbox library

- What the hurdles are:

  - --

Tinghui Zhang:

- What was done since the last Scrum Meeting:

  - Debug userprofile

- What is planned to be done until the next scrum meeting:

  - Thinking on how to display a user's applications status.

- What the hurdles are:

  - --