Project: Aviation Job Board Portal

Date: July 7, 2020

Attendees:   Eric Bazan            ebaza001@fiu.edu ,           Carlos Debasa           cdeba002@fiu.edu ,

Joel Echagarrua   jecha004@fiu.edu ,           Dany Franco               dfran125@fiu.edu ,

Ryan Pineyro         rpine032@fiu.edu ,           Sebastian Rodriguez  srodr378@fiu.edu ,

Malachi Williams  mwill279@fiu.edu ,           Tinghui Zhang             tzhan024@fiu.edu

Start Time: 4:30 PM EST

End Time: 4:45 PM EST

Eric Bazan:

- What was done since the last Scrum Meeting:

  - Completed implementing the double slider range bar and selection functionality for the salary range Selection filter option

- What is planned to be done until the next scrum meeting:

  - Sprint 4 Grooming Meeting. Change filter options for "Job Type" filter option, add U.S authorization option for "Other Filters" filter option, and add necessary selection functionality for both of the mentioned options

- What the hurdles are:

  - ---

Carlos Debasa:

- What was done since the last Scrum Meeting:

  - working on issues in regards to the login.

- What is planned to be done until the next scrum meeting:

  - coming close to fixing this.

- What the hurdles are:

  - --

Joel Echagarrua:

- What was done since the last Scrum Meeting:

  - work on UML Use Case diagrams documenting individual use cases

- What is planned to be done until the next scrum meeting:

  - sprint backlog grooming

- What the hurdles are:

  - --

Dany Franco:

- What was done since the last Scrum Meeting:

  - I ran into some issues with the site...

- What is planned to be done until the next scrum meeting:

  - I'm thinking of pushing the work I've done into a new branch, because I've seen to hit a deadend with my current plans

- What the hurdles are:

  - --

Ryan Pineyro:

- What was done since the last Scrum Meeting:

  - Tweaked user models to fit requirements for DB queries

- What is planned to be done until the next scrum meeting:

  - Finish Parser Page and push to master

- What the hurdles are:

  - --

Sebastian Rodriguez:

- What was done since the last Scrum Meeting:

  - Have the reply button actually post a message on the screen.

- What is planned to be done until the next scrum meeting:

  - Polish up the aesthetics of the chat room page.

- What the hurdles are:

  - --

Malachi Williams:

- What was done since the last Scrum Meeting:

  - switched to mapbox library

- What is planned to be done until the next scrum meeting:

  - rework the models for location to get longitude and latitude and address

- What the hurdles are:

  - --

Tinghui Zhang:

- What was done since the last Scrum Meeting:

  - Thinking on how to display a user's applications status.

- What is planned to be done until the next scrum meeting:

  - Thinking on how to display a user's applications status.

- What the hurdles are:

  - --