Project: Aviation Job Board Portal

Date: July 8, 2020

Attendees:   Eric Bazan            ebaza001@fiu.edu ,           Carlos Debasa           cdeba002@fiu.edu ,

Joel Echagarrua   jecha004@fiu.edu ,           Dany Franco               dfran125@fiu.edu ,

Ryan Pineyro         rpine032@fiu.edu ,           Sebastian Rodriguez  srodr378@fiu.edu ,

Malachi Williams  mwill279@fiu.edu ,           Tinghui Zhang             tzhan024@fiu.edu

Start Time: 4:30 PM EST

End Time: 4:45 PM EST

Eric Bazan:

- What was done since the last Scrum Meeting:

  - Conducted the Sprint 4 Grooming Meeting. and changed filter options for "Job Type" filter option, added U.S authorization option for "Other Filters" filter option, and added necessary selection functionality for both of the mentioned options

- What is planned to be done until the next scrum meeting:

  - Add filters buttons onto to the job search page and make other necessary changes to the job search page design

- What the hurdles are:

  - ---

Carlos Debasa:

- What was done since the last Scrum Meeting:

  - working with sass. some errors show. work with models in regards to bug fixing

- What is planned to be done until the next scrum meeting:

  - things are coming out clean

- What the hurdles are:

  - --

Joel Echagarrua:

- What was done since the last Scrum Meeting:

  - Work on getting the master branch to run in my local env. continue work on UML Use Case diagrams documenting individual use cases

- What is planned to be done until the next scrum meeting:

  - work on UML Use Case diagrams documenting individual use cases

- What the hurdles are:

  - --

Dany Franco:

- What was done since the last Scrum Meeting:

  - I'm starting completely fresh with the company_employer user aspect

- What is planned to be done until the next scrum meeting:

  - I'm going to try a different angle of how to do the company_employer user

- What the hurdles are:

  - --

Ryan Pineyro:

- What was done since the last Scrum Meeting:

  - Finished Parser Page work

- What is planned to be done until the next scrum meeting:

  - Get AWS back up/Final Parser Tweaks

- What the hurdles are:

  - --

Sebastian Rodriguez:

- What was done since the last Scrum Meeting:

  - Tweaked reply button function.

- What is planned to be done until the next scrum meeting:

  - Start working on the parser page.

- What the hurdles are:

  - --

Malachi Williams:

- What was done since the last Scrum Meeting:

  - rework the models for location

- What is planned to be done until the next scrum meeting:

  - try to get the distance between two points

- What the hurdles are:

  - --

Tinghui Zhang:

- What was done since the last Scrum Meeting:

  - Thinking on how to display a user's applications status.

- What is planned to be done until the next scrum meeting:

  - Re-design the page for add working

- What the hurdles are:

  - --