Project: Aviation Job Board Portal

Date: July 7, 2020

Attendees:   Eric Bazan            ebaza001@fiu.edu ,           Carlos Debasa           cdeba002@fiu.edu ,

Joel Echagarrua   jecha004@fiu.edu ,           Dany Franco               dfran125@fiu.edu ,

Ryan Pineyro         rpine032@fiu.edu ,           Sebastian Rodriguez  srodr378@fiu.edu ,

Malachi Williams  mwill279@fiu.edu ,           Tinghui Zhang             tzhan024@fiu.edu

Start Time: 5:15 PM EST

End Time: 5:33 PM EST

After discussion, the velocity of the team was re-estimated to be:  144 points/hrs

The following user stories were refined, weighted, and prioritized, ready for being scheduled in the following sprints:

- Improvements to Landing/Home Page Design   #1

  - Old Description:  The  HTML page for the Landing/Home Page should be updated to give the page a better design that enhances the aesthetics and usability of the page

  - Old Velocity Points: 20

  - Previous Author(s): Carlos Debasa

----------------------------------------------------------------------

  - New Description: SAME

  - New Velocity Points: 10

  - New Priority: SAME

  - Current Author(s): Carlos Debasa

- Top Job Category & Recent Job Section in Landing/Home Page   #2

  - Old Description: The Landing/Home page should have sections that allow users to view the top category of jobs (administration, financing, I.T., etc.)...

  - Old Velocity Points: 20

  - Previous Author(s): Carlos Debasa

----------------------------------------------------------------------

  - New Description: SAME

  - New Velocity Points: 10

  - New Priority: SAME

  - Current Author(s): Carlos Debasa

- Form & Model for Company Profile Page   #3

  - Old Description: A model which outlines the fields and methods for objects representing company profiles will need to be constructed

  - Old Velocity Points: 20

  - Previous Author(s): Dany Franco

----------------------------------------------------------------------

  - New Description: SAME

  - New Velocity Points: 10

  - New Priority: SAME

  - Current Author(s): Dany Franco

- Establishment of User Groups in Back-End Layer   #4

  - Old Description: Objects for users will need to be divided into two categories: job seekers, or employers. These are the two main actors on the platform...

  - Old Velocity Points: 20

  - Previous Author(s): Dany Franco

----------------------------------------------------------------------

  - New Description: SAME

  - New Velocity Points: 10

  - New Priority: SAME

  - Current Author(s): Dany Franco

- Back-End Processes for Company Profile Registration   #5

  - Old Description: Back-end processes that handle the registration of employers and subsequently the creation of their company...

  - Old Velocity Points: 15

  - Previous Author(s): Dany Franco

----------------------------------------------------------------------

  - New Description: SAME

  - New Velocity Points: 7

  - New Priority: SAME

  - Current Author(s): Dany Franco

- HTML Page for Job Search Page   #6

  - Old Description: An HTML page for a search page will need to be designed for users to search and filter through jobs that are retrieved from search parameters they input

  - Old Velocity Points: 20

  - Previous Author(s): Eric Bazan

----------------------------------------------------------------------

  - New Description: SAME

  - New Velocity Points: 10

  - New Priority: SAME

  - Current Author(s): Eric Bazan

- UML Case Diagram   #7

  - Old Description: A UML case diagram that outlines the use cases between actors such as job seekers and employers should be designed...

  - Old Velocity Points: 5

  - Previous Author(s): Joel Echagarrua

----------------------------------------------------------------------

  - New Description: SAME

  - New Velocity Points: 0

  - New Priority: SAME

  - Current Author(s): Joel Echagarrua

- Geolocation Data in Job Post Model  #8

  - Old Description: Job posts will need to hold geolocation data (e.g. latitude, longitude, etc.) based off their addresses to make distance...

  - Old Velocity Points: 35

  - Previous Author(s): Malachi Williams, Joel Echagarrua

----------------------------------------------------------------------

  - New Description: SAME

  - New Velocity Points: 17

  - New Priority: SAME

  - Current Author(s): Malachi Williams, Joel Echagarrua

- Distance Calculation Functions for Job Search Filter   #9

  - Old Description: A function for calculating distances between two locations using geolocation data needs to be implemented...

  - Old Velocity Points: 20

  - Previous Author(s): Malachi Williams

----------------------------------------------------------------------

  - New Description: SAME

  - New Velocity Points: 10

  - New Priority: SAME

  - Current Author(s): Malachi Williams

- Parse Page   #10

  - Old Description: Once a user uploads their resume, they should be directed to an intermediate page where they are shown...

  - Old Velocity Points: 40

  - Previous Author(s): Ryan Pineyro, Sebastian Rodriguez

----------------------------------------------------------------------

  - New Description: SAME

  - New Velocity Points: 20

  - New Priority: SAME

  - Current Author(s): Ryan Pineyro, Sebastian Rodriguez

- Connecting Postgres and AWS Server to Project   #11

  - Old Description: The Postgres database needs to be placed within the AWS server and server needs to be connected to our projects platforms

  - Old Velocity Points: 10

  - Previous Author(s): Ryan Pineyro

----------------------------------------------------------------------

  - New Description: SAME

  - New Velocity Points: 5

  - New Priority: SAME

  - Current Author(s): Ryan Pineyro

- HTML Page for the Message/Forum Page   #12

  - Old Description: An HTML page for the message page will need to be designed for users to read and send messages between each other

  - Old Velocity Points: 30

  - Previous Author(s): Sebastian Rodriguez

----------------------------------------------------------------------

  - New Description: SAME

  - New Velocity Points: 15

  - New Priority: SAME

  - Current Author(s): Sebastian Rodriguez

- Functions for Deleting Work Experience and Education in User Profile Page   #13

  - Old Description: Users should be able to delete their entries for work experience and education in their user profiles so functions...

  - Old Velocity Points: 40

  - Previous Author(s): Tinghui Zhang

----------------------------------------------------------------------

  - New Description: SAME

  - New Velocity Points: 20

  - New Priority: SAME

  - Current Author(s): Tinghui Zhang