Project: Aviation Job Board Portal

Date: June 29, 2020

Attendees:   Eric Bazan            ebaza001@fiu.edu ,           Carlos Debasa           cdeba002@fiu.edu ,

Joel Echagarrua   jecha004@fiu.edu ,           Dany Franco               dfran125@fiu.edu ,

Ryan Pineyro         rpine032@fiu.edu ,           Sebastian Rodriguez  srodr378@fiu.edu ,

Malachi Williams  mwill279@fiu.edu ,           Tinghui Zhang             tzhan024@fiu.edu

Start Time: 5:00 PM EST

End Time: 5:08 PM EST

After discussion, the velocity of the team was estimated to be:  295 points/hrs

The product owner chose the following user stories to be done during the next sprint. They are ordered based on their priority:

- Improvements to Landing/Home Page Design   #1

  - Description: The  HTML page for the Landing/Home Page should be updated to give the page a better design that enhances the aesthetics and usability of the page

  - Authors: Carlos Debasa

  - Velocity Points: 20

- Top Job Category & Recent Job Section in Landing/Home Page   #2

  - Description: The Landing/Home page should have sections that allow users to view the top category of jobs (administration, financing, I.T., etc.) and the most recently posted jobs.

  - Authors: Carlos Debasa

  - Velocity Points: 20

- Form & Model for Company Profile Page   #3

  - Description:  A model which outlines the fields and methods for objects representing company profiles will need to be constructed. Additionally, a form for the company profile page will need to be developed in order to specify what type of information is submitted for a company profile object.

  - Authors: Dany Franco

  - Velocity Points: 20

- Establishment of User Groups in Back-End Layer   #4

  - Description:  Objects for users will need to be divided into two categories: job seekers, or employers. These are the two main actors on the platform where they, while sharing some cases (such as viewing some of the same pages), will have their own exclusive privileges (e.g. job seekers get to apply for job postings while employers create job postings).

  - Authors: Dany Franco

  - Velocity Points: 20

- Back-End Processes for Company Profile Registration   #5

  - Description:  Back-end processes that handle the registration of employers and subsequently the creation of their company profiles will need to be implemented in the back-end layer

  - Authors: Dany Franco

  - Velocity Points: 15

- HTML Page for Job Search Page   #6

  - Description: An HTML page for a search page will need to be designed for users to search and filter through jobs that are retrieved from search parameters they input

  - Authors: Eric Bazan

  - Velocity Points: 20

- UML Case Diagram   #7

  - Description:  A UML case diagram that outlines the use cases between actors such as job seekers and employers should be designed to plan the back-end processes that will be required to handle the use cases between them

  - Authors: Joel Echagarrua

  - Velocity Points: 5

- Geolocation Data in Job Post Model  #8

  - Description:  Job posts will need to hold geolocation data (e.g. latitude, longitude, etc.) based off their addresses to make distance calculations between locations possible so the job post model must have a fields to hold this data filtering jobs based on location or distances from a location possible for users on the job search page

  - Authors: Malachi Williams, Joel Echagarrua

  - Velocity Points: 35

- Distance Calculation Functions for Job Search Filter   #9

  - Description:  A function for calculating distances between two locations using geolocation data needs to be implemented for make filtering jobs based on location or distances from a location

  - Authors: Malachi Williams

  - Velocity Points: 20

- Parse Page   #10

  - Description:  Once a user uploads their resume, they should be directed to an intermediate page where they are shown what information the platform's parser has discerned from that user’s resume and be prompted with whether they wish to proceed with that parsed information being edited into their profile.

  - Authors: Ryan Pineyro, Sebastian Rodriguez

  - Velocity Points: 40

- Connecting Postgres and AWS Server to Project   #11

  - Description: The Postgres database needs to be placed within the AWS server and server needs to be connected to our projects platforms

  - Authors: Ryan Pineyro

  - Velocity Points: 10

- HTML Page for the Message/Forum Page   #12

  - Description:  An HTML page for the message page will need to be designed for users to read and send messages between each other

  - Authors: Sebastian Rodriguez

  - Velocity Points: 30

- Functions for Deleting Work Experience and Education in User Profile Page   #13

  - Description:  Users should be able to delete their entries for work experience and education in their user profiles so functions in the back-end that allow for this need to be implemented in the back-end layer

  - Authors: Tinghui Zhang

  - Velocity Points: 40