Project: Aviation Job Board Portal

Date: July 13, 2020

Attendees:   Eric Bazan            ebaza001@fiu.edu ,           Carlos Debasa           cdeba002@fiu.edu ,

Joel Echagarrua   jecha004@fiu.edu ,           Dany Franco               dfran125@fiu.edu ,

Ryan Pineyro         rpine032@fiu.edu ,           Sebastian Rodriguez  srodr378@fiu.edu ,

Malachi Williams  mwill279@fiu.edu ,           Tinghui Zhang             tzhan024@fiu.edu

Start Time: 4:30 PM EST

End Time: 4:45 PM EST

Eric Bazan:

- What was done since the last Scrum Meeting:

  - Compiled the review document for previous Sprint (Sprint 4)

- What is planned to be done until the next scrum meeting:

  - Fix an issue with the css files for the job search page not taking effect

- What the hurdles are:

  - ---

Carlos Debasa:

- What was done since the last Scrum Meeting:

  - helped in tweaking and fixing bugs and other pages

- What is planned to be done until the next scrum meeting:

  - implemented sidebar changes

- What the hurdles are:

  - --

Joel Echagarrua:

- What was done since the last Scrum Meeting:

  - weekend research

- What is planned to be done until the next scrum meeting:

  - prepare for sprint planning meeting

- What the hurdles are:

  - --

Dany Franco:

- What was done since the last Scrum Meeting:

  - I fixed and made sure all the tables are correct for the company_profile

- What is planned to be done until the next scrum meeting:

  - Work on the company profile and add an option to change the banner

- What the hurdles are:

  - --

Ryan Pineyro:

- What was done since the last Scrum Meeting:

  - Began working on Skill section of Profile

- What is planned to be done until the next scrum meeting:

  - Workon skill queries for profile/check if html works with parser well

- What the hurdles are:

  - --

Sebastian Rodriguez:

- What was done since the last Scrum Meeting:

  - Did the parser html.

- What is planned to be done until the next scrum meeting:

  - Prepare for a sprint planning meeting.

- What the hurdles are:

  - --

Malachi Williams:

- What was done since the last Scrum Meeting:

  - research the google maps Api

- What is planned to be done until the next scrum meeting:

  - Implement the google maps API

- What the hurdles are:

  - --

Tinghui Zhang:

- What was done since the last Scrum Meeting:

  - Worked on job application

- What is planned to be done until the next scrum meeting:

  - Continue Working on job application

- What the hurdles are:

  - --