Project: Aviation Job Board Portal

Date: July 14, 2020

Attendees:   Eric Bazan            ebaza001@fiu.edu ,           Carlos Debasa           cdeba002@fiu.edu ,

Joel Echagarrua   jecha004@fiu.edu ,           Dany Franco               dfran125@fiu.edu ,

Ryan Pineyro         rpine032@fiu.edu ,           Sebastian Rodriguez  srodr378@fiu.edu ,

Malachi Williams  mwill279@fiu.edu ,           Tinghui Zhang             tzhan024@fiu.edu

Start Time: 4:30 PM EST

End Time: 4:45 PM EST

Eric Bazan:

- What was done since the last Scrum Meeting:

  - Fixed an issue with the css files for the job search page not taking effect

- What is planned to be done until the next scrum meeting:

  - Compilation of the planning meeting document and conducting the planning meeting

- What the hurdles are:

  - ---

Carlos Debasa:

- What was done since the last Scrum Meeting:

  - Continue changing certain aspects of the project to meet criteria

- What is planned to be done until the next scrum meeting:

  - discuss the upcoming changes that need to be made

- What the hurdles are:

  - --

Joel Echagarrua:

- What was done since the last Scrum Meeting:

  - prepared for sprint planning meeting

- What is planned to be done until the next scrum meeting:

  - conduct sprint planning meeting

- What the hurdles are:

  - --

Dany Franco:

- What was done since the last Scrum Meeting:

  - Tweaked the company profile update form

- What is planned to be done until the next scrum meeting:

  - Add a field to the company_profile update form like the banner field

- What the hurdles are:

  - --

Ryan Pineyro:

- What was done since the last Scrum Meeting:

  - Worked on skill page for profile

- What is planned to be done until the next scrum meeting:

  - Work on the job application status pages.

- What the hurdles are:

  - --

Sebastian Rodriguez:

- What was done since the last Scrum Meeting:

  - Prepared for a sprint planning meeting.

- What is planned to be done until the next scrum meeting:

  - Work on the job application status pages.

- What the hurdles are:

  - --

Malachi Williams:

- What was done since the last Scrum Meeting:

  - Implement the Google maps API

- What is planned to be done until the next scrum meeting:

  - Work on admin and forms to make sure the address and the geolocation can be recieved

- What the hurdles are:

  - --

Tinghui Zhang:

- What was done since the last Scrum Meeting:

  - Working on job application

- What is planned to be done until the next scrum meeting:

  - Working on job application

- What the hurdles are:

  - --