Project: Aviation Job Board Portal

Date: July 16, 2020

Attendees:   Eric Bazan            ebaza001@fiu.edu ,           Carlos Debasa           cdeba002@fiu.edu ,

Joel Echagarrua   jecha004@fiu.edu ,           Dany Franco               dfran125@fiu.edu ,

Ryan Pineyro         rpine032@fiu.edu ,           Sebastian Rodriguez  srodr378@fiu.edu ,

Malachi Williams  mwill279@fiu.edu ,           Tinghui Zhang             tzhan024@fiu.edu

Start Time: 4:30 PM EST

End Time: 4:45 PM EST

Eric Bazan:

- What was done since the last Scrum Meeting:

  - Organized some excel sheets for later use in charting and cataloging user stories since the beginning for final deliverables

- What is planned to be done until the next scrum meeting:

  - Implement a new tab unto the navigation bar that gives access to the job search page

- What the hurdles are:

  - ---

Carlos Debasa:

- What was done since the last Scrum Meeting:

  - fix the merge conflict

- What is planned to be done until the next scrum meeting:

  - work on html code in regards to bootstrap templating

- What the hurdles are:

  - --

Joel Echagarrua:

- What was done since the last Scrum Meeting:

  - researched Django packages website to find a good solution for backend of Chats system

- What is planned to be done until the next scrum meeting:

  - implement chat back end

- What the hurdles are:

  - --

Dany Franco:

- What was done since the last Scrum Meeting:

  - Merged my branch and master branch

- What is planned to be done until the next scrum meeting:

  - Make sure everything in the company_profile is working as expected

- What the hurdles are:

  - --

Ryan Pineyro:

- What was done since the last Scrum Meeting:

  - Worked on applications for jobseekers

- What is planned to be done until the next scrum meeting:

  - Continue work on applications

- What the hurdles are:

  - --

Sebastian Rodriguez:

- What was done since the last Scrum Meeting:

  - Couldn't do anything because of Bio lab today

- What is planned to be done until the next scrum meeting:

  - Finish up the html for the status page for users.

- What the hurdles are:

  - --

Malachi Williams:

- What was done since the last Scrum Meeting:

  - work on the distance filter between two locations

- What is planned to be done until the next scrum meeting:

  - implement a command that loads jobs from a csv file onto the table

- What the hurdles are:

  - --

Tinghui Zhang:

- What was done since the last Scrum Meeting:

  - Working on job application

- What is planned to be done until the next scrum meeting:

  - added a search page to debug application status database

- What the hurdles are:

  - --