Project: Aviation Job Board Portal

Date: July 17, 2020

Attendees:   Eric Bazan            ebaza001@fiu.edu ,           Carlos Debasa           cdeba002@fiu.edu ,

Joel Echagarrua   jecha004@fiu.edu ,           Dany Franco               dfran125@fiu.edu ,

Ryan Pineyro         rpine032@fiu.edu ,           Sebastian Rodriguez  srodr378@fiu.edu ,

Malachi Williams  mwill279@fiu.edu ,           Tinghui Zhang             tzhan024@fiu.edu

Start Time: 4:30 PM EST

End Time: 4:45 PM EST

Eric Bazan:

- What was done since the last Scrum Meeting:

  - Made the search page accessible by adding a "search" tab on the main navigation bar which directs users to the search page

- What is planned to be done until the next scrum meeting:

  - Continue organizing excel sheets for later use in charting and cataloging user stories since the beginning for final deliverables

- What the hurdles are:

  - ---

Carlos Debasa:

- What was done since the last Scrum Meeting:

  - keep applying need styling to the search page

- What is planned to be done until the next scrum meeting:

  - fix bugs in reference to the margins

- What the hurdles are:

  - --

Joel Echagarrua:

- What was done since the last Scrum Meeting:

  - tried to use django-messages to create the backend for the chat but ran into issues

- What is planned to be done until the next scrum meeting:

  - continue researching backend for chat over the weekend to find best solution

- What the hurdles are:

  - --

Dany Franco:

- What was done since the last Scrum Meeting:

  - Manually check the site and look for errors on my side of the features

- What is planned to be done until the next scrum meeting:

  - Go back to the company_profile and see if the post job button is working

- What the hurdles are:

  - --

Ryan Pineyro:

- What was done since the last Scrum Meeting:

  - Issues integrating skill page began debugging

- What is planned to be done until the next scrum meeting:

  - Work on integrating skill page to master and reviewing deliverables

- What the hurdles are:

  - --

Sebastian Rodriguez:

- What was done since the last Scrum Meeting:

  - Finished visual implementation of the user job application status page.

- What is planned to be done until the next scrum meeting:

  - Pull from master to get the company profile page so that I can start working on the employer job application status page.

- What the hurdles are:

  - --

Malachi Williams:

- What was done since the last Scrum Meeting:

  - implement a command that loads jobs from a csv file onto the table

- What is planned to be done until the next scrum meeting:

  - implement a command that loads jobs from a csv file onto the table

- What the hurdles are:

  - --

Tinghui Zhang:

- What was done since the last Scrum Meeting:

  - added a search page to debug application status database

- What is planned to be done until the next scrum meeting:

  - Continue working on job application

- What the hurdles are:

  - --